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ENMIENDAS AL PROGRAMA DE TRABAJO DE LA ONUDI 
PARA EL AÑO 2022




COMENTARIOS Y RECOMENDACIÓN DE LA SECRETARÍA DEL FONDO 
1. La ONUDI solicita al Comité Ejecutivo la aprobación de la cantidad de 2 119 977 $EUA, más unos gastos de apoyo del organismo de 150 198 $EUA, para las modificaciones de su programa de trabajo de 2022 que se exponen en el cuadro 1. La presentación se adjunta al presente documento.
Cuadro 1: Modificaciones del programa de trabajo de la ONUDI para 2022
	País
	Actividad/Proyecto
	Cantidad solicitada 
($EUA)
	Cantidad recomendada 
($EUA)

	SECCIÓN A: ACTIVIDADES RECOMENDADAS PARA APROBACIÓN GENERAL

	A1: Renovación de proyectos de fortalecimiento institucional

	Armenia
	Renovación del proyecto de fortalecimiento institucional (fase VIII) 
	153 600
	153 600

	Egipto
	Renovación del proyecto de fortalecimiento institucional (fase XIV) 
	292 253
	292 253

	Libia
	Renovación del proyecto de fortalecimiento institucional (fase VII) 
	174 164
	174 164

	México
	Renovación del proyecto de fortalecimiento institucional (fase XVI) 
	316 160
	316 160

	Türkiye
	Renovación del proyecto de fortalecimiento institucional (fase X) 
	332 800
	332 800

	Subtotal para A1
	1 268 977
	1 268 977

	Gastos de apoyo al organismo 
	88 828
	88 828

	Total para A1
	1 357 805
	1 357 805

	A2: Asistencia técnica para preparar informes de verificación sobre el consumo de HCFC

	Bolivia (Estado Plurinacional de)
	Informe de verificación para la etapa II del PGEH (PGEH)
	30 000
	30 000

	Ecuador
	Informe de verificación para la etapa II del PGEH (PGEH)
	30 000
	30 000

	Guatemala
	Informe de verificación para la etapa II del PGEH (PGEH)
	30 000
	30 000

	Subtotal para A2
	90 000
	90 000

	Gastos de apoyo al organismo 
	8 100
	8 100

	Total para A2
	98 100
	98 100

	
	
	

	A3: Preparación de proyectos para planes de gestión de la eliminación de los HCFC (PGEH)

	México
	Preparación de un PGEH (etapa III)
	90 000
	90 000

	Subtotal para A3
	90 000
	90 000

	Gastos de apoyo al organismo 
	6 300
	6 300

	Total para A3
	96 300
	96 300

	[bookmark: _Hlk119488964]A4: Preparación de proyectos para los planes de aplicación de la Enmienda de Kigali (KIP)

	Bosnia y Herzegovina
	Preparación de un KIP (etapa I)
	130 000
	130 000

	Congo a
	Preparación de un KIP (etapa I)
	119 000
	119 000

	Côte d'Ivoire b
	Preparación de un KIP (etapa I)
	57 000
	57 000

	Gabón b
	Preparación de un KIP (etapa I)
	57 000
	57 000

	Guinea-Bissau b
	Preparación de un KIP (etapa I)
	39 000
	39 000

	Marruecos
	Preparación de un KIP (etapa I)
	190 000
	190 000

	Santa Lucía b
	Preparación de un KIP (etapa I)
	40 000
	40 000

	República Unida de Tanzanía b 
	Preparación de un KIP (etapa I)
	39 000
	39 000

	Subtotal para A4
	671 000
	671 000

	Gastos de apoyo al organismo 
	46 970
	46 970

	Total para A4
	717 970
	717 970

	Total para A1, A2, A3, A4
	2 119 977
	2 119 977

	Gastos de apoyo al organismo para A1, A2, A3, A4
	150 198
	150 198

	Total general
	2 270 175
	2 270 175


a PNUMA como organismo de ejecución cooperante
b PNUMA como organismo de ejecución principal

SECCIÓN A: ACTIVIDADES RECOMENDADAS PARA APROBACIÓN GENERAL
A1: Renovación de proyectos de fortalecimiento institucional
Descripción de los proyectos
1. La ONUDI presentó una solicitud para la renovación de proyectos de fortalecimiento institucional de los países citados en la sección A1 del cuadro 1. La descripción de estos proyectos se presenta en el anexo I del presente documento.
Observaciones de la Secretaría
1. La Secretaría examinó las solicitudes de renovación de los cinco proyectos de fortalecimiento institucional presentados por la ONUDI en nombre de los Gobiernos interesados teniendo en cuenta las directrices y las decisiones pertinentes sobre admisibilidad y los niveles de financiación. Las solicitudes fueron doblemente verificadas comparándolas con los planes de trabajo originales para el fortalecimiento institucional, los datos del programa del país y del Artículo 7, el último informe sobre la aplicación del plan de gestión de la eliminación de los HCFC (PGEH), el informe sobre el avance de las actividades del organismo y toda decisión pertinente de la Reunión de las Partes. Se observó que estos países han presentado los datos de su programa de país de 2021 y cumplen con los objetivos de control en virtud del Protocolo de Montreal y su consumo anual de HCFC no supera el consumo anual máximo admisible indicado en sus Acuerdos del PGEH con el Comité Ejecutivo. Asimismo, las solicitudes presentadas incluían indicadores de desempeño para las actividades planificadas para la siguiente fase del proyecto de fortalecimiento institucional, de acuerdo con la decisión 74/51 e).
Recomendación de la Secretaría
1. La Secretaría recomienda la aprobación general de las solicitudes de renovación del fortalecimiento institucional de Armenia, Egipto, Libia, México y Türkiye con el nivel de financiación indicado en la sección A1 del cuadro 1 del presente documento. El Comité Ejecutivo puede considerar oportuno expresar a los Gobiernos mencionados anteriormente las observaciones que se presentan en el anexo II de este documento.
A2: Asistencia técnica para preparar informes de verificación sobre el consumo de HCFC
Descripción de los proyectos
1. El Comité Ejecutivo pidió a los organismos bilaterales y de ejecución pertinentes que incluyan en las modificaciones de sus programas de trabajo respectivos para su presentación a la 91ª reunión, la financiación para la preparación de informes de verificación de la etapa II de los PGEH de los países que operan al amparo del artículo 5. La ONUDI, como organismo de ejecución principal, solicita financiación para la verificación de la etapa II de los PGEH de Bolivia (Estado Plurinacional de), Ecuador y Guatemala[footnoteRef:2]. [2:  Decisión 90/33.] 

Observaciones de la Secretaría
La Secretaría advirtió que la financiación solicitada era coherente con los fondos aprobados para verificaciones similares en reuniones anteriores. Observó, además, que los informes de verificación deben presentarse al menos 10 semanas antes de la reunión del Comité Ejecutivo correspondiente en la que se solicite el siguiente tramo de financiación del PGEH.
Recomendación de la Secretaría
1. La Secretaría recomienda la aprobación general para la preparación de los informes de verificación de la etapa II de los PGEH de Bolivia (Estado Plurinacional de), Ecuador y Guatemala con el nivel de financiación que se indica en la sección A2 del cuadro 1, entendiéndose que los informes de verificación deben presentarse por lo menos con 10 semanas de antelación a la reunión correspondiente del Comité Ejecutivo en la que se solicite el siguiente tramo de financiación de sus PGEH.
A3: Preparación de proyectos para planes de gestión de la eliminación de los HCFC
Descripción de los proyectos
1. [bookmark: _Hlk117154536]La ONUDI presentó una solicitud para la preparación de la etapa III del PGEH de México como organismo de ejecución designado, como se muestra en la sección A3 del cuadro 1.
1. La ONUDI presentó descripciones de las actividades para apoyar las solicitudes de preparación de proyectos de la etapa III del PGEH, que incluyeron: justificación de la financiación solicitada para la preparación de proyectos; un informe sobre el avance de las actividades en la ejecución de la etapa II del PGEH; la lista de actividades que se realizarán durante la preparación de proyectos y los presupuestos correspondientes. 
Observaciones de la Secretaría
1. En su examen de estas solicitudes, la Secretaría tuvo en cuenta las directrices para la financiación de la preparación de los PGEH para los países amparados en el Artículo 5 fijadas en la decisión 71/42[footnoteRef:3], la marcha de las actividades de la etapa II del PGEH, en particular el grado de ejecución de los tramos alcanzado al momento de redactar el presente documento, y la decisión 84/46 e)[footnoteRef:4]. La Secretaría tomó nota de que la financiación solicitada está en consonancia con la decisión 71/42. [3:  Orientaciones para la financiación de la preparación de la etapa II de los PGH para los países que operan al amparo del Artículo 5.]  [4:  La inclusión de la etapa III de los PGEH en el plan administrativo se permite únicamente para los países que habían tenido una etapa II de un PGEH aprobada para cumplir objetivos de reducción por debajo de las metas de cumplimiento de 2025.] 

1. La Secretaría observó que en la 90ª reunión la fecha de terminación del proyecto de la etapa II del PGEH se prorrogó hasta el 31 de diciembre de 2024[footnoteRef:5], y señaló que la solicitud está en consonancia con la decisión 82/45 de que las solicitudes para la etapa III podrían presentarse dos años antes de la fecha de finalización de la etapa II del PGEH. [5:  Decisión 90/46.] 

1. La ONUDI confirmó que la solicitud de financiación para la preparación de proyectos para la etapa III del PGEH de México servirá para eliminar el 100 % del consumo de los HCFC para el 1 de enero de 2030. 
Recomendación de la Secretaría
11. La Secretaría recomienda la aprobación general de la preparación de proyectos para la etapa III del PGEH de México, con el nivel de financiación que figura en la sección A3 del cuadro 1.
A4: Preparación de proyectos para los planes de aplicación de la Enmienda de Kigali (KIP)
Descripción de los proyectos
1. La ONUDI presentó solicitudes para la preparación de la etapa I de los KIP para dos países del Artículo 5 como organismo de ejecución designado; para un país del Artículo 5 como organismo de ejecución principal y con el PNUMA como organismo de ejecución cooperante, y para cinco países como organismo de ejecución cooperante y el PNUMA como organismo de ejecución principal, tal como figura en la sección A4 del cuadro 1. El PNUMA, en calidad de organismo de ejecución principal para Côte d'Ivoire, Gabón, Guinea-Bissau, Santa Lucía y la República Unida de Tanzanía y como organismo de ejecución cooperante para el Congo, solicitó 589 000 $EUA, más unos gastos de apoyo del organismo de 76 570 $EUA en las modificaciones de su programa de trabajo para 2022[footnoteRef:6].  [6:  UNEP/OzL.Pro/ExCom/91/33.] 

Observaciones de la Secretaría
1. Al examinar estas solicitudes, la Secretaría tuvo en cuenta las directrices para la preparación de los KIP contenidas en la decisión 87/50; las actividades propuestas para la preparación de proyectos y su conexión con las actividades de apoyo y otros proyectos relacionados con los HFC en sus países. La Secretaría señaló que la ONUDI, como organismo de ejecución designado/principal, proporcionó descripciones de las actividades necesarias para la preparación de la estrategia general para la etapa I de los KIP para Bosnia y Herzegovina, el Congo y Marruecos. Las presentaciones incluyeron datos sobre el consumo de HFC y mezclas de HFC para todos los países. Las actividades de preparación del proyecto para los tres países incluyeron una encuesta a nivel nacional y la recopilación de datos sobre el consumo de HFC; el análisis del uso de HFC y alternativas; una evaluación de las necesidades de capacidad y capacitación en el sector de mantenimiento, una evaluación de la capacidad de recuperación y destrucción; la elaboración de una estrategia general de reducción gradual de los HFC; la preparación de medidas iniciales relacionadas con los HFC, y consultas y validación de las partes interesadas. Los planes para Bosnia y Herzegovina y el Congo también incluyeron revisiones legislativas y normativas relacionadas con la reducción gradual de los HFC; un análisis de la creación de capacidad necesaria para las aduanas, y la elaboración de un plan de comunicación y divulgación. En las actividades para el Congo y Marruecos se realizó un estudio de eficiencia energética en todos los sectores, y en el marco de las actividades para el Congo se efectuaron actividades para integrar la perspectiva de género para el KIP.
1. La Secretaría señaló que los tres países en los que la ONUDI es el organismo de ejecución designado o principal han ratificado la Enmienda de Kigali[footnoteRef:7], que los países han presentado una nota formal señalando su intención de avanzar rápidamente hacia la reducción de los HFC, y que la financiación solicitada cumple con lo dispuesto en la decisión 87/50. [7:  Fecha de ratificación (o aceptación) de la Enmienda de Kigali: Bosnia y Herzegovina (26 de mayo de 2021), el Congo (16 de junio de 2022) y Marruecos (22 de abril de 2022).] 

1. [bookmark: _Hlk104444546]El PNUMA, como organismo de ejecución principal para Côte d'Ivoire, Gabón, Guinea-Bissau, Santa Lucía y la República Unida de Tanzanía, proporcionó una descripción de las actividades necesarias para la preparación de los KIP y los costos correspondientes de cada actividad en las enmiendas a su programa de trabajo[footnoteRef:8]; también se incluyen las observaciones formuladas por la Secretaría. [8:   UNEP/OzL.Pro/ExCom/91/33.] 

Recomendación de la Secretaría
1. La Secretaría recomienda la aprobación general de la preparación de proyectos para los planes de ejecución de Kigali (KIP) relativos a los HFC para Bosnia y Herzegovina, el Congo, Côte d'Ivoire, Gabón, Guinea-Bissau, Marruecos, Santa Lucía y la República Unida de Tanzanía con el nivel de financiación indicado en la sección A4 del cuadro 1.
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Los documentos previos al período de sesiones del Comité Ejecutivo del Fondo Multilateral para la Aplicación del Protocolo de Montreal no van en perjuicio de cualquier decisión que el Comité Ejecutivo pudiera adoptar después de la emisión de los mismos.
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Annex I
INSTITUTIONAL STRENGTHENING PROJECT PROPOSALS[footnoteRef:9] [9:  Data as at December 2021 are based on document UNEP/OzL.Pro/ExCom/91/16.] 


Armenia: Renewal of institutional strengthening
	Summary of the project and country profile
	

	Implementing agency:
	UNIDO

	Amounts previously approved for institutional strengthening (US $):
	

	Phase I:
	Apr-09
	120,000

	Phase II:
	Dec-10
	120,000

	Phase III:
	Dec-12
	120,000

	Phase IV:
	Nov-14
	120,000

	Phase V:
	May-16
	153,600

	Phase VI:
	Dec-18
	153,600

	Phase VII:
	Dec-20
	153,600

		Total:
	940,800

	Amount requested for renewal (phase VIII) (US $):
	153,600 

	Amount recommended for approval for phase VIII (US $): 
	153,600

	Agency support costs (US $):
	10,752

	Total cost of institutional strengthening phase VIII to the Multilateral Fund (US $):
	164,352

	Date of approval of country programme:
	2009

	Date of approval of HCFC phase-out management plan:
	2010

	Baseline consumption of controlled substances (ODP tonnes):
	

	(a)	Annex B, Group III (methyl chloroform) (average 1998-2000)
	0.0

	(b)	Annex C, Group I (HCFCs) (average 2009-2010)
	7.0

	(c)	Annex E (methyl bromide) (average 1995-1998)
	0.0

	Latest reported ODS consumption (2021) (ODP tonnes) as per Article 7:
	

	(a)	Annex B, Group III (methyl chloroform)
	0.00

	(b)	Annex C, Group I (HCFCs)
	0.56

	(c)	Annex E (methyl bromide)
	0.00

		Total:
	0.56

	Year of reported country programme implementation data:
	2021

	Amount approved for projects (as at June 2022) (US $):
	2,413,638

	Amount disbursed (as at December 2021) (US $):
	1,815,354

	ODS to be phased out (as at June 2022) (ODP tonnes):
	3.53

	ODS phased out (as at December 2021) (ODP tonnes):
	2.20



1. Summary of activities and funds approved by the Executive Committee:
	Summary of activities

	Funds approved (US $)

	(a)
	Investment projects:
	692,438

	(b)
	Institutional strengthening:
	940,800

	(c)
	Project preparation, technical assistance, training and other non-investment projects:
	780,400

		Total:
	2,413,638

	(d)
	HFC activities funded from additional voluntary contributions
	150,000



Progress report
During phase VII of the institutional strengthening (IS) project, Armenia made substantive progress in reviewing the specific national regulations aimed at controlling the import, transit, and movement of ODS in the country. In addition, Armenia improved HCFC control by taking into account the regional approach, adopting the integrated regional concept and being an active member of the region. Regular access of the National Ozone Unit (NOU) staff to senior decision-makers was assured through integration of the NOU’s Action Plan in the National Environmental Action Plan and by the legislative framework put in place. The awareness-raising programme, the latest ODS phase-out achievements, as well as the latest decisions and regulations referring to HCFC consumption in the country and the country policy are public information that was updated on a weekly basis on the dedicated webpage of the Ministry of Environment Protection ((https://www.armozone.am/en/). Of the 23 performance indicators selected for the phase, 19 were fully achieved, three were partially achieved, and one was not achieved.
Plan of action
During the upcoming phase, Armenia aims to address sustainability of the NOU by ensuring continuity of the staff. This phase of the project will assist the Government in meeting its obligations under the Montreal Protocol, with a specific focus on the future HFC phase-down including required national policies and preparation for HFC restrictions. In this context, the NOU will assist in monitoring and identification of ODS consumption and follow-up on the ongoing update of current national policies and regulations. Illegal trade will be pursued in close collaboration with Customs, as well as awareness-raising of technicians about recovery and recycling techniques and practices, with a view to use the gained experience in the HCFC phase-out programme. The NOU will continue to actively cooperate with ministries and inter-ministerial bodies as well as with advisory groups such as non-governmental organizations, refrigeration and air-conditioning associations and others.
Egypt: Renewal of institutional strengthening
	Summary of the project and country profile
	

	Implementing agency:
	UNIDO

	Amounts previously approved for institutional strengthening (US $):
	

	Phase I:
	Jun-93
	263,450

	Phase II:
	Nov-95
	219,530

	Phase III:
	Mar-99
	175,000

	Phase IV:
	Jul-01
	175,000

	Phase V:
	Jul-03
	228,323

	Phase VI:
	Mar-07
	228,323

	Phase VII:
	Nov-08
	228,323

	Phase VIII:
	Jul-10
	228,323

	Phase IX:
	Jul-12
	228,323

	Phase X:
	May-14
	228,323

	Phase XI:
	May-16
	292,253

	Phase XII:
	Jun-18
	292,253

	Phase XIII:
	Dec-20
	292,253

		Total:
	3,079,677

	Amount requested for renewal (phase XIV) (US $):
	292,253

	Amount recommended for approval for phase XIV (US $): 
	292,253

	Agency support costs (US $):
	20,458

	Total cost of institutional strengthening phase XIV to the Multilateral Fund (US $):
	312,711

	Date of approval of country programme:
	1992

	Date of approval of HCFC phase-out management plan:
	2011

	Baseline consumption of controlled substances (ODP tonnes):
	

	(a)	Annex B, Group III (methyl chloroform) (average 1998-2000)
	26.0

	(b)	Annex C, Group I (HCFCs) (average 2009-2010)
	386.3

	(c)	Annex E (methyl bromide) (average 1995-1998)
	238.1

	Latest reported ODS consumption (2021) (ODP tonnes) as per Article 7:
	

	(a)	Annex B, Group III (methyl chloroform)
	0.00

	(b)	Annex C, Group I (HCFCs)
	209.16

	(c)	Annex E (methyl bromide)
	0.00

		Total:
	209.16

	Year of reported country programme implementation data:
	2021

	Amount approved for projects (as at June 2022) (US $):
	78,973,141

	Amount disbursed (as at December 2021) (US $):
	58,606,212

	ODS to be phased out (as at June 2022) (ODP tonnes):
	4,669.97

	ODS phased out (as at December 2021) (ODP tonnes):
	4,548.60



1. Summary of activities and funds approved by the Executive Committee:
	Summary of activities

	Funds approved (US $)

	(a)
	Investment projects:
	69,193,052

	(b)
	Institutional strengthening:
	3,079,677

	(c)
	Project preparation, technical assistance, training and other non-investment projects:
	6,700,412

		Total:
	78,973,141

	(d)
	HFC activities funded from additional voluntary contributions
	280,000



Progress report
1. During phase XIII of the IS project, the Egyptian Environmental Affairs Agency / Ozone Layer Protection Section (NOU) advanced the implementation of Montreal Protocol activities in the country and ensured the country’s compliance with its reduction targets. The focus during the phase was on: strict monitoring of HCFC trade through the national ODS regulatory framework and allocation of quotas; further strengthening cooperation with customs authorities ensuring sustained ODS phase-out; organization of training activities with customs officers on prevention of illegal trade; collaborating and sharing information with the industry associations and a large spectrum of institutions; organizing regular meetings of the National Ozone Committee; finalization of activities under stage I of the HPMP and coordination of stage II of the HPMP activities; implementation of the enabling activities project to prepare the country for ratification of the Kigali Amendment; public awareness activities, including celebration of International Ozone Day; country programme and Article 7 data reporting; and active participation in regional network and Montreal Protocol meetings. Of the 17 performance indicators selected for the phase, 15 are fully achieved and two are partially achieved.
Plan of action
1. During phase XIV, the NOU’s priority will be for Egypt to achieve its 2024 HCFC reduction target and continue with the implementation of stage II of the HPMP, including the conversion of manufacturers in the polyurethane foam and residential air-conditioning sectors that will result in significant reduction of ODS consumption. Activities planned for the phase include: country programme and Article 7 data reporting; continued monitoring of the licensing system and allocation of import quotas; continuing implementing activities under stage II of the HPMP; continuing cooperation with customs authorities and industry associations; facilitating the ratification process of the Kigali Amendment through implementation of the enabling activities project and requesting preparatory funding for developing the Kigali HFC implementation plan. Public awareness activities will include the celebration of International Ozone Day and the country plans to participate in regional network and Montreal Protocol meetings, whether online or physical, when conditions allow. The country has included 20 performance indicators for the upcoming phase, including two gender‑related indicators.


Libya: Renewal of institutional strengthening
	Summary of the project and country profile
	

	Implementing agency:
	UNIDO

	Amounts previously approved for institutional strengthening (US $):
	

	Phase I:
	Dec-00
	157,000

	Phase II:
	Nov-09 & Apr-10
	136,065

	Phase III:
	Dec-13
	136,065

	Phase IV:
	May-15 & Dec-16
	155,115

	Phase V:
	Jun-18
	174,164

	Phase VI:
	Jun-20
	174,164

		Total:
	932,573

	Amount requested for renewal (phase VII) (US $):
	174,164

	Amount recommended for approval for phase VII (US $): 
	174,164

	Agency support costs (US $):
	12,191

	Total cost of institutional strengthening phase VII to the Multilateral Fund (US $):
	186,355

	Date of approval of country programme (CP):
	1999

	Date of approval of HCFC phase-out management plan:
	2015

	Baseline consumption of controlled substances (ODP tonnes):
	

	(a)	Annex B, Group III (methyl chloroform) (average 1998-2000)
	0.0

	(b)	Annex C, Group I (HCFCs) (average 2009-2010)
	118.38

	(c)	Annex E (methyl bromide) (average 1995-1998)
	94.1

	Latest reported ODS consumption (2021) (ODP tonnes) as per Article 7:
	

	(a)	Annex B, Group III (methyl chloroform)
	0

	(b)	Annex C, Group I (HCFCs)
	75

	(c)	Annex E (methyl bromide)
	0

		Total:
	75

	Year of reported CP implementation data:
	2021

	Amount approved for projects (as at June 2022) (US $):
	10,878,884

	Amount disbursed (as at December 2021) (US $):
	7,588,732

	ODS to be phased-out (as at June 2022) (ODP tonnes):
	1,604.99

	ODS phased-out (as at December 2021) (ODP tonnes):
	890.90



1. Summary of activities and funds approved by the Executive Committee:
	Summary of activities

	Funds approved (US $)

	(a)
	Investment projects:
	8,667,811

	(b)
	Institutional strengthening:
	932,573

	(c)
	Project preparation, technical assistance, training and other non-investment projects:
	1,278,500

		Total:
	10,878,884

	(d)
	HFC activities funded from additional voluntary contributions
	150,000



Progress report
1. During phase VI of the IS project, the Libyan NOU was fully staffed. Significant efforts were made, given the country’s political and security situation, to continue with the implementation of Montreal Protocol activities. Quotas for the period 2020 through 2022 were established and are monitored on regular basis. The country’s HCFC consumption was below the control limits. The NOU continued to maintain cooperation with other public institutions through regular bilateral meetings, inter-ministerial meetings and steering committees. Country programme data and Article 7 data reports for 2020 and 2021 were submitted on time. Ozone Day celebrations were organized in 2021. Libyan officials attended the online Meetings of the Parties and Open-ended Working Group meetings during the reporting period. However, due to visa issues, they could not attend the meetings organized in person. Libya has successfully achieved 10 out of the 16 planned performance indicators, while four were partially achieved and two were not achieved.
Plan of action
1. During the upcoming phase, the NOU will continue to monitor HCFC consumption to maintain compliance with the quota system and licensing system. Quotas will be issued for the years 2023 and 2024 to maintain HCFC consumption in line with the Agreement between the Executive Committee and the country and with its commitments in decision XXVII/11. Activities planned under the next phase include: country programme and Article 7 data reporting; continued monitoring the licensing system and allocation of quotas to achieve full control over the imports of all HCFCs; continued efforts to introduce a ban on importing or manufacturing HCFC-based equipment; continued cooperation with customs authorities and industry representatives; facilitating the ratification process of the Kigali Amendment; and supervising the completion of activities under stage I of the HPMP and the implementation of stage II activities. Public awareness activities will include the celebration of International Ozone Day and Libya plans to participate in regional network and Montreal Protocol meetings held during the phase. The country has included 16 performance indicators for phase VII.
Mexico: Renewal of institutional strengthening
	Summary of the project and country profile
	

	Implementing agency:
	UNIDO

	Amounts previously approved for institutional strengthening (US $):
	

	Phase I:
	Jun-92 & Dec-94 
	350,000

	Phase II:
	Jul-95 
	95,000

	Phase III:
	Oct-96
	190,000

	Phase IV:
	Jul-98
	190,000

	Phase V:
	Jul-00 
	190,000

	Phase VI:
	Jul-02
	247,000

	Phase VII:
	Apr-05
	247,000

	Phase VIII:
	Jul-07
	247,000

	Phase IX:
	Jul-09
	185,250

	Phase X:
	Dec-10
	247,000

	Phase XI:
	Dec-12
	247,000

	Phase XII
	Nov-14
	247,000

	Phase XIII
	Jul-17
	316,160

	Phase XIV:
	Dec-18
	316,160

	Phase XV:
	Dec-20
	316,160

		Total:
	3,630,730

	Amount requested for renewal (phase XVI) (US $):
	316,160

	Amount recommended for approval for phase XVI (US $): 
	316,160

	Agency support costs (US $):
	22,131

	Total cost of institutional strengthening phase XVI to the Multilateral Fund (US $):
	338,291

	Date of approval of country programme:
	1992

	Date of approval of HCFC phase-out management plan (stage I):
	2011

	Baseline consumption of controlled substances (ODP tonnes):
	

	Annex B, Group III (methyl chloroform) (average 1998-2000)
	56.4

	Annex C, Group I (HCFCs) (average 2009-2010)
	1,148.8

	Annex E (methyl bromide) (average 1995-1998)
	1,130.8

	Latest reported ODS consumption (2021) (ODP tonnes) as per Article 7:
	

	Annex B, Group III (methyl chloroform)
	0.00

	Annex C, Group I (HCFCs)
	-90.11

	Annex E (methyl bromide)
	0.00

		Total:
	-90.11

	Year of reported country programme implementation data:
	2021

	Amount approved for projects (as at June 2022) (US $):
	131,521,310

	Amount disbursed (as at December 2021) (US $):
	118,668,152

	ODS to be phased out (as at June 2022) (ODP tonnes):
	7,179

	ODS phased out (as at December 2021) (ODP tonnes):
	7,114



Summary of activities and funds approved by the Executive Committee:
	Summary of activities

	Funds approved (US $)

	(a)
	Investment projects:
	114,514,167

	(b)
	Institutional strengthening:
	3,630,730

	(c)
	Project preparation, technical assistance, training and other non-investment projects:
	13,376,413

		Total:
	131,521,310

	(d)
	HFC activities funded from additional voluntary contributions
	1,298,123



Progress report
During phase XV of the IS project, the NOU followed up with priority to reduce Mexico’s HCFC consumption in accordance with the HPMP measures and continued implementing approved projects and application of the quota system to meet the reduction target in 2021 as per stage II of the HPMP. The HCFC quota system was improved, and the quotas and reduction targets were made public. Coordination activities continued including consultations with the national steering committee in the Head of the Office with Ministry of Foreign Affairs, industry associations, and other stakeholders. Public awareness activities also continued including the dissemination of materials for social media and the website relating to HCFC phase‑out and HFC phase-down. A training programme continued to be improved including the addition of good practices in refrigeration servicing to avoid the use of HCFC. All these activities allowed Mexico to reduce its HCFC consumption and permitted Mexico to meeting its goal of eliminating 67.5 per cent of the HCFC baseline. A roadmap to implement the Kigali Amendment was the main result of the enabling activities project. The roadmap presents the general “way forward” to implement the Kigali Amendment, based on the national diagnosis on use, consumption and sectoral distribution of HFCs. It also included an analysis of the national legal framework for the control of the consumption of substances regulated by the Montreal Protocol and its amendments. The roadmap proposed an initial general identification of the short, medium and long-term actions of four pillars of public policy on which the HFC phase-down will be supported: regulation, strategic planning, implementation, and reporting and verification. Of the 29 performance indicators selected for the phase, 21 were fully achieved, five were partially achieved and three were not achieved.
Plan of action
During the upcoming phase, the NOU will continue to keep control of HCFC consumption and implement projects and the quota system to ensure sustainability of the reduction. In addition, the NOU will work to promote the strengthening of the NOU through operational monitoring of activities, documentation and dissemination of projects; and promoting training of NOU staff in technical aspects, such as logical frameworks, the project cycle and the implementation of environmental projects supported by international funding. Work will also aim to improve the efficiency of the link between the national government and the implementing agency, as well as implementing actions to incorporate the Multilateral Fund policy on gender, including a gender analysis and gender action plan for the integration of gender sensitive actions among Multilateral Fund-supported projects. Mexico will also prepare its HFC reduction strategy during the upcoming phase.


Türkiye: Renewal of institutional strengthening
	Summary of the project and country profile
	

	Implementing agency:
	UNIDO

	Amounts previously approved for institutional strengthening (US $):
	

	Phase I:
	Oct-92
	300,000

	Phase II:
	Dec-00
	200,000

	Phase III:
	Dec-04
	260,000

	Phase IV:
	Jul-09
	195,000

	Phase V:
	Jul-11
	260,000

	Phase VI:
	Jul-13
	260,000

	Phase VII:
	May-15
	260,000

	Phase VIII:
	Nov-17
	332,800

	Phase IX:
	Dec-19
	332,800

		Total:
	2,400,600

	Amount requested for renewal phase X (US $):
	332,800

	Amount recommended for approval for phase X (US $): 
	332,800

	Agency support costs (US $):
	23,296

	Total cost of institutional strengthening phase X to the Multilateral Fund (US $):
	356,096

	Date of approval of country programme:
	1992

	Date of approval of HCFC phase-out management plan:
	2012

	Baseline consumption of controlled substances (ODP tonnes):
	

	(a)	Annex B, Group III (methyl chloroform) (average 1998-2000)
	37.4

	(b)	Annex C, Group I (HCFCs) (average 2009-2010)
	551.5

	(c)	Annex E (methyl bromide) (average 1995-1998)
	479.7

	Latest reported ODS consumption (2021) (ODP tonnes) as per Article 7:
	

	(a)	Annex B, Group III (methyl chloroform)
	0.00

	(b)	Annex C, Group I (HCFCs)
	3.52

	(c)	Annex E (methyl bromide)
	0.00

		Total:
	3.52

	Year of reported country programme implementation data:
	2021

	Amount approved for projects (as at June 2022) (US $):
	57,267,795

	Amount disbursed (as at December 2021) (US $):
	49,911,747

	ODS to be phased out (as at June 2022) (ODP tonnes):
	4,963.25

	ODS phased out (as at December 2021) (ODP tonnes):
	5,002.10



Summary of activities and funds approved by the Executive Committee:
	Summary of activities

	Funds approved (US $)

	(a)
	Investment projects:
	48,771,797

	(b)
	Institutional strengthening:
	2,400,600

	(c)
	Project preparation, technical assistance, training and other non-investment projects:
	6,095,398

		Total:
	57,267,795

	(d)
	HFC activities funded from additional voluntary contributions
	250,000


Progress report
During phase IX of the IS project, the capacity of the Turkish NOU increased due to the allocation of an additional staff member by the Ministry of Environment, Urbanization and Climate Change, during a restructuring process. Progress was achieved in reviewing the ODS national legislation and through early introduction of HFC licensing, reporting and certification requirements, as a preparatory step to ensure future compliance with the HFC phase-down targets. In addition, Türkiye ratified the Kigali Amendment on 10 November 2021. The focus in the current phase was on: strict monitoring of HCFC trade through the national ODS regulatory framework and allocation of quotas; upgrading the ODS database with new modules, including the improvement of electronic systems allowing a centralized database for HFCs accessible by the NOU, customs, and trade authorities; further strengthening the cooperation with the customs authorities ensuring sustained ODS phase-out; organization of training activities with stakeholders related to the upcoming obligation following the Kigali Amendment ratification; collaboration and sharing information with the industry associations and large spectrum of institutions; organizing regular meetings of the Steering Committee; finalization of activities under stage I of the HPMP; coordination of activities for submission and approval of the preparatory funding for the Kigali HFC implementation plan; public awareness activities including celebration of International Ozone Day; country programme and Article 7 data reporting; and active participation in regional network and Montreal Protocol meetings. Of the 13 performance indicators selected for the phase, 12 were fully achieved and one was partially achieved.
Plan of action
During the upcoming phase, the NOU of Türkiye will focus on awareness-raising activities, combating illegal trade, regional cooperation and participation, and data collection and data, which were selected based on self-evaluation done by the NOU. New generation ozone- and climate-friendly alternatives to ODS and F-gases will be fully supported through training and acknowledgement meetings. Strengthened monitoring of ODS and HFC trade, especially through the use of innovative, IT-based and context-dependent approaches, is aimed at combating the illegal trade of ODS and HFCs. In addition, strengthened data collection and reporting of ODS and HFCs will be included. Improving communication and networking among stakeholders, as well as the awareness on the protection of the ozone layer will also be a focus of the upcoming phase. The NOU will work towards increased visibility at both the regional and international levels. The country has included 18 performance indicators for phase X, including two gender related indicators.
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Anexo II 
PROYECTO DE OPINIONES PRELIMINARES EXPRESADAS POR EL COMITÉ EJECUTIVO SOBRE LA RENOVACIÓN DE PROYECTOS DE FORTALECIMIENTO INSTITUCIONAL PRESENTADOS A LA 91ª REUNIÓN


Armenia
1. El Comité Ejecutivo examinó el informe presentado con la solicitud de renovación del proyecto de fortalecimiento institucional para Armenia (fase VIII) y tomó nota con beneplácito de que el Gobierno de Armenia comunicó los datos de ejecución del programa del país a la Secretaría del Fondo y los datos relativos al Artículo 7 a la Secretaría del Ozono, datos que indican que el país cumple con el Protocolo de Montreal. El Comité señaló además que el país revisó las reglamentaciones sobre SAO y mejoró el control de los HCFC; finalizó actividades en el marco de la etapa II del plan de gestión de eliminación de HCFC y coordinó la preparación de la etapa III; y sensibilizó a la opinión pública sobre el Protocolo de Montreal. Por tanto, el Comité Ejecutivo confía en que en los próximos dos años el Gobierno de Armenia seguirá realizando actividades que le permitan al país cumplir las metas del Protocolo de Montreal.
Egipto
El Comité Ejecutivo examinó el informe presentado con la solicitud de renovación del proyecto de fortalecimiento institucional para Egipto (fase XIV) y tomó nota con beneplácito de que el Gobierno de Egipto comunicó los datos de 2020 y 2021 en el marco de los informes de ejecución del programa de país y en virtud del Artículo 7 a la Secretaría del Fondo y a la Secretaría del Ozono, respectivamente, que indican que el país cumple con el Protocolo de Montreal. El Comité señaló además que el país había tomado medidas para seguir eliminando el consumo de HCFC, en particular la aplicación de un control estricto del comercio de HCFC a través del marco reglamentario de SAO y la asignación de cupos, así como mediante la mejora adicional de la base de datos electrónica. Se mantuvo una estrecha cooperación con las autoridades aduaneras para mejorar aún más la eficacia de los reglamentos sobre SAO y asegurar la aplicación de las políticas publicadas por el Comité Nacional del Ozono. El Comité también señaló que se había finalizado el proyecto de actividades de apoyo para el proyecto de reducción de HFC y, por lo tanto, tiene la esperanza de que el Gobierno de Egipto, además de seguir llevando a cabo con éxito actividades de eliminación de HCFC, ratifique pronto la Enmienda de Kigali.
Libia
3.	El Comité Ejecutivo examinó el informe presentado con la solicitud de renovación del proyecto de fortalecimiento institucional para Libia (fase VII) y tomó nota con beneplácito de que el Gobierno de Libia comunicó los datos de 2020 y 2021 en el marco de los informes de ejecución del programa de país y en virtud del Artículo 7 a la Secretaría del Fondo y a la Secretaría del Ozono, respectivamente, que indican que el país está cumpliendo con el plan de acción para retornar a una situación de cumplimiento con el Protocolo de Montreal como se establece en la decisión XXVII/11. El Comité tomó nota de que la dependencia nacional del ozono contaba con todo el personal, a pesar de la actual situación política y de seguridad en el país, y de que se establecían y supervisaban periódicamente cuotas anuales de consumo. El Comité reconoció los esfuerzos del Gobierno de Libia para completar la etapa I del PGEH y el proyecto de actividades de apoyo para la reducción de los HFC. Por lo tanto, el Comité tiene la esperanza de que el Gobierno de Libia continúe con la ejecución de la etapa II del PGEH para mantener el consumo dentro de los límites controlados establecidos en el Acuerdo con el Comité Ejecutivo y seguir cumpliendo con el Protocolo de Montreal y con sus compromisos conforme a la decisión XXVII/11.
México
El Comité Ejecutivo examinó el informe presentado con la solicitud de renovación del proyecto de fortalecimiento institucional para México (fase XVI) y tomó nota con beneplácito de que el Gobierno de México comunicó los datos de ejecución del programa del país a la Secretaría del Fondo y los datos relativos al Artículo 7 a la Secretaría del Ozono, que indican que el país cumple con el Protocolo de Montreal. El Comité también tomó nota de que en el marco del proyecto de fortalecimiento institucional, el país logró fortalecer la capacidad de su Dependencia Nacional del Ozono para el control de HCFC y la preparación para la aplicación de la Enmienda de Kigali, como ser miembro activo de la red regional del ozono para América Latina; apoyar a los países de la región mediante la difusión de sus logros a través de la organización de talleres y visitas técnicas. El Comité reconoció los esfuerzos del Gobierno de México para llevar a cabo las etapas I y II del PGEH y, por lo tanto, espera que el país presente las actividades finales para la eliminación completa de los HCFC, tanto en el consumo como en sectores de producción e iniciar actividades para la reducción gradual de los HFC.
Türkiye

El Comité Ejecutivo examinó el informe presentado con la solicitud de renovación del proyecto de fortalecimiento institucional para Türkiye (fase X) y tomó nota con beneplácito de que el Gobierno de Türkiye comunicó datos de 2020 y 2021 relativos a la ejecución del programa del país a la Secretaría del Fondo y los datos relativos al Artículo 7 a la Secretaría del Ozono, respectivamente, que indican que el país cumple con el Protocolo de Montreal. El Comité señaló además que el país había tomado medidas para seguir eliminando el consumo de HCFC, incluida la aplicación de un control estricto del comercio de HCFC a través del marco reglamentario de SAO y la asignación de cupos, así como mediante la mejora adicional de la base de datos electrónica. El Comité tomó nota con reconocimiento de la ratificación de la Enmienda de Kigali por Türkiye el 10 de noviembre de 2021 y, por lo tanto, confía en que el Gobierno de Türkiye, además de seguir llevando a cabo actividades de eliminación de HCFC, iniciará actividades para la reducción de HFC, incluida la presentación de la etapa I del plan de ejecución de Kigali relativo a los HFC.
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