| UNITED NATIONS |  | EP |
| --- | --- | --- |
|  | United Nations Environment Programme | Distr. GENERAL UNEP/OzL.Pro/ExCom/81/4 3 June 2018 ORIGINAL: ENGLISH |

EXECUTIVE COMMITTEE OF
  THE MULTILATERAL FUND FOR THE
  IMPLEMENTATION OF THE MONTREAL PROTOCOL
Eighty-first Meeting

Montreal, 18-22 June 2018

# report on balances and availability of resources

# Introduction

# This document presents a summary of financial adjustments indicated by the bilateral (BAs) and implementing agencies (IAs) as agreed by the Secretariat. It includes statistical data from all projects with balances that have been held for over 12-month following completion of the project, as required by decisions 28/7 and 56/2(c). It addresses balances to be returned against projects as a follow-up to relevant Executive Committee’s decisions (referred to as “by-decision” projects in this document). It indicates the level of resources available to the Executive Committee in cash and promissory notes as recorded in the status of contributions and disbursements document, as required by decision 41/92(b), and presents a recommendation.

# This document also contains the following three annexes:

Annex I	Amounts held by IAs and BAs for completed projects

Annex II 	Amounts held by IAs and BAs for by-decision projects

Annex III	Fund returns by IAs and BAs from completed and by-decision projects

Funds to be returned to the 81st meeting

- The total funds to be returned amount to US $833,355 (i.e. US $740,597 by BAs and US $91,055 by IAs from completed and by-decision projects, and US $1,703 interest by BA). Annexes I and II provide explanations on the delays in disbursing committed amounts or returning not-committed amounts.

Funds to be returned by IAs

- The total funds to be returned by IAs amount to US $91,055 as shown in Table 1 (the list of projects with funds returned is presented in Annex III).

Table 1. Funds to be returned by IAs to the 81st meeting (US $)

| Agency | Project | Agency support | Total |
| --- | --- | --- | --- |
| UNDP | 10,467 | 802 | 11,269 |
| UNEP* | -52,867 | -1,418 | -54,285 |
| UNIDO | 124,964 | 9,107 | 134,071 |
| Total | 82,564 | 8,491 | 91,055 |

* Including refund of premature return of balance against 2016 Compliance Assistance Programme budget of US $141,279, and project PHI/PHA/68/TAS/95 of US $255,236 to the 80th meeting.

# Table 2 presents information on balances of completed, and by-decisions projects that are still being withheld by the IAs.

Table 2. Balances of completed projects withheld by IAs (including agency support costs)

| Year completed | UNDP |  | UNEP |  | UNIDO |  | Total |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Number | (US$) | Number | (US$) | Number | (US$) | Number | (US$) |
| Projects completed over two years ago |  |  |  |  |  |  |  |  |
| 2014 | 0 | 0 | 1 | 158,200 | 0 | 0 | 1 | 158,200 |
| 2015 | 0 | 0 | 0 | 0 | 1 | 36,983 | 1 | 36,983 |
| 1 Jan to 31 April 2016 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Sub-total | 0 | 0 | 1 | 158,200 | 1 | 36,983 | 2 | 195,183 |
| Projects completed in less than two years ago |  |  |  |  |  |  |  |  |
| 1 May 2016 to 31 Dec 2016 | 5 | 53,546 | 4 | 49,497 | 2 | 275,516 | 11 | 378,559 |
| Sub-total | 5 | 53,546 | 4 | 49,497 | 2 | 275,516 | 11 | 378,559 |
| Total | 5 | 53,546 | 5 | 207,697 | 3 | 312,499 | 13 | 573,742 |
| By-decisions projects (on-going) |  |  |  |  |  |  |  |  |
|  | 5 | 2,035,091 | 1 | 55,822 | 1 | 87,992 | 7 | 2,178,905 |
| Grand total | 10 | 2,088,637 | 6 | 263,519 | 4 | 400,491 | 20 | 2,752,647 |

Funds to be returned to the 81st meeting by BAs

- The total funds to be returned by BAs amount to US $742,300 as shown in Table 3 (the list of projects with funds returned is presented in Annex III).

Table 3. Funds to be returned by BAs to the 81st meeting (US $)

| Agency | Project | Agency support | Interest | Total |
| --- | --- | --- | --- | --- |
| Canada | 1,285 | 177 | 1,703 | 3,165 |
| France | 250,000 | 32,500 | 0 | 282,500 |
| Japan | 410,643 | 45,992 | 0 | 456,635 |
| Total | 661,928 | 78,669 | 1,703 | 742,300 |

- Table 4 presents the balances from completed and by-decision projects that are being held by BAs.

Table 4. Balances held by BAs (US $)

| Year completed | France | Japan | Spain | Total |
| --- | --- | --- | --- | --- |
| 2015 |  | 1,482 |  | 1,482 |
| Agency support costs |  | 193 |  | 193 |
| Total | 0 | 1,675 | 0 | 1,675 |
| By-decision projects | 13,145 | 638,049 | 25,147 | 676,341 |
| Agency support cost | 1,709 | 75,692 | 3,269 | 80,670 |
| Total by-decision projects | 14,854 | 713,741 | 28,416 | 757,011 |
| Grand total | 14,854 | 715,416 | 28,416 | 758,686 |

## With regard to balances held by BAs:

  - The Government of France has a committed balance of US $14,854 including agency support costs for one by-decision project to be completed in December 2018;

  - The Government of Japan has a committed balance of US $713,678 and a not-committed balance of US $1,738 including agency support costs for one completed and two by-decisions projects, respectively; and

  - The Government of Spain has a not-committed balance of US $28,416 including agency support costs for one by-decision project.

Availability of resources

# The status of contributions and disbursements document indicates an available balance amounting to US $98,089,250 as at 25 May 2018. The total net balance returned by BAs and IAs, including agency support costs and interest is US $833,355. The total level of resources available for approvals by the Executive Committee at the 81st meeting, after taking into account the Fund’s balance and the total amount returned by IAs is US $98,922,605.

Secretariat’s comments

- During the Inter-agency Coordination Meeting, the Secretariat reminded BAs and IAs that balances associated with completed projects and by-decisions projects that are due should be returned to the Multilateral Fund no later than the 81st meeting. BAs and IAs committed to continue with their efforts to return funds as soon as possible, and to provide an update to the 81st meeting with a view to returning additional balances.

- Considering that the total level of funding for projects and activities as submitted to the 81st meeting, amounts to US $94,120,556 including agency support costs, there are sufficient resources available for approvals at the 81st meeting.

Recommendations

- The Executive Committee may wish:

  - To note:

    - The report on balances and availability of resources contained in document UNEP/OzL.Pro/ExCom/81/4;

    - That the net level of funds being returned to the 81st meeting by the implementing agencies was US $91,055, consisting of US $10,467, plus agency support costs of US $802 from UNDP; US -$52,867, plus agency support costs of US -$1,418 from UNEP; and US $124,964, plus agency support costs of US $9,107 from UNIDO;

### That UNEP held balances of US $158,200 in not-committed balances, including agency support costs, for one project completed over two years previously;

### That UNIDO held US $36,983 in committed balances, including agency support costs, for one project completed two years previously;

### That the net level of funds and support costs being returned by the bilateral agencies to the 81st meeting was US $740,597, which included the return of US $1,462 from the Government of Canada; US $282,500 from the Government of France; and US $456,635 from the Government of Japan;

### The Government of Canada’s return of accrued interest of US $1,703 for the project MEX/FUM/54/INV/138 which would be considered additional income to the Fund;

### That the Government of France held US $14,854 in committed balances, including agency support costs, for one “by-decision” project.

### That the Government of Japan held balances of US $715,416, consisting of US $713,678 and US $1,738 including agency support costs, in committed and not-committed balances, respectively, for one project completed over two years previously and two projects completed “by-decision of the Executive Committee” respectively.

### That the Government of Spain held US $28,416 in not-committed balances, including agency support costs, for one “by-decision” project.

  - To request:

    - The Government of Japan, UNEP, and UNIDO to return, no later than the 82nd meeting, the balances of all projects completed over two years previously;

    - Bilateral and implementing agencies to disburse or cancel commitments not needed for completed projects and projects completed “by-decision of the Executive Committee” and to return balances to the 82nd meeting;

    - The Governments of Japan and Spain, and UNEP to return to the 82nd meeting not-committed balance no longer required for future projects;

    - The Treasurer to follow-up with the Governments of Canada, France and Japan on the return, in cash, of US $740,597 as per sub-paragraph (a)(v) above; and

    - The Treasurer to offset US $5,275 against the Government of Canada’s approvals at the 81st meeting in line with Annex IX of document UNEP/OzL.Pro/ExCom/68/53.

Annex I

COMMITTED AND NOT-COMMITTEED BALANCES HELD BY IMPLEMENTING AGENCIES AND BILATERAL AGENCIES FOR COMPLETED PROJECTS

| Code | Project title | Date completed (Actual) | Approved funding plus adjustments as of 31 December 2016 (US$) | Funds disbursed as of 81st meeting (US$) | Balances committed as per 81st meeting (US$) | Balances not-committed as per 81st meeting (US$) | Support cost on balances committed & not committed as per 81st meeting (US$) | Why any balances could not be returned? | When they could be returned? | Project subject to decision |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UNDP |  |  |  |  |  |  |  |  |  |  |
| CHI/FOA/73/PRP/183 | Preparation for HCFC phase-out investment activities (stage II) (foam sector) | Nov-16 | 100,000 | 99,909 | 91 |  | 6 |  |  |  |
| GHA/SEV/72/INS/38 | Extension of the institutional strengthening project (phase XI: 1/2015-12/2016) | Dec-16 | 139,100 | 121,604 | 17,496 |  | 1,225 |  |  |  |
| PAN/PHA/72/PRP/38 | Preparation of a HCFC phase-out management plan (stage II) | Dec-16 | 60,000 | 40,252 | 19,748 |  | 1,382 |  |  |  |
| URU/PHA/72/PRP/61 | Preparation of a HCFC phase-out management plan (stage II) | Dec-16 | 60,000 | 54,084 | 5,916 |  | 414 |  |  |  |
| VEN/FOA/72/PRP/126 | Preparation for HCFC phase-out investment activities (stage II) (foam sector) | Dec-16 | 150,000 | 143,209 | 6,791 |  | 475 |  |  |  |
| TOTAL UNDP |  |  |  |  | 50,043 |  | 3,503 |  |  |  |

| Code | Project title | Date completed (Actual) | Approved funding plus adjustments as of 31 December 2016 (US$) | Funds disbursed as of 81st meeting (US$) | Balances committed as per 81st meeting (US$) | Balances not-committed as per 81st meeting (US$) | Support cost on balances committed and not- committed as per 81st meeting (US$) | Why any balances could not be returned? | When they could be returned? | Project subject to decision |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UNEP |  |  |  |  |  |  |  |  |  |  |
| LES/SEV/68/INS/15 | Extension of the institutional strengthening project (phase VI: 1/2013-12/2014) | Dec-16 | 60,000 | 40,500 | 19,500 |  | 0 |  |  |  |
| MON/PHA/71/TAS/21 | Verification report on the implementation of the HCFC phase-out management plan | Oct-16 | 30,000 | 29,259 |  | 741 | 0 | At financial closure of project |  |  |
| NIC/PHA/73/TAS/30 | Verification report on the implementation of the HCFC phase-out management plan | Dec-16 | 30,000 | 21,765 | 8,235 |  | 1,071 |  |  |  |
| SIL/SEV/61/INS/21 | Extension of institutional strengthening project (phase IV) | Dec-16 | 85,800 | 65,850 | 19,950 |  | 0 |  |  |  |
| YEM/PHA/60/TAS/35 | National ODS phase-out plan (second tranche) | Dec-14 | 140,000 | 0 |  | 140,000 | 18,200 | Amount not committed however according to ExCom decision 77, projects to be frozen until security situation is resolved. Programme Support Costs erroneously returned to ExCom 79 to be recovered. |  |  |
| TOTAL UNEP |  |  |  |  | 47,685 | 140,741 | 19,271 |  |  |  |

| Code | Project title | Date completed (Actual) | Approved funding plus adjustments as of 31 December 2016 (US$) | Funds disbursed as of 81st meeting (US$) | Balances committed as per 81st meeting (US$) | Balances not-committed as per 81st meeting (US$) | Support cost on balances committed and not- committed as per 81st meeting (US$) | Why any balances could not be returned? | When they could be returned? | Project subject to decision |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UNIDO |  |  |  |  |  |  |  |  |  |  |
| ARG/PHA/53/INV/152 | National CFC phase-out plan: 2008 work programme | Dec-15 | 1,167,350 | 1,132,947 | 34,403 |  | 2,580 | 4 | 82nd meeting | 70/7(b)(ii)(a) |
| IRA/PHA/68/INV/209 | HCFC phase-out management plan (stage I, second tranche) (foam sector plan) | Dec-16 | 830,000 | 660,537 | 169,463 |  | 12,710 | 2 | 82nd meeting |  |
| IRA/PHA/72/INV/215 | HCFC phase-out management plan (stage I, third tranche) (foam sector plan) | Dec-16 | 101,450 | 14,619 | 86,831 |  | 6,513 | 2 | 82nd meeting |  |
| TOTAL UNIDO |  |  |  |  | 290,697 |  | 21,803 |  |  |  |
| JAPAN |  |  |  |  |  |  |  |  |  |  |
| PHI/FOA/62/INV/91 | Sector plan to phase out HCFC-141b in the foam sector | Dec-15 | 317,350 | 315,869 |  | 1,482 | 193 | Project is financially closed in UNIDO and final statement is being prepared. |  |  |
| TOTAL JAPAN |  |  |  |  |  | 1,482 | 193 |  |  |  |

*2: Financial completion initiated; 3: Financial completion being initiated; 4 Financial completion to be initiated after settlement of all pending issues; MYA = Multiyear

Annex II

COMMITED AND NOT-COMMITED BALANCES HELD BY IMPLEMENTING AGENCIES AND BILATERAL AGENCIES FOR BY-DECISIONS PROJECTS

| Code | Project title | Financial date of completion per decision | Approved funding plus adjustments as of 31 December 2016 (US$) | Funds disbursed as of 81st meeting (US$) | Balances committed as per 81st meeting (US$) | Balances not- committed as per 81st meeting (US$) | Support cost on balances committed and not-committed as per 81st meeting (US$) | Why any balances could not be returned? | When they could be returned? | Project subject to decision |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UNDP |  |  |  |  |  |  |  |  |  |  |
| BRA/DES/72/DEM/305 | Pilot demonstration project on ODS waste management and disposal | Dec-22 | 1,490,600 | 396,585 | 1,094,015 |  | 76,581 |  |  | 79/18(c)(i) |
| BRA/REF/47/DEM/275 | Demonstration project for integrated management of the centrifugal chiller sub-sector, focusing on application of energy-efficient CFC-free technologies for replacement of CFC-based chillers. |  | 1,000,000 | 999,576 | 424 |  | 32 |  |  | 71/10(c)(i)(b), 79/19(b)(ii) and 80/29(c) |
| CHI/PHA/73/INV/184 | HCFC phase-out management plan (stage I, third tranche) | Dec-17 | 295,744 | 10,029 | 285,715 |  | 21,429 |  |  | 76/45(a)(iii) |
| CHI/PHA/76/INV/192 | HCFC phase-out management plan (stage I, fourth and fifth tranches) | Dec-17 | 199,299 | 0 | 199,299 |  | 14,947 |  |  | 76/45(a)(iii) |
| COL/DES/66/DEM/82 | Demonstration project on end of life ODS management and destruction | Jun-19 | 1,195,000 | 876,256 | 318,744 |  | 23,906 |  |  | 79/18(c)(ii) |
| TOTAL UNDP |  |  |  |  | 1,898,197 |  | 136,894 |  |  |  |
| UNEP |  |  |  |  |  |  |  |  |  |  |
| ALG/SEV/74/TAS/82 | Survey of ODS alternatives at the national level |  | 110,000 | 60,600 | 49,400 |  | 6,422 |  |  | 80/75(c)(ii) |
| TOTAL UNEP |  |  |  |  | 49,400 |  | 6,422 |  |  |  |
| UNIDO |  |  |  |  |  |  |  |  |  |  |
| ARG/REF/61/INV/164 | Phase-out of HCFC-22 in the room and unitary air-conditioning equipment manufacturing sector | 79th meeting | 8,435,542 | 8,031,046 | 81,852 |  | 6,140 |  |  | 77/17(b) |
| TOTAL UNIDO |  |  |  |  | 81,852 |  | 6,140 |  |  |  |
| FRANCE |  |  |  |  |  |  |  |  |  |  |
| AFR/REF/48/DEM/36 | Strategic demonstration project for accelerated conversion of CFC chillers in 5 African Countries (Cameroon, Egypt, Namibia, Nigeria and Sudan) | Dec-18 | 360,000 | 346,855 | 13,145 |  | 1,709 |  |  | 71/10(d)(ii), 74/2((c)(iii), 75/11(b)(ii), 79/7(c), 79/19(b)(ii) and 80/29(c) |
| TOTAL FRANCE |  |  |  |  | 13,145 |  | 1,709 |  |  |  |
| JAPAN |  |  |  |  |  |  |  |  |  |  |
| AFR/REF/48/DEM/35 | Strategic demonstration project for accelerated conversion of CFC chillers in 5 African Countries (Cameroon, Egypt, Namibia, Nigeria and Sudan) | Jun-16 | 700,000 | 464,951 | 234,993 | 56 | 30,556 |  | Planned completion date was extended by decision until April 2018. Balances will be returned upon financial closure of the grant. | 71/10(d)(ii), 74/2(c)(iii) and 75/11(b)(ii) |
| IND/PHA/45/INV/389 | CTC phase-out plan for the consumption and production sectors: 2005 annual programme | Dec-13 | 2,500,000 | 1,686,357 | 403,000 |  | 45,136 |  |  | 70/7(b)(ii)(c) |
| TOTAL JAPAN |  |  |  |  | 637,993 | 56 | 75,692 |  |  |  |
| SPAIN |  |  |  |  |  |  |  |  |  |  |
| LIB/FUM/56/INV/30 | Phase-out of methyl bromide in horticulture: tomatoes, cucumbers, peppers and others (second tranche) | Dec-18 | 500,000 | 474,853.07 |  | 25,147 | 3,269 |  |  | 79/7(c) |
| TOTAL SPAIN |  |  |  |  |  | 25,147 | 3,269 |  |  |  |

Annex III

DETAILS ON COMPLETED PROJECTS AND BY-DECISION PROJECTS WITH RETURNED BALANCES FROM IMPLEMENTING AGENCIES AND BILATERAL AGENCIES

| Code | Project Title | Project costs returned (US$) | Agency support costs (US$) | Interest | Total |
| --- | --- | --- | --- | --- | --- |
| UNDP |  |  |  |  |  |
| ANG/PHA/73/TAS/13 | Verification report for stage I of HCFC phase-out management plan | 852 | 77 |  | 929 |
| ARM/PHA/73/TAS/13 | Verification report for stage I of HCFC phase-out management plan | 91 | 8 |  | 99 |
| BRA/SEV/66/INS/297 | Extension of institutional strengthening project (phase VII: 1/2012-12/2013) | 137 | 10 |  | 147 |
| COL/PHA/72/INV/89 | HCFC phase-out management plan (stage I, third tranche) | 111 | 8 |  | 119 |
| COL/SEV/70/INS/83 | Extension of institutional strengthening project (phase IX: 11/2013-10/2015) | 156 | 11 |  | 167 |
| COS/REF/74/PRP/51 | Preparation of a demonstration project for the transition of HCFC-22-based refrigerant unit to NH3 system in cold chambers | 102 | 7 |  | 109 |
| GHA/DES/63/DEM/33 | Pilot demonstration project on ODS waste management and disposal | 806 | 73 |  | 879 |
| IDS/SEV/71/INS/201 | Extension of institutional strengthening project (phase IX: 1/2014-12/2015) | 140 | 10 |  | 150 |
| PAN/FOA/72/PRP/37 | Preparation for HCFC phase-out investment activities (stage II) (foam sector) | 1,410 | 99 |  | 1,509 |
| PAN/SEV/71/INS/36 | Extension of institutional strengthening project (phase VI: 12/2013-11/2015) | 5 | 0 |  | 5 |
| PAR/FOA/57/PRP/21 | Preparation for HCFC phase-out investment activities (foam sector) | 6,657 | 499 |  | 7,156 |
| TOTAL UNDP |  | 10,467 | 802 |  | 11,269 |
| UNEP |  |  |  |  |  |
| ANT/SEV/74/TAS/19 | Survey of ODS alternatives at the national level | 19,874 | 2,584 |  | 22,458 |
| BHA/SEV/75/TAS/23 | Survey of ODS alternatives at the national level | 10,000 | 1,300 |  | 11,300 |
| DRK/SEV/74/TAS/61 | Survey of ODS alternatives at the national level | 110,000 | 14,300 |  | 124,300 |
| FIJ/SEV/75/TAS/29 | Survey of ODS alternatives at the national level | 35,000 | 4,550 |  | 39,550 |
| GAB/PHA/62/TAS/26 | HCFC phase-out management plan (stage I, first tranche) | 0 | 650 |  | 650 |
| GLO/SEV/75/TAS/329 | Compliance Assistance Programme: 2016 budget | -130,814 | -10,465 |  | -141,279 |
| IRA/PHA/63/TAS/200 | HCFC phase-out management plan (stage I, first tranche) (refrigeration servicing sector) | -29 | 4,122 |  | 4,093 |
| IRQ/PHA/58/TAS/10 | National phase-out plan (first tranche) | 729 | 95 |  | 824 |
| LAO/PHA/71/TAS/25 | Verification report on the implementation of the HCFC phase-out management plan | 14,972 | 1,946 |  | 16,918 |
| MON/PHA/71/TAS/22 | HCFC phase-out management plan (stage I, second tranche) | 8,231 | 1,070 |  | 9,301 |
| MYA/SEV/74/TAS/17 | Survey of ODS alternatives at the national level | 14,887 | 1,935 |  | 16,822 |
| PAK/PHA/72/PRP/88 | Preparation of a HCFC phase-out management plan (stage II) | -941 | -122 |  | -1,063 |
| PHI/PHA/68/TAS/95 | HCFC phase-out management plan (stage I, first tranche) | -227,609 | -27,627 |  | -255,236 |
| STP/SEV/63/INS/20 | Extension of the institutional strengthening project (phase III) | 441 | 0 |  | 441 |
| SUD/SEV/74/TAS/37 | Survey of ODS alternatives at the national level | 6,823 | 887 |  | 7,710 |
| SWA/PHA/63/TAS/18 | HCFC phase-out management plan (stage I, first tranche) | 25,821 | 3,357 |  | 29,178 |
| YEM/SEV/68/INS/42 | Extension of the institutional strengthening project (phase VII: 1/2013-12/2014) | 59,748 | 0 |  | 59,748 |
| TOTAL UNEP |  | -52,867 | -1,418 |  | -54,285 |
| UNIDO |  |  |  |  |  |
| ARM/SEV/73/INS/14 | Extension of institutional strengthening project (phase IV: 4/2015-3/2017) | 1,098 | 77 |  | 1,175 |
| BEN/PHA/70/INV/27 | HCFC phase-out management plan (stage I, second tranche) UNIDO | 396 | 30 |  | 426 |
| BHE/SEV/71/INS/28 | Extension of the institutional strengthening project (phase IV: 3/2014-2/2016) | 651 | 45 |  | 696 |
| BOL/PHA/74/INV/42 | HCFC phase-out management plan (stage I, second tranche) (transfer of project) | 156 | 14 |  | 170 |
| CMR/PHA/64/INV/34 | HCFC phase-out management plan (stage I, first tranche) (foam sector plan) | 10,462 | 785 |  | 11,247 |
| CPR/REF/73/PRP/554 | Preparation for HCFC phase-out investment activities (stage II) (room and air-conditioner and domestic heat pump sectors) | 47 | 3 |  | 50 |
| EGY/FOA/73/PRP/120 | Preparation for HCFC phase-out investment activities (stage II) (foam sector) | 141 | 10 |  | 151 |
| EGY/PHA/65/TAS/114 | HCFC phase-out management plan (stage I, first tranche) (enabling activities in the refrigeration and air-conditioning sector) | 0 | 1 |  | 1 |
| EGY/PHA/73/PRP/121 | Preparation of a HCFC phase-out management plan (stage II) | 536 | 38 |  | 574 |
| GLO/REF/74/PRP/328 | Project preparation for a demonstration project | 4,171 | 292 |  | 4,463 |
| IRA/PHA/63/INV/202 | HCFC phase-out management plan (stage I, first tranche) | 12,059 | 904 |  | 12,963 |
| LIB/SEV/74/INS/35 | Renewal of institutional strengthening project (phase IV: 12/2015-11/2017) | 1,932 | 135 |  | 2,067 |
| MDN/SEV/74/TAS/36 | Survey of ODS alternatives at the national level | 13 | 1 |  | 14 |
| MEX/DES/63/DEM/154 | Demonstration project for disposal of unwanted ODS | 2,784 | 209 |  | 2,993 |
| MEX/SEV/73/INS/175 | Extension of institutional strengthening project (phase XII: 1/2015-12/2016) | 88 | 6 |  | 94 |
| MOG/PHA/71/INV/09 | HCFC phase-out management plan (stage I, second tranche) | 2,611 | 196 |  | 2,807 |
| NIR/PHA/66/INV/131 | HCFC phase-out management plan (stage I, second tranche) (refrigeration air-conditioning manufacturing and coordination) | 6,409 | 481 |  | 6,890 |
| NIR/REF/35/INV/98 | Replacement of refrigerant CFC-12 with HFC-134a and foam blowing agent CFC-11 with HCFC-141b in the manufacture of commercial refrigeration equipment at Ristian | 0 | -2 |  | -2 |
| PAK/FOA/60/INV/77 | Phase-out of HCFC-141b from the manufacturing of insulation PU rigid foam at United Refrigeration, HNR (Haier), Varioline Intercool and Shadman Electronics companies | 1,220 | 92 |  | 1,312 |
| PAK/FOA/72/PRP/87 | Preparation for HCFC phase-out investment activities (stage II) (foam sector) | 1,044 | 60 |  | 1,104 |
| PAK/PHA/72/PRP/85 | Preparation of a HCFC phase-out management plan (stage II) | 471 | 30 |  | 501 |
| PAK/PHA/73/INV/89 | HCFC phase-out management plan (stage I, third tranche) | 470 | 35 |  | 505 |
| PAK/REF/72/PRP/86 | Preparation for HCFC phase-out investment activities (stage II) (refrigeration and air-conditioning sector) | 868 | 52 |  | 920 |
| PHI/FOA/62/INV/90 | Sector plan to phase out HCFC-141b in the foam sector | 0 | 1 |  | 1 |
| QAT/SEV/59/INS/15 | Renewal of institutional strengthening project (phase III) | 990 | 74 |  | 1,064 |
| RWA/PHA/64/INV/18 | HCFC phase-out management plan (stage I, first tranche) | 2,601 | 234 |  | 2,835 |
| SIL/PHA/65/INV/24 | HCFC phase-out management plan (stage I, first tranche) | 2,380 | 214 |  | 2,594 |
| SUD/FOA/62/INV/28 | Umbrella project for the phase-out of HCFC-141b from the polyurethane (PU) rigid foam production in the manufacturing of domestic refrigerators, commercial refrigerators and PU insulated composite panels (Modern, Amin, Coldair, Akadabi) | 3,644 | 274 |  | 3,918 |
| TKM/PHA/62/INV/08 | HCFC phase-out management plan (stage I, first tranche) | 2,118 | 159 |  | 2,277 |
| TKM/PHA/71/INV/09 | HCFC phase-out management plan (stage I, second tranche) | 2,135 | 161 |  | 2,296 |
| TUR/PHA/68/INV/102 | HCFC phase-out management plan (stage I, first tranche) (technical assistance for small and medium enterprises in the foam sector) | 794 | 56 |  | 850 |
| UGA/SEV/74/TAS/20 | Survey of ODS alternatives at the national level | 1,222 | 110 |  | 1,332 |
| VEN/PHA/67/INV/120 | HCFC phase-out management plan (stage I, second tranche) | 0 | -1 |  | -1 |
| YUG/PHA/62/INV/38 | HCFC phase-out management plan (stage I, first tranche) | 5,784 | 434 |  | 6,218 |
| YUG/SEV/71/INS/44 | Extension of institutional strengthening project (phase V: 12/2013-11/2015) | 55,667 | 3,897 |  | 59,564 |
| ZAM/FUM/56/INV/21 | Technical assistance for the total phase out of methyl bromide in tobacco, cut flowers, horticulture and post-harvest uses | 2 | 0 |  | 2 |
| TOTAL UNIDO |  | 124,964 | 9,107 |  | 134,071 |
| CANADA |  |  |  |  |  |
| MEX/FUM/54/INV/138 | National methyl bromide phase-out plan (first tranche) | 1,285 | 177 | 1,703 | 3,165 |
| TOTAL CANADA |  | 1,285 | 177 | 1,703 | 3,165 |
| FRANCE |  |  |  |  |  |
| ALG/DES/72/DEM/78 | Pilot demonstration project on ODS waste management and disposal | 250,000 | 32,500 |  | 282,500 |
| TOTAL FRANCE |  | 250,000 | 32,500 |  | 282,500 |
| JAPAN |  |  |  |  |  |
| IND/PHA/45/INV/389 | CTC phase-out plan for the consumption and production sectors: 2005 annual programme | 410,643 | 45,992 |  | 456,635 |
| TOTAL JAPAN |  | 410,643 | 45,992 |  | 456,635 |

The data presented are based on the reporting format that has been developed pursuant to decision 31/2.

UNEP/OzL.Pro/ExCom/81/3.

UNEP/OzL.Pro/ExCom/81/3.

Montreal, 6 to 8 March 2018.

As at 3 June 2018, and noting that HFC-related projects to be funded under pledged or additional contributions will be considered at the meeting, where relevant.