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Addendum

PROJECT PROPOSAL: COSTA RICA
 
This document is issued to:
· Add paragraph 34(bis) as follows:
34(bis).	Stage I of the KIP will be implemented in three tranches. The schedule of HFC phase-down and 
HCFC phase-out commitments, and of the KIP and HPMP tranches is presented in Annex I

· Add Annex I as attached.
UNEP/OzL.Pro/ExCom/92/24


UNEP/OzL.Pro/ExCom/92/1



Pre-session documents of the Executive Committee of the Multilateral Fund for the Implementation of the Montreal Protocol are without prejudice to any decision that the Executive Committee might take following issuance of the document.

2
3
Annex I

SCHEDULE OF HFC AND HCFC COMMITMENTS AND FUNDING TRANCHES FOR COSTA RICA
UNDER THE KIGALI HFC IMPLEMENTATION PLAN AND THE HCFC PHASE-OUT MANAGEMENT PLAN

Kigali HFC implementation plan (stage I)
	Row
	Particulars
	2023
	2024
	2025
	2026
	2027
	2028
	2029
	2030
	Total

	1.1
	Montreal Protocol reduction schedule of Annex F (CO2-eq tonnes)
	n/a 
	1,451,498
	1,451,498
	1,451,498
	1,451,498
	1,451,498
	1,306,348

	1,306,348

	n/a

	1.2
	Maximum allowable total consumption of Annex F (CO2-eq tonnes)
	n/a
	1,451,498
	1,451,498
	1,451,498
	1,451,498
	1,451,498
	1,306,348

	1,306,348

	n/a

	2.1
	Lead IA (UNDP) agreed funding (US $)
	1,571,267
	0
	0
	1,571,267
	0
	0
	0
	349,170
	3,491,704

	2.2
	Support costs for Lead IA (US $)
	109,989
	0
	0
	109,989
	0
	0
	0
	24,442
	244,419

	3.1
	Total agreed funding (US $)
	1,571,267
	0
	0
	1,571,267
	0
	0
	0
	349,170
	3,491,704

	3.2
	Total support costs (US $)
	109,989
	0
	0
	109,989
	0
	0
	0
	24,442
	244,419

	3.3
	Total agreed costs (US $)
	1,681,255
	0
	0
	1,681,255
	0
	0
	0
	373,612
	3,736,123



HCFC phase-out management plan (stage II)
	Row
	Particulars
	2019
	2020
	2021
	2022
	2023
	2024
	2025
	2026
	2027
	2028
	2029
	2030
	Total

	1.1
	Montreal Protocol reduction schedule of Annex C, Group I substances (ODP tonnes)
	12.69
	9.17
	9.17
	9.17
	9.17
	9.17
	4.58
	4.58
	4.58
	4.58
	4.58
	0.35
	n/a

	1.2
	Maximum allowable total consumption of Annex C, Group I substances (ODP tonnes)
	12.69
	9.17
	9.17
	9.17
	9.17
	9.17
	4.58
	4.58
	4.58
	4.58
	4.58
	0.35
	n/a

	2.1
	Lead IA (UNDP) agreed funding (US $)
	187,777
	0
	385,750
	0
	0
	295,200
	0
	0
	126,450
	0
	0
	104,000
	1,099,177

	2.2
	Support costs for Lead IA (US $)
	13,144
	0
	27,003
	0
	0
	20,664
	0
	0
	8,852
	0
	0
	7,280
	76,942

	3.1
	Total agreed funding 
(US $)
	187,777
	0
	385,750
	0
	0
	295,200
	0
	0
	126,450
	0
	0
	104,000
	1,099,177

	3.2
	Total support costs (US $)
	13,144
	0
	27,003
	0
	0
	20,664
	0
	0
	8,852
	0
	0
	7,280
	76,942

	3.3
	Total agreed costs (US $)
	200,921
	0
	412,753
	0
	0
	315,864
	0
	0
	135,302
	0
	0
	111,280
	1,176,119
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