| NATIONS UNIES |  | EP |
| --- | --- | --- |
|  | Programme des Nations Unies pour l’environnement | Distr. GÉNÉRALE UNEP/OzL.Pro/ExCom/97/4 6 novembre 2025 FRANÇAIS ORIGINAL: ANGLAIS |

COMITÉ EXÉCUTIF 
  DU FONDS MULTILATÉRAL AUX FINS 
  D’APPLICATION DU PROTOCOLE DE MONTRÉAL
Quatre-vingt-dix-septième réunion

Montréal, 1-5 décembre 2025

Point 4 b) de l'ordre du jour provisoire

# Rapport sur les soldes et la disponibilitÉ des ressources

# Introduction

# Ce document présente un résumé des ajustements financiers communiqués par les agences d’exécution et les agences bilatérales, et approuvés par le Secrétariat. Il comprend des données statistiques issues de tous les projets dont les soldes ont été détenus pendant plus de 12 mois après l’achèvement du projet, conformément aux décisions 28/7 et 56/2 c). Il examine les soldes à restituer provenant de projets au titre du suivi donné à des décisions pertinentes (appelés projets « soumis à décision » dans le présent document) et de transferts de projet. Il indique également au Comité exécutif le niveau des ressources disponibles en liquidités enregistrées dans le document État des contributions et des décaissements, conformément à la décision 41/92 b), et présente une recommandation. Les montants détenus par les agences d’exécution pour les projets achevés et pour les projets financés grâce à des contributions supplémentaires volontaires figurent respectivement aux annexes I et II. L’annexe III présente les fonds restitués par les agences d’exécution et les agences bilatérales provenant de projets achevés et de projets soumis à décision.

# Fonds à restituer à la 97e réunion

# Les fonds totaux retenus devant être restitués par les agences d’exécution et les agences bilatérales s’élèvent à 5 264 171 $US (soit 5 197 904 $US par les agences d’exécution et 66 267 $US par les agences bilatérales), comme indiqué aux tableaux 1 et 2.

# Tableau 1. Fonds devant être restitués à la 97e réunion par les agences d’exécution ($US)

| Agence | Coûts de projet | Coût d’appui d’agence | Coût total |
| --- | --- | --- | --- |
| PNUD | 2 829 839 | 195 450 | 3 025 289 |
| PNUE* | 1 452 490 | 132 618 | 1 585 108 |
| ONUDI | 282 284 | 21 088 | 303 372 |
| Banque mondiale* | 255 995 | 28 140 | 284 135 |
| Total | 4 820 608 | 377 296 | 5 197 904 |

* Comprend le financement restitué par le PNUE pour un montant total de 124 300 $US, ainsi que les coûts d’appui d’agence à hauteur de 16 159 $US et la restitution de la Banque mondiale d’un montant de 77 483 $US, plus les coûts d’appui d’agence à hauteur de 5 424 $US. Le montant total à transférer à l’ONUDI est indiqué au tableau 4.

| Agence | Coûts de projet | Coût d’appui d’agence | Total |
| --- | --- | --- | --- |
| Allemagne | 58 643 | 7 624 | 66 267 |

Tableau 2. Fonds devant être restitués à la 97e réunion par les agences bilatérales ($US)

# Fonds retenus par les agences d’exécution

# Les fonds totaux retenus par les agences d’exécution s’élèvent à 6 994 293 $US, comme indiqué au tableau 3.

Tableau 3. Soldes encore détenus par les agences d’exécution pour des projets achevés et des projets financés grâce à des contributions volontaires supplémentaires (coûts d’appui d’agence compris)

| Année d’achèvement | PNUD |  | ONUDI |  | Total |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Nombre | $US | Nombre | $US | Nombre | $US |
| Projets achevés depuis plus de deux ans |  |  |  |  |  |  |
| 2021 | 0 | 0 | 1 | 33 422 | 1 | 33 422 |
| 2022 | 5 | 198 729 | 3 | 84 045 | 8 | 282 774 |
| 1er janvier au 31 octobre 2023 | 5 | 106 656 | 1 | 8 485 | 6 | 115 141 |
| Total partiel | 10 | 305 385 | 5 | 125 952 | 15 | 431 337 |
| Projets achevés depuis moins de deux ans |  |  |  |  |  |  |
| 1er novembre au 31 décembre 2023 | 12 | 822 651 | 8 | 1 199 261 | 20 | 2 021 912 |
| 2024 | 36 | 3 701 642 | 28 | 830 660 | 64 | 4 532 302 |
| Total partiel | 48 | 4 524 293 | 36 | 2 029 921 | 84 | 6 554 214 |
| Total | 58 | 4 829 678 | 41 | 2 155 873 | 99 | 6 985 551 |
| Projets financés grâce à des contributions volontaires supplémentaires |  |  |  |  |  |  |
|  | 1 | 8 742 |  |  | 1 | 8 742 |
| Total général | 59 | 4 838 420 | 41 | 2 155 873 | 100 | 6 994 293 |

# Transferts de projet

# Le gouvernement de l’Arménie a demandé le transfert des fonds destinés au plan de gestion de l’élimination des HCFC (PGEH) (phase III, première tranche) et au plan de mise en œuvre de l’Amendement de Kigali relatif aux HFC (KIP) (phase I, première tranche) du PNUE à l’ONUDI.

# Le gouvernement du Guatemala a demandé le transfert des fonds destinés au renouvellement d’un projet de renforcement des institutions (phase X : 6/2024-5/2027) du PNUE à l’ONUDI.

# En outre, le gouvernement de la Jordanie a demandé le transfert du solde restant des fonds destinés à la prorogation d’un projet de renforcement des institutions (phase XIII : 1/2019-12/2020) de la Banque mondiale à l’ONUDI.

# Le tableau 4 présente des informations détaillées sur les soldes à transférer. Le Comité exécutif pourrait envisager d’approuver ces demandes.

Tableau 4. Soldes des projets à transférer pour l’Arménie, le Guatemala et la Jordanie

| Titre du projet | Numéro du projet | Restitution |  |  | Transfert |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Au Fonds Multilatéral |  |  | À l’Agence |  |  |
|  |  | De | Solde | Coûts d’appui d’agence en sus | À | Solde | Coûts d’appui d’agence en sus |
| Plan de mise en œuvre de l’Amendement de Kigali relatif aux HFC (phase I, première tranche) | ARM/KIP/94/TAS/32 | PNUE | 66 000 | 8 580 | ONUDI | 66 000 | 8 580 |
| Plan de gestion de l’élimination des HCFC (phase III, première tranche) | ARM/PHA/96/TAS/34 | PNUE | 58 300 | 7 579 | ONUDI | 58 300 | 4 081 |
| Renouvellement d’un projet de renforcement des institutions (phase X : 6/2024-5-2027) | GUA/SEV/94/INS/68 | PNUE | 330 670 | 0 | ONUDI | 330 670 | 23 147 |
| Prorogation d’un projet de renforcement des institutions (phase XIII : 1/2019-12/2020) | JOR/SEV/82/INS/105 | Banque mondiale | 77 483 | 5 424 | ONUDI | 77 483 | 5 424 |
| TOTAL |  |  | 532 453 | 21 583 |  | 532 453 | 41 232 |

Disponibilité des ressources

# Le budget pour le Fonds multilatéral a été approuvé pour un montant de 965 millions de $US pour la période triennale 2024–2026 conformément à la décision des Parties (décision XXXV/1). Le document sur l’État des contributions et des décaissements indique, en date du 21 octobre 2025, un solde disponible s’élevant à 642 928 645 $US. Le solde total restitué par les agences d’exécution et les agences bilatérales à la 97e réunion s’élève à 4 974 538 $US, en excluant les 223 366 $US devant être transférés à l’ONUDI. Ainsi, le solde total de ressources disponibles pour les approbations lors de la 97e réunion s’élève à 647 903 183 $US.

# Observations du Secrétariat

# Le Secrétariat a rappelé aux agences d’exécution que les soldes des projets achevés il y a un an ou plus, des projets soumis à décision et des projets financés grâce à des contributions volontaires supplémentaires devraient être restitués au Fonds multilatéral dès que possible.

# Étant donné que le montant total du financement pour les projets et activités soumis à la 97e réunion s’élève à 108 014 129 $US, les ressources disponibles sont suffisantes pour les approbations prévues lors de cette réunion.

Recommandation

# Le Comité exécutif pourrait envisager :

## De prendre note :

### Du rapport sur les soldes et la disponibilité des ressources, figurant dans le document UNEP/OzL.Pro/ExCom/97/4 ;

### Du fait que le montant net des fonds restitués à la 97e réunion par les agences d’exécution s’élève à 4 974 538 $US, soit 2 829 839 $US plus coûts d’appui d’agence de 195 450 $US par le PNUD ; 1 328 190 $US plus coûts d’appui d’agence de 116 459 $US par le PNUE ; et 282 284 $US plus coûts d’appui d’agence de 21 088 $US par l’ONUDI ; et 178 512 $US, plus coûts d’appui d’agence de 22 716 $US par la Banque mondiale ;

### Que le PNUD détenait des soldes d’un montant de 305 385 $US, coûts d’appui d’agence compris, pour 10 projets achevés depuis plus de deux ans ; et 8 742 $US, coûts d’appui d’agence compris, pour un « projet financé grâce à des contributions volontaires supplémentaires » ;

### Que l’ONUDI détenait des soldes d’un montant de 125 952 $US, coûts d’appui d’agence compris, pour cinq projets achevés depuis plus de deux ans ;

### Que le PNUE restitue à la 97e réunion les soldes de projets pour l’Arménie d’un montant de 124 300 $US, plus coûts d’appui d’agence de 16 159 $US, constitués de :

### 58 300 $US, plus des coûts d’appui d’agence de 7 579 $US issus du plan de gestion de l’élimination des HCFC (phase III, première tranche) (ARM/PHA/96/TAS/34) ;

### 66 000 $US, plus des coûts d’appui d’agence de 8 580 $US issus du plan de mise en œuvre de l’Amendement de Kigali relatif aux HFC (phase I, première tranche) (ARM/KIP/94/TAS/32) ;

### Que la Banque mondiale restitue à la 97e réunion les soldes de projets pour la prorogation d’un projet de renforcement des institutions (phase XIII : 1/2019-12/2020) d’un montant de 77 483 $US, plus coûts d’appui d’agence de 5 424 $US ;

### Que le gouvernement de l’Allemagne restitue 66 267 $US, coûts d’appui d’agence compris pour deux projets achevés ;

## b)	De demander au PNUD et à l’ONUDI :

### De procéder au décaissement ou d’annuler les sommes engagées n’étant pas nécessaires aux projets achevés et de restituer les soldes correspondants à la 98e réunion ;

### De procéder au décaissement ou d’annuler les engagements pour les projets achevés depuis plus de deux ans, et de restituer les soldes à la 98e réunion ;

## c)	De demander également au PNUD de procéder au décaissement ou de restituer à la 98e réunion les soldes des projets financés grâce à des contributions volontaires supplémentaires ;

## d)	De demander au Trésorier :

### De déduire des futures approbations pour le PNUE à la 97e réunion un montant global de 330 670 $US qui avaient été accordés pour le renouvellement d’un projet de renforcement des institutions (phase X : 6/2024-5-2027) (GUA/SEV/94/INS/68) ;

### De transférer à l’ONUDI pour la mise en œuvre, à la 97e réunion, les soldes restitués ou déduits pour les projets mentionnés aux alinéas a) v), a) vi) et d) i) d’un montant de 532 453 $US, plus coûts d’appui d’agence de 41 232 $ US, constitués de :

### 58 300 $US, plus des coûts d’appui d’agence de 4 081 $US issus du plan de gestion de l’élimination des HCFC pour l’Arménie (phase III, première tranche) (ARM/PHA/96/TAS/34) ;

### 66 000 $US, plus des coûts d’appui d’agence de 8 580 $US issus du plan de mise en œuvre de l’Amendement de Kigali relatif aux HFC (phase I, première tranche) (ARM/KIP/94/TAS/32) ;

### 330 670 $US, plus des coûts d’appui d’agence de 23 147 $US pour le renouvellement d’un projet de renforcement des institutions (phase X : 6/2024-5-2027) (GUA/SEV/94/INS/68) ; et

### 77 483 $US, plus des coûts d’appui d’agence de 5 424 $US pour la prorogation d’un projet de renforcement des institutions (phase XIII : 1/2019-12/2020) (JOR/SEV/82/INS/105).

Annex I

COMMITTED AND NOT-COMMITTED BALANCES HELD BY IMPLEMENTING AND BILATERAL AGENCIES FOR COMPLETED PROJECTS

| Code | Project title | Date completed (Actual) | Approved funding plus adjustments as of 31 Dec 2024 (US $) | Funds disbursed as of 97th meeting (US $) | Balances committed as per 97th meeting (US $) | Balances not-committed as per 97th meeting (US $) | Support cost on balances committed and not committed as per 97th meeting (US $) | Why any balances could not be returned? | When they could be returned? | Project subject to decision |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UNDP |  |  |  |  |  |  |  |  |  |  |
| ANG/PHA/79/INV/19 | HCFC phase-out management plan (stage II, first tranche) | Aug-22 | 450,000 | 403,483 | 46,517 |  | 3,256 |  |  |  |
| BGD/PHA/90/INV/59 | HCFC phase-out management plan (stage II, second tranche) (air-conditioning sector) | Dec-24 | 1,967,866 | 1,678,655 | 289,211 |  | 20,245 |  |  |  |
| BZE/PHA/87/INV/40 | HCFC phase-out management plan (stage II, first tranche) | Dec-24 | 73,854 | 41,316 | 32,538 |  | 2,928 |  |  |  |
| COL/SEV/88/INS/115 | Extension of institutional strengthening project (phase XIII: 12/2021-11/2023) | Dec-23 | 352,768 | 340,514 | 12,254 |  | 858 |  |  |  |
| COS/KIP/87/PRP/63 | Preparation of Kigali HFC implementation plan | Dec-24 | 170,000 | 163,390 | 6,610 |  | 463 |  |  |  |
| COS/PHA/91/TAS/66 | Verification report on the implementation of stage II of the HCFC phase-out management plan | Dec-24 | 30,000 | 26,159 | 3,841 |  | 346 |  |  |  |
| CUB/KIP/87/PRP/65 | Preparation of Kigali HFC implementation plan | Aug-24 | 170,000 | 154,279 | 15,721 |  | 1,100 |  |  |  |
| DOM/KIP/87/PRP/73 | Preparation of Kigali HFC implementation plan | Aug-24 | 190,000 | 174,370 | 15,630 |  | 1,094 |  |  |  |
| EGY/PHA/79/TAS/132 | HCFC phase-out management plan (stage II, first tranche) (project management and monitoring) | Dec-22 | 75,000 | 39,629 | 35,371 |  | 2,476 |  |  |  |
| EGY/PHA/84/INV/144 | HCFC phase-out management plan (stage II, second tranche) (extruded polystyrene foam sector) | Dec-23 | 1,761,750 | 1,611,791 | 149,959 |  | 10,497 |  |  |  |
| ELS/PHA/87/INV/43 | HCFC phase-out management plan (stage II, first tranche) | Dec-24 | 169,000 | 66,702 | 102,298 |  | 7,161 |  |  |  |
| GHA/KIP/87/PRP/51 | Preparation of Kigali HFC implementation plan | Aug-23 | 130,000 | 100,875 | 29,125 |  | 2,039 |  |  |  |
| GHA/PHA/87/INV/50 | HCFC phase-out management plan (stage II, first tranche) | Dec-23 | 459,820 | 451,580 | 8,240 |  | 577 |  |  |  |
| GRN/KIP/88/PRP/28 | Preparation of Kigali HFC implementation plan | Dec-24 | 40,000 | 14,163 | 25,837 |  | 1,809 |  |  |  |
| HAI/PHA/91/PRP/26 | Preparation of HCFC phase-out management plan (stage II) (Overarching) | Dec-24 | 30,000 | 22,767 | 7,233 |  | 506 |  |  |  |
| HAI/SEV/90/INS/25 | Extension of the institutional strengthening project (phase V: 7/2022-6/2024) | Dec-24 | 128,000 | 112,274 | 15,726 |  | 1,101 |  |  |  |
| IDS/PHA/81/INV/213 | HCFC phase-out management plan (stage II, second tranche) (refrigeration servicing sector) | Dec-24 | 753,500 | 158,983 | 594,517 |  | 41,616 |  |  |  |
| IDS/PHA/87/PRP/216 | Preparation of HCFC phase-out management plan (stage III) (Overarching) | Dec-23 | 90,000 | 85,929 | 4,071 |  | 285 |  |  |  |
| IDS/PHA/88/INV/217 | HCFC phase-out management plan (stage II, third tranche) (refrigeration servicing sector) | Dec-24 | 627,086 | 0 | 627,086 |  | 43,896 |  |  |  |
| IDS/PHA/92/INV/220 | HCFC phase-out management plan (stage II, fourth tranche) | Dec-24 | 433,300 | 0 | 433,300 |  | 30,331 |  |  |  |
| IND/KIP/92/PRP/505 | Preparation of a KIP investment project in the refrigeration manufacturing sector for Mech Air Industries | Dec-24 | 30,000 | 1,501 | 28,499 |  | 1,995 |  |  |  |
| IND/PHA/86/TAS/482 | HCFC phase-out management plan (stage II, third tranche) (project management and monitoring) | Dec-24 | 800,000 | 0 | 800,000 |  | 56,000 |  |  |  |
| IRA/PHA/86/INV/243 | HCFC phase-out management plan (stage II, third tranche) (commercial refrigeration sector) | Dec-24 | 576,090 | 551,597 | 24,493 |  | 1,714 |  |  |  |
| IRA/PHA/90/INV/262 | HCFC phase-out management plan (stage II, fourth tranche) (PMU) | Dec-23 | 92,000 | 69,877 | 22,123 |  | 1,549 |  |  |  |
| IRA/PHA/92/INV/264 | HCFC phase-out management plan (stage II, second tranche) (refrigeration servicing sector) | Dec-23 | 93,017 | 0 | 93,017 |  | 6,511 |  |  |  |
| IRA/PHA/92/INV/265 | HCFC phase-out management plan (stage II, third tranche) (commercial refrigeration sector) | Dec-23 | 145,255 | 0 | 145,255 |  | 10,168 |  |  |  |
| IRA/SEV/86/INS/249 | Extension of the institutional strengthening project (phase XIII: 4/2021-3/2023) | May-23 | 222,094 | 178,036 | 44,058 |  | 3,084 |  |  |  |
| KAM/KIP/88/PRP/40 | Preparation of Kigali HFC implementation plan | Dec-23 | 35,000 | 24,973 | 10,027 |  | 702 |  |  |  |
| KAM/PHA/83/INV/36 | HCFC phase-out management plan (fourth tranche) | Dec-24 | 150,000 | 144,216 | 5,784 |  | 434 |  |  |  |
| LAO/KIP/87/PRP/39 | Preparation of Kigali HFC implementation plan | Dec-24 | 35,000 | 34,703 | 297 |  | 21 |  |  |  |
| LAO/PHA/86/INV/38 | HCFC phase-out management plan (stage II, first tranche) | Dec-23 | 107,000 | 88,847 | 18,153 |  | 1,634 |  |  |  |
| LEB/KIP/87/PRP/98 | Preparation of Kigali HFC implementation plan | Aug-24 | 190,000 | 186,114 | 3,886 |  | 272 |  |  |  |
| LEB/PHA/86/INV/97 | HCFC phase-out management plan (stage II, third tranche) (air-conditioning sector) | Dec-24 | 170,000 | 160,866 | 9,134 |  | 639 |  |  |  |
| LEB/SEV/86/INS/96 | Extension of the institutional strengthening project (phase XII: 4/2021-3/2023) | Dec-23 | 198,515 | 196,282 | 2,233 |  | 156 |  |  |  |
| MAL/PHA/87/PRP/189 | Preparation of HCFC phase-out management plan (stage III) (Overarching) | Dec-24 | 90,000 | 77,729 | 12,271 |  | 859 |  |  |  |
| MAL/PHA/88/INV/193 | HCFC phase-out management plan (stage II, third tranche) (refrigeration servicing sector and management and coordination) | Dec-23 | 154,900 | 39,789 | 115,111 |  | 8,058 |  |  |  |
| MDV/KIP/87/PRP/36 | Preparation of Kigali HFC implementation plan | Dec-24 | 35,000 | 22,026 | 12,974 |  | 908 |  |  |  |
| MEX/FOA/90/PRP/198 | Preparation for HFC investment projects in the foam sector | Dec-24 | 80,000 | 76,065 | 3,935 |  | 275 |  |  |  |
| MEX/KIP/87/PRP/195 | Preparation of Kigali HFC implementation plan | Aug-23 | 85,000 | 76,433 | 8,567 |  | 600 |  |  |  |
| MEX/REF/92/INV/204 | Conversion of the manufacturing of commercial refrigerators from HFC-134a to propane (R-290) at the enterprise Friocima | Dec-24 | 136,500 | 112,605 | 23,895 |  | 2,151 |  |  |  |
| NEP/PHA/86/INV/41 | HCFC phase-out management plan (stage II, first tranche) | Dec-24 | 90,000 | 73,239 | 16,761 |  | 1,508 |  |  |  |
| NIR/KIP/87/PRP/156 | Preparation of Kigali HFC implementation plan | Dec-24 | 137,000 | 121,589 | 15,411 |  | 1,079 |  |  |  |
| NIR/PHA/81/INV/147 | HCFC phase-out management plan (stage II, first tranche) (polyurethane foam sector) | Dec-24 | 1,357,887 | 1,288,947 | 68,940 |  | 4,826 |  |  |  |
| NIR/PHA/81/TAS/148 | HCFC phase-out management plan (stage II, first tranche) (refrigeration servicing sector) | Dec-22 | 1,077,113 | 1,063,456 | 13,657 |  | 956 |  |  |  |
| NIR/PHA/81/TAS/150 | HCFC phase-out management plan (stage II, first tranche) (project management and coordination) | Dec-22 | 165,000 | 90,146 | 74,854 |  | 5,240 |  |  |  |
| NIR/PHA/88/INV/163 | HCFC phase-out management plan (stage II, second tranche) (project management and coordination) | Dec-24 | 75,000 | 41,581 | 33,419 |  | 2,339 |  |  |  |
| PAK/SEV/87/INS/108 | Extension of the institutional strengthening project (phase XI: 7/2021-6/2023) | Jun-23 | 287,318 | 285,993 | 1,325 |  | 93 |  |  |  |
| PAN/KIP/87/PRP/53 | Preparation of Kigali HFC implementation plan | Jul-24 | 190,000 | 176,061 | 13,939 |  | 976 |  |  |  |
| SRL/SEV/91/INS/61 | Extension of the institutional strengthening project (phase XIV: 1/2023-12/2024) | Dec-24 | 236,796 | 234,222 | 2,574 |  | 180 |  |  |  |
| SWA/KIP/87/PRP/33 | Preparation of Kigali HFC implementation plan | Aug-23 | 30,000 | 13,397 | 16,603 |  | 1,162 |  |  |  |
| SWA/PHA/86/INV/31 | HCFC phase-out management plan (stage II, first tranche) | Dec-24 | 50,000 | 49,044 | 956 |  | 86 |  |  |  |
| TLS/PHA/88/INV/24 | HCFC phase-out management plan (stage II, second tranche) | Dec-24 | 41,500 | 36,020 | 5,480 |  | 493 |  |  |  |
| TRI/KIP/87/PRP/40 | Preparation of Kigali HFC implementation plan | Dec-24 | 190,000 | 145,057 | 44,943 |  | 3,146 |  |  |  |
| TRI/PHA/86/INV/38 | HCFC phase-out management plan (stage II, first tranche) | Dec-23 | 498,756 | 310,706 | 188,050 |  | 13,164 |  |  |  |
| URU/KIP/87/PRP/77 | Preparation of Kigali HFC implementation plan | Dec-24 | 190,000 | 80,724 | 109,276 |  | 7,649 |  |  |  |
| URU/PHA/86/INV/76 | HCFC phase-out management plan (stage III, first tranche) | Dec-24 | 350,601 | 328,657 | 21,944 |  | 1,536 |  |  |  |
| ZIM/KIP/91/PRP/66 | Preparation of a Kigali HFC implementation plan | Dec-24 | 51,000 | 21,468 | 29,532 |  | 2,067 |  |  |  |
| ZIM/PHA/86/INV/60 | HCFC phase-out management plan (stage II, first tranche) | Dec-22 | 100,000 | 84,671 | 15,329 |  | 1,073 |  |  |  |
| TOTAL UNDP |  |  |  |  | 4,511,791 |  | 317,887 |  |  |  |
| UNIDO |
| BAH/PHA/93/INV/46 | HCFC phase-out management plan (stage II, second tranche) | Dec-24 | 54,000 | 50,300 | 3,700 |  | 259 | 1 | 98 |  |
| BOL/PHA/87/INV/50 | HCFC phase-out management plan (stage II, first tranche) | Aug-24 | 141,009 | 128,506 | 12,503 |  | 875 | 1 | 98 |  |
| BRA/PHA/75/INV/311 | HCFC phase-out management plan (stage II, first tranche) (commercial refrigeration and air-conditioning sector) | Dec-24 | 1,472,175 | 1,470,636 | 1,539 |  | 108 | 1 | 98 |  |
| BRA/PHA/75/TAS/308 | HCFC phase-out management plan (stage II, first tranche) (project monitoring) | Dec-24 | 276,000 | 275,415 | 585 |  | 41 | 1 | 98 |  |
| BRA/PHA/82/INV/320 | HCFC phase-out management plan (stage II, third tranche) (commercial refrigeration and air-conditioning sector) | Dec-24 | 1,902,953 | 1,589,233 | 313,720 |  | 21,961 | 1 | 98 |  |
| BRA/PHA/88/INV/327 | HCFC phase-out management plan (stage II, fifth tranche) (commercial refrigeration and air-conditioning sector) | Dec-24 | 116,000 | 92,339 | 23,661 |  | 1,656 | 1 | 98 |  |
| CMR/KIP/88/PRP/49 | Preparation of Kigali HFC implementation plan | Dec-23 | 190,000 | 188,249 | 1,751 |  | 123 | 1 | 98 |  |
| CPR/PHA/88/INV/607 | HCFC phase-out management plan (stage II, fourth tranche) (extruded polystyrene foam sector plan) | Dec-23 | 4,400,000 | 3,965,665 | 434,335 |  | 30,403 | 1 | 98 |  |
| GAB/PHA/79/INV/34 | HCFC phase-out management plan (stage I, third tranche) | Dec-22 | 119,900 | 60,409 | 59,491 |  | 5,354 | 1 | 98 |  |
| GAM/KIP/90/PRP/44 | Preparation of a Kigali HFC implementation plan | Dec-24 | 39,000 | 38,520 | 480 |  | 34 | 1 | 98 |  |
| GUA/KIP/94/PRP/69 | Preparation of a Kigali HFC implementation plan (stage I) | Dec-24 | 119,000 | 91,515 | 27,485 |  | 1,924 | 1 | 98 |  |
| HON/KIP/90/PRP/55 | Preparation of a Kigali HFC implementation plan | Dec-24 | 170,000 | 164,642 | 5,358 |  | 375 | 1 | 98 |  |
| IVC/PHA/84/PRP/47 | Preparation of a HCFC phase-out management plan (stage II) | Dec-24 | 20,000 | 16,024 | 3,976 |  | 278 | 1 | 98 |  |
| JOR/PHA/84/TAS/107 | HCFC phase-out management plan (stage II, second tranche) (refrigeration servicing sector, project management and coordination) | Dec-23 | 294,122 | 90,153 | 203,969 |  | 14,277 | 1 | 98 |  |
| JOR/PHA/92/PRP/115 | Preparation of HCFC phase-out management plan (stage III) (Overarching) | Dec-24 | 35,000 | 34,988 | 12 |  | 1 | 1 | 98 |  |
| LIB/PHA/75/INV/36 | HCFC phase-out management plan (stage I, first tranche) (foam sector) | Dec-23 | 943,094 | 713,112 | 229,982 |  | 16,099 | n.a. | n.a. |  |
| LIB/SEV/85/INS/44 | Renewal of the institutional strengthening project (phase VI: 7/2020-6/2022) | Jun-23 | 174,164 | 166,234 | 7,930 |  | 555 | 1 | 98 |  |
| MEX/PHA/90/INV/200 | HCFC phase-out management plan (stage II, fourth tranche) (cleaning agent phase-out in refrigeration servicing sector and project implementation and monitoring) | Dec-24 | 1,612,350 | 1,567,895 | 44,455 |  | 3,112 | 1 | 98 |  |
| MEX/PHA/91/PRP/202 | Preparation of HCFC phase-out management plan (stage III) (Overarching) | Dec-24 | 90,000 | 78,290 | 11,710 |  | 820 | 1 | 98 |  |
| MEX/PHA/92/INV/205 | Destruction of emissions of HFC-23 generated in the production of HCFC-22 in Quimobasicos (second tranche) | Jun-24 | 387,561 | 387,529 | 32 |  | 2 | 1 | 98 |  |
| MEX/PHA/92/INV/206 | HCFC phase-out management plan (stage II, fifth tranche) | Dec-24 | 450,600 | 284,533 | 166,067 |  | 11,625 | 1 | 98 |  |
| MOR/KIP/92/PRP/79 | Preparation of a KIP investment project in the refrigeration manufacturing sector for MANAR | Dec-24 | 30,000 | 29,564 | 436 |  | 31 | 1 | 98 |  |
| MOZ/PHA/66/INV/23 | HCFC phase-out management plan (stage I, first tranche) | Dec-22 | 75,000 | 72,133 | 2,867 |  | 258 | 1 | 98 |  |
| NIC/PHA/86/INV/40 | HCFC phase-out management plan (stage II, first tranche) | Dec-23 | 100,092 | 98,549 | 1,543 |  | 108 | 1 | 98 |  |
| PAK/PHA/76/INV/94 | HCFC phase-out management plan (stage II, first tranche) (polyurethane foam sector) | Dec-24 | 2,160,200 | 2,142,457 | 17,743 |  | 1,242 | 1 | 98 |  |
| PAK/PHA/83/INV/102 | HCFC phase-out management plan (stage II, second tranche) (polyurethane foam sector) | Dec-24 | 570,352 | 522,507 | 47,845 |  | 3,349 | 1 | 98 |  |
| PAK/PHA/83/TAS/100 | HCFC phase-out management plan (stage II, second tranche) (project management unit) | Dec-24 | 294,500 | 257,155 | 37,345 |  | 2,614 | 1 | 98 |  |
| PAK/PHA/90/INV/110 | HCFC phase-out management plan (stage II, fourth tranche) (domestic air-conditioner manufacturing sector) | Dec-24 | 161,340 | 159,458 | 1,882 |  | 132 | 1 | 98 |  |
| PHI/PHA/83/INV/104 | HCFC phase-out management plan (stage II, first tranche) (air-conditioning sector) | Dec-23 | 537,856 | 348,037 | 189,819 |  | 13,286 | 1 | 98 |  |
| PHI/PHA/83/TAS/105 | HCFC phase-out management plan (stage II, first tranche) (refrigeration servicing sector) | Dec-23 | 273,894 | 235,967 | 37,927 |  | 2,655 | 1 | 98 |  |
| PRC/KIP/91/PRP/38 | Preparation of a Kigali HFC implementation plan | Dec-24 | 119,000 | 117,466 | 1,534 |  | 107 | 1 | 98 |  |
| RWA/KIP/88/PRP/38 | Preparation of Kigali HFC implementation plan | Dec-24 | 39,000 | 32,525 | 6,475 |  | 453 | 1 | 98 |  |
| SAU/REF/86/PRP/35 | Preparation of a HCFC phase-out management plan (stage II) (air-conditioning) | Dec-24 | 150,000 | 141,443 | 8,558 |  | 599 | 1 | 98 |  |
| SEN/PHA/85/INV/41 | HCFC phase-out management plan (stage I, third tranche) | Dec-21 | 50,000 | 18,910 | 31,090 |  | 2,332 | 1 | 98 |  |
| SEN/PHA/85/PRP/43 | Preparation of a HCFC phase-out management plan (stage II) | Jun-22 | 20,000 | 4,977 | 15,023 |  | 1,052 | 1 | 98 |  |
| SIL/KIP/88/PRP/43 | Preparation of Kigali HFC implementation plan | Dec-24 | 39,000 | 39,048 | -48 |  | -3 | 1 | 98 |  |
| SIL/PHA/87/INV/40 | HCFC phase-out management plan (stage II, first tranche) | Dec-24 | 117,000 | 92,734 | 24,266 |  | 2,184 | 1 | 98 |  |
| SOA/PHA/91/INV/16 | HCFC phase-out management plan (stage I, fifth tranche) (refrigeration servicing, custom training and monitoring) | Dec-23 | 178,760 | 157,279 | 21,481 |  | 1,504 | 1 | 98 |  |
| SOM/PHA/88/PRP/17 | Preparation of HCFC phase-out management plan (stage II) (Overarching) | Dec-24 | 60,000 | 57,183 | 2,817 |  | 197 | 1 | 98 |  |
| TUR/KIP/90/PRP/113 | Preparation of a Kigali HFC implementation plan | Dec-24 | 120,000 | 108,742 | 11,258 |  | 788 | 1 | 98 |  |
| VEN/PHA/91/INV/137 | HCFC phase-out management plan (stage II, second tranche) (servicing sector) | Dec-24 | 261,444 | 260,972 | 472 |  | 33 | 1 | 98 |  |
| TOTAL UNIDO |  |  |  |  | 2,013,071 |  | 142,802 | 1 | 98 |  |

Annex II

COMMITTED AND NOT-COMMITTED BALANCES HELD BY IMPLEMENTING AGENCIES FOR ADDITIONAL VOLUNTARY CONTRIBUTIONS PROJECTS

| CODE | Project title | Approved funding plus adjustments as of 31 December 2024 (US $) | Funds disbursed as of 97th meeting (US $) | Balances committed as per 97th meeting (US $) | Balances not- committed as per 97th meeting (US $) | Support cost on balances committed and not-committed as per 97th meeting (US $) | Why any balances could not be returned? | When they could be returned? |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UNDP |  |  |  |  |  |  |  |  |
| FIJ/SEV/80/TAS/01+ | Enabling activities for HFC phase-down | 147,699 | 139,529 | 8,170 |  | 572 |  |  |
| TOTAL UNDP |  |  |  | 8,170 |  | 572 |  |  |

Annex III

DETAILS ON COMPLETED AND BY-DECISIONS PROJECTS WITH RETURNED BALANCES FROM IMPLEMENTING AND BILATERAL AGENCIES

| Code |  | Project title |  |  | Project costs returned (US $) | Agency support costs (US $) |  | Total (US $) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UNDP |  |  |  |  |  |  |  |  |
| ARG/SEV/82/INS/188 |  | Extension for institutional strengthening project (phase X: 1/2019-12/2020) |  |  |  | -8 |  | -8 |
| BRA/DES/72/DEM/305 |  | Pilot demonstration project on ODS waste management and disposal |  |  |  | -4 |  | -4 |
| BRA/PHA/82/INV/323 |  | HCFC phase-out management plan (stage II, third tranche) (foam sector) |  |  | 530,731 | 37,151 |  | 567,882 |
| BRA/PHA/88/INV/326 |  | HCFC phase-out management plan (stage II, fifth tranche) (foam sector) |  |  | 1,194,264 | 83,598 |  | 1,277,862 |
| CHI/KIP/88/PRP/207 |  | Preparation of Kigali HFC implementation plan |  |  | 3,412 | 239 |  | 3,651 |
| CHI/PHA/81/INV/197 |  | HCFC phase-out management plan (stage II, second tranche) (foam sector) |  |  |  | -2,972 |  | -2,972 |
| CHI/PHA/85/INV/201 |  | HCFC phase-out management plan (stage II, third tranche) (foam sector) |  |  | 42,181 | 2,952 |  | 45,133 |
| COL/KIP/87/PRP/110 |  | Preparation of Kigali HFC implementation plan |  |  | 1,988 | 139 |  | 2,127 |
| COL/PHA/84/TAS/108 |  | HCFC phase-out management plan (stage II, third tranche) (refrigeration servicing sector, project management and monitoring) |  |  |  | -433 |  | -433 |
| COS/SEV/88/INS/64 |  | Extension of institutional strengthening project (phase XIV: 1/2022-12/2023) |  |  | 1,425 | 100 |  | 1,525 |
| CUB/SEV/90/INS/67 |  | Extension of institutional strengthening project (phase XII: 7/2022-6/2024) |  |  | 2,580 | 181 |  | 2,761 |
| GEO/PHA/91/TAS/45 |  | Verification report on the implementation of stage II of the HCFC phase-out management plan |  |  | 7,352 | 662 |  | 8,013 |
| GHA/SEV/91/INS/54 |  | Extension of the institutional strengthening project (phase XV: 1/2023-12/2024) |  |  | 1,826 | 128 |  | 1,954 |
| IDS/SEV/90/INS/219 |  | Extension of institutional strengthening project (phase XIII: 7/2022-6/2024) |  |  | 5,812 | 407 |  | 6,219 |
| IND/PHA/86/INV/480 |  | HCFC phase-out management plan (stage II, third tranche) (polyurethane foam sector plan) |  |  | 641,013 | 44,871 |  | 685,884 |
| IND/PHA/87/PRP/487 |  | Preparation of HCFC phase-out management plan (stage III) (refrigeration sector) |  |  | 12,030 | 842 |  | 12,872 |
| JAM/PHA/91/TAS/45 |  | Verification report on the implementation of stage II of the HCFC phase-out management plan |  |  | 1,586 | 143 |  | 1,729 |
| KYR/KIP/87/PRP/45 |  | Preparation of Kigali HFC implementation plan |  |  | 16,310 | 1,142 |  | 17,452 |
| KYR/PHA/90/TAS/47 |  | Verification report on the implementation of stage II of the HCFC phase-out management plan |  |  | 30,000 | 2,700 |  | 32,700 |
| MAL/PHA/84/TAS/186 |  | HCFC phase-out management plan (stage II, second tranche) (refrigeration servicing sector) |  |  | 261,610 | 18,313 |  | 279,923 |
| MAL/PHA/84/TAS/187 |  | HCFC phase-out management plan (stage II, second tranche) (management and coordination) |  |  | 30,800 | 2,156 |  | 32,956 |
| MAL/SEV/88/INS/192 |  | Extension of institutional strengthening project (phase XIV: 1/2022-12/2023) |  |  | 3,218 | 225 |  | 3,443 |
| MEX/REF/90/PRP/199 |  | Preparation for replacement of HFC-134a with HC-290 refrigerant in the manufacturing of commercial refrigerators at Friocima |  |  | 1,088 | 76 |  | 1,164 |
| MOL/PHA/88/INV/45 |  | HCFC phase-out management plan (stage III, first tranche) |  |  | 18,010 | 1,261 |  | 19,271 |
| NIR/SEV/86/INS/155 |  | Extension of the institutional strengthening project (phase XI: 12/2020-11/2022) |  |  | 589 | 41 |  | 630 |
| PAR/KIP/87/PRP/42 |  | Preparation of Kigali HFC implementation plan |  |  | 2,803 | 196 |  | 2,999 |
| PER/KIP/87/PRP/59 |  | Preparation of Kigali HFC implementation plan |  |  | 4,075 | 285 |  | 4,360 |
| SRL/KIP/87/PRP/59 |  | Preparation of Kigali HFC implementation plan |  |  | 872 | 61 |  | 933 |
| TRI/SEV/88/INS/41 |  | Extension of the institutional strengthening project (phase XI: 12/2021-12/2023) |  |  | -313 | -22 |  | -335 |
| TUR/KIP/90/PRP/112 |  | Preparation of a Kigali HFC implementation plan |  |  | 12,540 | 878 |  | 13,417 |
| VEN/SEV/82/INS/136 |  | Renewal of institutional strengthening project (phase XIV: 1/2019-12/2020) |  |  | 2,038 | 143 |  | 2,181 |
| Total completed projects |  |  |  |  | 2,829,839 | 195,450 |  | 3,025,289 |
| TOTAL UNDP |  |  |  |  | 2,829,839 | 195,450 |  | 3,025,289 |
| UNEP |  |  |  |  |  |  |  |  |
| ALB/SEV/88/INS/45 |  | Renewal of institutional strengthening project (phase X: 7/2022-6/2024) |  |  | 58 | 0 |  | 58 |
| ARM/KIP/87/PRP/27 |  | Preparation of Kigali HFC implementation plan |  |  | 1,311 | 170 |  | 1,481 |
| ARM/KIP/94/TAS/32 |  | Kigali HFC implementation plan (stage I, first tranche) |  |  | 66,000 | 5,247 |  | 71,247 |
| ARM/PHA/96/TAS/34 |  | HCFC phase-out management plan (stage III, first tranche) |  |  | 58,300 | 7,579 |  | 65,879 |
| BAH/PHA/93/TAS/45 |  | HCFC phase-out management plan (stage II, second tranche) |  |  | 1,324 | 172 |  | 1,496 |
| BEN/KIP/90/PRP/43 |  | Preparation of a Kigali HFC implementation plan |  |  | 26,111 | 3,394 |  | 29,505 |
| BHU/PHA/92/TAS/32 |  | Verification report on the implementation of the HCFC phase-out management plan |  |  | 7,077 | 920 |  | 7,997 |
| BKF/PHA/84/PRP/42 |  | Preparation of a HCFC phase-out management plan (stage II) |  |  | 20,000 | 2,600 |  | 22,600 |
| CHD/KIP/90/PRP/39 |  | Preparation of a Kigali HFC implementation plan |  |  | 11,590 | 1,507 |  | 13,097 |
| CHD/PHA/90/TAS/41 |  | HCFC phase-out management plan (stage II, first tranche) |  |  | 2,186 | 275 |  | 2,461 |
| COI/PHA/91/TAS/34 |  | Verification report on the implementation of stage I of the HCFC phase-out management plan |  |  | 205 | 27 |  | 232 |
| DMI/PHA/62/TAS/19 |  | HCFC phase-out management plan (stage I, first tranche) |  |  | 4,450 | 579 |  | 5,029 |
| DMI/PHA/86/TAS/26 |  | Verification report on the implementation of stage I of the HCFC phase-out management plan |  |  | 875 | 114 |  | 989 |
| GBS/PHA/81/PRP/24 |  | Preparation of a HCFC phase-out management plan (stage II) |  |  | 7,535 | 980 |  | 8,515 |
| GLO/SEV/93/TAS/368 |  | Compliance Assistance Programme: 2024 budget |  |  | 920,524 | 73,642 |  | 994,166 |
| GRN/KIP/88/PRP/29 |  | Preparation of Kigali HFC implementation plan |  |  | 6,429 | 836 |  | 7,265 |
| GUA/PHA/86/TAS/58 |  | HCFC phase-out management plan (stage II, first tranche) |  |  | -3,535 | -460 |  | -3,995 |
| IND/PHA/82/TAS/476 |  | HCFC phase-out management plan (stage II, second tranche) (refrigeration servicing sector plan) |  |  | 532 | 64 |  | 596 |
| IND/PHA/86/TAS/483 |  | HCFC phase-out management plan (stage II, third tranche) (refrigeration servicing sector plan) |  |  | 4,989 | 604 |  | 5,593 |
| IRA/PHA/87/PRP/255 |  | Preparation of HCFC phase-out management plan (stage III) (Overarching) |  |  | 163 | 21 |  | 184 |
| IRQ/PHA/87/TAS/30 |  | HCFC phase-out management plan (stage II, first tranche) |  |  | 5,177 | 598 |  | 5,775 |
| KIR/PHA/85/TAS/16 |  | HCFC phase-out management plan for PIC countries through regional approach (stage I, third tranche) |  |  | 8,279 | 1,076 |  | 9,355 |
| KIR/SEV/87/INS/18 |  | Renewal of institutional strengthening project (phase VIII: 1/2022-12/2023) |  |  | 18,587 | 0 |  | 18,587 |
| LAO/KIP/87/PRP/40 |  | Preparation of Kigali HFC implementation plan |  |  | 1,058 | 138 |  | 1,196 |
| LAO/PHA/88/TAS/41 |  | Verification report on the implementation of stage II of the HCFC phase-out management plan |  |  | 17,789 | 2,313 |  | 20,102 |
| LAO/SEV/91/INS/42 |  | Renewal of the institutional strengthening project (phase XI: 1/2023-12/2024) |  |  | 14 | 0 |  | 14 |
| MOL/PHA/88/TAS/46 |  | HCFC phase-out management plan (stage III, first tranche) |  |  | 5,725 | 744 |  | 6,469 |
| MON/PHA/88/TAS/34 |  | Verification report on the implementation of stage II of the HCFC phase-out management plan |  |  | 1,552 | 202 |  | 1,754 |
| NEP/PHA/88/TAS/45 |  | Verification report on the implementation of stage II of the HCFC phase-out management plan |  |  | 5,643 | 734 |  | 6,377 |
| NIC/KIP/93/TAS/55 |  | Kigali HFC implementation plan (stage I, first tranche) |  |  | 15,000 | 1,950 |  | 16,950 |
| PAK/PHA/83/TAS/101 |  | HCFC phase-out management plan (stage II, second tranche) (refrigeration servicing sector) |  |  | 390 | 51 |  | 441 |
| PAK/PHA/88/TAS/109 |  | HCFC phase-out management plan (stage II, third tranche) |  |  | 2,596 | 337 |  | 2,933 |
| PAR/PHA/87/TAS/41 |  | HCFC phase-out management plan (stage II, first tranche) |  |  | 25 | 3 |  | 28 |
| PAR/PHA/91/TAS/45 |  | Verification report on the implementation of stage II of the HCFC phase-out management plan |  |  | 6,518 | 847 |  | 7,365 |
| PAR/SEV/88/INS/44 |  | Extension of institutional strengthening project (phase X: 12/2021-11/2023) |  |  | 3,382 | 0 |  | 3,382 |
| PER/SEV/80/INS/56 |  | Renewal of institutional strengthening project (phase V: 1/2018-12/2019) |  |  | -4,138 | 0 |  | -4,138 |
| PRC/KIP/91/PRP/37 |  | Preparation of a Kigali HFC implementation plan |  |  | 31,137 | 4,048 |  | 35,185 |
| PRC/PHA/81/PRP/33 |  | Preparation of a HCFC phase-out management plan (stage II) |  |  | 20 | 3 |  | 23 |
| QAT/PHA/88/TAS/27 |  | HCFC phase-out management plan (stage II, first tranche) |  |  | 4,600 | 598 |  | 5,198 |
| RWA/PHA/91/TAS/39 |  | Verification report on the implementation of stage II of the HCFC phase-out management plan |  |  | 10 | 1 |  | 11 |
| SAM/PHA/92/TAS/28 |  | Verification report on the implementation of stage II of the HCFC phase-out management plan |  |  | 17,279 | 2,246 |  | 19,525 |
| SEN/KIP/87/PRP/44 |  | Preparation of Kigali HFC implementation plan |  |  | 22,395 | 2,911 |  | 25,306 |
| SEY/KIP/90/PRP/28 |  | Preparation of a Kigali HFC implementation plan |  |  | 9,800 | 1,274 |  | 11,074 |
| SOI/PHA/92/TAS/20 |  | Verification report on the implementation of stage II of the HCFC phase-out management plan |  |  | 15,737 | 2,046 |  | 17,783 |
| STL/KIP/91/PRP/36 |  | Preparation of a Kigali HFC implementation plan |  |  | 31,106 | 4,044 |  | 35,150 |
| SUR/PHA/92/TAS/33 |  | HCFC phase-out management plan (stage I, fourth tranche) |  |  | 13,500 | 1,755 |  | 15,255 |
| SUR/SEV/77/INS/25 |  | Extension of the institutional strengthening project (phase VI: 12/2016-11/2018) |  |  | 18,773 | 0 |  | 18,773 |
| TLS/SEV/88/INS/22 |  | Extension of institutional strengthening (phase VI: 7/2022-6/2024) |  |  | 14,955 | 0 |  | 14,955 |
| TOG/KIP/90/PRP/39 |  | Preparation of a Kigali HFC implementation plan |  |  | 19,256 | 2,503 |  | 21,759 |
| TON/PHA/92/TAS/20 |  | Verification report on the implementation of stage II of the HCFC phase-out management plan |  |  | 17,133 | 2,227 |  | 19,360 |
| TTR/PHA/92/TAS/20 |  | Verification report on the implementation of stage II of the HCFC phase-out management plan |  |  | 12,759 | 1,659 |  | 14,418 |
| UGA/PHA/91/TAS/34 |  | Verification report on the implementation of stage II of the HCFC phase-out management plan |  |  | 205 | 27 |  | 232 |
| ZIM/KIP/91/PRP/65 |  | Preparation of a Kigali HFC implementation plan |  |  | 105 | 14 |  | 119 |
| Total completed projects |  |  |  |  | 1,452,490 | 132,618 |  | 1,585,108 |
| TOTAL UNEP |  |  |  |  | 1,452,490 | 132,618 |  | 1,585,108 |
| UNIDO |  |  |  |  |  |  |  |  |
| ALB/KIP/87/PRP/43 |  | Preparation of Kigali HFC implementation plan |  |  | 2,378 | 167 |  | 2,545 |
| BAH/PHA/88/INV/43 |  | HCFC phase-out management plan (stage II, first tranche) (commercial refrigeration foam and spray foam sector - umbrella project) |  |  | 148 | 10 |  | 158 |
| BEN/KIP/90/PRP/42 |  | Preparation of a Kigali HFC implementation plan |  |  | 1,633 | 114 |  | 1,747 |
| ECU/REF/91/INV/81 |  | Conversion of the manufacturing of domestic and commercial refrigerators from HFC-134a to isobutane (R-600a) and propane (R-290) at Induglob |  |  | 213 | 15 |  | 228 |
| EGY/PHA/84/INV/141 |  | HCFC phase-out management plan (stage II, second tranche) (refrigeration servicing sector and project management unit) |  |  | 2,880 | 202 |  | 3,082 |
| EGY/PHA/88/INV/150 |  | HCFC phase-out management plan (stage II, third tranche) (enabling activities in the refrigeration and air-conditioning sector) |  |  | 1,231 | 86 |  | 1,317 |
| GAB/PHA/84/PRP/38 |  | Preparation of a HCFC phase-out management plan (stage II) |  |  | 1,818 | 127 |  | 1,945 |
| GUA/PHA/91/TAS/61 |  | Verification report on the implementation of stage II of the HCFC phase-out management plan |  |  | 111 | 10 |  | 121 |
| IVC/PHA/84/INV/45 |  | HCFC phase-out management plan (stage I, third tranche) |  |  | 11,628 | 814 |  | 12,442 |
| JOR/PHA/88/PRP/111 |  | Preparation of HCFC phase-out management plan (stage III) (Overarching) |  |  | 573 | 40 |  | 613 |
| LES/KIP/88/PRP/28 |  | Preparation of a Kigali HFC implementation plan |  |  | 1,291 | 90 |  | 1,381 |
| MOG/KIP/87/PRP/17 |  | Preparation of Kigali HFC implementation plan |  |  | 1,602 | 112 |  | 1,714 |
| NIR/KIP/87/PRP/158 |  | Preparation of Kigali HFC implementation plan |  |  | 3,190 | 223 |  | 3,413 |
| PAK/PHA/83/INV/99 |  | HCFC phase-out management plan (stage II, second tranche) (domestic air-conditioning sector) |  |  | 267 | 20 |  | 287 |
| SEN/KIP/87/PRP/45 |  | Preparation of Kigali HFC implementation plan |  |  | 3,879 | 272 |  | 4,151 |
| SOM/PHA/88/INV/16 |  | HCFC phase-out management plan (stage I, third tranche) |  |  | 5,506 | 385 |  | 5,891 |
| SUR/PHA/92/INV/32 |  | HCFC phase-out management plan (stage I, fourth tranche) |  |  | 1,064 | 96 |  | 1,160 |
| TKM/SEV/90/INS/20 |  | Extension of the institutional strengthening project (phase VI: 1/2023-12/2024) |  |  | 6 | 0 |  | 6 |
| TOG/KIP/90/PRP/38 |  | Preparation of a Kigali HFC implementation plan |  |  | 1,012 | 88 |  | 1,100 |
| TUN/KIP/88/PRP/80 |  | Preparation of Kigali HFC implementation plan |  |  | 4,694 | 329 |  | 5,023 |
| TUN/PHA/84/INV/75 |  | HCFC phase-out management plan (stage II, first tranche) (foam sector) |  |  | 879 | 61 |  | 940 |
| TUN/SEV/84/INS/77 |  | Extension of institutional strengthening project (phase IX: 1/2020-12/2021) |  |  | 455 | 31 |  | 486 |
| YUG/SEV/84/INS/53 |  | Extension of institutional strengthening project (phase VII: 12/2019-11/2021) |  |  | 10,559 | 739 |  | 11,298 |
| ZAM/PHA/86/INV/41 |  | HCFC phase-out management plan (stage II, first tranche) |  |  | 339 | 31 |  | 370 |
| Total completed projects |  |  |  |  | 57,356 | 4,062 |  | 61,418 |
| JOR/REF/81/INV/103 |  | Conversion of large commercial unitary roof top air-conditioning units of up to 400kW manufacturing facility from HFC (R134a, R407c, R410a) to propane R290 as refrigerant at Petra Engineering Industries Co. |  |  | 113,044 | 7,913 |  | 120,957 |
| NIC/EEF/93/DEM/56 |  | Pilot project to maintain and/or enhance the energy efficiency of replacement technologies and equipment in the context of HFC phase-down (non-investment activities) |  |  | 64,039 | 5,764 |  | 69,803 |
| NIC/DES/93/PRP/53 |  | Preparation of national inventory of banks of waste controlled substances and development of a national plan for management of these substances |  |  | 47,844 | 3,349 |  | 51,193 |
| Total “by-decision” projects |  |  |  |  | 224,928 | 17,026 |  | 241,954 |
| TOTAL UNIDO |  |  |  |  | 282,284 | 21,088 |  | 303,372 |
| WORLD BANK |  |  |  |  |  |  |  |  |
| GLO/SEV/93/TAS/366 |  | Core unit budget (2024) |  |  | 0 | 10,220 |  | 10,220 |
| JOR/PHA/91/INV/113 |  | HCFC phase-out management plan (stage II, third tranche) |  |  | 178,512 | 12,496 |  | 191,008 |
| JOR/SEV/82/INS/105 |  | Extension of institutional strengthening project (phase XIII: 1/2019-12/2020) |  |  | 77,483 | 5,424 |  | 82,907 |
| TOTAL WORLD BANK |  |  |  |  | 255,995 | 28,140 |  | 284,135 |
| GERMANY |  |  |  |  |  |  |  |  |
| EGY/PHA/84/INV/142 |  | HCFC phase-out management plan (stage II, second tranche) (refrigeration servicing sector) |  |  | 28,643 | 3,724 |  | 32,367 |
| KEN/EEF/93/PRP/68 |  | Preparation for a pilot project on energy efficiency (decision 91/65) |  |  | 30,000 | 3,900 |  | 33,900 |
| TOTAL GERMANY |  |  |  |  | 58,643 | 7,624 |  | 66,267 |

UNEP/OzL.Pro/ExCom/97/1

Les données présentées s’appuient sur le format de rapport élaboré conformément à la décision 31/2.

UNEP/OzL.Pro/ExCom/97/3

Outstanding obligations to be paid, funds will be returned with the next balance list.