| UNITED NATIONS |  | EP |
| --- | --- | --- |
|  | United Nations Environment Programme | Distr. GENERAL UNEP/OzL.Pro/ExCom/93/14 20 November 2023 ORIGINAL: ENGLISH |

EXECUTIVE COMMITTEE OF
  THE MULTILATERAL FUND FOR THE
  IMPLEMENTATION OF THE MONTREAL PROTOCOL
Ninety-third Meeting

Montreal, 15-19 December 2023

Item 7(a)(i) of the provisional agenda

CONSOLIDATED PROGRESS REPORT AS AT 31 DECEMBER 2022

Introduction

# The consolidated progress report summarises progress and financial information provided by bilateral and implementing agencies as of 31 December 2022, in their respective progress reports submitted to the Secretariat.

# The consolidated progress report and the progress reports of the bilateral and implementing agencies include all controlled substances under the Montreal Protocol. Given that HFC-related projects and activities have been funded either under the regular contributions to the Multilateral Fund or under the additional voluntary contributions by 17 non-Article 5 Parties to provide fast-start support for implementation of the Kigali Amendment, the information related to these projects is presented separately, based on the funding source. The analysis contained in the present document is based on ODP tonnes for all controlled substances except for HFCs which are measured in CO2-eq tonnes.

Review process by the Secretariat

# The Secretariat reviewed each of the annual progress reports submitted by bilateral and implementing agencies separately. The review was based on the milestones established for investment and non-investment projects including, inter alia, signing of agreements; date of release of first disbursement; status of procurement and installation of equipment; status of services provided, including training of refrigeration technicians and customs officers; level of disbursement of approved funds; the operational and financial completion of the project; and the return of fund balances.

# During the review process, potential issues were identified, inter alia, cases where agreements had not been signed; instances where a national ozone officer was not in place; lack of financial progress reports; delayed procurement process predominantly due to supply chain issues; lack of availability of alternative technologies in local markets; and security-related issues at the country level. All projects with outstanding issues had either low disbursement rates of approved funds or/and required an extension of planned completion dates. In general, in 2022, activities relating to project implementation were returning to normal after the previous two years where countries had faced challenges due to constraints related to the COVID-19 pandemic.

# The Secretariat also had several exchanges with each bilateral and implementing agency on projects and activities with outstanding issues, where several of the issues were satisfactorily resolved. For those projects and activities where the issues could not be resolved, the proposed recommendations for consideration by the Executive Committee were discussed and agreed with the relevant bilateral or implementing agencies. The projects and activities for which an extension of the completion dates has been requested, are considered in the main documents, while the lists of projects with outstanding issues are contained in annex III of each progress report of bilateral and implementing agencies. The recommendations will be considered during the discussions of each agency progress report at the 93rd meeting.

# In line with decision 84/45(c), the Secretariat identified all the multi-year agreement (MYA) components with implementation delays and informed the relevant bilateral and implementing agencies. The Secretariat’s recommendations are contained in annex III of each progress report of the bilateral and implementing agencies.

# This document consists of the following sections:

## I.	Projects approved for all controlled substances under the regular contributions to the Multilateral Fund. It presents a summary of progress in implementation of projects for 2022 and cumulative since 1991 addressing all controlled substances under the Montreal Protocol, including Annex F substances (HFCs). It also contains a review on the status of implementation of each ongoing project at the country level. It identifies projects with implementation delays and the potential impact on the phase-out of controlled substances, and projects with outstanding issues for consideration by the Executive Committee.

## II.	Projects approved for Annex F substances (HFCs) under the additional voluntary contributions for fast-start support for HFC phase-down.

III.	Secretariat comments

IV.	Recommendation

# The progress reports of bilateral or implementing agencies did not include any policy issue for consideration by the Executive Committee. Also, no policy issues were identified during the Secretariat’s review of the progress reports.

I.	Projects approved for all controlled substances under the regular contributions to the Multilateral Fund

I.1	Progress in implementation of projects for 2022 and cumulative since 1991

# As of 31 December 2022, the Executive Committee had approved US $3.96 billion in projects for bilateral and implementing agencies, consisting of US $3.54 billion for the implementation of investment and non-investment projects, and US $416.75 million for agency support costs, as shown in table 1.

Table 1. Approved funding by sector and agency as at 31 December 2022 (US $)

| Sector | UNDP | UNEP | UNIDO | World Bank | Bilateral | Total |
| --- | --- | --- | --- | --- | --- | --- |
| Aerosol | 26,054,838 | 882,689 | 34,397,921 | 22,984,030 | 2,051,914 | 86,371,392 |
| Destruction | 3,606,279 | 190,040 | 3,805,540 | 400,000 | 1,526,282 | 9,528,140 |
| Foam | 173,220,709 | 0 | 89,066,904 | 136,059,064 | 8,093,731 | 406,440,407 |
| Halon | 4,996,975 | 767,640 | 1,780,369 | 70,221,038 | 6,147,361 | 83,913,384 |
| HFC phase-down plan | 3,755,000 | 5,367,000 | 4,194,000 | 665,000 | 609,000 | 14,590,000 |
| Fumigants | 20,081,243 | 2,614,366 | 78,028,741 | 5,837,887 | 18,226,925 | 124,789,160 |
| Multiple sectors | 0 | 0 | 139,440 | 2,341,168 | 0 | 2,480,608 |
| Other | 0 | 0 | 11,317,246 | 5,059,360 | 0 | 16,376,606 |
| Phase-out plan | 387,379,811 | 75,583,006 | 388,710,642 | 212,206,926 | 76,107,711 | 1,139,988,096 |
| Process agent | 1,286,923 | 0 | 6,337,359 | 114,342,497 | 0 | 121,966,778 |
| Production | 1,056,000 | 0 | 50,638,105 | 400,893,496 | 10,000,000 | 462,587,601 |
| Refrigeration | 139,623,080 | 13,956,016 | 182,310,825 | 180,259,970 | 40,910,116 | 557,060,008 |
| Several | 69,897,960 | 285,842,159 | 21,904,344 | 29,413,466 | 4,759,718 | 411,817,647 |
| Solvents | 63,699,996 | 198,860 | 23,247,443 | 10,237,394 | 2,512,738 | 99,896,432 |
| Sterilant | 417,628 | 0 | 0 | 661,227 | 0 | 1,078,855 |
| Sub-total | 895,076,443 | 385,401,777 | 895,878,878 | 1,191,582,522 | 170,945,495 | 3,538,885,115 |
| Agency support costs | 124,211,639 | 31,796,964 | 119,222,126 | 124,964,722 | 16,559,425 | 416,754,876 |
| Total | 1,019,288,082 | 417,198,741 | 1,015,101,004 | 1,316,547,244 | 187,504,921 | 3,955,639,991 |

# In 2022, 219 new projects and activities were approved. This level of funding is expected to result in the phase-out of 480,236 ODP tonnes and 536,630 CO2-eq tonnes of consumption and production of controlled substances. Annex I shows the status of project implementation per country in 2022.

# Table 2 shows the status of project implementation including fund disbursement per project type as at 31 December 2022. Annex II presents analytical information since 1991.

Table 2. Status of project implementation by type as at 31 December 2022

| Type | Number of projects* |  |  | Funding (US $)** |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Approved | Completed | % completed | Approved | Disbursed | Balance | % disbursed |
| Country programme | 165 | 165 | 100 | 7,266,559 | 7,266,559 | 0 | 100 |
| Demonstration | 134 | 133 | 99 | 61,250,021 | 60,555,853 | 694,168 | 99 |
| Institutional strengthening (IS) | 1,405 | 1,260 | 90 | 168,946,734 | 150,207,319 | 18,739,414 | 89 |
| Investment | 3,246 | 3,000 | 92 | 2,786,454,101 | 2,626,413,978 | 160,040,125 | 94 |
| Project preparation | 1,913 | 1,725 | 90 | 103,334,725 | 88,794,854 | 14,539,873 | 86 |
| Technical assistance | 1,987 | 1,790 | 90 | 385,826,211 | 348,423,465 | 37,402,747 | 90 |
| Training | 324 | 324 | 100 | 25,806,764 | 25,806,763 | 1 | 100 |
| Total | 9,174 | 8,397 | 92 | 3,538,885,115 | 3,307,468,792 | 231,416,327 | 93 |

*Excludes closed and transferred projects.

**Excludes agency support costs.

# Implementation of projects and activities by bilateral and implementing agencies for 2022 and cumulative since 1991 up to 31 December 2022, is summarized as follows:

## Phase-out: In 2022, 645.5 ODP tonnes and zero CO2-eq tonnes of consumption of controlled substances were phased out and an additional 1,435 ODP tonnes of consumption and 5,947 ODP tonnes of production of controlled substances were approved for phase-out. Since 1991, 292,732 ODP tonnes and 305,336 CO2-eq tonnes of consumption and 205,377 ODP tonnes of production of controlled substances had been phased out, of an expected total of 480,236 ODP tonnes and 536,630 CO2-eq tonnes from projects approved (excluding cancelled and transferred projects);

## Disbursements/approvals: In 2022, US $78.04 million was disbursed and US $78.3 million was planned for disbursement based on the 2021 progress report, representing a rate of disbursement of 99.7 per cent of that planned. Cumulatively, US $3.31 billion had been disbursed out of the total US $3.54 billion approved for disbursement (excluding agency support costs), representing a rate of disbursement of 93 per cent. In 2022, US $85.77 million was approved for implementation;

## Cost-effectiveness (in ODP): Since 1991, the average cost-effectiveness of investment projects approved leading to a permanent reduction in consumption was US $8.04/kg. The cost-effectiveness for the production sector was US $4.58/kg. The average cost-effectiveness of investment projects per ODP tonne was US $5.22/kg for completed projects and US $19.13/kg for ongoing projects;

## Number of projects completed: In 2022, 249 projects were completed. Since 1991, 8,397 projects of the 9,174 projects (excluding closed or transferred projects) financed by the Multilateral Fund were completed, representing a completion rate of 92 per cent;

## Speed of delivery – investment projects: Projects that were completed in 2022 were completed on average 53 months after their approval. Since 1991, the average time for completion of investment projects has been 38 months after their approval. First disbursements under these projects occurred, on average, 14 months after they had been approved;

## Speed of delivery – non-investment projects: Projects that were completed in 2022 were completed on average 42 months after their approval. Since 1991, the average time for completion of non-investment projects has been 38 months after their approval. First disbursements under these projects occurred, on average, 12 months after they had been approved;

## Project preparation: Of the 1,913 project preparation activities approved by the end of 2022, 1,725 have been completed, leaving 188 ongoing activities. In 2022, 58 project preparation activities were approved and 45 were completed;

## Implementation delays: A total of 777 projects were under implementation at the end of 2022, experiencing, on average, a delay of 10 months. One hundred and four of these projects are classified as “projects with implementation delays” that are subject to the procedures of project cancellation, as demonstration projects, project preparation and IS are not subject to those procedures; and

## MYAs: In 2022, one HPPMP, 151 MYAs for HCFC phase-out management plans (HPMPs), one MYA for Kigali HFC implementation plan (KIP) and two MYAs for control and phase-out of HFC-23 emissions were under implementation. Since 1991, 449 MYAs have been approved and 294 MYAs have been completed, representing a completion rate of 65 per cent. Annex IV summarizes the total funding approved and disbursed for HPMP activities at the country level.

# Table 3 summarizes progress made by bilateral and implementing agencies since 1991.

## Table 3: Progress made by bilateral and implementing agencies since 1991

| Phase out achieved |  | Disbursement (US $) | Average CE (US$/kg) |  | Number of projects |  | Speed of delivery for completion (months) |  | Average project delays (months) | Number of MYAs |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ODP tonnes | CO2-eq tonnes |  | Consump- tion | Produc- tion | Approved | Completed | Investment | Non- investment |  | Approved | Completed |
| 498,109 | 305,336 | 3,307,468,792 | 8.04 | 4.58 | 9,174 | 8,397 | 38 | 38 | 10 | 449 | 294 |

HFC-related projects

# As of 31 December 2022, the Executive Committee had approved 181 HFC-related projects (including 11 investment projects, 138 project preparation activities and 32 technical assistance projects) under regular contributions amounting to US $26,317,785 (excluding agency support costs). A summary of the status of these projects is presented in table 4 and the respective data has already been included in paragraphs 9 to 13.

Table 4. HFC-related projects approved under regular contributions

| Type | Number of projects |  |  | Funding (US $)* |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Approved | Completed | % completed | Approved | Disbursed | Balance | % disbursed |
| Investment** | 11 | 4 | 36 | 7,247,922 | 5,270,534 | 1,977,388 | 73 |
| Project preparation | 138 | 4 | 3 | 14,789,510 | 2,069,657 | 12,719,853 | 14 |
| Technical assistance | 32 | 28 | 88 | 4,280,353 | 2,840,094 | 1,440,260 | 66 |
| Total | 181 | 36 | 20 | 26,317,785 | 10,180,286 | 16,137,501 | 39 |

* Excludes agency support costs.

# ** 213.3 mt (305,336 CO2-eq tonnes) of 345.8 mt (536,630 CO2-eq tonnes) of HFCs had been phased out.

# As of the end of 2022, of the 181 projects, four investment projects, four project preparation activities and 28 technical assistance projects for enabling activities have been completed. Of the four ongoing technical assistance projects remaining, two are for enabling activities, and extension of the completion date for one was approved; the other ongoing enabling activities project is expected to be completed in 2023. The remaining two ongoing technical assistance projects are expected to be completed in 2024 and 2026. The remaining seven ongoing investment projects are expected to be completed between 2023 and 2025. One hundred and twenty-eight of the 134 ongoing project preparation activities are for KIPs and are expected to be completed between 2023 and 2025; the remaining six are for KIP investment projects and are expected to be completed in 2023 and 2024.

# Of the total cumulative funding approved of US $26,317,785 (excluding agency support costs), US $10,180,286 had been disbursed, representing a disbursement rate of 39 per cent.

# Annex III provides information on all HFC-related projects and activities under the Multilateral Fund, irrespective of the source of funding, at the country level, indicating the status of ratification of the Kigali Amendment and the status of the HFC licensing system.

I.2	Issues identified in project implementation in 2022

# Based on planned completion dates reported in the 2021 progress report, and the results reported in the 2022 progress reports, bilateral and implementing agencies completed 67 per cent of the projects they had planned to complete in 2022. One hundred and thirty-two of the 444 ongoing projects (excluding IS and project preparation) have revised their planned dates of completion since the 2021 progress report.

# Bilateral and implementing agencies achieved an overall rate of disbursement of 99.7 per cent in 2022. On a country/region basis, 62 countries (including regions) had a disbursement rate of over 85 per cent while 37 countries (including regions) had a disbursement rate of below 50 per cent.

# In total, bilateral and implementing agencies are requested to report, at the 94th meeting, on 104 ongoing projects with implementation delays and 16 ongoing projects or tranches of MYAs, renewal of IS projects, preparation of HPMPs and KIPs, and technical assistance for verification report, recommended for status reports.

II.	Projects approved under the additional voluntary contributions for fast-start support for HFC phase-down

# As of 31 December 2022, the Executive Committee had approved 144 HFC-related projects under the additional voluntary contributions amounting to US $23.6 million (excluding agency support costs). A summary of the status of these projects is presented in table 5.

# Table 5. Status of approved HFC-related projects as of the end of 2022

| Type | Number of projects |  |  | Funding (US $)* |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Approved | Completed | % completed | Approved | Disbursed | Balance | % disbursed |
| Investment** | 6 | 6 | 100 | 8,488,843 | 7,040,121 | 1,448,722 | 83 |
| Project preparation | 10 | 10 | 100 | 214,781 | 214,781 | 0 | 100 |
| Technical assistance – Enabling activities | 128 | 127 | 99 | 14,898,856 | 13,377,607 | 1,521,250 | 90 |
| Total | 144 | 143 | 99 | 23,602,480 | 20,632,509 | 2,969,972 | 87 |

*Excludes agency support costs.

** 678.8 mt (970,373 CO2-eq tonnes) of 775.4 mt (1,108,442 CO2-eq tonnes) of HFCs had been phased out.

# Of the 144 projects approved by the end of 2022, six investment projects, 10 project preparation and 127 enabling activities have been completed. Extension of the completion date of the remaining ongoing enabling activities project was approved; this project is expected to be completed in 2023.

# Cumulatively, US $20,632,509 had been disbursed out of the total US $23,602,480 approved for disbursement (excluding agency support costs), representing a disbursement rate of 87 per cent.

# Further to the review process, the remaining enabling activities project is classified as a project with implementation delays and is included in annex III to the UNEP progress report.

# Annex V provides a comprehensive progress report on the HFC-related investment projects and enabling activities for the phase-down of HFCs in Article 5 countries (“enabling activities”) funded using the additional contributions by a group of 17 non-Article 5 Parties, in line with decision 84/12(b) and (c).  This would be the last progress report on the HFC-related projects funded under the additional voluntary contributions for fast-start support for HFC phase-down, noting that there is only one remaining project.

# III.	Secretariat comments

# The Secretariat noted that due to operational issues, some of the projects and tranches of HPMPs were delayed. In line with decision 82/11(b), extension for these projects to various dates up to 31 December 2024 need to be approved by the Executive Committee. The recommendations for the extension of completion dates of HPMPs for Egypt (Germany), Dominica (UNEP), Jordan (UNIDO and World Bank), and the Sudan (UNIDO) are addressed, as applicable, in the progress reports of the respective bilateral and implementing agencies, or in the respective project proposal documents.

# The agencies have continued to provide information on specific steps taken to address delays in implementation of activities, including the analysis of the relevant root causes and information on how to avoid reoccurrence. Similar to the information reported in the 2021 progress report, the main issues identified include delays in procurement and distribution of equipment mainly due to the specialised technical nature of equipment; slower market uptake of low-global-warming-potential (GWP) technologies; structural changes in the Government including changes in national ozone unit (NOU); political/security situation; and delays in the submission of reports due to the lack of capacity of the NOU. The main actions taken by the agencies include defining procedures for timely procurement of equipment through long-term agreements with qualified suppliers; close coordination with the NOU and industry and implementation of targeted programmes for promoting the adoption of low-GWP technologies; addressing technical and operational barriers through project activities for promoting the adoption of low-GWP alternative technologies; close coordination with the Government and defining plans of actions for addressing administrative issues; and training and capacity building of NOU staff and involving senior management staff in the Government on aspects relating to operational progress monitoring and reporting.

Gender mainstreaming

# All agencies have undertaken different steps, at the agency level, NOU level and project level, in implementing the operational gender mainstreaming policy of the Multilateral Fund. The activities mainly include awareness and information outreach to NOUs and other stakeholders on the gender mainstreaming policy and actions needed for ensuring better gender balance during project implementation. The agencies closely work with the national counterparts and relevant project units to ensure that they have a good understanding of the gender mainstreaming policy, include provisions in all activities to encourage women participation at different levels (e.g., as consultants, project management personnel, trainees), work with the relevant stakeholders on collecting gender-disaggregated data during different activities and challenges faced in implementing the gender policy and plan and implement measures to address these challenges. UNEP, through its Compliance Assistance Programme’s regional network meetings, also includes sessions to promote the gender mainstreaming policy and actions that need to be taken to effectively implement the policy.

IV.	Recommendation

# The Executive Committee may wish to note:

## The consolidated progress report of the Multilateral Fund as at 31 December 2022 contained in document UNEP/OzL.Pro/ExCom/93/14;

## With appreciation, the efforts undertaken by bilateral and implementing agencies in reporting their 2022 activities; and

## That the bilateral and implementing agencies would report, at the 94th meeting, on 105 projects with implementation delays and 16 ongoing projects recommended for additional status reports, as contained in annex III of each individual progress report of bilateral and implementing agencies.

Annex I

OVERVIEW OF STATUS OF PROJECT IMPLEMENTATION

PER COUNTRY FOR 2022

# Table 1 of annex I presents the status of project implementation by country for 2022 in achieved phased out, planned and achieved disbursements and project completion.

Table 1. Status of project implementation for 2022

| Country | Phased out in 2022 (ODP tonnes) | Phased out in 2022 (CO2-eq tonnes)* | Estimated funds disbursed in 2022 (US $) | Funds disbursed in 2022 (US $) | Percentage of funds disbursed over estimation in 2022 | Percentage of planned projects completed in 2022** |
| --- | --- | --- | --- | --- | --- | --- |
| Afghanistan | 0.0 | 0 | 305,975 | 134,324 | 44 | 0 |
| Albania | 0.0 | 0 | 178,224 | 154,516 | 87 | 100 |
| Algeria | 0.0 | 0 | 58,002 | 57,316 | 99 | 100 |
| Angola | 2.0 | 0 | 393,426 | 57,847 | 15 | 33 |
| Antigua and Barbuda | 0.0 | 0 | 30,000 | 0 | 0 | 0 |
| Argentina | 18.4 | 0 | 906,041 | 891,132 | 98 | 100 |
| Armenia | 0.0 | 0 | 93,243 | 192,601 | 207 |  |
| Bahamas (the) | 0.0 | 0 | 81,069 | 10,038 | 12 | 67 |
| Bahrain | 0.0 | 0 | 253,256 | 192,504 | 76 | 100 |
| Bangladesh | 5.0 | 0 | 913,036 | 1,548,561 | 170 | 80 |
| Barbados | 0.0 | 0 | 51,187 | 9,838 | 19 | 50 |
| Belize | 0.0 | 0 | 112,595 | 122,035 | 108 | 100 |
| Benin | 0.1 | 0 | 64,250 | 129,703 | 202 | 100 |
| Bhutan | 0.0 | 0 | 61,940 | 27,499 | 44 | 100 |
| Bolivia (Plurinational State of) | 0.4 | 0 | 156,475 | 141,982 | 91 |  |
| Bosnia and Herzegovina | 0.6 | 0 | 93,280 | 50,712 | 54 | 100 |
| Botswana | 0.1 | 0 | 248,231 | 78,009 | 31 | 33 |
| Brazil | 23.1 | 0 | 3,332,910 | 3,141,410 | 94 | 100 |
| Brunei Darussalam | 0.5 | 0 | 139,475 | 101,890 | 73 | 100 |
| Burkina Faso | 0.0 | 0 | 62,171 | 67,928 | 109 | 0 |
| Burundi | 0.0 | 0 | 77,750 | 55,775 | 72 | 100 |
| Cabo Verde | 0.0 | 0 | 58,250 | 15,000 | 26 |  |
| Cambodia | 0.0 | 0 | 131,043 | 181,330 | 138 | 50 |
| Cameroon | 0.3 | 0 | 251,718 | 196,175 | 78 |  |
| Central African Republic (the) | 0.0 | 0 | 30,000 | 60,000 | 200 | 100 |
| Chad | 0.0 | 0 | 36,250 | 84,144 | 232 | 100 |
| Chile | 17.9 | 0 | 592,448 | 396,218 | 67 | 40 |
| China | 90.2 | 0 | 22,073,709 | 24,648,036 | 112 | 20 |
| Colombia | 2.8 | 0 | 1,082,196 | 492,577 | 46 | 57 |
| Comoros (the) | 0.0 | 0 | 27,750 | 60,035 | 216 | 100 |
| Congo (the) | 0.0 | 0 | 46,350 | 105,130 | 227 | 50 |
| Cook Islands (the) | 0.0 | 0 | 129,093 | 46,062 | 36 | 100 |
| Costa Rica | 0.0 | 0 | 220,707 | 251,205 | 114 | 50 |
| Cote d’Ivoire | 10.7 | 0 | 180,000 | 462,670 | 257 | 100 |
| Cuba | 0.0 | 0 | 257,199 | 277,708 | 108 | 100 |
| Democratic People's Republic of Korea (the) | 0.0 | 0 | 3 | 20,548 | 684,931 |  |
| Democratic Republic of the Congo (the) | 0.0 | 0 | 155,438 | 104,800 | 67 |  |
| Djibouti | 0.0 | 0 | 16,135 | 2,020 | 13 | 100 |
| Dominica | 0.0 | 0 | 136,512 | 0 | 0 | 20 |
| Dominican Republic (the) | 0.0 | 0 | 497,404 | 694,903 | 140 | 0 |
| Ecuador | 0.0 | 0 | 380,000 | 458,930 | 121 | 0 |
| Egypt | 13.3 | 0 | 2,303,689 | 1,726,707 | 75 | 80 |
| El Salvador | 0.0 | 0 | 286,831 | 158,923 | 55 | 100 |
| Equatorial Guinea | 0.0 | 0 | 38,358 | 3,576 | 9 | 50 |
| Eritrea | 0.0 | 0 | 31,251 | 60,012 | 192 | 100 |
| Eswatini (the Kingdom of) | 0.0 | 0 | 141,850 | 95,609 | 67 | 100 |
| Ethiopia | 0.0 | 0 | 115,551 | 56,103 | 49 | 100 |
| Fiji | 0.0 | 0 | 223,200 | 77,813 | 35 | 67 |
| Gabon | 4.9 | 0 | 77,250 | 119,664 | 155 | 67 |
| Gambia (the) | 0.0 | 0 | 122,751 | 62,424 | 51 |  |
| Georgia | 0.0 | 0 | 114,358 | 90,451 | 79 | 100 |
| Ghana | 20.9 | 0 | 322,334 | 151,188 | 47 | 100 |
| Grenada | 0.0 | 0 | 88,961 | 57,764 | 65 | 100 |
| Guatemala | 0.4 | 0 | 177,484 | 118,249 | 67 |  |
| Guinea | 0.0 | 0 | 62,465 | 9,323 | 15 | 100 |
| Guinea-Bissau | 0.0 | 0 | 41,750 | 64,880 | 155 | 0 |
| Guyana | 0.0 | 0 | 130,032 | 57,435 | 44 | 0 |
| Haiti | 0.0 | 0 | 93,568 | 63,555 | 68 | 100 |
| Honduras | 0.4 | 0 | 129,250 | 229,855 | 178 | 100 |
| India | 17.3 | 0 | 4,818,436 | 6,683,092 | 139 | 75 |
| Indonesia | 0.0 | 0 | 1,593,853 | 775,244 | 49 | 40 |
| Iran (Islamic Republic of) | 10.2 | 0 | 1,428,837 | 1,787,662 | 125 | 50 |
| Iraq | 0.0 | 0 | 1,017,051 | 566,852 | 56 |  |
| Jamaica | 0.0 | 0 | 141,559 | 135,827 | 96 | 100 |
| Jordan | 0.0 | 0 | 547,602 | 532,382 | 97 | 50 |
| Kenya | 0.0 | 0 | 186,928 | 169,385 | 91 | 100 |
| Kiribati | 0.0 | 0 | 171,965 | 53,574 | 31 | 100 |
| Kuwait | 204.0 | 0 | 1,592,585 | 1,161,896 | 73 | 100 |
| Kyrgyzstan | 0.0 | 0 | 84,393 | 132,139 | 157 | 100 |
| Lao People's Democratic Republic (the) | 0.0 | 0 | 223,189 | 62,251 | 28 | 25 |
| Lebanon | 0.0 | 0 | 282,524 | 293,025 | 104 |  |
| Lesotho | 0.0 | 0 | 73,482 | 8,706 | 12 |  |
| Liberia | 3.2 | 0 | 57,618 | 93,160 | 162 | 100 |
| Libya | 2.7 | 0 | 265,000 | 201,783 | 76 | 25 |
| Madagascar | 0.0 | 0 | 57,700 | 118,517 | 205 | 100 |
| Malawi | 0.0 | 0 | 142,904 | 122,149 | 85 | 100 |
| Malaysia | 13.7 | 0 | 1,395,939 | 1,505,760 | 108 | 50 |
| Maldives | 0.0 | 0 | 61,161 | 51,632 | 84 | 100 |
| Mali | 0.0 | 0 | 47,200 | 68,715 | 146 |  |
| Marshall Islands (the) | 0.0 | 0 | 73,089 | 13,274 | 18 | 100 |
| Mauritania | 0.0 | 0 | 45,000 | 79,845 | 177 | 100 |
| Mauritius | 3.1 | 0 | 106,250 | 57,134 | 54 |  |
| Mexico | 23.0 | 0 | 1,245,250 | 1,866,636 | 150 | 20 |
| Micronesia (Federated States of) | 0.0 | 0 | 150,794 | 66,872 | 44 | 100 |
| Mongolia | 0.0 | 0 | 113,103 | 86,089 | 76 |  |
| Montenegro | 0.1 | 0 | 91,802 | 68,017 | 74 |  |
| Morocco | 8.1 | 0 | 103,600 | 122,022 | 118 | 100 |
| Mozambique | 0.0 | 0 | 114,887 | 117,638 | 102 | 100 |
| Myanmar | 0.0 | 0 | 106,104 | 255 | 0 | 0 |
| Namibia | 0.0 | 0 | 136,571 | 102,579 | 75 | 100 |
| Nauru | 0.0 | 0 | 85,803 | 10,909 | 13 | 67 |
| Nepal | 0.1 | 0 | 165,656 | 21,517 | 13 | 75 |
| Nicaragua | 0.1 | 0 | 185,441 | 158,469 | 85 | 0 |
| Niger (the) | 1.1 | 0 | 180,501 | 237,803 | 132 | 100 |
| Nigeria | 6.5 | 0 | 1,607,925 | 2,824,372 | 176 | 57 |
| Niue | 0.0 | 0 | 67,800 | 65,258 | 96 | 100 |
| North Macedonia | 0.1 | 0 | 150,003 | 165,795 | 111 | 100 |
| Oman | 0.0 | 0 | 194,291 | 138,950 | 72 | 100 |
| Pakistan | 41.3 | 0 | 1,067,839 | 1,752,988 | 164 | 80 |
| Palau | 0.0 | 0 | 164,984 | 108,709 | 66 | 100 |
| Panama | 0.0 | 0 | 317,147 | 375,068 | 118 | 100 |
| Papua New Guinea | 0.0 | 0 | 135,665 | 68,860 | 51 | 0 |
| Paraguay | 0.0 | 0 | 206,735 | 169,389 | 82 | 100 |
| Peru | 2.0 | 0 | 233,620 | 201,540 | 86 | 100 |
| Philippines (the) | 0.0 | 0 | 182,055 | 220,636 | 121 |  |
| Qatar | 0.0 | 0 | 221,736 | 212,153 | 96 | 100 |
| Republic of Moldova (the) | 0.0 | 0 | 105,918 | 84,883 | 80 | 100 |
| Rwanda | 0.0 | 0 | 144,001 | 39,629 | 28 |  |
| Saint Kitts and Nevis | 0.0 | 0 | 52,693 | 8,818 | 17 | 0 |
| Saint Lucia | 0.0 | 0 | 83,715 | 51 | 0 | 67 |
| Saint Vincent and the Grenadines | 0.0 | 0 | 127,543 | 45,479 | 36 | 50 |
| Samoa | 0.0 | 0 | 123,150 | 64,100 | 52 | 100 |
| Sao Tome and Principe | 0.0 | 0 | 76,355 | 59,571 | 78 | 0 |
| Saudi Arabia | 0.0 | 0 | 537,696 | 784,372 | 146 | 67 |
| Senegal | 0.0 | 0 | 215,465 | 147,941 | 69 | 100 |
| Serbia | 0.0 | 0 | 121,002 | 120,758 | 100 | 0 |
| Seychelles | 1.0 | 0 | 35,055 | 57,561 | 164 | 50 |
| Sierra Leone | 0.0 | 0 | 126,243 | 66,045 | 52 | 100 |
| Solomon Islands | 0.0 | 0 | 179,166 | 94,159 | 53 | 100 |
| Somalia | 0.0 | 0 | 104,250 | 66,701 | 64 | 50 |
| South Africa | 78.5 | 0 | 603,001 | 599,708 | 99 | 100 |
| South Sudan | 0.0 | 0 | 52,500 | 20,000 | 38 | 67 |
| Sri Lanka | 0.0 | 0 | 318,895 | 162,947 | 51 |  |
| Sudan (the) | 4.2 | 0 | 264,184 | 326,135 | 123 | 100 |
| Suriname | 0.0 | 0 | 113,391 | 64,840 | 57 | 40 |
| Syrian Arab Republic | 0.0 | 0 | 310,915 | 262,251 | 84 | 100 |
| Thailand | 0.0 | 0 | 1,148,175 | 409,875 | 36 | 0 |
| Timor-Leste | 0.0 | 0 | 116,844 | 82,360 | 70 | 67 |
| Togo | 0.0 | 0 | 64,000 | 180,527 | 282 | 100 |
| Tonga | 0.0 | 0 | 178,243 | 139,461 | 78 | 100 |
| Trinidad and Tobago | 0.0 | 0 | 297,210 | 188,548 | 63 |  |
| Tunisia | 0.0 | 0 | 205,002 | 221,899 | 108 | 0 |
| Türkiye | 0.0 | 0 | 147,000 | 175,017 | 119 | 0 |
| Turkmenistan | 0.0 | 0 | 135,500 | 156,194 | 115 | 0 |
| Tuvalu | 0.0 | 0 | 66,152 | 47,943 | 72 | 100 |
| Uganda | 0.0 | 0 | 85,300 | 56,177 | 66 |  |
| United Republic of Tanzania (the) | 0.0 | 0 | 121,625 | 82,406 | 68 | 100 |
| Uruguay | 5.3 | 0 | 464,640 | 206,209 | 44 | 50 |
| Vanuatu | 0.0 | 0 | 153,392 | 45,764 | 30 | 100 |
| Venezuela (Bolivarian Republic of) | 0.0 | 0 | 197,492 | 357,030 | 181 | 50 |
| Viet Nam | 0.0 | 0 | 1,669,346 | 1,101,157 | 66 | 0 |
| Yemen | 0.0 | 0 | 85,000 | 0 | 0 | 0 |
| Zambia | 0.0 | 0 | 129,001 | 120,026 | 93 | 0 |
| Zimbabwe | 8.0 | 0 | 348,967 | 240,048 | 69 | 100 |
| Region: ASP | 0.0 | 0 | 232,500 | 43,022 | 19 | 100 |
| Global | 0.0 | 0 | 8,701,433 | 8,342,317 | 96 | 100 |
| Grand total | 645.5 | 0 | 78,301,211 | 78,035,099 | 100 | 67 |

* No phase-out in 2022 for HFC-related projects.

** For projects that were planned to be completed in 2022.

Annex II

OVERVIEW OF STATUS OF PROJECT IMPLEMENTATION

AS AT 31 DECEMBER 2022

# Table 1 of annex II presents an overview of the status of project implementation by year. All projects and activities approved between 1991 and 2009 and in 2011, have now been completed.

Table 1. Status of project implementation by year

| Year | Number of projects* |  |  | Funding (US $)** |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Approved | Completed | % completed | Approved | Disbursed | Balance | % disbursed |
| 1991 | 68 | 68 | 100 | 7,950,771 | 7,950,771 | 0 | 100 |
| 1992 | 176 | 176 | 100 | 41,261,376 | 41,261,376 | 0 | 100 |
| 1993 | 217 | 217 | 100 | 73,198,586 | 73,198,586 | 0 | 100 |
| 1994 | 379 | 379 | 100 | 128,630,289 | 128,630,290 | -1 | 100 |
| 1995 | 355 | 355 | 100 | 111,188,308 | 111,188,309 | -1 | 100 |
| 1996 | 257 | 257 | 100 | 83,813,027 | 83,813,027 | 0 | 100 |
| 1997 | 532 | 532 | 100 | 154,314,938 | 154,314,940 | -2 | 100 |
| 1998 | 422 | 422 | 100 | 99,680,368 | 99,680,367 | 1 | 100 |
| 1999 | 546 | 546 | 100 | 152,710,735 | 152,710,736 | -1 | 100 |
| 2000 | 426 | 426 | 100 | 109,540,524 | 109,540,522 | 2 | 100 |
| 2001 | 427 | 427 | 100 | 130,139,751 | 130,139,752 | -1 | 100 |
| 2002 | 358 | 358 | 100 | 162,045,818 | 162,045,816 | 2 | 100 |
| 2003 | 247 | 247 | 100 | 157,043,468 | 157,043,468 | 0 | 100 |
| 2004 | 271 | 271 | 100 | 162,388,009 | 162,388,008 | 1 | 100 |
| 2005 | 255 | 255 | 100 | 180,276,024 | 180,276,021 | 3 | 100 |
| 2006 | 261 | 261 | 100 | 120,847,322 | 120,847,323 | -1 | 100 |
| 2007 | 213 | 213 | 100 | 120,084,049 | 120,084,047 | 2 | 100 |
| 2008 | 354 | 354 | 100 | 121,600,746 | 121,600,750 | -5 | 100 |
| 2009 | 320 | 320 | 100 | 73,691,484 | 73,400,556 | 290,929 | 100 |
| 2010 | 227 | 226 | 100 | 84,437,899 | 83,842,669 | 595,230 | 99 |
| 2011 | 264 | 264 | 100 | 201,764,577 | 201,764,500 | 78 | 100 |
| 2012 | 182 | 178 | 98 | 100,973,747 | 99,834,660 | 1,139,087 | 99 |
| 2013 | 184 | 182 | 99 | 125,242,188 | 125,205,543 | 36,645 | 100 |
| 2014 | 223 | 218 | 98 | 92,448,102 | 91,447,761 | 1,000,341 | 99 |
| 2015 | 377 | 366 | 97 | 156,661,467 | 151,691,108 | 4,970,359 | 97 |
| 2016 | 240 | 217 | 90 | 114,697,279 | 99,652,903 | 15,044,376 | 87 |
| 2017 | 124 | 109 | 88 | 63,869,396 | 60,831,726 | 3,037,671 | 95 |
| 2018 | 271 | 228 | 84 | 120,358,468 | 94,668,234 | 25,690,234 | 79 |
| 2019 | 226 | 158 | 70 | 49,195,251 | 31,101,209 | 18,094,041 | 63 |
| 2020 | 257 | 136 | 53 | 67,840,245 | 48,619,289 | 19,220,959 | 72 |
| 2021 | 296 | 30 | 10 | 85,222,543 | 28,137,526 | 57,085,018 | 33 |
| 2022 | 219 | 1 | 0 | 85,768,359 | 556,998 | 85,211,361 | 1 |
| Total | 9,174 | 8,397 | 92 | 3,538,885,115 | 3,307,468,792 | 231,416,327 | 93 |

* Excludes closed and transferred projects.

** Excludes agency support costs.

Completed projects

# Since 1991, 8,397 projects of the 9,174 projects (excluding closed or transferred projects) financed by the Multilateral Fund were completed, representing a completion rate of 92 per cent. Tables 2 to 4 present information on completed investment, non-investment and project preparation activities.

Completed investment projects

# Table 2 presents information on investment projects that have been completed since 1991. The table presents the data in total, followed by data according to region, sector, implementation characteristics, and disbursement method.

Table 2. Cumulative completed investment projects

| Item | Number of projects | Approved funds plus adjustment (US $) | Per cent of funds disbursed (%) | Consumption phased out* | Production phased out* | Average number of months from approval to first disbursement | Average number of months from approval to completion | Overall cost-effectiveness to the fund (US$/kg.) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TOTAL | 3,000 | 2,508,639,681 | 100 | 276,034 | 204,189 | 14 | 38 | 5.22 |
| Region |  |  |  |  |  |  |  |  |
| Africa | 528 | 170,152,839 | 99 | 18,388 | 0 | 12 | 40 | 9.25 |
| Asia & Pacific | 1,572 | 1,856,753,604 | 100 | 214,777 | 184,239 | 16 | 38 | 4.65 |
| Europe | 166 | 72,760,978 | 100 | 8,051 | 175 | 10 | 34 | 8.85 |
| Latin America and Caribbean | 734 | 408,972,260 | 100 | 34,818 | 19,775 | 14 | 37 | 7.49 |
| Global | n/a | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Sector |  |  |  |  |  |  |  |  |
| Aerosol | 127 | 82,501,519 | 100 | 27,449 | 0 | 16 | 43 | 3.01 |
| Destruction | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Fire fighting | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Foam | 1,004 | 376,906,697 | 100 | 69,439 | 0 | 15 | 34 | 5.43 |
| Fumigants | 123 | 99,900,005 | 100 | 7,993 | 0 | 10 | 49 | 12.50 |
| Halon | 39 | 71,476,177 | 100 | 42,111 | 41,958 | 17 | 30 | 0.85 |
| HFC phase-down plan | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Multiple sectors | 4 | 2,287,376 | 100 | 419 | 0 | 28 | 78 | 5.46 |
| Other | 8 | 16,059,360 | 100 | 1,574 | 0 | 12 | 20 | 10.20 |
| Phase-out plan | 855 | 785,715,180 | 99 | 55,567 | 10,988 | 12 | 41 | 11.81 |
| Process agent | 30 | 120,252,626 | 100 | 19,573 | 52,162 | 10 | 27 | 1.68 |
| Production | 62 | 416,148,243 | 100 | 0 | 99,081 | 9 | 20 | 4.20 |
| Refrigeration | 617 | 441,966,839 | 100 | 44,565 | 0 | 16 | 40 | 9.92 |
| Solvents | 128 | 94,351,804 | 100 | 7,285 | 0 | 19 | 32 | 12.95 |
| Sterilant | 3 | 1,073,855 | 100 | 60 | 0 | 15 | 34 | 17.78 |
| Implementation characteristics |  |  |  |  |  |  |  |  |
| Agency implementation | 1,872 | 967,222,462 | 99 | 97,233 | 17,381 | 11 | 36 | 8.44 |
| National implementation | 1,128 | 1,541,417,219 | 100 | 178,800 | 186,808 | 20 | 40 | 4.22 |
| Disbursement method |  |  |  |  |  |  |  |  |
| During implementation | 2,879 | 2,069,284,461 | 100 | 267,899 | 199,719 | 14 | 38 | 4.43 |
| After implementation | 50 | 17,166,608 | 100 | 2,512 | 0 | 23 | 25 | 6.83 |
| Retroactive funding | 37 | 14,635,851 | 100 | 2,100 | 500 | 15 | 11 | 5.63 |
| Country to final beneficiaries | 34 | 407,552,761 | 100 | 3,523 | 3,970 | 9 | 58 | 54.39 |

*Excludes closed and transferred projects.

# Overall, 99.6 per cent of the funds approved for completed investment projects have been disbursed. Since 1991, 3,000 investment projects have been completed at a total value of US $2.51 billion. The average time from approval to first disbursement for investment projects is 14 months. Investment projects have been completed, on average, 38 months after they were approved.

Completed non-investment projects

# Table 3 presents data on cumulative completed non-investment projects. Since 1991, 3,672 non-investment projects have been completed at a total value of US $573.41 million.

Table 3. Cumulative completed non-investment projects

| Item | Number of projects | Approved funds plus adjustment (US $) | Per cent of funds disbursed (%) | Average number of months from approval to first disbursement | Average number of months from approval to completion |
| --- | --- | --- | --- | --- | --- |
| TOTAL | 3,672 | 573,409,597 | 100 | 12 | 38 |
| Region |  |  |  |  |  |
| Africa | 1,131 | 99,169,287 | 99 | 12 | 38 |
| Asia & Pacific | 1,123 | 163,097,693 | 101 | 13 | 40 |
| Europe | 239 | 22,558,259 | 100 | 9 | 33 |
| Latin America and Caribbean | 860 | 102,192,382 | 99 | 13 | 41 |
| Global | 319 | 186,391,976 | 99 | 6 | 22 |
| Sector |  |  |  |  |  |
| Aerosol | 31 | 2,461,265 | 100 | 11 | 36 |
| Destruction | 17 | 8,695,865 | 100 | 11 | 65 |
| Fire fighting | 0 | 0 | 0 | n/a | n/a |
| Foam | 34 | 10,543,567 | 100 | 14 | 36 |
| Fumigants | 137 | 21,224,436 | 100 | 9 | 39 |
| Halon | 82 | 11,238,157 | 100 | 17 | 44 |
| HFC phase-down plan | 0 | 0 | 0 | n/a | n/a |
| Multiple sectors | 1 | 53,792 | 100 | 56 | 58 |
| Other | 1 | 76,499 | 100 | 7 | 38 |
| Phase-out plan | 732 | 69,033,172 | 101 | 13 | 40 |
| Process agent | 0 | 0 | 0 | n/a | n/a |
| Production | 1 | 40,000 | 100 | 4 | 4 |
| Refrigeration | 638 | 91,384,389 | 99 | 16 | 50 |
| Several | 1,964 | 355,259,673 | 99 | 10 | 32 |
| Solvents | 34 | 3,398,782 | 100 | 11 | 27 |
| Sterilant | 0 | 0 | 0 | n/a | n/a |
| Implementation characteristics |  |  |  |  |  |
| Agency implementation | 2,992 | 431,025,891 | 99 | 12 | 37 |
| National implementation | 680 | 142,383,706 | 101 | 14 | 41 |
| Disbursement method |  |  |  |  |  |
| During implementation | 3,637 | 561,006,631 | 100 | 12 | 38 |
| After implementation | 26 | 2,325,462 | 100 | 14 | 21 |
| Retroactive funding | 1 | 146,698 | 100 | 3 | 83 |
| Country to final beneficiaries | 8 | 9,930,807 | 100 | 7 | 38 |

# The average time from approval to first disbursement for non-investment projects is 12 months. Non-investment projects have been completed, on average, 38 months after they were approved. This figure is influenced by the large number of projects (1,964 of 3,672) in the sector called “several”, which had an average time from approval to completion of 32 months. Non-investment projects in the other sectors were completed between four and 65 months after they had been approved.

# Almost all projects were implemented by the agency concerned rather than through national implementation. Agency implementation of non-investment projects normally does not require legal agreements, which may explain the shorter period of time (37 months) compared with nationally-implemented non-investment projects (41 months).

Completed project preparation activities

# Table 4 presents data on cumulative completed project preparation activities. Since 1991, 1,725 preparation activities have been completed at a total value of US $86.41 million.

Table 4. Cumulative completed project preparation activities

| Item | Number of projects | Approved funds plus adjustment (US$) | Per cent of funds disbursed (%) | Average number of months from approval to first disbursement | Average number of months from approval to completion |
| --- | --- | --- | --- | --- | --- |
| TOTAL | 1,725 | 86,413,178 | 100 | 8 | 23 |
| Region |  |  |  |  |  |
| Africa | 446 | 15,165,941 | 99 | 8 | 25 |
| Asia & Pacific | 656 | 42,730,224 | 100 | 8 | 23 |
| Europe | 122 | 5,084,615 | 100 | 7 | 22 |
| Latin America and Caribbean | 482 | 21,821,972 | 100 | 7 | 21 |
| Global | 19 | 1,610,425 | 100 | 5 | 16 |
| Sector |  |  |  |  |  |
| Aerosol | 45 | 1,254,279 | 100 | 6 | 17 |
| Destruction | 18 | 818,719 | 100 | 13 | 40 |
| Fire fighting | 0 | 0 | 0 | n/a | n/a |
| Foam | 259 | 11,121,927 | 100 | 6 | 21 |
| Fumigants | 118 | 2,993,886 | 100 | 5 | 17 |
| Halon | 27 | 836,728 | 100 | 6 | 19 |
| HFC phase-down plan | 1 | 170,000 | 66 | 6 | 17 |
| Multiple sectors | 3 | 139,440 | 100 | 3 | 34 |
| Other | 2 | 240,747 | 100 | 11 | 35 |
| Phase-out plan | 505 | 28,834,397 | 99 | 11 | 31 |
| Process agent | 9 | 694,384 | 100 | 9 | 19 |
| Production | 12 | 1,402,145 | 100 | 7 | 15 |
| Refrigeration | 385 | 13,804,437 | 100 | 7 | 21 |
| Several | 283 | 21,969,992 | 100 | 4 | 15 |
| Solvents | 57 | 2,127,097 | 100 | 6 | 25 |
| Sterilant | 1 | 5,000 | 100 | 1 | 9 |
| Implementation characteristics |  |  |  |  |  |
| Agency implementation | 1,506 | 71,445,817 | 100 | 7 | 22 |
| National implementation | 219 | 14,967,361 | 99 | 11 | 30 |
| Disbursement method |  |  |  |  |  |
| During implementation | 1,715 | 84,811,717 | 100 | 8 | 23 |
| After implementation | 6 | 899,752 | 100 | 7 | 21 |
| Retroactive funding | 0 | 0 | 0 | n/a | n/a |
| Country to final beneficiaries | 4 | 701,708 | 100 | 5 | 29 |

# The average time from approval to first disbursement for project preparation activities is eight months. Preparation activities have been completed, on average, 23 months after they were approved. Overall, 99.5 per cent of the funds approved for completed preparation activities have been disbursed.

Ongoing projects

# A total of 777 projects were under implementation at the end of 2022. Tables 5 to 7 present information on ongoing investment, non-investment and project preparation activities.

## Ongoing investment projects

# Table 5 presents information on the status of investment projects under implementation by region, sector, and implementation characteristics.

Table 5. Cumulative ongoing investment projects

| Item | Number of projects | Approved funds plus adjustment (US $) | Per cent of funds disbursed (%) | Number of projects disbursing | Per cent of projects disbursing (%) | Average number of months from approval to first disbursement | Average number of months from approval to planned completion | Average length of delay in project planned completion | Overall cost-effectiveness to the Fund (US$/kg.)* |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TOTAL | 246 | 261,304,616 | 42 | 165 | 67 | 11 | 50 | 29 | 19.13 |
| Region |  |  |  |  |  |  |  |  |  |
| Africa | 76 | 41,447,700 | 33 | 51 | 67 | 14 | 53 | 37 | 69.93 |
| Asia & Pacific | 106 | 183,059,327 | 45 | 68 | 64 | 11 | 49 | 30 | 14.51 |
| Europe | 15 | 5,383,754 | 25 | 11 | 73 | 7 | 46 | 16 | 81.82 |
| Latin America and Caribbean | 49 | 31,413,835 | 41 | 35 | 71 | 9 | 49 | 22 | 80.26 |
| Global | 0 | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Sector |  |  |  |  |  |  |  |  |  |
| Aerosol | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a | n/a |
| Destruction | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a | n/a |
| Fire fighting | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a | n/a |
| Foam | 2 | 2,470,162 | 100 | 2 | 100 | 10 | 89 | 68 | 83.45 |
| Fumigants | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a | n/a |
| Halon | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a | n/a |
| HFC phase-down plan | 1 | 80,000 | 0 | 0 | 0 | n/a | 36 | n/a | n/a |
| Multiple sectors | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a | n/a |
| Other | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a | n/a |
| Phase-out plan | 237 | 211,424,792 | 39 | 161 | 68 | 11 | 50 | 28 | 28.03 |
| Process agent | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a | n/a |
| Production | 2 | 44,997,213 | 51 | 1 | 50 | 16 | 52 | 49 | 7.57 |
| Refrigeration | 4 | 2,332,449 | 65 | 1 | 25 | 11 | 54 | 40 | 16.24 |
| Solvents | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a | n/a |
| Sterilant | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a | n/a |
| Implementation characteristics |  |  |  |  |  |  |  |  |  |
| Agency implementation | 178 | 134,758,029 | 30 | 120 | 67 | 11 | 52 | 33 | 36.61 |
| National implementation | 68 | 126,546,587 | 56 | 45 | 66 | 13 | 45 | 20 | 12.68 |
| Disbursement method |  |  |  |  |  |  |  |  |  |
| During implementation | 234 | 137,423,526 | 32 | 155 | 66 | 12 | 50 | 29 | 47.63 |
| After implementation | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a | n/a |
| Retroactive funding | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a | n/a |
| Country to final beneficiaries | 12 | 123,881,090 | 53 | 10 | 83 | 6 | 56 | 34 | 11.49 |

*Based on the ODS to be phased out according to the proposal.

# There are currently 246 investment projects under implementation at a total value of over US $261.3 million. Around 42 per cent of the funds have already been disbursed. The overall average cost-effectiveness of ongoing investment projects is US $19.13/kg ODP to be phased out. The average number of months from approval to first disbursement is 11 months. The average duration of an ongoing investment project is 50 months. Typically, ongoing investment projects are completed 29 months later than originally planned, which could be considered the average delay.

Ongoing non-investment projects

# Table 6 presents information on the status of non-investment projects under implementation by region, sector, and implementation characteristic.

Table 6. Cumulative ongoing non-investment projects

| Item | Number of projects | Approved funds plus adjustment (US $) | Per cent of funds disbursed | Number of projects disbursing | Per cent of projects disbursing | Average number of months from approval to first disbursement | Average number of months from approval to planned completion | Average length of delay in project planned completion |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TOTAL | 343 | 74,494,144 | 27 | 168 | 49 | 15 | 37 | 8 |
| Region |  |  |  |  |  |  |  |  |
| Africa | 99 | 11,639,528 | 17 | 28 | 28 | 20 | 33 | 6 |
| Asia & Pacific | 121 | 34,865,611 | 36 | 74 | 61 | 16 | 39 | 6 |
| Europe | 23 | 2,647,910 | 29 | 16 | 70 | 8 | 31 | 4 |
| Latin America and Caribbean | 95 | 14,418,535 | 35 | 50 | 53 | 15 | 42 | 13 |
| Global | 5 | 10,922,560 | 0 | 0 | 0 | n/a | 15 | 0 |
| Sector |  |  |  |  |  |  |  |  |
| Aerosol | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Destruction | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Fire fighting | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Foam | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Fumigants | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Halon | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| HFC phase-down plan | 1 | 20,000 | 0 | 0 | 0 | n/a | 48 | n/a |
| Multiple sectors | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Other | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Phase-out plan | 188 | 38,704,353 | 36 | 93 | 49 | 18 | 41 | 8 |
| Process agent | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Production | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Refrigeration | 2 | 1,400,000 | 84 | 1 | 50 | 4 | 54 | 33 |
| Several | 152 | 34,369,791 | 15 | 74 | 49 | 13 | 32 | 7 |
| Solvents | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Sterilant | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Implementation characteristics |  |  |  |  |  |  |  |  |
| Agency implementation | 292 | 58,350,676 | 26 | 132 | 45 | 16 | 37 | 7 |
| National implementation | 51 | 16,143,468 | 33 | 36 | 71 | 13 | 37 | 10 |
| Disbursement method |  |  |  |  |  |  |  |  |
| During implementation | 343 | 74,494,144 | 27 | 168 | 49 | 15 | 37 | 8 |
| After implementation | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Retroactive funding | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Country to final beneficiaries | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |

# There are currently 343 non-investment projects under implementation at a total value of US $74.49 million, with 27 per cent of the funds already disbursed. The average number of months from approval to first disbursement is 15 months. On average, ongoing non-investment projects are completed 37 months from the date of approval, which represents a delay of eight months.

Ongoing project preparation activities

# Table 7 presents information on the status of project preparation activities under implementation by region, sector, and implementation characteristic.

Table 7. Cumulative ongoing project preparation activities

| Item | Number of projects | Approved funds plus adjustment (US$) | Funds disbursed (US$) | Per cent of funds disbursed (%) | Average number of months from approval to first disbursement | Average number of months from approval to planned completion | Average length of delay in project planned completion |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TOTAL | 188 | 16,642,500 | 2,506,389 | 15 | 11 | 31 | 6 |
| Region |  |  |  |  |  |  |  |
| Africa | 92 | 6,927,500 | 724,948 | 10 | 14 | 32 | 8 |
| Asia & Pacific | 49 | 4,586,000 | 685,186 | 15 | 8 | 28 | 4 |
| Europe | 12 | 1,259,000 | 332,510 | 26 | 8 | 28 | 3 |
| Latin America and Caribbean | 35 | 3,870,000 | 763,745 | 20 | 8 | 32 | 8 |
| Global | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Sector |  |  |  |  |  |  |  |
| Aerosol | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Destruction | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Fire fighting | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Foam | 2 | 160,000 | 34,412 | 22 | 8 | 42 | 24 |
| Fumigants | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Halon | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| HFC phase-down plan | 131 | 14,320,000 | 1,773,695 | 12 | 9 | 27 | 2 |
| Multiple sectors | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Other | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Phase-out plan | 52 | 1,952,500 | 605,223 | 31 | 15 | 40 | 16 |
| Process agent | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Production | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Refrigeration | 3 | 210,000 | 93,059 | 44 | 4 | 31 | 6 |
| Several | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Solvents | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Sterilant | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Implementation characteristics |  |  |  |  |  |  |  |
| Agency implementation | 155 | 13,019,500 | 1,948,530 | 15 | 11 | 31 | 6 |
| National implementation | 33 | 3,623,000 | 557,859 | 15 | 8 | 32 | 7 |
| Disbursement method |  |  |  |  |  |  |  |
| During implementation | 188 | 16,642,500 | 2,506,389 | 15 | 11 | 31 | 6 |
| After implementation | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Retroactive funding | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Country to final beneficiaries | 0 | 0 | 0 | 0 | n/a | n/a | n/a |

# There are currently 188 project preparation activities under implementation at a total value of US $16.64 million, with 15 per cent of the funds already disbursed. The average number of months from approval to first disbursement is 11 months. On average, ongoing preparation activities are completed 31 months from the date of approval, which represents a delay of six months.

Closed projects

# Table 8 presents a summary of closed projects.  Since 1991, 277 projects have been closed at a total value of US $15.01 million.

Table 8. Closed projects summary

| Agency | Number of projects | Approved funding plus adjustment (US$) | Funds disbursed (US $) | Balances (US$) | Consumption ODP to be phased out | Consumption ODP phased out |
| --- | --- | --- | --- | --- | --- | --- |
| UNDP | 81 | 6,895,392 | 6,895,392 | 1 | 673 | 636 |
| UNEP | 14 | 21,000 | 21,000 | 0 | 12 | 12 |
| UNIDO | 68 | 6,446,674 | 6,446,674 | 0 | 1,808 | 367 |
| World Bank | 95 | 1,373,519 | 1,373,519 | 0 | 657 | 581 |
| Bilaterals | 19 | 272,901 | 227,901 | 45,000 | 223 | 0 |
| Total | 277 | 15,009,486 | 14,964,486 | 45,000 | 3,373 | 1,595 |

Annex III

AN OVERVIEW OF HFC-RELATED PROJECTS AND ACTIVITIES

# Since its 80th meeting, the Executive Committee has approved funding for the implementation of HFC investment projects (decisions 78/3(g) and 79/45), and enabling activities to help national ozone units fulfil their initial obligations with regard to HFC phase-down in line with the Kigali Amendment (decision 79/46).

# As of 31 December 2022, the Executive Committee has approved 325 HFC-related projects and activities in 138 countries and two regions, consisting of 148 requests for project preparation, 16 investment projects, two requests for a Kigali HFC implementation plan (KIP), one technical assistance project and 158 enabling activities, amounting to US $49.92 million (excluding support costs).

# Table 1 presents an overview of all HFC-related projects and activities under the Multilateral Fund, irrespective of their source of funding, at the country level, indicating the status of ratification of the Kigali Amendment and the status of the HFC licensing system.

Table 1. Overview of all HFC-related projects and activities under the Multilateral Fund

| Country | Group | Ratification of Kigali Amendment | Implementation of licensing system | Funds approved (US $) |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Enabling activities | Project preparation | Investment projects | KIP | Technical assistance |
| Afghanistan | I |  |  | 150,000 |  |  |  |  |
| Albania | I | Yes | √ | 94,978 | 130,000 |  |  |  |
| Algeria | I |  |  | 150,000 |  |  |  |  |
| Angola | I | Yes | Pending | 150,000 | 170,000 |  |  |  |
| Antigua and Barbuda | I |  |  |  |  |  |  |  |
| Argentina | I | Yes | √ | 250,000 | 294,816 | 3,368,606 |  |  |
| Armenia | I | Yes | √ | 149,639 | 170,000 |  |  |  |
| Bahamas (the) | I | Yes | Pending | 95,000 |  |  |  |  |
| Bahrain | II |  |  | 140,240 |  |  |  |  |
| Bangladesh | I | Yes | √ | 150,000 | 190,000 | 3,131,610 |  |  |
| Barbados | I | Yes | √ |  |  |  |  |  |
| Belize | I | Yes | Pending | 95,000 |  |  |  |  |
| Benin | I | Yes | √ | 150,000 | 190,000 |  |  |  |
| Bhutan | I | Yes | √ | 49,654 | 100,000 |  |  |  |
| Bolivia (Plurinational State of) | I | Yes | √ | 150,000 | 170,000 |  |  |  |
| Bosnia and Herzegovina | I | Yes | √ | 94,920 | 130,000 |  |  |  |
| Botswana | I | Yes | √ | 150,000 | 170,000 |  |  |  |
| Brazil | I | Yes | √ |  |  |  |  |  |
| Brunei Darussalam | I |  |  | 150,000 |  |  |  |  |
| Burkina Faso | I | Yes | √ | 150,000 | 190,000 |  |  |  |
| Burundi | I | Yes | √ | 150,000 |  |  |  |  |
| Cabo Verde | I | Yes | √ | 95,000 | 130,000 |  |  |  |
| Cambodia | I | Yes | √ | 147,918 | 170,000 |  |  |  |
| Cameroon | I | Yes | √ | 149,324 | 190,000 |  |  |  |
| Central African Republic (the) | I |  |  |  |  |  |  |  |
| Chad | I | Yes | √ | 150,000 | 170,000 |  |  |  |
| Chile | I | Yes | √ | 150,000 | 190,000 |  |  |  |
| China | I | Yes | √ | 244,685 | 47,687 | 1,274,967 |  |  |
| Colombia | I | Yes | √ | 250,000 | 220,000 |  |  |  |
| Comoros (the) | I | Yes | √ | 50,000 | 100,000 |  |  |  |
| Congo (the) | I | Yes | Pending | 149,841 | 170,000 |  |  |  |
| Cook Islands (the) | I | Yes | √ | 50,000 |  |  |  |  |
| Costa Rica | I | Yes | √ | 144,830 | 170,000 |  |  |  |
| Cote d’Ivoire | I | Yes | √ | 150,000 | 190,000 |  |  |  |
| Cuba | I | Yes | √ | 150,000 | 170,000 |  |  |  |
| Democratic People's Republic of Korea (the) | I | Yes | √ |  |  |  |  |  |
| Democratic Republic of the Congo (the) | I |  |  | 150,000 |  |  |  |  |
| Djibouti | I |  |  | 50,000 |  |  |  |  |
| Dominica | I |  |  | 50,000 |  |  |  |  |
| Dominican Republic (the) | I | Yes | √ | 149,518 | 201,572 | 129,801 |  |  |
| Ecuador | I | Yes | √ | 120,725 | 219,937 | 267,885 |  |  |
| Egypt | I | Yes | Pending | 250,000 | 17,964 |  |  |  |
| El Salvador | I | Yes | Pending | 150,000 | 170,000 |  |  |  |
| Equatorial Guinea | I |  |  | 150,000 |  |  |  |  |
| Eritrea | I | Yes | Pending | 92,822 |  |  |  |  |
| Eswatini (the Kingdom of) | I | Yes | √ | 94,509 | 130,000 |  |  |  |
| Ethiopia | I | Yes | Pending | 94,208 | 130,000 |  |  |  |
| Fiji | I | Yes | √ | 150,000 | 130,000 |  |  |  |
| Gabon | I | Yes | √ | 150,000 | 190,000 |  |  |  |
| Gambia (the) | I | Yes | √ | 94,947 | 130,000 |  |  |  |
| Georgia | I | Yes | Pending | 95,000 |  |  |  |  |
| Ghana | I | Yes | √ | 149,425 | 190,000 |  |  |  |
| Grenada | I | Yes | √ | 46,491 | 100,000 |  |  |  |
| Guatemala | I |  | √ | 128,267 |  |  |  |  |
| Guinea | I | Yes | √ | 150,000 | 190,000 |  |  |  |
| Guinea-Bissau | I | Yes | √ | 95,000 | 130,000 |  |  |  |
| Guyana | I |  |  | 95,000 |  |  |  |  |
| Haiti | I |  |  | 95,000 |  |  |  |  |
| Honduras | I | Yes | √ | 150,000 | 170,000 |  |  |  |
| India | II | Yes | √ | 250,000 |  |  |  |  |
| Indonesia | I | Yes | Pending | 246,666 |  |  |  |  |
| Iran (Islamic Republic of) | II |  |  | 250,000 |  |  |  |  |
| Iraq | II |  |  | 168,030 |  |  |  |  |
| Jamaica | I |  |  | 145,083 |  |  |  |  |
| Jordan | I | Yes | √ | 150,000 | 190,000 | 1,637,610 |  |  |
| Kenya | I | Yes | Pending | 150,000 |  |  |  |  |
| Kiribati | I | Yes | √ | 50,000 |  |  |  |  |
| Kuwait | II |  |  | 250,000 |  |  |  |  |
| Kyrgyzstan | I | Yes | √ | 95,000 | 130,000 |  |  |  |
| Lao People's Democratic Republic (the) | I | Yes | √ | 95,000 | 130,000 |  |  |  |
| Lebanon | I | Yes | √ | 149,979 | 247,894 | 1,039,874 |  |  |
| Lesotho | I | Yes | Pending | 94,532 | 130,000 |  |  |  |
| Liberia | I | Yes | Pending | 95,000 | 130,000 |  |  |  |
| Libya | I |  |  | 150,000 |  |  |  |  |
| Madagascar | I |  |  | 150,000 |  |  |  |  |
| Malawi | I | Yes | √ | 149,954 | 170,000 |  |  |  |
| Malaysia | I | Yes | √ | 250,000 | 480,000 |  |  |  |
| Maldives | I | Yes | √ | 95,000 | 130,000 |  |  |  |
| Mali | I | Yes | Pending | 150,000 |  |  |  |  |
| Marshall Islands (the) | I | Yes | √ | 50,000 |  |  |  |  |
| Mauritania | I |  |  | 150,000 |  |  |  |  |
| Mauritius | I | Yes | √ | 139,622 | 170,000 |  |  |  |
| Mexico | I | Yes | √ | 240,755 | 424,512 | 4,195,944 |  |  |
| Micronesia (Federated States of) | I | Yes | √ | 48,247 |  |  |  |  |
| Mongolia | I | Yes | √ | 92,866 | 130,000 |  |  |  |
| Montenegro | I | Yes | √ | 49,973 | 100,000 |  |  |  |
| Morocco | I | Yes | √ | 150,000 | 190,000 |  |  |  |
| Mozambique | I | Yes | Pending | 149,330 | 170,000 |  |  |  |
| Myanmar | I |  |  | 95,000 |  |  |  |  |
| Namibia | I | Yes | √ | 147,673 | 170,000 |  |  |  |
| Nauru | I | Yes | √ | 26,062 |  |  |  |  |
| Nepal | I |  | √ | 95,000 |  |  |  |  |
| Nicaragua | I | Yes | √ | 150,000 | 170,000 |  |  |  |
| Niger (the) | I | Yes | √ | 148,244 | 170,000 |  | 100,000 |  |
| Nigeria | I | Yes | √ | 245,868 | 220,000 |  |  |  |
| Niue | I | Yes | √ | 33,863 |  |  |  |  |
| North Macedonia | I | Yes | √ | 95,000 | 130,000 |  |  |  |
| Oman | II |  |  | 129,061 |  |  |  |  |
| Pakistan | II |  |  | 250,000 |  |  |  |  |
| Palau | I | Yes | √ | 25,000 |  |  |  |  |
| Panama | I | Yes | √ | 150,000 | 190,000 |  |  |  |
| Papua New Guinea | I |  |  | 95,000 |  |  |  |  |
| Paraguay | I | Yes | √ | 150,000 | 170,000 |  |  |  |
| Peru | I | Yes | √ | 147,582 | 190,000 |  |  |  |
| Philippines (the) | I | Yes | √ | 225,992 | 220,000 |  |  |  |
| Qatar | II |  |  | 150,000 |  |  |  |  |
| Republic of Moldova (the) | I | Yes | Pending | 50,000 |  |  |  |  |
| Rwanda | I | Yes | √ | 91,190 | 130,000 |  |  |  |
| Saint Kitts and Nevis | I |  |  | 50,000 |  |  |  |  |
| Saint Lucia | I | Yes | √ | 95,000 | 130,000 |  |  |  |
| Saint Vincent and the Grenadines | I | Yes | √ | 50,000 |  |  |  |  |
| Samoa | I | Yes | √ | 49,018 |  |  |  |  |
| Sao Tome and Principe | I | Yes | Pending | 95,000 | 130,000 |  |  |  |
| Saudi Arabia | II |  |  | 250,000 |  |  |  |  |
| Senegal | I | Yes | √ | 137,814 | 190,000 |  |  |  |
| Serbia | I | Yes | √ | 143,900 | 170,000 |  |  |  |
| Seychelles | I | Yes | √ | 95,000 | 130,000 |  |  |  |
| Sierra Leone | I | Yes | √ | 94,741 | 130,000 |  |  |  |
| Solomon Islands | I | Yes | √ | 95,000 |  |  |  |  |
| Somalia | I | Yes | Pending | 150,000 | 170,000 |  |  |  |
| South Africa | I | Yes | √ | 240,000 | 220,000 |  |  |  |
| South Sudan | I |  |  | 94,791 |  |  |  |  |
| Sri Lanka | I | Yes | √ | 150,000 | 170,000 |  |  |  |
| Sudan (the) | I |  |  | 149,656 | 30,000 |  |  |  |
| Suriname | I |  |  | 95,000 |  |  |  |  |
| Syrian Arab Republic | I | Yes | √ | 250,000 | 220,000 |  |  |  |
| Thailand | I |  |  | 250,000 | 30,000 | 183,514 |  |  |
| Timor-Leste | I |  |  | 50,000 |  |  |  |  |
| Togo | I | Yes | √ | 129,488 | 170,000 |  |  |  |
| Tonga | I | Yes | √ | 48,745 |  |  |  |  |
| Trinidad and Tobago | I | Yes | √ | 145,733 | 190,000 |  |  |  |
| Tunisia | I | Yes | √ | 149,990 | 190,000 |  |  |  |
| Türkiye | I | Yes | √ | 250,000 | 220,000 |  |  |  |
| Turkmenistan | I | Yes | √ | 148,955 | 170,000 |  |  |  |
| Tuvalu | I | Yes | √ | 25,631 |  |  |  |  |
| Uganda | I | Yes | √ | 49,763 | 100,000 |  |  |  |
| United Republic of Tanzania (the) | I | Yes | √ | 94,185 | 130,000 |  |  |  |
| Uruguay | I | Yes | √ | 150,000 | 190,000 |  |  |  |
| Vanuatu | I | Yes | √ | 46,845 |  |  |  |  |
| Venezuela (Bolivarian Republic of) | I | Yes | Pending | 250,000 |  |  |  |  |
| Viet Nam | I | Yes | √ | 249,238 | 220,000 |  |  |  |
| Yemen | I |  |  |  |  |  |  |  |
| Zambia | I | Yes | Pending | 94,254 | 130,000 |  |  |  |
| Zimbabwe | I | Yes | √ | 140,551 | 189,909 | 426,954 |  |  |
| Region: ASP |  |  |  |  | 780,000 |  |  |  |
| Global |  |  |  |  |  |  |  | 793,400 |
| Grand total |  |  |  | 18,365,810 | 15,004,290 | 15,656,765 | 100,000 | 793,400 |

Annex IV

HCFC PHASE-OUT MANAGEMENT PLAN BY COUNTRY 
AS AT 31 DECEMBER 2022

| Country | Approved phase-out (ODP tonnes) | Funds approved (US$) | Funds disbursed (US$) | Balance (US$) | Funds disbursed (%) |
| --- | --- | --- | --- | --- | --- |
| Afghanistan | 9.4 | 989,524 | 581,799 | 407,725 | 59 |
| Albania | 4.1 | 561,413 | 360,678 | 200,735 | 64 |
| Algeria | 13.5 | 1,808,804 | 1,230,178 | 578,626 | 68 |
| Angola | 10.8 | 989,326 | 549,835 | 439,491 | 56 |
| Antigua and Barbuda | 0.0 | 27,235 | 27,235 | 0 | 100 |
| Argentina | 142.4 | 15,345,624 | 11,810,316 | 3,535,308 | 77 |
| Armenia | 3.5 | 676,735 | 675,496 | 1,239 | 100 |
| Bahamas (the) | 3.2 | 486,225 | 257,083 | 229,142 | 53 |
| Bahrain | 39.0 | 1,436,624 | 1,036,087 | 400,536 | 72 |
| Bangladesh | 39.1 | 6,194,621 | 3,449,890 | 2,744,731 | 56 |
| Barbados | 2.5 | 439,178 | 218,016 | 221,162 | 50 |
| Belize | 1.1 | 442,704 | 273,500 | 169,204 | 62 |
| Benin | 16.0 | 950,778 | 629,872 | 320,906 | 66 |
| Bhutan | 0.3 | 422,359 | 422,349 | 10 | 100 |
| Bolivia (Plurinational State of) | 2.7 | 479,499 | 350,784 | 128,716 | 73 |
| Bosnia and Herzegovina | 7.2 | 1,064,785 | 901,030 | 163,755 | 85 |
| Botswana | 3.8 | 810,000 | 332,412 | 477,588 | 41 |
| Brazil | 531.7 | 42,510,669 | 35,080,889 | 7,429,781 | 83 |
| Brunei Darussalam | 3.9 | 475,100 | 299,103 | 175,997 | 63 |
| Burkina Faso | 3.9 | 628,630 | 628,630 | 0 | 100 |
| Burundi | 1.0 | 296,692 | 296,379 | 313 | 100 |
| Cabo Verde | 0.1 | 332,834 | 159,834 | 173,000 | 48 |
| Cambodia | 7.8 | 1,350,000 | 1,105,090 | 244,909 | 82 |
| Cameroon | 34.7 | 2,441,520 | 1,382,731 | 1,058,789 | 57 |
| Central African Republic (the) | 0.5 | 64,001 | 64,001 | 0 | 100 |
| Chad | 10.9 | 887,542 | 554,542 | 333,000 | 62 |
| Chile | 77.1 | 5,431,854 | 4,213,093 | 1,218,762 | 78 |
| China | 8,969.0 | 428,853,786 | 383,217,480 | 45,636,307 | 89 |
| Colombia | 193.8 | 12,443,765 | 11,183,968 | 1,259,796 | 90 |
| Comoros (the) | 0.0 | 159,653 | 159,653 | 0 | 100 |
| Congo (the) | 3.6 | 348,626 | 282,180 | 66,446 | 81 |
| Cook Islands (the) | 0.0 | 264,050 | 99,426 | 164,624 | 38 |
| Costa Rica | 19.6 | 1,727,049 | 1,325,384 | 401,665 | 77 |
| Cote d’Ivoire | 22.3 | 1,824,102 | 1,434,464 | 389,638 | 79 |
| Croatia | 8.1 | 804,104 | 804,104 | 0 | 100 |
| Cuba | 19.3 | 2,007,527 | 1,818,423 | 189,104 | 91 |
| Democratic People’s Republic of Korea (the) | 19.4 | 804,255 | 291,595 | 512,660 | 36 |
| Democratic Republic of the Congo (the) | 9.4 | 832,524 | 474,524 | 358,000 | 57 |
| Djibouti | 0.2 | 164,500 | 143,500 | 21,000 | 87 |
| Dominica | 0.1 | 148,050 | 10,026 | 138,024 | 7 |
| Dominican Republic (the) | 12.5 | 3,826,891 | 3,587,859 | 239,033 | 94 |
| Ecuador | 28.0 | 2,549,175 | 2,529,321 | 19,853 | 99 |
| Egypt | 332.2 | 25,519,760 | 14,800,489 | 10,719,270 | 58 |
| El Salvador | 12.9 | 1,251,760 | 1,041,120 | 210,640 | 83 |
| Equatorial Guinea | 0.9 | 278,267 | 248,267 | 30,000 | 89 |
| Eritrea | 0.7 | 429,559 | 209,559 | 220,000 | 49 |
| Eswatini (the Kingdom of) | 8.3 | 971,931 | 876,931 | 95,000 | 90 |
| Ethiopia | 1.9 | 507,127 | 275,127 | 232,000 | 54 |
| Fiji | 2.0 | 607,700 | 283,480 | 324,220 | 47 |
| Gabon | 10.6 | 534,841 | 461,350 | 73,491 | 86 |
| Gambia (the) | 0.6 | 399,497 | 206,510 | 192,987 | 52 |
| Georgia | 3.5 | 691,739 | 499,125 | 192,615 | 72 |
| Ghana | 48.5 | 1,928,700 | 1,370,977 | 557,723 | 71 |
| Grenada | 0.5 | 381,289 | 188,289 | 193,000 | 49 |
| Guatemala | 5.1 | 592,834 | 537,710 | 55,124 | 91 |
| Guinea | 2.6 | 523,053 | 484,290 | 38,762 | 93 |
| Guinea-Bissau | 1.0 | 255,849 | 255,849 | 0 | 100 |
| Guyana | 0.7 | 412,995 | 300,772 | 112,223 | 73 |
| Haiti | 0.4 | 146,291 | 136,735 | 9,556 | 93 |
| Honduras | 8.8 | 841,337 | 761,883 | 79,454 | 91 |
| India | 1,151.3 | 67,593,898 | 52,302,769 | 15,291,129 | 77 |
| Indonesia | 194.1 | 15,947,737 | 12,851,369 | 3,096,368 | 81 |
| Iran (Islamic Republic of) | 312.5 | 19,640,170 | 15,312,756 | 4,327,414 | 78 |
| Iraq | 15.0 | 1,499,045 | 862,734 | 636,311 | 58 |
| Jamaica | 8.9 | 763,899 | 635,797 | 128,102 | 83 |
| Jordan | 60.7 | 6,438,035 | 4,757,343 | 1,680,692 | 74 |
| Kenya | 14.1 | 1,973,000 | 1,222,686 | 750,314 | 62 |
| Kiribati | 0.0 | 310,600 | 100,914 | 209,686 | 32 |
| Kuwait | 273.8 | 10,823,729 | 7,409,612 | 3,414,117 | 68 |
| Kyrgyzstan | 3.3 | 799,922 | 799,488 | 434 | 100 |
| Lao People's Democratic Republic (the) | 1.1 | 482,400 | 216,708 | 265,692 | 45 |
| Lebanon | 69.6 | 6,439,571 | 6,238,842 | 200,729 | 97 |
| Lesotho | 0.0 | 448,900 | 280,270 | 168,630 | 62 |
| Liberia | 3.7 | 566,595 | 315,000 | 251,595 | 56 |
| Libya | 37.6 | 2,137,328 | 836,255 | 1,301,073 | 39 |
| Madagascar | 12.8 | 866,154 | 557,999 | 308,155 | 64 |
| Malawi | 3.8 | 628,745 | 532,614 | 96,132 | 85 |
| Malaysia | 249.2 | 15,725,205 | 14,337,994 | 1,387,211 | 91 |
| Maldives | 0.6 | 1,081,613 | 1,081,613 | 0 | 100 |
| Mali | 5.2 | 486,723 | 486,523 | 200 | 100 |
| Marshall Islands (the) | 0.2 | 187,200 | 98,330 | 88,870 | 53 |
| Mauritania | 4.4 | 521,750 | 149,845 | 371,905 | 29 |
| Mauritius | 3.1 | 782,500 | 472,465 | 310,035 | 60 |
| Mexico | 577.5 | 27,243,986 | 23,232,936 | 4,011,050 | 85 |
| Micronesia (Federated States of) | 0.2 | 314,100 | 123,870 | 190,230 | 39 |
| Mongolia | 1.0 | 583,769 | 387,500 | 196,269 | 66 |
| Montenegro | 0.8 | 972,660 | 494,462 | 478,198 | 51 |
| Morocco | 27.0 | 1,994,926 | 1,325,967 | 668,959 | 66 |
| Mozambique | 3.1 | 332,361 | 220,253 | 112,108 | 66 |
| Myanmar | 0.4 | 280,000 | 165,089 | 114,911 | 59 |
| Namibia | 8.2 | 810,000 | 639,746 | 170,254 | 79 |
| Nauru | 0.0 | 139,450 | 63,854 | 75,596 | 46 |
| Nepal | 0.9 | 425,316 | 181,741 | 243,575 | 43 |
| Nicaragua | 3.3 | 470,355 | 341,772 | 128,582 | 73 |
| Niger (the) | 10.8 | 910,340 | 494,334 | 416,006 | 54 |
| Nigeria | 208.4 | 11,547,490 | 8,595,583 | 2,951,907 | 74 |
| Niue | 0.0 | 108,210 | 70,143 | 38,067 | 65 |
| North Macedonia | 2.6 | 1,241,950 | 1,094,700 | 147,250 | 88 |
| Oman | 18.2 | 1,403,281 | 909,734 | 493,546 | 65 |
| Pakistan | 177.8 | 12,946,694 | 9,204,169 | 3,742,525 | 71 |
| Palau | 0.2 | 303,000 | 131,000 | 172,000 | 43 |
| Panama | 11.6 | 1,217,662 | 1,064,912 | 152,750 | 87 |
| Papua New Guinea | 3.4 | 1,125,000 | 974,195 | 150,805 | 87 |
| Paraguay | 7.7 | 838,742 | 637,351 | 201,391 | 76 |
| Peru | 18.2 | 1,510,405 | 796,380 | 714,026 | 53 |
| Philippines (the) | 40.0 | 3,430,092 | 2,923,545 | 506,546 | 85 |
| Qatar | 14.7 | 1,390,941 | 1,054,650 | 336,291 | 76 |
| Republic of Moldova (the) | 0.6 | 384,057 | 252,054 | 132,002 | 66 |
| Rwanda | 1.9 | 437,166 | 317,299 | 119,867 | 73 |
| Saint Kitts and Nevis | 0.3 | 147,542 | 98,342 | 49,200 | 67 |
| Saint Lucia | 0.6 | 369,418 | 181,393 | 188,025 | 49 |
| Saint Vincent and the Grenadines | 0.2 | 421,951 | 272,344 | 149,607 | 65 |
| Samoa | 0.2 | 344,450 | 169,750 | 174,700 | 49 |
| Sao Tome and Principe | 0.1 | 154,727 | 154,727 | 0 | 100 |
| Saudi Arabia | 353.5 | 9,375,745 | 7,488,085 | 1,887,660 | 80 |
| Senegal | 3.6 | 873,514 | 581,251 | 292,263 | 67 |
| Serbia | 7.9 | 1,225,790 | 1,017,108 | 208,682 | 83 |
| Seychelles | 1.4 | 540,000 | 365,006 | 174,994 | 68 |
| Sierra Leone | 1.0 | 458,530 | 215,507 | 243,024 | 47 |
| Solomon Islands | 1.8 | 466,250 | 220,016 | 246,234 | 47 |
| Somalia | 1.8 | 385,574 | 368,808 | 16,766 | 96 |
| South Africa | 243.1 | 9,522,272 | 5,748,273 | 3,774,000 | 60 |
| South Sudan | 0.5 | 140,500 | 20,000 | 120,500 | 14 |
| Sri Lanka | 12.0 | 1,049,741 | 665,599 | 384,141 | 63 |
| Sudan (the) | 49.0 | 4,333,164 | 2,551,850 | 1,781,314 | 59 |
| Suriname | 0.6 | 177,109 | 142,109 | 35,000 | 80 |
| Syrian Arab Republic | 44.8 | 4,316,733 | 1,599,906 | 2,716,827 | 37 |
| Thailand | 255.0 | 18,424,008 | 17,218,285 | 1,205,723 | 93 |
| Timor Leste | 0.2 | 504,170 | 331,338 | 172,833 | 66 |
| Togo | 13.5 | 954,894 | 623,749 | 331,145 | 65 |
| Tonga | 0.1 | 324,050 | 162,353 | 161,697 | 50 |
| Trinidad and Tobago | 17.9 | 1,931,436 | 1,553,257 | 378,179 | 80 |
| Tunisia | 16.8 | 1,798,159 | 1,482,033 | 316,126 | 82 |
| Türkiye | 410.7 | 12,405,390 | 9,920,333 | 2,485,057 | 80 |
| Turkmenistan | 4.6 | 916,206 | 680,040 | 236,166 | 74 |
| Tuvalu | 0.1 | 168,450 | 87,519 | 80,931 | 52 |
| Uganda | 0.0 | 283,875 | 204,708 | 79,167 | 72 |
| United Republic of Tanzania (the) | 1.1 | 462,271 | 203,829 | 258,442 | 44 |
| Uruguay | 15.2 | 1,835,762 | 1,204,627 | 631,135 | 66 |
| Vanuatu | 0.3 | 360,600 | 147,081 | 213,519 | 41 |
| Venezuela (Bolivarian Republic of) | 33.3 | 2,749,725 | 2,463,813 | 285,911 | 90 |
| Viet Nam | 280.4 | 14,800,334 | 10,603,645 | 4,196,689 | 72 |
| Yemen | 11.6 | 159,529 | 159,529 | 0 | 100 |
| Zambia | 2.5 | 462,956 | 320,569 | 142,387 | 69 |
| Zimbabwe | 12.3 | 1,288,818 | 1,084,059 | 204,759 | 84 |
| Region: ASP | 0.0 | 940,000 | 336,022 | 603,978 | 36 |
| Total | 16,078.2 | 904,157,172 | 745,395,251 | 158,761,923 | 82 |

Annex V

report on the HFC-related investment projects and enabling activities funded using the additional contributions by a group of 17 non-Article 5 Parties

- Background

# At its 84th meeting, in considering the Consolidated progress report of the Multilateral Fund as at 31 December 2018, the Executive Committee requested the Secretariat to submit, at the 85th meeting, an additional report on the HFC-related investment projects and enabling activities funded using the additional contributions by a group of 17 non-Article 5 Parties, identifying the countries for which the projects had been approved and providing an overview of the objectives, status of implementation, key findings and lessons learned, the amounts of HFC phased out where applicable, the level of funds approved and disbursed and potential challenges in completing the projects and activities, on the understanding that that information would be provided on an individual basis for the HFC-related investment projects and on an aggregated basis for the HFC enabling activities (decision 84/12(b)).

# In response to decision 84/12(b), the Secretariat submitted to the 85th meeting the additional report on the HFC-related investment projects and enabling activities using the updated format after incorporating relevant suggestions by the bilateral and implementing agencies.

# Updated information on the HFC-related investment projects and enabling activities based on the progress report for 2022 submitted by the bilateral and implementing agencies is presented below.

Report on the HFC-related investment projects

# The implementing agencies provided detailed status reports on the implementation of HFC-related investment projects for Argentina, Bangladesh, China, Lebanon, Mexico, and Thailand. Table 1 provides a summary of the individual projects.

Table 1. Summary of HFC-related investment projects

| Country | Agency | Products | HFC used (mt) | Alternative used | CO2-eq | Funds approved (US $) | Funds disbursed (US $) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Argentina | UNIDO | Domestic and commercial refrigerators | HFC-134a (96.60 mt) | R-600a/R-290 | 138,069 | 1,840,755 | 1,384,690 |
| Bangladesh | UNDP | Domestic refrigerators and compressors | HFC-134a (230.63 mt) | R-600a | 329,801 | 3,131,610 | 3,131,610 |
| China | UNDP | Domestic refrigerator insulation foam | Cyclopentane + HFC-245fa (250.00 mt) | Cyclopentane + HFO-1233zd(E) | 257,500 | 1,275,000 | 1,274,967 |
| Lebanon | UNIDO | Domestic and commercial refrigerators | HFC-134a/ R-404A (112.58 mt) | R-600a/R-290 | 245,860 | 1,053,858 | 1,039,874 |
| Mexico | UNIDO | Commercial refrigerators | HFC-134a/ R-404A (56.04 mt) | R-600a/R-290 | 124,657 | 1,018,123 | 25,466 |
| Thailand | World Bank | Commercial refrigerators | HFC-134a (8.78 mt) | R-600a | 12,555 | 183,514 | 183,514 |
| Total |  |  | 754.64 |  | 1,108,442 | 8,502,860 | 7,040,121 |

# Six projects (Argentina, Bangladesh, China, Lebanon, Mexico, and Thailand) have been completed. A detailed project report for Bangladesh and China has been provided by UNDP; for Argentina and Mexico, by UNIDO; and for Thailand, a report has been provided through the project completion report. The report for the remaining project is expected to be submitted by the agency by the end of November 2023.

Report on enabling activities for HFC phase-down

# The Article 5 countries that received funding for enabling activities for HFC phase-down are listed in annex III to the present document, along with the status of ratification of the Kigali Amendment and the status of the HFC licensing system as required under Article 4B. The main objectives of the requests for funding enabling activities included inter alia support for early ratification of the Kigali Amendment; implementation of activities identified in paragraph 20 of decision XXVIII/2 aimed at initiating supporting institutional arrangements, the review of licensing systems, data reporting on HFC consumption and production, and demonstration of non-investment activities such as training and information outreach.

Overview of project implementation progress

# Enabling activities are progressing well in almost all countries. So far, the Governments of Germany and Italy, UNDP, UNEP, UNIDO, and the World Bank, have completed 127 projects relating to enabling activities by 2022.

# A summary of the activities reported is given below:

## Ratification of the Kigali Amendment: Stakeholders consultations on provisions of the Kigali Amendment and implications of its ratification; drafting legal documents; coordination and information outreach to different stakeholders; country assessment on HFC consumption trends and the impact of the Amendment on different stakeholders; training needs assessment for the servicing sector on the introduction of HFC-free technologies and safe use of alternative technologies and customs officers on monitoring and controlling of HFC trade under the Kigali Amendment; and participation in regional workshop on Kigali Amendment ratification;

## Development and enforcement of licensing and quota system: Review and/or revision of legislations and regulations, including the import/export licensing and quota system, to include Kigali Amendment provisions; consultative workshops on development of licensing and quota system; and consultations on mechanisms for monitoring HFC supply and use in cooperation with customs and other stakeholders; during the review of Kigali HFC implementation plans (KIPs) that were submitted, the Secretariat noted that these activities facilitated the process of establishment of HFC licensing system and procedures for implementing the HFC quota system.

## Support for enforcement of data collection and monitoring system: Development of a data collection system for HFCs; consultations with importers, traders and other stakeholders on data collection for HFCs and HFC blends; reporting and monitoring requirements; updating the Harmonized System (HS) codes for monitoring HFCs and HFC blends; regional coordination on establishing HS codes for HFCs; and procurement of equipment for identification of HFC refrigerants;

## Implementation of other activities including demonstration and training: Training programmes for using low-global-warming potential (GWP) alternatives including flammable refrigerants with technical expert support; outreach programmes for public awareness on the Kigali Amendment, HFCs and HFC-free alternatives used in different applications, use of low-GWP alternatives, regulatory controls on the use of HFCs/HFC-free alternatives and monitoring use of HFCs/HFC-free substances, for the manufacturing and/or refrigeration servicing sector, Government and technical institutions and the public; and differential taxation based on GWP of refrigerants; and

## Energy efficiency (EE) related activities: Coordination with EE institutions to include Kigali Amendment provisions while implementing energy efficient measures (e.g., minimum energy performance standards (MEPS), labelling programmes, EE improvement for refrigeration and air-conditioning (RAC) equipment, participation in cooling plans development to promote low-GWP energy efficient technologies, inputs during regional standards development on adopting energy efficient technologies); encouraging participation of EE stakeholders in meetings related to the Kigali Amendment; promoting EE relating to cooling in sectoral EE promotion measures; training on energy efficient RAC technologies; demonstrating savings to the users through the adoption of energy efficient equipment; and design of energy efficient RAC equipment and measures to enhance adoption of energy efficient technologies.

Key finding and lessons learned

# During the implementation of enabling activities, countries gained experience on the Kigali Amendment ratification process and implementation of HFC phase-down enabling activities as summarized below:

## Country assessment report for understanding HFC consumption trends helps stakeholders identify actions to be taken and their responsibilities in implementing these actions and provides recommendations for policy measures and technical assistance activities which would be used as a country roadmap for the implementation of the Kigali Amendment; guidelines on data collection methodologies and structured survey questionnaires/report templates were prepared and communicated to all stakeholders involved; activities relating to cooling action plans and EE improvement with support from funding sources outside the Multilateral Fund also present opportunities for coordination and collaboration for project implementation to phase down HFCs; and interfaces with existing and planned HCFC phase-out management plans (HPMP) activities were internalized through analysis of the levels of consumption of HCFCs and HFCs, and consultations with industry stakeholders;

## Strengthening licensing and quota system to include HFCs and HFC blends is a priority action for monitoring and reporting, which requires detailed consultations with relevant institutions; steps are being taken to ensure proper identification of HFCs and HFC blends, including finalisation of HS Codes and establishing a methodology/processes for accurate HFC data collection and reporting; implementation of online systems are appreciated by customs officers and importers, as it saves them time, costs and efforts; additional capacity building and training of officials handling data collection and monitoring is also a priority action; customs and enforcement training and strengthening border control points with identification equipment is essential for preventing illegal trade of HFCs; and overall, this component helped the countries in the development and implementation of a robust HFC licensing and quota system;

## Continuous follow-up by the national ozone unit (NOU) with authorities responsible for the drafting, finalization and approval of HFC policies and regulations is essential. Given that HFC-related activities involve a new set of substances including blends and alternatives that require safe handling, additional efforts are required for capacity building of different national stakeholders for data collection, monitoring and reporting, and for awareness on newly enacted policies and regulations relating to HFCs. Further, interactions and coordination with energy efficiency related authorities are needed for inclusion of refrigerant type in energy efficiency standards, wherever feasible;

## Significant efforts are required for approval of regulations for adopting low-GWP refrigerants especially relating to safety aspects; capacity building including training and technical information outreach is essential for sustainable adoption of low-GWP refrigerants that are flammable, toxic and operate under high pressure; and capacity building of training and technical institutions, and training and certification of service technicians for handling low-GWP refrigerants are essential; harnessing synergies with the existing activities under HPMPs can facilitate the introduction of sustainable and cost-effective alternative low-GWP technologies;

## Introduction of MEPS, a progressive tax/duty system based on the EE of non-HFC-based RAC equipment and higher tax for products using high-GWP refrigerants creates incentives for the industry to move towards low-GWP and better energy efficient equipment; and import of second-hand RAC equipment that have lower EE levels affects the implementation of energy efficiency improvement measures, and also results in challenges in reducing dependence on HFCs (as many of these second-hand equipment use HFCs as refrigerants), though several information outreach, and capacity building activities are being implemented to minimise such imports;

## Introduction of the national standard on certification of RAC technicians will contribute to lower emissions of HFCs from refrigeration and air conditioning equipment through good servicing practices and adopt safe practices while servicing equipment with flammable, toxic and high-pressure refrigerants;

## Identification of local expertise for undertaking activities requires the continuous support from the NOU and for capacity building, taking into account country specific consumption needs/trends; and

## Activities implemented so far have raised awareness among national stakeholders and the public regarding the importance and benefits of the Kigali Amendment, and provided insights into the HFC consumption patterns and importance of EE while phasing down HFCs, favouring the engagement of stakeholders for the preparation of KIPs and other interventions for monitoring and controlling HFC consumption.

## Potential challenges

# Some of the key challenges faced during the implementation of enabling activities are given below:

## The COVID-19 pandemic posed challenges in completing the enabling activities within the timeframe approved in some Article 5 countries, particularly related to in-person stakeholder consultations for inter alia development and finalisation of regulations relating to HFCs, ratification of the Kigali Amendment, conclusion of training programmes planned under the project; by 2022, the recovery from challenges related to the COVID-19 pandemic was on track;

## Delays in administrative clearances and approval process for ratification of the Kigali Amendment and finalisation of regulations posed challenges in certain Article 5 countries; close follow-up, support from decision makers in the Government and capacity building and information outreach for Government officials were helpful in addressing delays;

## Difficult political and security situation in a few Article 5 countries resulted in delays in project implementation;

## During implementation, consultations were held inter alia on HFC data collection and reporting requirements, use of HFCs and HFC-free alternatives in different applications (e.g., RAC, polyurethane foam). Providing training and technical support to service technicians for the safe adoption of low-GWP alternatives in the RAC sector was highlighted as an important issue. Implementation of training activities covering safe use of alternatives under the HPMPs has provided support to service technicians of HCFC-based equipment on safe use of low-GWP alternatives; implementation of regulations and other supportive measures for the safe use of low-GWP refrigerant-based equipment (e.g., national standards for import and use of RAC equipment, end-user incentive programmes for low-GWP refrigerant-based RAC equipment, certification programmes for service technicians on safe servicing practices) and information outreach and awareness activities undertaken during the HPMP on low-GWP environment friendly alternatives, have increased awareness of national stakeholders on low-GWP technologies mainly in the RAC sector; and

## Due to frequent rotation of customs officers, regular training of these officers is crucial for effective enforcement of the HFC licensing and quota system and monitoring and control of HFCs. The enabling activities have helped Article 5 countries in initiating consultations and implementing some activities relating to monitoring HFC consumption and adopting the use of HFC-free alternatives and have initiated dialogues on approach that needs to be adopted for sustainable and energy efficient cooling while implementing HFC phase-down activities. Specific challenges that need to be addressed when implementing HFC phase-down and synergies that can be harnessed while implementing HCFC phase-out and HFC phase-down in the next few years would be clearer when Article 5 countries undertake HFC phase-down strategy preparation after approval of the guidelines by the Executive Committee.

Funds approved and disbursed

# As of 31 December 2022, the total funds approved for HFC investment projects and enabling activities under the additional contributions by a group of 17 donor countries amounted to US $23,602,480, with a total disbursement of US $20,632,509.

UNEP/OzL.Pro/ExCom/93/1

Progress reports were submitted by the following agencies: Australia, Canada, France, Germany, Italy, Japan, and Spain, UNDP, UNEP, UNIDO and the World Bank (documents UNEP/OzL.Pro/ExCom/93/15 to UNEP/OzL.Pro/ExCom/93/19).

The Executive Committee requested that detailed information on a project-by-project basis be made available to Committee members, with a printout available upon request (decision 19/23). The database for the Consolidated Progress Report is provided on the Executive Committee’s intranet in the spreadsheet programme, Microsoft Excel.

At its 77th meeting, the Executive Committee accepted, with appreciation, the additional contributions announced by 17 non-Article 5 Parties to provide fast start support for implementation of the Kigali Amendment, noting that such funding was one-time in nature and would not displace donor contributions. The contributing parties are Australia, Canada, Denmark, Finland, France, Germany, Ireland, Italy, Japan, Luxembourg, Netherlands, New Zealand, Norway, Sweden, Switzerland, United Kingdom of Great Britain and Northern Ireland, and United States of America.

In line with decision 84/12(a)(iv), the measurement for HFCs in CO2-eq tonnes is included in the progress reports submitted to the 93rd meeting.

Excluding those that are considered in the relevant project proposal documents, under reports on projects with specific reporting requirements (UNEP/OzL.Pro/ExCom/93/20 and UNEP/OzL.Pro/ExCom/93/21), or under tranche submission delays (UNEP/OzL.Pro/ExCom/93/24).

Ongoing projects are all projects that were under implementation as at 31 December 2022. Key indicators of progress include percentage of funds disbursed and percentage of projects that have begun disbursing funds; funding expected to be disbursed by the end of the year as a percentage of the approved funding; the average length of projected delay in implementation; and information provided in the remarks column in the progress report database.

In line with decision 84/12(b), a detailed progress report providing an overview of the objectives, status of implementation, key findings and lessons learned, the amounts of HFC phased out where applicable, the level of funds approved and disbursed and potential challenges in completing the projects and activities, is presented in Annex V to the present document.

From the 345.8 mt of HFC investment projects.

Phase-out of ODS is expressed in ODP tonnes and of HFCs in CO2-eq tonnes.

No phase-out for HFC-related projects in 2022.

Including 345.8 mt of HFC investment projects. Cost-effectiveness in CO2-eq is not included due to the limited number of projects approved.

The higher value of the cost-effectiveness for ongoing projects is largely due to the lower ODP values of HCFCs but also due to the means of assigning phase-out by agencies. The cost-effectiveness for MYAs of HCFC phase-out management plan (HPMP) is US $56.53/kg ODP, for stage I of HCFC production phase-out management plan (HPPMP) is US $23.93/kg ODP and for stage II of HPPMP is US $4.16/kg ODP.

Projects approved over 18 months with disbursement less than 1 per cent, or projects that had not been completed 12 months after the proposed completion date in the progress report (decision 22/61). Pursuant to decision 84/45(c), MYA components are subjected to procedure for cancellation.

The Executive Committee requested bilateral and implementing agencies to provide a brief report on key gender mainstreaming results achieved as part of their annual progress reports, as of 2023, on the basis of the information available to them (decision 90/48(d)).

The data is presented according to the year when a project was approved by the Executive Committee. It treats all approvals (investment and non-investment projects) equally (i.e., an investment project or a funding tranche of an MYA of US $1 million is considered one project, same as a country programme preparation of US $30,000). Key indicators from the annual summary are: the percentage of projects completed, ODP tonnes/CO2-eq tonnes phased out, and percentage of funds disbursed. There are three types of disbursements: during implementation, after implementation and for retroactively financed projects.

Completed projects/activities are defined in decisions 17/22 and 19/23 as projects that have been commissioned and where the ODS addressed has been phased out. A further decision (decision 28/2) extends the definition to cover situations where no further use of CFCs in the sectors covered is in evidence, where an alternative product is being produced (and/or production has begun), and where the equipment using CFCs has been destroyed/dismantled/rendered unusable with respect to ODSs. Work programme activities without an ODS phase-out are considered completed when the activity is finished (e.g., for a workshop, when it has been conducted). This definition has been applied for HCFC-related projects.

The reason that 100 per cent of funds have not been disbursed for completed projects is that it may take from six months to one year to finalise accounting records.

UNEP/OzL.Pro/ExCom/85/9

Liberia, Papua New Guinea, and Seychelles

Lesotho, Maldives, Rwanda and Tunisia

Chile, China, Colombia, Costa Rica, Fiji, Jamaica, Lebanon, Paraguay, Peru, Trinidad and Tobago, and Uruguay

Afghanistan, Angola, the Bahamas, Benin, Bhutan, Bolivia (Plurinational State of), Botswana, Cabo Verde, Cambodia, Chad, Chile, China, the Comoros, Congo (Democratic Republic of), the Cook Islands, Cote d’Ivoire, Djibouti, Dominica, the Dominican Republic, Ecuador, Egypt, Equatorial Guinea, Eritrea, Eswatini, Ethiopia, Gabon, Georgia, Ghana, Guatemala, Guinea-Bissau, Guyana, Honduras, Kenya, Kiribati, Kyrgyzstan, the Lao People’s Democratic Republic, Lesotho, Madagascar, Malawi, Maldives, Mali, Marshall Islands, Mauritania, Mexico, Micronesia (Federated States of), Mongolia, Mozambique, Myanmar, Namibia, Nauru, Nepal, Nigeria, Niue, Palau, Paraguay, Rwanda, Saint Kitts and Nevis, Saint Lucia, Saint Vincent and the Grenadines, Samoa, Sao Tome and Principe, Senegal, Sierra Leone, Solomon Islands, South Sudan, Sri Lanka, the Sudan, Suriname, Syrian Arab Republic, Togo, Tonga, Turkmenistan, Tuvalu, Uganda, the United Republic of Tanzania, Vanuatu, Zambia, and Zimbabwe

Albania, Argentina, Armenia, Bosnia and Herzegovina, Burkina Faso, Cameroon, Chile, the Congo, Egypt, the Gambia, Grenada, Libya, Mexico, Montenegro, Morocco, Nicaragua, the Niger, North Macedonia, the Philippines, Serbia, Somalia, South Africa, the Sudan, Tunisia, Türkiye, Uruguay, Venezuela (Bolivarian Republic of), and Viet Nam

Indonesia, Malaysia and Thailand

Each Party shall, by 1 January 2019 or within three months of the date of entry into force of this paragraph for it, whichever is later, establish and implement a system for licensing the import and export of new, used, recycled and reclaimed controlled substances in Annex F. Any Party operating under paragraph 1 of Article 5 that decides it is not in a position to establish and implement such a system by 1 January 2019 may delay taking those actions until 1 January 2021.

There are several new activities on EE improvement implemented by Governments with/without support from sources outside the Multilateral Fund. These activities are evolving based on national requirements. Thus, the information on types of project is illustrative and not exhaustive.