| 联 合 国 |  |  | EP |
| --- | --- | --- | --- |
|  | 联 合 国 环 境 规 划 署 | Distr. GENERAL UNEP/OzL.Pro/ExCom/96/14 8 May 2025 CHINESE ORIGINAL: ENGLISH |  |

执行蒙特利尔议定书

多边基金执行委员会

第九十六次会议

2025年5月26日至30日，蒙特利尔

临时议程项目8(a)

多边基金2025-2027年综合业务计划的最新执行情况

- 导言

本文件包括：

- 第一部分：2025-2027年业务计划的最新执行情况

- 第二部分：2024–2026三年期资源分配

建议

- 2025-2027年业务计划的最新执行情况

执行委员会在第九十五次会议上核准了多边基金2025-2027年综合业务计划。根据第95/27号决定，秘书处调整了2025-2027年综合业务计划，如表1所示。

表 1. 调整后的多边基金2025-2027年综合业务计划的资源分配(美元)*

| 说明 | 2025 | 2026 | 2027 | 共计 |
| --- | --- | --- | --- | --- |
| 氟氯烃活动 |  |  |  |  |
| 核准的氟氯烃淘汰管理计划 | 56,520,741 | 67,316,489 | 33,313,171 | 157,150,401 |
| 氟氯烃淘汰管理计划第二阶段 –编制 | 110,900 | 0 | 0 | 110,900 |
| 氟氯烃淘汰管理计划第二阶段 | 1,913,851 | 1,690,836 | 775,205 | 4,379,892 |
| 氟氯烃淘汰管理计划第三阶段 –编制 | 318,340 | 42,800 | 0 | 361,140 |
| 氟氯烃淘汰管理计划第三阶段 | 9,221,502 | 6,720,339 | 22,499,633 | 38,441,474 |
| 氟氯烃淘汰管理计划第四阶段 | 0 | 3,691,000 | 5,537,000 | 9,228,000 |
| 氟氯烃生产淘汰管理计划第三阶段--编制 | 321,000 | 0 | 0 | 321,000 |
| 氟氯烃生产淘汰管理计划第三阶段 | 0 | 0 | 23,540,000 | 23,540,000 |
| 氟氯烃淘汰管理计划核查** | 588,600 | 588,600 | 588,600 | 1,765,800 |
| 氟氯烃淘汰管理计划 –能源效率 (第89/6号决定) | 3,328,995 | 558,112 | 76,000 | 3,963,107 |
| 氟氯烃活动小计 | 72,323,929 | 80,608,176 | 86,329,609 | 239,261,714 |
| 氢氟碳化物活动 |  |  |  |  |
| 已批准的基加利氢氟碳化物执行计划 | 10,127,716 | 6,689,529 | 25,853,153 | 42,670,398 |
| 已批准的HFC-23排放控制 | 519,900 | 584,100 | 552,371 | 1,656,371 |
| 逐步减少氢氟碳化物的扶持活动 | 428,000 | 0 | 0 | 428,000 |
| 生产行业基加利氢氟碳化物执行计划第一阶段--编制 | 321,000 | 0 | 0 | 321,000 |
| 基加利执行计划第一阶段– 编制 | 3,378,021 | 926,893 | 100,000 | 4,404,913 |
| 基加利执行计划第一阶段 | 24,739,456 | 16,818,239 | 39,876,189 | 81,433,885 |
| 基加利执行计划第一阶段–投资 | 0 | 339,000 | 0 | 339,000 |
| 氢氟碳化物投资准备工作 | 85,600 | 0 | 0 | 85,600 |
| 氢氟碳化物投资 | 0 | 96,000 | 0 | 96,000 |
| 氢氟碳化物示范 | 650,000 | 0 | 0 | 650,000 |
| HFC-23投资 | 0 | 8,000,000 | 0 | 8,000,000 |
| HFC – 技术援助 | 678,000 | 0 | 0 | 678,000 |
| 氢氟碳化物活动小计 | 40,927,693 | 33,453,761 | 66,381,713 | 140,763,167 |
| 其他活动 |  |  |  |  |
| 能效制造(第94/60号决定) | 2,354,000 | 4,280,000 | 0 | 6,634,000 |
| 能效试点示范项目(第91/65号决定) | 5,370,000 | 0 | 0 | 5,370,000 |
| 能效试点投资项目(第91/65号决定) | 1,880,000 | 0 | 0 | 1,880,000 |
| 编制国家废物受控物质库存清单（第 91/66 号决定） | 3,346,247 | 0 | 0 | 3,346,247 |
| 其他活动小计 | 12,950,247 | 4,280,000 | 0 | 17,230,247 |
| 标准活动 |  |  |  |  |
| 履约协助方案 | 12,113,777 | 12,310,330 | 12,679,640 | 37,103,747 |
| 核心单位 | 6,641,293 | 6,083,582 | 6,126,167 | 18,851,043 |
| 体制强化 | 5,898,152 | 22,008,918 | 17,095,016 | 45,002,085 |
| 秘书处、执行委员会以及监测和评价费用减去加拿大对应费用 | 8,221,543 | 7,905,673 | 7,974,726 | 24,101,942 |
| 财务主任 | 500,000 | 500,000 | 500,000 | 1,500,000 |
| 标准活动小计 | 33,374,765 | 48,808,503 | 44,375,549 | 126,558,817 |
| 共计 | 159,576,633 | 167,150,440 | 197,086,872 | 523,813,945 |
| 按机构列 |  |  |  |  |
| 澳大利亚 | 463,113 | 0 | 105,090 | 568,203 |
| 法国 | 671,075 | 0 | 0 | 671,075 |
| 德国 | 1,191,480 | 5,769,916 | 1,675,197 | 8,636,593 |
| 大不列颠及北爱尔兰联合王国 | 533,900 | 0 | 0 | 533,900 |
| 开发署 | 37,604,225 | 62,114,178 | 46,675,877 | 146,394,281 |
| 环境规划署 | 38,121,523 | 35,574,374 | 30,739,664 | 104,435,561 |
| 工发组织 | 48,279,677 | 41,880,004 | 58,533,404 | 148,693,084 |
| 世界银行 | 23,401,497 | 12,817,695 | 50,294,313 | 86,513,506 |
| 氟氯烃淘汰管理计划核查** | 588,600 | 588,600 | 588,600 | 1,765,800 |
| 秘书处、执行委员会以及监测和评价费用减去加拿大对应费用 | 8,221,543 | 7,905,673 | 7,974,726 | 24,101,942 |
| 财务主任 | 500,000 | 500,000 | 500,000 | 1,500,000 |

* 包括适用的机构支助费用。

** 执行委员会每年核准为低消费量国家编制氟氯烃淘汰管理计划核查报告的供资。

2025年业务计划执行情况

表2列出了各机构向第九十六次会议提交的呈件(截至2025年5月8日)，以及2025年业务计划项目的资金余额。

表 2. 2025年综合业务计划、向第九十六次会议建议的项目和余额(美元)*

| 预算项目 | 业务计划中的总金额 | 建议第九十六次会议开展的活动 | 余额（高于）/低于 |
| --- | --- | --- | --- |
| 双边机构 | 2,859,568 | 444,025 | 2,415,543 |
| 开发署 | 37,604,225 | 8,705,734 | 28,898,491 |
| 环境规划署 | 38,121,523 | 5,563,715 | 32,557,808 |
| 工发组织 | 48,279,677 | 18,000,378 | 30,279,299 |
| 世界银行 | 23,401,497 | 4,846,181 | 18,555,316 |
| 氟氯烃淘汰管理计划核查 | 588,600 | 402,000 | 186,600 |
| 小计 (机构) | 150,855,090 | 37,962,033 | 112,893,057 |
| 秘书处/执行委员会/监测和评价费用（不包括加拿大对应费用) | 8,221,543 | 0 | 8,221,543 |
| 财务主任 | 500,000 | 0 | 500,000 |
| 小计(标准费用) | 8,721,543 | 0 | 8,721,543 |
| 共计 | 159,576,633 | 37,962,033 | 121,614,600 |

* 包括核心单位成本。

向第九十六次会议建议的项目提案金额为 37,962,033 美元，比 2025 年业务计划的金额高出15,159,456 美元，其中包括与未列入 2025 年业务计划的项目提案有关的 1,837,242 美元。

向第九十六次会议建议的氢氟碳化物相关活动的金额为 20,289,897 美元，其中 85,600 美元与未列入 2025 年业务计划的项目提案有关。本文件附件一列出了双边和执行机构向第九十六次会议提交的与氢氟碳化物有关的项目。

根据第91/65号决定，在能效试点项目供资窗口下建议的项目金额为1,713.080美元。考虑到第九十二次、第九十三次、第九十四次和第九十五次会议核准的8,670,409美元，以及向第九十六次会议建议的金额，该供资窗口下可用的剩余资金为9,616,511美元。本文件附件二列出了双边和执行机构根据第91/65号决定向第九十六次会议提交的试点项目。

根据第94/60号决定，在能效供资窗口下建议的项目金额为87,740美元。考虑到第九十五次会议核准的688,747美元，该供资窗口下可用的剩余资金为99,223,513美元。本文件附件三列出了双边和执行机构根据第94/60号决定向第九十六次会议提交的项目。

根据第95/87号决定提交的利用循环基金机制编制能效最终用户项目的项目金额为642,000美元。 本文件附件四列出了双边和执行机构根据第95/87号决定向第九十六次会议提交的项目。

根据第91/66号决定，在编制废物受控物质库存国家清单供资窗口下建议的项目金额为1,124,000美元，包括未列入2025年业务计划的293,800美元。本文件附件五列出了双边和执行机构根据第91/66号决定向第九十六次会议提交的项目编制活动。

- 预先承付款项

如表3所示，假定提交第九十六次会议的多年期协定供资申请将原则上获得批准，2025年至2032年期间多年期协定的现有预先承付款项总额为2.4772亿美元。

表 3. 预先承付款项(2025–2032年) (千美元)

| 说明 | 2025 | 2026 | 2027 | 2028 | 2029 | 2030 | 2031 | 2032 | 共计 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 原则上核准 | 57,604 | 68,062 | 33,865 | 20,353 | 8,176 | 17,702 | 165 | 0 | 205,929 |
| 提交第九十六次会议 | 21,815 | 0 | 7,444 | 4,980 | 4,665 | 2,370 | 0 | 520 | 41,794 |
| 共计 | 79,419 | 68,062 | 41,309 | 25,333 | 12,841 | 20,072 | 165 | 520 | 247,723 |

- 二.	 2024-2026三年期资源分配

《蒙特利尔议定书》缔约方为2024-2026三年期核准的资源总额为9.65亿美元。其中183,996,211美元已分配给2024年核准的活动，剩余781,003,789美元用于2025年和2026年的活动。

如表4所示，向第九十六次会议建议的活动、业务计划中的剩余活动以及2025年和2026年期间秘书处/执行委员会/监测和评价以及财务主任的运作费用为341,886,529美元，比可用资源少439,117,260美元。

表 4. 2024-2026三年期资源分配(美元)

|  | 2024 | 2025 | 2026 | 共计 |
| --- | --- | --- | --- | --- |
| 2024-2026三年期资源分配* (a) | 181,000,000 | 392,000,000 | 392,000,000 | 965,000,000 |
| 项目费用 |  |  |  |  |
| 第九十四次会议核准 | 61,332,445 | 0 | 0 | 61,332,445 |
| 第九十五次会议核准 | 114,322,558 | 0 | 0 | 114,322,558 |
| 第九十六次会议建议 | 0 | 37,962,033 | 0 | 37,962,033 |
| 业务计划剩余金额 | 0 | 128,052,513 | 158,744,767 | 286,797,280 |
| 项目费用小计(b) | 175,655,003 | 166,014,546 | 158,744,767 | 500,414,316 |
| 经常性费用 |  |  |  |  |
| 秘书处/执行委员会/监测和评价 | 7,841,208 | 8,221,543 | 7,905,673 | 23,968,424 |
| 财务主任 | 500,000 | 500,000 | 500,000 | 1,500,000 |
| 经常性费用小计(c) | 8,341,208 | 8,721,543 | 8,405,673 | 25,468,424 |
| 费用共计(d) = (b) + (c) | 183,996,211 | 174,736,089 | 167,150,440 | 525,882,740 |
| 余额 (e) = (a) – (d) | -2,996,211 | 217,263,911 | 224,849,560 | 439,117,260 |

* 第九十四次会议通过的2024-2026三年期资源分配(第94/15号决定)。

- 建议

谨建议执行委员会注意到：

UNEP/OzL.Pro/ExCom/96/14 号文件所载多边基金 2025-2027 年综合业务计划的最新执行情况；以及

向第九十六次会议建议的活动总金额为 37,962,033 美元（包括用于氢氟碳化物相关活动的 20,289,897 美元；根据第 91/65 号决定用于能效试点项目的 1,713,080 美 元；根据第 94/60 号决定用于能效项目的 87,740 美元； 根据第 95/87 号决定提交的用于利用循环基金机制编制能效最终用户项目的 642,000 美元；以及根据第 91/66 号决定提交的用于编制国家废物受控物质库存清单的 1,124,000 美元），其中 1,837,242 美元与未列入 2025 年业务计划的项目提案有关。

Annex I

HFC-RELATED ACTIVITIES SUBMITTED TO THE 96TH MEETING

| Country | Agency | Type | Sector | Project title | Amount recommended (US $) | Support costs recommended (US $) |
| --- | --- | --- | --- | --- | --- | --- |
| Bosnia and Herzegovina | UNIDO | INV | KIP | Kigali HFC implementation plan (stage I, first tranche) | 216,000 | 28,080 |
| Central African Republic (the) | UNEP | TAS | SEV | Enabling activities for HFC phase-down | 150,000 | 10,500 |
| Egypt | UNDP | INV | KIP | Kigali HFC implementation plan (stage I, first tranche) | 492,700 | 34,489 |
| Egypt | UNIDO | INV | KIP | Kigali HFC implementation plan (stage I, first tranche) | 1,367,000 | 95,690 |
| Egypt | UNIDO | INV | KIP | Kigali HFC implementation plan (stage I, first tranche) (commercial refrigeration manufacturing) | 502,202 | 35,154 |
| Egypt | UNIDO | INV | KIP | Kigali HFC implementation plan (stage I, first tranche) (domestic refrigeration manufacturing) | 4,552,856 | 318,700 |
| Egypt | UNDP | INV | KIP | Kigali HFC implementation plan (stage I, first tranche) (PMU) | 133,547 | 9,348 |
| Egypt | UNIDO | INV | KIP | Kigali HFC implementation plan (stage I, first tranche) (PMU) | 711,476 | 49,803 |
| Egypt | UNDP | INV | KIP | Kigali HFC implementation plan (stage I, first tranche) (PU foam) | 225,420 | 15,779 |
| Egypt | UNIDO | INV | KIP | Kigali HFC implementation plan (stage I, first tranche) (residential AC) | 1,948,253 | 136,378 |
| Egypt | UNDP | INV | KIP | Kigali HFC implementation plan (stage I, first tranche) (XPS foam) | 853,021 | 59,711 |
| Georgia | UNDP | INV | KIP | Kigali HFC implementation plan (stage I, first tranche) | 67,000 | 8,710 |
| Georgia | UNEP | TAS | KIP | Kigali HFC implementation plan (stage I, first tranche) | 137,500 | 17,875 |
| Guinea | UNEP | TAS | KIP | Kigali HFC implementation plan (stage I, first tranche) | 222,400 | 28,912 |
| Guinea | UNIDO | INV | KIP | Kigali HFC implementation plan (stage I, first tranche) | 189,000 | 13,230 |
| Indonesia | IBRD | INV | KIP | Kigali HFC implementation plan (stage I, first tranche) | 3,170,609 | 221,943 |
| Lebanon | UNDP | INV | KIP | Kigali HFC implementation plan (stage I, first tranche) | 357,250 | 25,008 |
| Lebanon | UNDP | INV | KIP | Kigali HFC implementation plan (stage I, first tranche) (AC manufacturing - Lematic Industries) | 355,850 | 24,910 |
| Lebanon | UNDP | INV | KIP | Kigali HFC implementation plan (stage I, first tranche) (conversion of SMEs and micro-SMEs) | 1,100,192 | 77,013 |
| Lebanon | UNDP | INV | KIP | Kigali HFC implementation plan (stage I, first tranche) (PMU) | 56,500 | 3,955 |
| Mexico | UNIDO | INV | PRO | Control and phase-out of HFC-23 emissions in the production of HCFC-22 at Quimobásicos (fourth tranche) | 317,500 | 22,225 |
| Morocco | UNIDO | INV | KIP | Kigali HFC implementation plan (stage I, first tranche) | 488,500 | 34,195 |
| Morocco | UNIDO | INV | KIP | Kigali HFC implementation plan (stage I, first tranche) (PMU) | 48,850 | 3,420 |
| Philippines (the) | UNDP | PRP | KIP | Project preparation for PU foam manufacturing sector plan | 80,000 | 5,600 |
| Republic of Moldova (the) | UNEP | INV | KIP | Kigali HFC implementation plan (stage I, first tranche) | 95,500 | 12,415 |
| Sri Lanka | UNDP | INV | KIP | Kigali HFC implementation plan (stage I, first tranche) | 84,176 | 5,892 |
| Sri Lanka | UNEP | TAS | KIP | Kigali HFC implementation plan (stage I, first tranche) | 46,000 | 5,980 |
| Sri Lanka | UNDP | INV | KIP | Kigali HFC implementation plan (stage I, first tranche) (PMU) | 21,290 | 1,490 |
| Sri Lanka | UNDP | INV | KIP | Kigali HFC implementation plan (stage I, first tranche) (RAC manufacturing) | 95,745 | 6,702 |
| Global | UNEP | TAS | SEV | Twinning of national ozone officers and national energy-efficiency policymakers to support Kigali Amendment (phase II) | 793,200 | 97,252 |

Annex II

Pilot projects for energy efficiency PURSUANT TO decision 91/65 
SUBMITTED TO THE 96TH MEETING

| Country | Agency | Type | Sector | Project title | Amount recommended (US $) | Support costs recommended (US $) |
| --- | --- | --- | --- | --- | --- | --- |
| Chile | UNDP | INV | EEF | Pilot project to maintain and/or enhance the energy efficiency of replacement technologies and equipment in the context of HFC phase-down (decision 91/65) | 720,000 | 50,400 |
| Cuba | UNDP | INV | EEF | Pilot project to maintain and/or enhance the energy efficiency of replacement technologies and equipment in the context of HFC phase-down (decision 91/65) | 360,000 | 25,200 |
| Egypt | UNIDO | PRP | EEF | Preparation of a project to enhance energy efficiency of cooling technologies in data centres (decision 91/65) | 30,000 | 2,100 |
| Ghana | UNDP | PRP | EEF | Preparation of a pilot project to maintain and/or enhance the energy efficiency of replacement technologies and equipment in the context of HFC phase-down (decision 91/65) | 30,000 | 2,100 |
| Guatemala | UNIDO | INV | EEF | Pilot project to maintain and/or enhance the energy efficiency of replacement technologies and equipment in the context of HFC phase-down (decision 91/65) | 151,000 | 13,590 |
| North Macedonia | UNIDO | TAS | EEF | Pilot project to maintain and/or enhance the energy efficiency of replacement technologies and equipment in the context of HFC phase-down (decision 91/65) | 241,000 | 21,690 |
| North Macedonia | UNIDO | PRP | EEF | Preparation of a project to enhance energy efficiency of cooling technologies in data centres (decision 91/65) | 30,000 | 2,100 |
| Rwanda | United Kingdom of Great Britain and Northern Ireland (the) | PRP | EEF | Preparation of a pilot project to maintain and/or enhance the energy efficiency of replacement technologies and equipment in the context of HFC phase-down (decision 91/65) | 30,000 | 3,900 |

Annex III

projects for energy efficiency PURSUANT TO decision 94/60
SUBMITTED TO THE 96TH MEETING

| Country | Agency | Type | Sector | Project title | Amount recommended (US $) | Support costs recommended (US $) |
| --- | --- | --- | --- | --- | --- | --- |
| Argentina | UNIDO | PRP | EEF | Preparation of a project to enhance energy efficiency in the context of HFC phase-down in the air-conditioning sector (decision 94/60) | 42,000 | 2,940 |
| Indonesia | IBRD | PRP | EEF | Preparation of a project to enhance energy efficiency in the context of HFC phase-down in domestic refrigeration manufacturing sector (decision 94/60) | 40,000 | 2,800 |

Annex IV

PREPARATION OF energy-efficiency END-USER projectS PURSUANT TO

decision 95/87 SUBMITTED TO THE 96TH MEETING

| Country | Agency | Type | Sector | Project title | Amount recommended (US $) | Support costs recommended (US $) |
| --- | --- | --- | --- | --- | --- | --- |
| Grenada | IBRD | PRP | EEF | Preparation of energy-efficiency end-user projects using a revolving fund mechanism (decision 95/87) | 100,000 | 7,000 |
| Mexico | IBRD | PRP | EEF | Preparation of energy-efficiency end-user projects using a revolving fund mechanism (decision 95/87) | 100,000 | 7,000 |
| Thailand | IBRD | PRP | EEF | Preparation of energy-efficiency end-user projects using a revolving fund mechanism (decision 95/87) | 100,000 | 7,000 |
| Türkiye | IBRD | PRP | EEF | Preparation of energy-efficiency end-user projects using a revolving fund mechanism (decision 95/87) | 100,000 | 7,000 |
| Global | UNDP | PRP | EEF | Preparation of energy-efficiency end-user projects using a revolving fund mechanism in Colombia, Ghana and Jordan (decision 95/87) | 200,000 | 14,000 |

Annex V

Project preparation for national inventories of banks 
of waste-controlled substances PURSUANT TO decision 91/66 
SUBMITTED TO THE 96TH MEETING

| Country | Agency | Type | Sector | Project title | Amount recommended (US $) | Support costs recommended (US $) |
| --- | --- | --- | --- | --- | --- | --- |
| Barbados | UNEP | PRP | DES | Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66) | 80,000 | 10,400 |
| Dominica | UNEP | PRP | DES | Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66) | 70,000 | 9,100 |
| Ethiopia | UNEP | PRP | DES | Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66) | 80,000 | 10,400 |
| Georgia | UNEP | PRP | DES | Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66) | 80,000 | 10,400 |
| Ghana | UNEP | PRP | DES | Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66) | 90,000 | 11,700 |
| Iraq | UNEP | PRP | DES | Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66) | 100,000 | 13,000 |
| Oman | UNEP | PRP | DES | Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66) | 90,000 | 11,700 |
| Rwanda | UNEP | PRP | DES | Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66) | 80,000 | 10,400 |
| Saint Kitts and Nevis | UNEP | PRP | DES | Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66) | 70,000 | 9,100 |
| South Africa | UNIDO | PRP | DES | Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66) | 100,000 | 7,000 |
| Suriname | UNEP | PRP | DES | Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66) | 80,000 | 10,400 |
| United Republic of Tanzania (the) | UNEP | PRP | DES | Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66) | 80,000 | 10,400 |

UNEP/OzL.Pro/ExCom/96/1

菲律宾基加利执行计划投资项目的一个项目编制(开发署)；根据第 89/6 号决定的巴巴多斯（开发署）、斐济（环境规划署）、格鲁吉亚（开发署）和海地（开发署）的四个能效项目；巴西（开发署）和马尔代夫（环境规划署）的两个体制强化项目；根据第 91/66 号决定的巴巴多斯（环境规划署）、加纳（环境规划署）和 阿曼（环境规划署）的三个废物受控物质库存国家清单项目。

第95/87号决定允许最多编制五个项目，每个项目100,000美元，外加机构支助费用。

第XXXV/1号决定