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多边基金2025-2027年综合业务计划的最新执行情况

导言

本文件包括：
第一部分：2025-2027年业务计划的最新执行情况

第二部分：2024–2026三年期资源分配

建议

1. 2025-2027年业务计划的最新执行情况

执行委员会在第九十五次会议上核准了多边基金2025-2027年综合业务计划。根据第95/27号决定，秘书处调整了2025-2027年综合业务计划，如表1所示。
表 1. 调整后的多边基金2025-2027年综合业务计划的资源分配(美元)*
	说明
	2025
	2026
	2027
	共计

	氟氯烃活动

	 
	 
	 
	 

	核准的氟氯烃淘汰管理计划 
	56,520,741
	67,316,489
	33,313,171
	157,150,401

	氟氯烃淘汰管理计划第二阶段 –编制
	110,900
	0
	0
	110,900

	氟氯烃淘汰管理计划第二阶段
	1,913,851
	1,690,836
	775,205
	4,379,892

	氟氯烃淘汰管理计划第三阶段 –编制
	318,340
	42,800
	0
	361,140

	氟氯烃淘汰管理计划第三阶段
	9,221,502
	6,720,339
	22,499,633
	38,441,474

	氟氯烃淘汰管理计划第四阶段
	0
	3,691,000
	5,537,000
	9,228,000

	氟氯烃生产淘汰管理计划第三阶段--编制
	321,000
	0
	0
	321,000

	氟氯烃生产淘汰管理计划第三阶段
	0
	0
	23,540,000
	23,540,000

	氟氯烃淘汰管理计划核查**
	588,600
	588,600
	588,600
	1,765,800

	氟氯烃淘汰管理计划 –能源效率 (第89/6号决定)
	3,328,995
	558,112
	76,000
	3,963,107

	氟氯烃活动小计

	72,323,929
	80,608,176
	86,329,609
	239,261,714

	氢氟碳化物活动

	 
	 
	 
	 

	已批准的基加利氢氟碳化物执行计划

	10,127,716
	6,689,529
	25,853,153
	42,670,398

	已批准的HFC-23排放控制
	519,900
	584,100
	552,371
	1,656,371

	逐步减少氢氟碳化物的扶持活动
	428,000
	0
	0
	428,000

	生产行业基加利氢氟碳化物执行计划第一阶段--编制
	321,000
	0
	0
	321,000

	基加利执行计划第一阶段– 编制
	3,378,021
	926,893
	100,000
	4,404,913

	基加利执行计划第一阶段
	24,739,456
	16,818,239
	39,876,189
	81,433,885

	基加利执行计划第一阶段–投资 
	0
	339,000
	0
	339,000

	氢氟碳化物投资准备工作
	85,600
	0
	0
	85,600

	氢氟碳化物投资
	0
	96,000
	0
	96,000

	氢氟碳化物示范
	650,000
	0
	0
	650,000

	HFC-23投资
	0
	8,000,000
	0
	8,000,000

	HFC – 技术援助
	678,000
	0
	0
	678,000

	氢氟碳化物活动小计
	40,927,693
	33,453,761
	66,381,713
	140,763,167

	其他活动
	 
	 
	 
	 

	能效制造(第94/60号决定)
	2,354,000
	4,280,000
	0
	6,634,000

	能效试点示范项目(第91/65号决定) 
	5,370,000
	0
	0
	5,370,000

	能效试点投资项目(第91/65号决定)
	1,880,000
	0
	0
	1,880,000

	编制国家废物受控物质库存清单（第 91/66 号决定）

	3,346,247
	0
	0
	3,346,247

	其他活动小计
	12,950,247
	4,280,000
	0
	17,230,247

	标准活动
	 
	 
	 
	 

	履约协助方案
	12,113,777
	12,310,330
	12,679,640
	37,103,747

	核心单位
	6,641,293
	6,083,582
	6,126,167
	18,851,043

	体制强化
	5,898,152
	22,008,918
	17,095,016
	45,002,085

	秘书处、执行委员会以及监测和评价费用减去加拿大对应费用
	8,221,543
	7,905,673
	7,974,726
	24,101,942

	财务主任
	500,000
	500,000
	500,000
	1,500,000

	标准活动小计
	33,374,765
	48,808,503
	44,375,549
	126,558,817

	共计
	159,576,633
	167,150,440
	197,086,872
	523,813,945

	按机构列
	
	
	
	

	澳大利亚
	463,113
	0
	105,090
	568,203

	法国
	671,075
	0
	0
	671,075

	德国
	1,191,480
	5,769,916
	1,675,197
	8,636,593

	大不列颠及北爱尔兰联合王国
	533,900
	0
	0
	533,900

	开发署
	37,604,225
	62,114,178
	46,675,877
	146,394,281

	环境规划署
	38,121,523
	35,574,374
	30,739,664
	104,435,561

	工发组织
	48,279,677
	41,880,004
	58,533,404
	148,693,084

	世界银行
	23,401,497
	12,817,695
	50,294,313
	86,513,506

	氟氯烃淘汰管理计划核查**
	588,600
	588,600
	588,600
	1,765,800

	秘书处、执行委员会以及监测和评价费用减去加拿大对应费用
	8,221,543
	7,905,673
	7,974,726
	24,101,942

	财务主任
	500,000
	500,000
	500,000
	1,500,000


* 包括适用的机构支助费用。
** 执行委员会每年核准为低消费量国家编制氟氯烃淘汰管理计划核查报告的供资。

2025年业务计划执行情况

表2列出了各机构向第九十六次会议提交的呈件(截至2025年5月8日)，以及2025年业务计划项目的资金余额。
表 2. 2025年综合业务计划、向第九十六次会议建议的项目和余额(美元)*
	预算项目
	业务计划中的总金额

	建议第九十六次会议开展的活动
	余额（高于）/低于


	双边机构
	2,859,568
	444,025
	2,415,543

	开发署
	 37,604,225 
	8,705,734
	28,898,491

	环境规划署
	 38,121,523 
	5,563,715
	32,557,808

	工发组织
	 48,279,677 
	18,000,378
	30,279,299

	世界银行
	23,401,497
	4,846,181
	18,555,316

	氟氯烃淘汰管理计划核查
	588,600
	402,000
	186,600

	小计 (机构)
	150,855,090
	37,962,033
	112,893,057

	秘书处/执行委员会/监测和评价费用（不包括加拿大对应费用)
	8,221,543
	0
	8,221,543

	财务主任
	500,000
	0
	500,000

	小计(标准费用)
	8,721,543
	0
	8,721,543

	共计
	159,576,633
	37,962,033
	121,614,600


* 包括核心单位成本。

向第九十六次会议建议的项目提案金额为 37,962,033 美元，比 2025 年业务计划的金额高出15,159,456 美元，其中包括与未列入 2025 年业务计划的项目提案有关的 1,837,242 美元。[footnoteRef:2]  [2:  菲律宾基加利执行计划投资项目的一个项目编制(开发署)；根据第 89/6 号决定的巴巴多斯（开发署）、斐济（环境规划署）、格鲁吉亚（开发署）和海地（开发署）的四个能效项目；巴西（开发署）和马尔代夫（环境规划署）的两个体制强化项目；根据第 91/66 号决定的巴巴多斯（环境规划署）、加纳（环境规划署）和 阿曼（环境规划署）的三个废物受控物质库存国家清单项目。] 

向第九十六次会议建议的氢氟碳化物相关活动的金额为 20,289,897 美元，其中 85,600 美元与未列入 2025 年业务计划的项目提案有关。本文件附件一列出了双边和执行机构向第九十六次会议提交的与氢氟碳化物有关的项目。 
根据第91/65号决定，在能效试点项目供资窗口下建议的项目金额为1,713.080美元。考虑到第九十二次、第九十三次、第九十四次和第九十五次会议核准的8,670,409美元，以及向第九十六次会议建议的金额，该供资窗口下可用的剩余资金为9,616,511美元。本文件附件二列出了双边和执行机构根据第91/65号决定向第九十六次会议提交的试点项目。 
根据第94/60号决定，在能效供资窗口下建议的项目金额为87,740美元。考虑到第九十五次会议核准的688,747美元，该供资窗口下可用的剩余资金为99,223,513美元。本文件附件三列出了双边和执行机构根据第94/60号决定向第九十六次会议提交的项目。
根据第95/87号决定提交的利用循环基金机制编制能效最终用户项目的项目金额为642,000美元。[footnoteRef:3] 本文件附件四列出了双边和执行机构根据第95/87号决定向第九十六次会议提交的项目。  [3:  第95/87号决定允许最多编制五个项目，每个项目100,000美元，外加机构支助费用。] 

根据第91/66号决定，在编制废物受控物质库存国家清单供资窗口下建议的项目金额为1,124,000美元，包括未列入2025年业务计划的293,800美元。本文件附件五列出了双边和执行机构根据第91/66号决定向第九十六次会议提交的项目编制活动。
预先承付款项
如表3所示，假定提交第九十六次会议的多年期协定供资申请将原则上获得批准，2025年至2032年期间多年期协定的现有预先承付款项总额为2.4772亿美元。
表 3. 预先承付款项(2025–2032年) (千美元)
	说明
	2025
	2026
	2027
	2028
	2029
	2030
	2031
	2032
	共计

	原则上核准
	57,604
	68,062
	33,865
	20,353
	8,176
	17,702
	165
	0
	205,929

	提交第九十六次会议
	21,815
	0
	7,444
	4,980
	4,665
	2,370
	0
	520
	41,794

	共计
	79,419
	68,062
	41,309
	25,333
	12,841
	20,072
	165
	520
	247,723



二.	 2024-2026三年期资源分配

《蒙特利尔议定书》缔约方为2024-2026三年期[footnoteRef:4]核准的资源总额为9.65亿美元。其中183,996,211美元已分配给2024年核准的活动，剩余781,003,789美元用于2025年和2026年的活动。  [4:  第XXXV/1号决定] 

如表4所示，向第九十六次会议建议的活动、业务计划中的剩余活动以及2025年和2026年期间秘书处/执行委员会/监测和评价以及财务主任的运作费用为341,886,529美元，比可用资源少439,117,260美元。
表 4. 2024-2026三年期资源分配(美元)
	 
	2024
	2025
	2026
	共计

	2024-2026三年期资源分配* (a)
	181,000,000
	392,000,000
	392,000,000
	965,000,000

	项目费用
	 
	 
	 
	 

	第九十四次会议核准
	61,332,445
	0 
	0 
	61,332,445

	第九十五次会议核准
	114,322,558
	0 
	0 
	114,322,558

	第九十六次会议建议
	0 
	37,962,033
	0 
	37,962,033

	业务计划剩余金额
	0 
	128,052,513
	158,744,767
	286,797,280

	项目费用小计(b)
	175,655,003
	166,014,546
	158,744,767
	500,414,316

	经常性费用
	 
	 
	 
	 

	秘书处/执行委员会/监测和评价
	7,841,208
	8,221,543
	7,905,673
	23,968,424

	财务主任
	500,000
	500,000
	500,000
	1,500,000

	经常性费用小计(c)
	8,341,208
	8,721,543
	8,405,673
	25,468,424

	费用共计(d) = (b) + (c)
	183,996,211
	174,736,089
	167,150,440
	525,882,740

	余额 (e) = (a) – (d)
	-2,996,211
	217,263,911
	224,849,560
	439,117,260


 * 第九十四次会议通过的2024-2026三年期资源分配(第94/15号决定)。

建议 

谨建议执行委员会注意到：
UNEP/OzL.Pro/ExCom/96/14 号文件所载多边基金 2025-2027 年综合业务计划的最新执行情况；以及
向第九十六次会议建议的活动总金额为 37,962,033 美元（包括用于氢氟碳化物相关活动的 20,289,897 美元；根据第 91/65 号决定用于能效试点项目的 1,713,080 美 元；根据第 94/60 号决定用于能效项目的 87,740 美元； 根据第 95/87 号决定提交的用于利用循环基金机制编制能效最终用户项目的 642,000 美元；以及根据第 91/66 号决定提交的用于编制国家废物受控物质库存清单的 1,124,000 美元），其中 1,837,242 美元与未列入 2025 年业务计划的项目提案有关。
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执行蒙特利尔议定书多边基金执行委员会的会前文件不妨碍文件印发后执行委员会可能作出的任何决定。	
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Annex I

HFC-RELATED ACTIVITIES SUBMITTED TO THE 96TH MEETING

	Country
	Agency
	Type
	Sector
	Project title
	Amount recommended (US $)
	Support costs recommended (US $)

	Bosnia and Herzegovina
	UNIDO
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	216,000
	28,080

	Central African Republic (the)
	UNEP
	TAS
	SEV
	Enabling activities for HFC phase-down
	150,000
	10,500

	Egypt
	UNDP
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	492,700
	34,489

	Egypt
	UNIDO
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	1,367,000
	95,690

	Egypt
	UNIDO
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche) (commercial refrigeration manufacturing)
	502,202
	35,154

	Egypt
	UNIDO
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche) (domestic refrigeration manufacturing)
	4,552,856
	318,700

	Egypt
	UNDP
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche) (PMU)
	133,547
	9,348

	Egypt
	UNIDO
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche) (PMU)
	711,476
	49,803

	Egypt
	UNDP
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche) (PU foam)
	225,420
	15,779

	Egypt
	UNIDO
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche) (residential AC)
	1,948,253
	136,378

	Egypt
	UNDP
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche) (XPS foam)
	853,021
	59,711

	Georgia
	UNDP
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	67,000
	8,710

	Georgia
	UNEP
	TAS
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	137,500
	17,875

	Guinea
	UNEP
	TAS
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	222,400
	28,912

	Guinea
	UNIDO
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	189,000
	13,230

	Indonesia
	IBRD
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	3,170,609
	221,943

	Lebanon
	UNDP
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	357,250
	25,008

	Lebanon
	UNDP
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche) (AC manufacturing - Lematic Industries)
	355,850
	24,910

	Lebanon
	UNDP
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche) (conversion of SMEs and micro-SMEs)
	1,100,192
	77,013

	Lebanon
	UNDP
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche) (PMU)
	56,500
	3,955

	Mexico
	UNIDO
	INV
	PRO
	Control and phase-out of HFC-23 emissions in the production of HCFC-22 at Quimobásicos (fourth tranche)
	317,500
	22,225

	Morocco
	UNIDO
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	488,500
	34,195

	Morocco
	UNIDO
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche) (PMU)
	48,850
	3,420

	Philippines (the)
	UNDP
	PRP
	KIP
	Project preparation for PU foam manufacturing sector plan
	80,000
	5,600

	Republic of Moldova (the)
	UNEP
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	95,500
	12,415

	Sri Lanka
	UNDP
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	84,176
	5,892

	Sri Lanka
	UNEP
	TAS
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	46,000
	5,980

	Sri Lanka
	UNDP
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche) (PMU)
	21,290
	1,490

	Sri Lanka
	UNDP
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche) (RAC manufacturing)
	95,745
	6,702

	Global
	UNEP
	TAS
	SEV
	Twinning of national ozone officers and national energy-efficiency policymakers to support Kigali Amendment (phase II)
	793,200
	97,252
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Annex II

PILOT PROJECTS FOR ENERGY EFFICIENCY PURSUANT TO DECISION 91/65 
SUBMITTED TO THE 96TH MEETING

	Country
	Agency
	Type
	Sector
	Project title
	Amount recommended (US $)
	Support costs recommended (US $)

	Chile
	UNDP
	INV
	EEF
	Pilot project to maintain and/or enhance the energy efficiency of replacement technologies and equipment in the context of HFC phase-down (decision 91/65)
	720,000
	50,400

	Cuba
	UNDP
	INV
	EEF
	Pilot project to maintain and/or enhance the energy efficiency of replacement technologies and equipment in the context of HFC phase-down (decision 91/65)
	360,000
	25,200

	Egypt
	UNIDO
	PRP
	EEF
	Preparation of a project to enhance energy efficiency of cooling technologies in data centres (decision 91/65)
	30,000
	2,100

	Ghana
	UNDP
	PRP
	EEF
	Preparation of a pilot project to maintain and/or enhance the energy efficiency of replacement technologies and equipment in the context of HFC phase-down (decision 91/65)
	30,000
	2,100

	Guatemala
	UNIDO
	INV
	EEF
	Pilot project to maintain and/or enhance the energy efficiency of replacement technologies and equipment in the context of HFC phase-down (decision 91/65)
	151,000
	13,590

	North Macedonia
	UNIDO
	TAS
	EEF
	Pilot project to maintain and/or enhance the energy efficiency of replacement technologies and equipment in the context of HFC phase-down (decision 91/65)
	241,000
	21,690

	North Macedonia
	UNIDO
	PRP
	EEF
	Preparation of a project to enhance energy efficiency of cooling technologies in data centres (decision 91/65)
	30,000
	2,100

	Rwanda
	United Kingdom of Great Britain and Northern Ireland (the)
	PRP
	EEF
	Preparation of a pilot project to maintain and/or enhance the energy efficiency of replacement technologies and equipment in the context of HFC phase-down (decision 91/65)
	30,000
	3,900
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Annex III

PROJECTS FOR ENERGY EFFICIENCY PURSUANT TO DECISION 94/60
SUBMITTED TO THE 96TH MEETING

	Country
	Agency
	Type
	Sector
	Project title
	Amount recommended (US $)
	Support costs recommended (US $)

	Argentina
	UNIDO
	PRP
	EEF
	Preparation of a project to enhance energy efficiency in the context of HFC phase-down in the air-conditioning sector (decision 94/60)
	42,000
	2,940

	Indonesia
	IBRD
	PRP
	EEF
	Preparation of a project to enhance energy efficiency in the context of HFC phase-down in domestic refrigeration manufacturing sector (decision 94/60)
	40,000
	2,800
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PREPARATION OF ENERGY-EFFICIENCY END-USER PROJECTS PURSUANT TO 
DECISION 95/87 SUBMITTED TO THE 96TH MEETING

	
Country
	Agency
	Type
	Sector
	Project title
	Amount recommended (US $)
	Support costs recommended (US $)

	Grenada
	IBRD
	PRP
	EEF
	Preparation of energy-efficiency end-user projects using a revolving fund mechanism (decision 95/87)
	100,000
	7,000

	Mexico
	IBRD
	PRP
	EEF
	Preparation of energy-efficiency end-user projects using a revolving fund mechanism (decision 95/87)
	100,000
	7,000

	Thailand
	IBRD
	PRP
	EEF
	Preparation of energy-efficiency end-user projects using a revolving fund mechanism (decision 95/87)
	100,000
	7,000

	Türkiye
	IBRD
	PRP
	EEF
	Preparation of energy-efficiency end-user projects using a revolving fund mechanism (decision 95/87)
	100,000
	7,000

	Global
	UNDP
	PRP
	EEF
	Preparation of energy-efficiency end-user projects using a revolving fund mechanism in Colombia, Ghana and Jordan (decision 95/87)
	200,000
	14,000
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PROJECT PREPARATION FOR NATIONAL INVENTORIES OF BANKS 
OF WASTE‑CONTROLLED SUBSTANCES PURSUANT TO DECISION 91/66 
SUBMITTED TO THE 96TH MEETING

	Country
	Agency
	Type
	Sector
	Project title
	Amount recommended (US $)
	Support costs recommended (US $)

	Barbados
	UNEP
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	80,000
	10,400

	Dominica
	UNEP
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	70,000
	9,100

	Ethiopia
	UNEP
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	80,000
	10,400

	Georgia
	UNEP
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	80,000
	10,400

	Ghana
	UNEP
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	90,000
	11,700

	Iraq
	UNEP
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	100,000
	13,000

	Oman
	UNEP
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	90,000
	11,700

	Rwanda
	UNEP
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	80,000
	10,400

	Saint Kitts and Nevis
	UNEP
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	70,000
	9,100

	South Africa
	UNIDO
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	100,000
	7,000

	Suriname
	UNEP
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	80,000
	10,400

	United Republic of Tanzania (the)
	UNEP
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	80,000
	10,400
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