| UNITED NATIONS |  | EP |
| --- | --- | --- |
|  | United Nations Environment Programme | Distr. GENERAL UNEP/OzL.Pro/ExCom/83/4 7 May 2019 ORIGINAL: ENGLISH |

EXECUTIVE COMMITTEE OF
  THE MULTILATERAL FUND FOR THE
  IMPLEMENTATION OF THE MONTREAL PROTOCOL
Eighty-third Meeting

Montreal, 27-31 May 2019

# report on balances and availability of resources

# Introduction

# This document presents a summary of financial adjustments indicated by the bilateral (BAs) and implementing agencies (IAs) as agreed by the Secretariat. It includes statistical data from all projects with balances that have been held for over 12 months following completion of the project, as required by decisions 28/7 and 56/2(c). It addresses balances to be returned against projects as a follow-up to relevant decisions (referred to as “by-decision” projects in this document). It indicates the level of resources available to the Executive Committee in cash as recorded in the Status of contributions and disbursements document, as required by decision 41/92(b), and presents a recommendation.

# This document also contains the following four annexes:

Annex I	Amounts held by IAs and BAs for completed projects

Annex II 	Amounts held by IAs and BAs for by-decision projects

Annex III 	Amounts held by IAs for ODS alternatives survey projects

Annex IV	Fund returns by IAs and BAs from completed, on-going, by-decision and survey of ODS alternatives projects.

Funds to be returned to the 83rd meeting

# The total funds to be returned amount to US $5,174,080 (i.e. US $3,100 by BAs and US $5,164,348 by IAs from completed, by-decision and survey of ODS alternatives projects, and US $6,632 in interest by BAs.

# In addition, US $241,811 is being returned by the World Bank to the additional contributions for the fast start implementation of HFC phase-down.

# Annexes I, II and III provide explanations on the delays in disbursing committed amounts or returning not-committed amounts.

Funds to be returned by IAs

- The total funds to be returned by IAs amount to US $5,164,348 as shown in Table 1 (the list of projects with funds returned is presented in Annex IV).

Table 1. Funds to be returned by IAs to the 83rd meeting (US $)

| Agency | Project cost | Agency Support cost | Total cost |
| --- | --- | --- | --- |
| UNDP | 267,329 | 19,219 | 286,548 |
| UNEP | 2,826,569 | 252,011 | 3,078,580 |
| UNIDO | 345,199 | 25,603 | 370,802 |
| World Bank | 1,333,562 | 94,856 | 1,428,418 |
| Total | 4,772,659 | 391,689 | 5,164,348 |

# In addition, the World Bank is returning US $225,992 plus agency cost of US $15,819 from the enabling activities for HFC phase-down (PHI/SEV/80/TAS/01+) approved from the additional contributions for the fast start implementation of the HFC phase-down.

# Table 2 presents information on balances of completed, by-decisions and survey of ODS alternative projects that are still being withheld by the IAs.

Table 2. Balances of completed, by-decision and survey of ODS alternative projects withheld by IAs (including agency support costs)

| Year completed | UNDP |  | UNEP |  | UNIDO |  | World Bank |  | Total |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Number | (US$) | Number | (US$) | Number | (US$) | Number | (US$) | Number | (US$ |
| Projects completed over two years ago |  |  |  |  |  |  |  |  |  |  |
| 2013 |  |  | 1 | 27,000 |  |  |  |  | 1 | 27,000 |
| 2015 |  |  | 6 | 179,129 |  |  |  |  | 6 | 179,129 |
| 2016 |  |  | 3 | 119,727 | 2 | 154,257 |  |  | 5 | 273,984 |
| 1 Jan to 31 April 2017 |  |  | 1 | 8,017 |  |  |  |  | 1 | 8,017 |
| Sub-total |  |  | 11 | 333,873 | 2 | 154,257 |  |  | 13 | 488,130 |
| Projects completed in less than two years ago |  |  |  |  |  |  |  |  |  |  |
| 1 May to 31 Dec 2017 | 1 | 119,475 | 14 | 767,084 | 2 | 83,756 |  |  | 17 | 970,315 |
| On Going |  |  | 2 | 396,505 |  |  | 1 | 68,568 | 3 | 465,073 |
| Sub-total | 1 | 119,475 | 16 | 1,163589 | 2 | 83,756 | 1 | 68,568 | 20 | 1,435,388 |
| Total | 1 | 119,475 | 27 | 1,497,462 | 4 | 238,013 | 1 | 68,568 | 33 | 1,923,518 |
| By-decisions projects (on-going) |  |  |  |  |  |  |  |  |  |  |
| N/a | 8 | 3,158,530 | 2 | 37,290 | 2 | 147,554 | 4 | 493,103 | 16 | 3,836,477 |
| ODS alternatives survey |  |  |  |  |  |  |  |  |  |  |
| 2017 |  |  | 13 | 601,842 |  |  |  |  | 13 | 601,842 |
| Grand total | 9 | 3,278,005 | 42 | 2,136,594 | 6 | 385,567 | 5 | 561,671 | 62 | 6,361,837 |

Funds to be returned to the 83rd meeting by BAs

# The total funds to be returned by BAs amount to US $9,732 including interest return of US $6,632 as shown in Table 3 (the list of projects with funds returned is presented in Annex IV).

Table 3. Funds to be returned by BAs to the 83rd meeting (US $)

| Agency | Project cost | Agency support cost | Interest | Total |
| --- | --- | --- | --- | --- |
| France | -48 | -4 | 6,632 | 6,580 |
| Japan | 53 | 7 |  | 60 |
| Spain | 2,736 | 356 |  | 3,092 |
| Total | 2,741 | 359 | 6,632 | 9,732 |

Availability of resources

# The Status of contributions and disbursements document indicates an available balance of US $149,801,094 as at 30 April 2019. The total balance returned by BAs and IAs, to the 83rd meeting amounts to US $5,174,080. Therefore, the total level of resources available for approvals at the 83rd meeting, amounts to US $154,975,174.

# In addition, US $241,811 would be available for activities for the start fast implementation of the HFC phase-down under additional contributions.

Secretariat’s comments

# During the Inter-agency coordination meeting, the Secretariat reminded BAs and IAs that balances on by-decisions projects and projects completed one year ago and more should be returned to the Multilateral Fund no later than the 83rd meeting.

# The Secretariat urges BAs and IAs to expedite the necessary administrative process of financial closure of completed projects, considering that financial closure of projects remains the most common reason causing delayed returns of balances.

# The Secretariat also requests UNEP to provide an update to the 83rd meeting on funds withheld against survey of ODS alternative projects, as well as balances against old phases of IS projects in line with decision 79/43 and 80/75, and decision 82/11(c) respectively.

# Considering that the total level of funding for projects and activities as submitted to the 83rd meeting amounts to US $68,069,436 including agency support costs, there are sufficient resources available for approvals at the 83rd meeting.

Recommendations

- The Executive Committee may wish:

  - To note:

    - The report on balances and availability of resources contained in document UNEP/OzL.Pro/ExCom/83/4;

    - That the net level of funds being returned at the 83rd meeting by the implementing agencies was US $5,164,348, consisting of US $267,329, plus agency support costs of US $19,219 from UNDP; US $2,826,569, plus agency support costs of US $252,011 from UNEP; US $345,199, plus agency support costs of US $25,603 from UNIDO, and US $1,333,562, plus agency support costs of US $391,689 from the World Bank;

### That the net level of funds being returned to the additional contributions for the fast support start implementation of the HFC phase-down was US $225,992, plus agency support costs of US $15,819 from the World Bank;

### That UNEP held balances of US $333,873, including agency support costs for eleven projects completed over two years previously, including one institutional strengthening project completed in 2013;

### That UNEP held balances of US $601,842, including agency support costs, for 13 survey of ODS alternatives projects;

### That UNIDO held balances of US $154,257, including agency support costs, for   two projects completed over two years previously;

### That the net level of funds and agency support costs due to be returned by the bilateral agencies to the 83rd meeting was US $3,100, consisting of: US $53, plus agency support costs of US $7 from the Government of Japan; US $2,736, plus agency support costs of US $356 from the Government of Spain; and a credit amount of US $48, plus agency support costs of US $4 to the Government of France;

### The return by the Government of France of accrued interest of US $6,632, which would be considered additional income to the Fund;

## To request:

    - Bilateral and implementing agencies to disburse or cancel commitments not needed for completed projects and projects completed “by decision of the Executive Committee”, and to return balances to the 84th meeting;

    - UNEP and UNIDO to disburse or cancel commitments for projects completed over two years ago, and to return balances to the 84th meeting;

    - UNEP to return the outstanding balances for survey of ODS alternatives projects before the 83rd meeting, in line with decision 80/75(c)(i); and

### The Treasurer to follow up with the Government of France, on the return, in cash, the amount of US $6,632, referred to in sub-paragraph (a)(viii) above.

Annex I

COMMITTED AND NOT-COMMITTEED BALANCES HELD BY IMPLEMENTING AGENCIES AND BILATERAL AGENCIES FOR COMPLETED PROJECTS

| Code | Project title | Date completed (Actual) | Approved funding plus adjustments as of 31 December 2017 (US$) | Funds disbursed as of 83rd meeting (US$) | Balances committed as per 83rd meeting (US$) | Balances not-committed as per 83rd meeting (US$) | Support cost on balances committed & not committed as per 83rd meeting (US$) | Why any balances could not be returned? | When they could be returned? | Project subject to decision |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UNDP |  |  |  |  |  |  |  |  |  |  |
| IDS/PHA/71/INV/199 | HCFC phase-out management plan (air conditioning sector plan) (stage I, second tranche) | Dec-17 | 1,995,519 | 1,884,379 | 111,140 |  | 8,335 |  |  | 82/30(g)(iii)(a) |
| TOTAL UNDP |  |  |  |  | 111,140 |  | 8,335 |  |  |  |
| UNEP |  |  |  |  |  |  |  |  |  |  |
| AFG/PHA/63/TAS/12 | HCFC phase-out management plan (stage I, first tranche) | Dec-15 | 120,000 | 110,000 | 10,000 |  | 1,300 | Balances committed and funds advanced, pending financial reporting |  |  |
| ALB/SEV/72/INS/28 | Renewal of institutional strengthening project (phase VI: 7/2014-6/2016) | Feb-17 | 109,200 | 101,183 | 8,017 |  | 0 | ” |  |  |
| CHI/PHA/76/TAS/193 | HCFC phase-out management plan (stage I, fourth and fifth tranches) | Dec-17 | 68,123 | 43,885 | 19,260 |  | 2,504 | ” |  | 76/45(a) (iii) and 81/14(b)(ii) |
| CKI/SEV/72/INS/10 | Extension of the institutional strengthening project (phase V: 1/2015-12/2016) | Dec-17 | 60,000 | 55,000 | 5,000 |  | 0 | ” |  |  |
| DRC/PHA/70/TAS/38 | HCFC phase-out management plan (stage I, second tranche) | Dec-17 | 116,500 | 103,478 | 13,022 |  | 1,693 | ” |  |  |
| GAB/SEV/62/INS/28 | Extension of the institutional strengthening project (phase VII) | Dec-13 | 60,000 | 33,000 | 27,000 |  | 0 | ” |  |  |
| GLO/SEV/73/TAS/323 | Compliance Assistance Programme: 2015 budget | Dec-17 | 9,459,000 | 7,099,710 | 373,385 |  | 29,871 | ” |  |  |
| GLO/SEV/75/TAS/329 | Compliance Assistance Programme: 2016 budget | On-going | 8,068,240 | 7,758,331 | 227,178 |  | 18,174 | ” |  |  |
| GLO/SEV/77/TAS/336 | Compliance Assistance Programme: 2017 budget | On-going | 9,776,000 | 8,713,382 | 139,956 |  | 11,196 | ” |  |  |
| GUI/SEV/70/INS/28 | Extension of the institutional strengthening project (phase VIII: 7/2013-6/2015) | Dec-15 | 60,000 | 32,790 | 27,210 |  | 0 | ” |  |  |
| GUY/SEV/74/INS/25 | Extension of the institutional strengthening project (phase VI: 11/2015-10/2017) | Dec-17 | 60,000 | 51,487 | 8,513 |  | 0 | ” |  |  |
| IRQ/PHA/63/TAS/14 | National phase-out plan (second tranche) | Dec-17 | 39,480 | 14,480 | 25,000 |  | 3,250 | ” |  | 71/11(b), 73/8(c), 75/10(b)(i) and 79/7(c) |
| IVC/PHA/66/TAS/37 | HCFC phase-out management plan (stage I, first tranche) | Dec-17 | 250,000 | 143,418 | 104,944 |  | 12,702 | ” |  |  |
| JAM/PHA/70/TAS/33 | HCFC phase-out management plan (stage I, second tranche) | Dec-17 | 18,000 | 5,362 | 12,638 |  | 1,643 | ” |  |  |
| KUW/PHA/52/TAS/10 | Terminal phase-out management plan for Annex A Group I substances (first tranche) | Jan-16 | 240,000 | 172,092 | 60,820 |  | 7,907 | ” |  | 70/7(b) (ii)a. |
| KUW/SEV/68/INS/22 | Extension of institutional strengthening project (phase V: 1/2013-12/2014) | Dec-17 | 105,320 | 48,663 | 56,657 |  | 0 | ” |  |  |
| LES/SEV/68/INS/15 | Extension of the institutional strengthening project (phase VI: 1/2013-12/2014) | Dec-16 | 60,000 | 19,500 | 40,500 |  | 0 | ” |  |  |
| MAS/SEV/70/INS/10 | Extension of the institutional strengthening project (phase V: 12/2013-11/2015) | Dec-17 | 60,000 | 57,506 | 2,494 |  | 0 | ” |  |  |
| MLI/SEV/70/INS/32 | Extension of the institutional strengthening project (phase VII: 7/2013-6/2015) | Dec-15 | 60,677 | 47,177 | 13,500 |  | 0 | ” |  |  |
| MOZ/SEV/70/INS/24 | Extension of the institutional strengthening project (phase VI: 7/2013-6/2015) | Dec-17 | 80,800 | 24,700 | 56,100 |  | 0 | ” |  |  |
| PER/PHA/68/TAS/47 | HCFC phase-out management plan (stage I, first tranche) (refrigeration servicing) | Dec-17 | 25,000 | 17,909 | 7,091 |  | 922 | ” |  |  |
| PRC/SEV/71/INS/25 | Extension of the institutional strengthening project (phase VIII: 1/2014-12/2015) | Dec-15 | 60,000 | 44,931 | 15,069 |  | 0 | ” |  |  |
| SEN/SEV/71/INS/33 | Extension of institutional strengthening project (phase X: 1/2014-12/2015) | Dec-15 | 152,101 | 76,051 | 76,050 |  | 0 | ” |  |  |
| STK/SEV/68/INS/18 | Extension of institutional strengthening project (phase V: 1/2013-12/2014) | May-15 | 60,000 | 24,000 | 36,000 |  | 0 | ” |  |  |
| STL/SEV/73/INS/23 | Renewal of institutional strengthening project (phase IX: 1/2015-12/2016) | Dec-17 | 60,000 | 45,237 | 23,263 |  | 0 | Balances committed and funds advanced, pending Financial Reporting. Plus correction of funds erroneously returned |  |  |
| SUR/SEV/73/INS/21 | Extension of the institutional strengthening project (phase V: 12/2014-11/2016) | Dec-17 | 73,333 | 66,200 | 7,133 |  | 0 | Balances committed and funds advanced, pending Financial Reporting |  |  |
| SWA/SEV/59/INS/17 | Extension of institutional strengthening project (phase IV) | Dec-16 | 60,000 | 49,500 | 10,500 |  | 0 | ” |  |  |
| TOTAL UNEP |  |  |  |  | 1,406,300 |  | 91,162 |  |  |  |
| UNIDO |  |  |  |  |  |  |  |  |  |  |
| CMR/PHA/64/INV/35 | HCFC phase-out management plan (refrigeration servicing sector plan) (stage I, first tranche) | Dec-17 | 573,553 | 508,576 | 64,977 |  | 4,873 | 4 | 84 |  |
| IRA/PHA/68/INV/209 | HCFC phase-out management plan (stage I, second tranche) (foam sector plan) | Dec-16 | 830,000 | 688,410 | 141,590 |  | 10,619 | 4 | 84 |  |
| IRA/PHA/72/INV/215 | HCFC phase-out management plan (stage I, third tranche) (foam sector plan) | Dec-16 | 101,450 | 99,545 | 1,905 |  | 143 | 2 | 84 |  |
| NIR/PHA/71/INV/136 | HCFC phase-out management plan (stage I, third tranche) (refrigeration air-conditioning manufacturing and coordination) | Dec-17 | 645,172 | 632,236 | 12,936 |  | 970 | 4 | 84 |  |
| TOTAL UNIDO |  |  |  |  | 221,408 |  | 16,605 |  |  |  |
| WORLD BANK |  |  |  |  |  |  |  |  |  |  |
| SAU/REF/76/DEM/29 | Demonstration project at air-conditioning manufacturers to develop window and packaged air-conditioners using low-global warming |  | 796,400 | 492,000 | 64,200 |  | 4,368 |  |  |  |
| TOTAL WORLD BANK |  |  |  |  | 64,200 |  | 4,368 |  |  |  |

Annex II

COMMITED AND NOT-COMMITED BALANCES HELD BY IMPLEMENTING AGENCIES FOR BY-DECISIONS PROJECTS

| Code | Project title | Financial date of completion per decision | Approved funding plus adjustments as of 31 December 2017 (US$) | Funds disbursed as of 83rd meeting (US$) | Balances committed as per 83rd meeting (US$) | Balances not- committed as per 83rd meeting (US$) | Support cost on balances committed and not-committed as per 83rd meeting (US$) | Why any balances could not be returned? | When they could be returned? | Project subject to decision |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UNDP |  |  |  |  |  |  |  |  |  |  |
| BRA/DES/72/DEM/305 | Pilot demonstration project on ODS waste management and disposal | Dec-23 | 1,490,600 | 1,284,150 | 206,450 |  | 14,451 |  |  | 79/18(c)(i) and 81/24(e)(ii) |
| COL/DES/66/DEM/82 | Demonstration project on end of life ODS management and destruction | 85th meeting | 1,195,000 | 945,878 | 249,122 |  | 18,684 |  |  | 79/18(c)(ii), 81/24(e)(ii) and 82/41(d)(i) |
| CPR/PHA/71/INV/534 | HCFC phase-out management plan (stage I, third tranche) (industrial and commercial refrigeration and air conditioning sector plan) | Dec-20 | 8,495,000 | 8,424,373 | 70,627 |  | 4,944 | MYA |  | 82/68(c) |
| CPR/PHA/73/INV/550 | HCFC phase-out management plan (stage I, fourth tranche) (industrial and commercial refrigeration and air conditioning sector plan) | Dec-20 | 11,075,000 | 10,987,907 | 87,093 |  | 6,097 | MYA |  | 82/68(c) |
| CPR/PHA/75/INV/567 | HCFC phase-out management plan (stage I, fifth tranche) (industrial and commercial refrigeration and air conditioning sector plan) | Dec-20 | 9,150,000 | 9,110,659 | 39,341 |  | 2,754 | MYA |  | 82/68(c) |
| EGY/PHA/65/INV/113 | HCFC phase-out management plan (stage I, first tranche) (phase-out of HCFC-141b in the polyurethane foam sector) | Dec-20 | 2,000,000 | 1,462,918 | 537,082 |  | 40,281 | MYA |  | 82/72(a)(iv) |
| EGY/PHA/68/INV/117 | HCFC phase-out management plan (stage I, second tranche) (phase-out of HCFC-141b in the polyurethane foam sector) | Dec-20 | 2,000,000 | 906,414 | 1,093,586 |  | 82,019 | MYA |  | 82/72(a)(iv) |
| IDS/PHA/76/INV/208 | HCFC phase-out management plan (stage I, third tranche) (refrigeration and air-conditioning sector) | Last meeting of 2020 | 901,102 | 244,358 | 656,744 |  | 49,256 | MYA |  | 82/30(g)(iii)(a) |
| TOTAL UNDP |  |  |  |  | 2,940,044 |  | 218,486 |  |  |  |
| UNEP |  |  |  |  |  |  |  |  |  |  |
| BGD/PHA/80/TAS/48 | HCFC phase-out management plan (stage I, third and fourth tranches) (refrigeration servicing sector) | 84th meeting | 35,000 | 17,000 | 18,000 |  | 2,340 |  |  |  |
| RWA/PHA/64/TAS/19 | HCFC phase-out management plan (stage I, first tranche) | 83rd meeting | 42,000 | 27,000 | 15,000 |  | 1,950 |  |  |  |
| TOTAL UNEP |  |  |  |  | 33,000 |  | 4,290 |  |  |  |
| UNIDO |  |  |  |  |  |  |  |  |  |  |
| MDN/PHA/82/INV/41 | HCFC phase-out management plan (phase I, eighth tranche) |  | 131,000 | 0 |  | 101,000 | 7,575 |  |  | 82/Annex XV |
| QAT/PHA/65/INV/19 | HCFC phase-out management plan (stage I, first tranche) (sector conversion from HCFC-142b/HCFC-22 in the production of extruded polystyrene insulation boards to low GWP isobutene at Qatar Insulation, Orient Insulation and Al Kawthar Insulation) | 83rd meeting (Al Kawthar) and 31 December 2019 (HPMP) | 914,750 | 852,330 | 36,260 |  | 2,719 | Balance related to company Al Kawthar Insulation relocating to Oman. |  | 82/34(d) and 82/34(f) |
| TOTAL UNIDO |  |  |  |  | 36,260 | 101,000 | 10,294 |  |  |  |
| WORLD BANK |  |  |  |  |  |  |  |  |  |  |
| IDS/PHA/64/INV/191 | HCFC phase-out management plan (foam sector plan) (stage I, first tranche) |  | 1,465,000 | 1,132,000 | 31,461 |  | 2,360 | Project ongoing |  |  |
| IDS/PHA/71/INV/202 | HCFC phase-out management plan (foam sector plan) (stage I, second tranche) |  | 808,726 | 773,313 | 35,413 |  | 2,656 | Project ongoing |  |  |
| IDS/PHA/76/INV/207 | HCFC phase-out management plan (stage I, third tranche) (foam sector) |  | 271,420 | 180,923 | 90,497 |  | 6,787 | Project ongoing |  |  |
| VIE/PHA/76/INV/70 | HCFC phase-out management plan (stage I, fourth tranche) (residential air-conditioning group project and technical assistance) |  | 302,737 | 0 | 302,737 |  | 21,192 | Disbursement to commence |  |  |
| TOTAL WORLD BANK |  |  |  |  | 460,108 |  | 32,995 |  |  |  |

Annex III

COMMITED AND NOT-COMMITED BALANCES HELD BY IMPLEMENTING AGENCIES FOR ODS ALTERNATIVES SURVEY PROJECTS

| Code | Project title | Financial date of completion per decision | Approved funding plus adjustments as of 31 December 2017 (US$) | Funds disbursed as of 83rd meeting (US$) | Balances committed as per 83rd meeting (US$) | Balances not- committed as per 83rd meeting (US$) | Support cost on balances committed and not-committed as per 83rd meeting (US$) | Why any balances could not be returned? | When they could be returned? | Project subject to decision |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UNEP |  |  |  |  |  |  |  |  |  |  |
| ALG/SEV/74/TAS/82 | Survey of ODS alternatives at the national level | 81st meeting | 110,000 | 60,000 | 50,000 |  | 6,500 | Country received first payment of US $50,000 in May 2016 and has never reported. Balance returned in 83rd meeting. The country to return the first payment |  |  |
| CBI/SEV/74/TAS/19 | Survey of ODS alternatives at the national level | 82nd meeting | 40,000 | 25,000 | 15,000 |  | 1,950 | Balances committed and funds advanced, pending Financial Reporting |  |  |
| GAM/SEV/74/TAS/30 | Survey of ODS alternatives at the national level | 82nd meeting | 40,000 | 5,000 | 20,000 |  | 2,600 | ” |  |  |
| GUY/SEV/74/TAS/26 | Survey of ODS alternatives at the national level | 82nd meeting | 40,000 | 17,626 | 20,000 |  | 2,600 | Balances committed and funds advanced, pending financial reporting. Plus correction of funds erroneously returned |  |  |
| IRQ/SEV/75/TAS/24 | Survey of ODS alternatives at the national level | 82nd meeting | 110,000 | 48,883 | 53,637 |  | 6,973 | Balances committed and funds advanced, pending financial reporting |  |  |
| JAM/SEV/74/TAS/34 | Survey of ODS alternatives at the national level | 82nd meeting | 70,000 | 22,971 | 43,004 |  | 5,591 | ” |  |  |
| MOZ/SEV/74/TAS/26 | Survey of ODS alternatives at the national level | 82nd meeting | 70,000 | 31,000 | 39,000 |  | 5,070 | ” |  |  |
| SAU/SEV/75/TAS/26 | Survey of ODS alternatives at the national level | 82nd meeting | 190,000 | 28,972 | 161,028 |  | 20,934 | ” |  |  |
| STL/SEV/75/TAS/24 | Survey of ODS alternatives at the national level | 82nd meeting | 40,000 | 5,000 | 35,000 |  | 4,550 | ” |  |  |
| SUR/SEV/75/TAS/23 | Survey of ODS alternatives at the national level | 82nd meeting | 40,000 | 3,030 | 35,000 |  | 4,550 | ” |  |  |
| TKM/SEV/74/TAS/11 | Survey of ODS alternatives at the national level | 82nd meeting | 70,000 | 68,957 | 1,000 |  | 130 | Balances committed and funds advanced, pending financial reporting. Plus correction of funds erroneously returned |  |  |
| TLS/SEV/74/TAS/13 | Survey of ODS alternatives at the national level | 82nd meeting | 40,000 | 21,214 | 2,838 |  | 369 | Balances committed and funds advanced, pending financial reporting |  |  |
| TRI/SEV/74/TAS/32 | Survey of ODS alternatives at the national level | 82nd meeting | 110,000 | 45,290 | 57,096 |  | 7,422 | ” |  |  |
| TOTAL UNEP |  |  |  |  | 532,604 |  | 69,238 |  |  |  |

Annex IV

DETAILS ON COMPLETED PROJECTS, BY-DECISION AND ODS ALTERNATIVES SURVEY PROJECTS WITH RETURNED BALANCES FROM IMPLEMENTING AGENCIES AND BILATERAL AGENCIES

| Code | Project title | Project costs returned (US$) | Agency support costs (US$) | Interest (US$) | Total (US$) |
| --- | --- | --- | --- | --- | --- |
| UNDP |  |  |  |  |  |
| ANG/PHA/75/PRP/17 | Preparation of a HCFC phase-out management plan (stage II) | 56 | 4 |  | 60 |
| ANG/PHA/77/INV/18 | HCFC phase-out management plan (stage I, fourth tranche) | 274 | 25 |  | 299 |
| BGD/SEV/71/INS/41 | Renewal of the institutional strengthening project (phase VII: 1/2014-12/2015) | 1,376 | 96 |  | 1,472 |
| BRA/REF/47/DEM/275 | Demonstration project for integrated management of the centrifugal chiller sub-sector, focusing on application of energy-efficient CFC-free technologies for replacement of CFC-based chillers. | 424 | 32 |  | 456 |
| CHI/FOA/73/PRP/183 | Preparation for HCFC phase-out investment activities (stage II) (foam sector) | 91 | 6 |  | 97 |
| CHI/SEV/74/INS/186 | Extension of the institutional strengthening project (phase XI: 4/2015-3/2017) | 6,059 | 424 |  | 6,483 |
| COS/PHA/75/TAS/54 | Verification report for stage I of HCFC phase-out management plan | 1,510 | 136 |  | 1,646 |
| CPR/REF/74/PRP/562 | Preparation of a demonstration project of ammonia semi-hermetic frequency convertible screw refrigeration system in the industrial and commercial refrigeration industry | 2,030 | 142 |  | 2,172 |
| CUB/SEV/71/INS/52 | Extension of institutional strengthening project (phase IX: 1/2014-12/2015) | 32 | 2 |  | 34 |
| DOM/REF/74/TAS/57 | Feasibility study for district cooling in Punta Cana | 1,743 | 157 |  | 1,900 |
| GEO/SEV/74/INS/37 | Extension of the institutional strengthening project (phase IX: 7/2015-6/2017) | 1 | 0 |  | 1 |
| GHA/SEV/72/INS/38 | Extension of the institutional strengthening project (phase XI: 1/2015-12/2016) | 17,496 | 1,225 |  | 18,721 |
| IND/FOA/72/PRP/458 | Preparation for HCFC phase-out investment activities (stage II) (polyurethane foam sector) | 1,196 | 84 |  | 1,280 |
| IND/PHA/71/TAS/448 | HCFC phase-out management plan (stage I, second tranche) (project management component) | 3,556 | 249 |  | 3,805 |
| IND/PHA/75/INV/464 | HCFC phase-out management plan (stage I, third tranche) (polyurethane foam sector plan and project monitoring) | 79,849 | 5,589 |  | 85,438 |
| IRA/PHA/63/INV/204 | HCFC phase-out management plan (stage I, first tranche) (foam sector plan: one foam systems house) | 73 | 6 |  | 79 |
| KYR/PHA/77/TAS/38 | Verification report for stage I of HCFC phase-out management plan | 22 | 2 |  | 24 |
| LEB/REF/72/PRP/79 | Preparation for HCFC phase-out investment activities (stage II) (refrigeration and air-conditioning sectors) | 35 | 2 |  | 37 |
| MAL/REF/72/PRP/177 | Preparation for HCFC phase-out investment activities (stage II) (refrigeration sector) | 1 | 0 |  | 1 |
| MEX/FOA/59/INV/148 | Conversion from HCFC-141b in the manufacture of polyurethane rigid insulation foam for domestic refrigerators at Mabe Mexico | 4,112 | 308 |  | 4,420 |
| MOL/PHA/72/PRP/29 | Preparation of a HCFC phase-out management plan (stage II) | 166 | 12 |  | 178 |
| MOL/PHA/73/TAS/30 | Verification report for stage I of HCFC phase-out management plan | 8,762 | 789 |  | 9,551 |
| NIR/SEV/73/INS/141 | Extension of the institutional strengthening project (phase VIII: 12/2014-11/2016) | 5,568 | 390 |  | 5,958 |
| PAN/PHA/72/PRP/38 | Preparation of a HCFC phase-out management plan (stage II) | 64 | 5 |  | 69 |
| PER/PHA/79/INV/52 | HCFC phase-out management plan (stage I, third tranche) (refrigeration servicing sector) | 1 | 0 |  | 1 |
| URU/PHA/72/PRP/61 | Preparation of a HCFC phase-out management plan (stage II) | 4 | 0 |  | 4 |
| VEN/FOA/72/PRP/126 | Preparation for HCFC phase-out investment activities (stage II) (foam sector) | 13,991 | 979 |  | 14,970 |
| VEN/SEV/73/INS/128 | Renewal of institutional strengthening project (phase XII: 1/2015-12/2016) | 107,028 | 7,492 |  | 114,520 |
| Total completed projects |  | 255,520 | 18,156 |  | 273,676 |
| IRA/SEV/74/TAS/223 | Survey of ODS alternatives at the national level | 502 | 45 |  | 547 |
| LEB/SEV/74/TAS/35 | Survey of ODS alternatives at the national level | 6,687 | 602 |  | 7,289 |
| PER/SEV/75/TAS/50 | Survey of ODS alternatives at the national level | 4,620 | 416 |  | 5,036 |
| Total survey of ODS |  | 11,809 | 1,063 |  | 12,872 |
| TOTAL UNDP |  | 267,329 | 19,219 |  | 286,548 |
| UNEP |  |  |  |  |  |
| BEN/SEV/71/INS/29 | Renewal of institutional strengthening project (phase VIII: 1/2014-12/2015) | (27,000) | - |  | -27,000 |
| BHA/PHA/71/TAS/19 | Verification report on the implementation of the HCFC phase-out management plan | 911 | 118 |  | 1,029 |
| BHU/SEV/74/INS/23 | Extension of institutional strengthening project (phase VI: 12/2015-11/2017) | 631 | - |  | 631 |
| CBI/PHA/64/TAS/16 | HCFC phase-out management plan (stage I, first tranche) | (3,710) | (482) |  | -4,192 |
| CHI/PHA/63/TAS/175 | HCFC phase-out management plan (stage I, first tranche) | 11,366 | 1,478 |  | 12,844 |
| CHI/PHA/76/TAS/193 | HCFC phase-out management plan (stage I, fourth and fifth tranches) | 4,979 | 647 |  | 5,626 |
| ECU/SEV/59/INS/43 | Extension of institutional strengthening project (phase V) | (16,805) | - |  | -16,805 |
| EGY/PHA/73/PRP/122 | Preparation of a HCFC phase-out management plan (stage II) | 20,000 | 2,600 |  | 22,600 |
| ERI/SEV/54/INS/06 | Institutional strengthening (phase I) | (11,992) | - |  | -11,992 |
| FSM/SEV/72/INS/09 | Renewal of institutional strengthening project (phase V: 1/2015-12/2016) | 5,000 | - |  | 5,000 |
| GLO/SEV/73/TAS/323 | Compliance Assistance Programme: 2015 budget | 1,985,905 | 158,872 |  | 2,144,777 |
| GLO/SEV/75/TAS/329 | Compliance Assistance Programme: 2016 budget | 169,932 | 13,595 |  | 183,527 |
| GLO/SEV/77/TAS/336 | Compliance Assistance Programme: 2017 budget | 62,171 | 4,974 |  | 67,145 |
| GUI/PHA/66/TAS/27 | HCFC phase-out management plan (stage I, first tranche) | 5,928 | 771 |  | 6,699 |
| IRA/PHA/72/PRP/212 | Preparation of a HCFC phase-out management plan (stage II) | 4,073 | 529 |  | 4,602 |
| IVC/PHA/66/TAS/37 | HCFC phase-out management plan (stage I, first tranche) | 1,638 | 198 |  | 1,836 |
| KAM/PHA/61/TAS/23 | HCFC phase-out management plan (phase I, first tranche) | (779) | (101) |  | -880 |
| KAM/PHA/73/TAS/29 | Verification report on the implementation of the HCFC phase-out management plan | (397) | (52) |  | -449 |
| KUW/PHA/52/TAS/10 | Terminal phase-out management plan for Annex A Group I substances (first tranche) | 7,088 | 921 |  | 8,009 |
| MAR/SEV/53/INS/19 | Extension of the institutional strengthening project (phase III) | 13,496 | - |  | 13,496 |
| MYA/PHA/73/TAS/16 | Verification report on the implementation of the HCFC phase-out management plan | 1,097 | 143 |  | 1,240 |
| OMA/PHA/73/PRP/26 | Preparation of a HCFC phase-out management plan (stage II) | 7,085 | 921 |  | 8,006 |
| OMA/PHA/74/TAS/29 | HCFC phase-out management plan (stage I, second tranche) | 2,221 | 289 |  | 2,510 |
| PER/PHA/75/TAS/49 | HCFC phase-out management plan (stage I, second tranche) (refrigeration servicing sector) | 1,713 | 223 |  | 1,936 |
| PER/PHA/79/TAS/53 | HCFC phase-out management plan (stage I, third tranche) (refrigeration servicing sector) | 960 | 125 |  | 1,085 |
| SAU/SEV/53/INS/02 | Institutional strengthening (establishment of Ozone Unit) | 50,000 | - |  | 50,000 |
| SSD/PHA/70/PRP/02 | Preparation of a HCFC phase-out management plan (stage I) | 10,000 | 1,300 |  | 11,300 |
| STL/SEV/73/INS/23 | Renewal of institutional strengthening project (phase IX: 1/2015-12/2016) | (8,500) | - |  | -8,500 |
| TLS/PHA/72/PRP/12 | Preparation of a HCFC phase-out management plan (stage II) | 10,000 | 1,300 |  | 11,300 |
| Total Completed Projects |  | 2,307,011 | 188,369 |  | 2,495,380 |
| ANT/PHA/66/TAS/14 | HCFC phase-out management plan (stage I, first tranche) | 18,615 | 2,420 |  | 21,035 |
| ANT/SEV/68/INS/15 | Extension of institutional strengthening project (phase IV: 1/2013-12/2014) | 30,000 |  |  | 30,000 |
| CAF/PHA/64/TAS/22 | HCFC phase-out management plan (stage I, first tranche) | 30,000 | 3,900 |  | 33,900 |
| CAF/PHA/71/TAS/24 | Verification report on the implementation of the HCFC phase-out management plan | 30,000 | 3,900 |  | 33,900 |
| YEM/PHA/68/TAS/40 | HCFC phase-out management plan (stage I, first tranche) | 215,000 | 27,950 |  | 242,950 |
| YEM/PHA/73/PRP/44 | Preparation of a HCFC phase-out management plan (stage II) | 50,000 | 6,500 |  | 56,500 |
| Total “by decision projects” |  | 373,615 | 44,670 |  | 418,285 |
| AFG/SEV/74/TAS/19 | Survey of ODS alternatives at the national level | 50,258 | 6,534 |  | 56,792 |
| ALG/SEV/74/TAS/82 | Survey of ODS alternatives at the national level | 60,000 | 7,800 |  | 67,800 |
| ANG/SEV/74/TAS/15 | Survey of ODS alternatives at the national level | -4,908 | -638 |  | -5,546 |
| ANT/SEV/74/TAS/19 | Survey of ODS alternatives at the national level | 1,010 | 131 |  | 1,141 |
| BAH/SEV/75/TAS/30 | Survey of ODS alternatives at the national level | 4,921 | 640 |  | 5,561 |
| COI/SEV/74/TAS/23 | Survey of ODS alternatives at the national level | 11 | 1 |  | 12 |
| EQG/SEV/74/TAS/10 | Survey of ODS alternatives at the national level | 10,000 | 1,300 |  | 11,300 |
| GAM/SEV/74/TAS/30 | Survey of ODS alternatives at the national level | 15,000 | 1,950 |  | 16,950 |
| GUI/SEV/74/TAS/31 | Survey of ODS alternatives at the national level | 110 | 14 |  | 124 |
| GUY/SEV/74/TAS/26 | Survey of ODS alternatives at the national level | -2,626 | -341 |  | -2,967 |
| KAM/SEV/74/TAS/31 | Survey of ODS alternatives at the national level | -1,177 | -153 |  | -1,330 |
| KEN/SEV/74/TAS/57 | Survey of ODS alternatives at the national level | 12,750 | 1,657 |  | 14,407 |
| LAO/SEV/74/TAS/29 | Survey of ODS alternatives at the national level | -2,533 | -329 |  | -2,862 |
| MYA/SEV/74/TAS/17 | Survey of ODS alternatives at the national level | 2,895 | 376 |  | 3,271 |
| SUR/SEV/75/TAS/23 | Survey of ODS alternatives at the national level | 1,970 | 256 |  | 2,226 |
| TKM/SEV/74/TAS/11 | Survey of ODS alternatives at the national level | -1,738 | -226 |  | -1,964 |
| Total survey of ODS |  | 145,943 | 18,972 |  | 164,915 |
| TOTAL UNEP |  | 2,826,569 | 252,011 |  | 3,078,580 |
| UNIDO |  |  |  |  |  |
| ARG/REF/61/INV/164 | Phase-out of HCFC-22 in the room and unitary air-conditioning equipment manufacturing sector | 9,781 | 734 |  | 10,515 |
| BHE/SEV/74/INS/30 | Extension of the institutional strengthening project (phase V: 3/2016-2/2018) | 962 | 67 |  | 1,029 |
| CMR/PHA/75/PRP/40 | Preparation of a HCFC phase-out management plan (stage II) | 2,000 | 140 |  | 2,140 |
| EGY/PHA/65/INV/112 | HCFC phase-out management plan (stage I, first tranche) (phase-out of HCFC-141b in the manufacture of insulation foam for refrigeration equipment at Kiriazi Refrigerators Factory) | 1,475 | 110 |  | 1,585 |
| EGY/PHA/65/TAS/111 | HCFC phase-out management plan (stage I, first tranche) (coordination and management) | 313 | 24 |  | 337 |
| EGY/SEV/76/INS/130 | Extension of the institutional strengthening project (phase XI: 1/2017-12/2018) | 253 | 18 |  | 271 |
| EUR/DES/69/DEM/14 | Demonstration of a regional strategy for ODS waste management and disposal in the Europe and Central Asia region | 48,588 | 3,402 |  | 51,990 |
| HON/PHA/76/INV/42 | HCFC phase-out management plan (stage I, third tranche) | 126 | 9 |  | 135 |
| IDS/PHA/64/INV/194 | HCFC phase-out management plan (umbrella project to phase-out HCFC-141b used at Isotech Jaya Makmur, Airtekindo, Sinar Lentera Kencana and Mayer Jaya) (stage I, first tranche) | 553 | 42 |  | 595 |
| LIB/SEV/77/INS/39 | Renewal of institutional strengthening project (second year of phase IV: 12/2016-11/2017) | 1,618 | 114 |  | 1,732 |
| MAG/PHA/62/INV/22 | HCFC phase-out management plan (stage I, first tranche) | 1,566 | 118 |  | 1,684 |
| MDN/PHA/75/TAS/38 | Verification report for stage I of HCFC phase-out management plan | 5 | 1 |  | 6 |
| NER/PHA/66/INV/28 | HCFC phase-out management plan (stage I, first tranche) | 250 | 19 |  | 269 |
| NIR/REF/72/PRP/137 | Preparation for HCFC phase-out investment activities (stage II) (refrigeration and air-conditioning manufacturing sector) | 1,640 | 115 |  | 1,755 |
| OMA/PHA/74/INV/28 | HCFC phase-out management plan (stage I, second tranche) | 1,993 | 150 |  | 2,143 |
| OMA/SEV/74/INS/30 | Renewal of institutional strengthening support (phase VI: 12/2015-11/2017) | 157 | 11 |  | 168 |
| TUN/PHA/72/INV/59 | HCFC phase-out management plan (stage I, first tranche) (refrigeration servicing sector, project management and audit) | 330 | 23 |  | 353 |
| TUR/SEV/74/INS/106 | Extension of institutional strengthening project (phase VII: 7/2015-6/2017) | 1,363 | 95 |  | 1,458 |
| Total Completed Projects |  | 72,973 | 5,192 |  | 78,165 |
| EGY/FUM/74/TAS/123 | Technical assistance on two alternatives to methyl bromide in the palm date sector | 13,773 | 964 |  | 14,737 |
| IRQ/FUM/62/INV/13 | Technical assistance for alternatives to methyl bromide | 24,516 | 2,206 |  | 26,722 |
| MDN/PHA/82/INV/41 | HCFC phase-out management plan (phase I, eighth tranche) | 30,000 | 2,250 |  | 32,250 |
| QAT/PHA/65/INV/19 | HCFC phase-out management plan (stage I, first tranche) (sector conversion from HCFC-142b/HCFC-22 in the production of extruded polystyrene insulation boards to low GWP isobutene at Qatar Insulation, Orient Insulation and Al Kawthar Insulation) | 26,160 | 1,962 |  | 28,122 |
| SUD/FUM/73/TAS/36 | Technical assistance for the final phase-out of methyl bromide in the post-harvest sector | 8,408 | 757 |  | 9,165 |
| VEN/PHA/75/INV/131 | HCFC phase-out management plan (stage I, fourth tranche) | 4,444 | 333 |  | 4,777 |
| YEM/FOA/73/PRP/46 | Preparation for HCFC phase-out investment activities (stage II) (foam sector) | 80,000 | 5,600 |  | 85,600 |
| YEM/PHA/60/INV/36 | National ODS phase-out plan (second tranche) | 60,366 | 4,528 |  | 64,894 |
| YEM/PHA/73/PRP/45 | Preparation of a HCFC phase-out management plan (stage II) | 20,000 | 1,400 |  | 21,400 |
| Total “by decision projects” |  | 267,667 | 20,000 |  | 287,667 |
| LIB/SEV/75/TAS/38 | Survey of ODS alternatives at the national level | 239 | 22 |  | 261 |
| OMA/SEV/74/TAS/31 | Survey of ODS alternatives at the national level | 4,320 | 389 |  | 4,709 |
| Total survey of ODS |  | 4,559 | 411 |  | 4,970 |
| TOTAL UNIDO |  | 345,199 | 25,603 |  | 370,802 |
| WORLD BANK |  |  |  |  |  |
| PHI/PHA/80/INV/103 | HCFC phase-out management plan (stage II, first tranche) (air-conditioning sector) | 736,129 | 51,528 |  | 787,657 |
| PHI/PHA/80/TAS/102 | HCFC phase-out management plan (stage II, first tranche) (refrigeration servicing sector) | 273,894 | 19,173 |  | 293,067 |
| SAU/REF/76/DEM/29 | Demonstration project at air-conditioning manufacturers to develop window and packaged air-conditioners using low-global warming potential refrigerants | 22,000 | 1,540 |  | 23,540 |
| IDS/PHA/64/INV/191 | HCFC phase-out management plan (foam sector plan) (stage I, first tranche) | 301,539 | 22,615 |  | 324,154 |
| TOTAL WORLD BANK |  | 1,333,562 | 94,856 |  | 1,428,418 |
| FRANCE |  |  |  |  |  |
| AFR/REF/48/DEM/36 | Strategic demonstration project for accelerated conversion of CFC chillers in 5 African Countries (Cameroon, Egypt, Namibia, Nigeria and Sudan) | -48 | -4 | 6,632 | 6,580 |
| TOTAL FRANCE |  | -48 | -4 | 6,632 | 6,580 |
| JAPAN |  |  |  |  |  |
| AFR/REF/48/DEM/35 | Strategic demonstration project for accelerated conversion of CFC chillers in 5 African Countries (Cameroon, Egypt, Namibia, Nigeria and Sudan) | 53 | 7 |  | 60 |
| TOTAL JAPAN |  | 53 | 7 |  | 60 |
| SPAIN |  |  |  |  |  |
| LIB/FUM/56/INV/30 | Phase-out of methyl bromide in horticulture: tomatoes, cucumbers, peppers and others (second tranche) | 2,736 | 356 |  | 3,092 |
| TOTAL SPAIN |  | 2,736 | 356 |  | 3.092 |

THE ADDITIONAL CONTRIBUTIONS FOR THE FAST START IMPLEMENTATION OF THE HFC PHASE-DOWN

| WORLD BANK | Project title | Project costs returned (US$) | Agency support costs (US$) | Interest (US$) | Total (US$) |
| --- | --- | --- | --- | --- | --- |
| PHI/SEV/80/TAS/01+ | Enabling activities for HFC phase-down | 225,992 | 15,819 |  | 241,811 |
| TOTAL WORLD BANK |  | 225,992 | 15,819 |  | 241,811 |

The data presented are based on the reporting format that has been developed pursuant to decision 31/2.

UNEP/OzL.Pro/ExCom/83/3

Including return of balances from 2015, 2016 and 2017 Compliance Assistance Programme of US $2,144,777, US $183,527 and US $67,145 respectively, including agency support costs.

This project will be transferred to UNIDO for implementation as referred to in document UNEP/OzL.Pro/ExCom/83/11.

Including balances from 2015, 2016 and 2017 Compliance Assistance Programme of US $403,256, US $245,352 and US $151,152 respectively, including agency support costs.

UNEP/OzL.Pro/ExCom/83/3

See paragraph 7 above

Montreal, Canada, 5-7 March 2019

To return, no later than the 82nd meeting, balances related to the completed surveys of ODS alternatives; and (ii) To return, to the 81st meeting, balances related to surveys of ODS alternatives that had not been submitted to the 
80th meeting from Algeria, Antigua and Barbuda, Bahamas, Democratic People’s Republic of Korea, Fiji, Morocco and Myanmar, in line with decision 79/43.

To request bilateral and implementing agencies: (i) To return balances from the previous phase of institutional strengthening projects in cases where two phases were ongoing, no later than two years from the approval date of the most recent phase, in line with decision 77/8(i); and (ii) To provide an update, prior to the last meeting of every year, on the countries for which requests for renewal of institutional strengthening projects had not been submitted for two years.

2: Financial completion initiated; 3: Financial completion being initiated; 4: Financial completion to be initiated after settlement of all pending issues