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MISE À JOUR SUR L’ÉTAT DE LA MISE EN ŒUVRE DU PLAN D’ACTIVITÉS GÉNÉRAL DU FONDS MULTILATÉRAL POUR LA PÉRIODE 2023–2025


Introduction

Le présent document se compose des sections suivantes :
I.	Mise à jour sur l’état de la mise en œuvre du plan d’activités de 2023–2025

II.	Répartition des ressources pour le triennat 2021–2023

III.	Recommandation


I.	Mise à jour sur l’état de la mise en œuvre du plan d’activités de 2023–2025

À sa 91e réunion, le Comité exécutif a entériné le plan d’activités général du Fonds multilatéral pour 2023–2025. En réponse à la décision 91/31, le Secrétariat a ajusté le plan d’activités général pour 2023–2025, comme indiqué dans le tableau 1.


Tableau 1. Répartition des ressources du plan d’activités général rectifié du Fonds multilatéral pour 2023–2025 ($ US)*
	Description 
	2023
	2024
	2025
	Total 

	Activités liées aux HCFC

	Plans de gestion de l’élimination des HCFC (PGEH) approuvés
	60 280 861
	56 111 450
	43 084 350
	159 476 661

	Préparation de projet (PRP) des PGEH – phase II
	200 480
	77 600
	0
	278 080

	PGEH phase II 
	2 937 082
	5 199 804
	3 462 199
	11 599 085

	PGEH phase II – investissement
	0
	248 532
	0
	248 532

	PRP des PGEH – phase III
	290 100
	92 750
	0
	382 850

	PGEH phase III
	14 794 713
	10 344 520
	20 526 731
	45 665 964

	PRP des PGEH – phase IV
	90 000
	0
	0
	90 000

	PGEH phase IV
	0
	0
	2 093 000
	2 093 000

	PGEH – efficacité énergétique
	3 258 494
	2 672 980
	3 379 420
	9 310 894

	Vérification des PGEH**
	588 600
	588 600
	588 600
	1 765 800

	Total partiel des activités liées aux HCFC
	82 440 330
	75 336 236
	73 134 299
	230 910 865

	Activités liées aux HFC 

	Activités de facilitation de la réduction progressive des HFC
	53 500
	160 500
	0
	214 000

	Plans de mise en œuvre de l’Amendement de Kigali pour les HFC (KIP) – PRP
	3 945 431
	2 567 011
	144 560
	6 657 002

	KIP
	27 299 967
	21 437 607
	245 413
	48 982 987

	PRP des KIP – investissement 
	129 000
	0
	0
	129 000

	KIP – investissement
	321 000
	8 963 616
	0
	9 284 616

	PRP pour le contrôle des émissions de HFC-23
	43 000
	0
	0
	43 000

	Contrôle des émissions de HFC-23
	0
	8 000 000
	0
	8 000 000

	HFC – assistance technique
	0
	678 000
	0
	678 000

	Total partiel des activités liées aux HFC
	31 791 898
	41 806 734
	389 973
	73 988 605

	Projet pilote sur l’efficacité énergétique

	Projet pilote sur l’efficacité énergétique
	20 000 000
	0
	0
	20 000 000

	Total partiel du projet pilote sur l’efficacité énergétique
	20 000 000
	0
	0
	20 000 000

	Activités normalisées

	Renforcement des institutions (RI)
	27 860 444
	16 639 896
	0
	44 500 341

	Programme d’aide à la conformité (PAC)
	11 445 002
	11 788 350
	12 142 003
	35 375 355

	Coûts de base
	5 969 740
	6 011 529
	6 053 610
	18 034 878

	Coûts associés au Secrétariat, au Comité exécutif et aux activités de surveillance et d’évaluation, moins la contrepartie canadienne
	7 237 326
	7 202 023
	6 816 624
	21 255 973

	Trésorier
	500 000
	500 000
	500 000
	1 500 000

	Total partiel des activités normalisées
	53 012 512
	42 141 798
	25 512 237
	120 666 547

	Total global
	187 244 740
	159 284 767
	99 036 509
	445 566 017

	Australie
	0
	0
	152 497
	152 497

	Autriche
	783 667
	0
	0
	783 667

	France
	671 075
	0
	0
	671 075

	Allemagne
	1 349 869
	3 705 721
	1 028 250
	6 083 840

	Japon
	67 800
	0
	0
	67 800

	PNUD
	62 425 117
	54 216 500
	29 064 016
	145 705 634

	PNUE
	40 325 066
	36 674 895
	22 071 085
	99 071 046

	ONUDI
	38 767 526
	29 078 890
	29 553 746
	97 400 162

	Banque mondiale
	14 528 694
	27 318 138
	9 261 691
	51 108 523

	Vérification des PGEH**
	588 600
	588 600
	588 600
	1 765 800

	Projet pilote sur l’efficacité énergétique
	20 000 000
	0
	0
	20 000 000

	Coûts associés au Secrétariat, au Comité exécutif et aux activités de surveillance et d’évaluation, moins la contrepartie canadienne
	7 237 326
	7 202 023
	6 816 624
	21 255 973

	Trésorier
	500 000
	500 000
	500 000
	1 500 000


* Y compris les coûts d’appui d’agence, le cas échéant.
** Le financement pour la préparation des rapports de vérification des PGEH pour les pays à faible volume de consommation est approuvé par le Comité exécutif sur une base annuelle.

I.1	État de la mise en œuvre du plan d’activités de 2023

Le montant total du plan d’activités de 2023 s’élève à 187 244 740 $ US. Sur cette somme, 29 253 988 $ US ont été approuvés à la 92e réunion. En outre, des activités d’une valeur de 108 304 705 $ US seront examinées à la 93e réunion. Si les demandes de fonds pour les propositions de projets soumises sont toutes approuvées, il restera un solde de 49 686 047 $ US qui sera disponible pour le plan d’activités de 2023, comme indiqué dans le tableau 2.
Tableau 2. Plan d’activités général de 2023, approbations à la 92e réunion, projet recommandé à la 93e réunion et solde ($ US)*
	Postes budgétaires
	Montant total figurant dans le plan d’activités
	Approbations à la 92e réunion
	Activités recommandées à la 93e réunion
	Solde (au-dessus)/au-dessous

	Agences bilatérales
	2 872 411
	687 988
	1 657 265
	527 158

	PNUD
	62 425 117
	10 211 836
	28 591 500
	23 621 781

	PNUE
	40 325 066
	6 644 731
	22 767 524
	10 912 811

	ONUDI
	38 767 526
	8 419 645
	24 134 585
	6 213 296

	Banque mondiale
	14 528 694
	2 681 989
	15 997 224
	(4 150 519)

	Vérification des PGEH
	588 600
	573 900
	0
	14 700

	Projet pilote sur l’efficacité énergétique
	20 000 000
	33 900
	7 419 281
	12 546 819

	Total partiel (agences)
	179 507 414
	29 253 988
	100 567 379
	49 686 047

	Secrétariat, Comité exécutif, surveillance et évaluation (hormis la contrepartie canadienne)
	7 237 326
	0
	7 237 326
	0

	Trésorier
	500 000
	0
	500 000
	0

	Total partiel (coûts normalisés)
	7 737 326
	0
	7 737 326
	0

	Total
	187 244 740
	29 253 988
	108 304 705
	49 686 047


* Incluant les coûts de base.

Le montant des propositions de projets recommandées à la 93e réunion, s’élevant à 100 567 379 $ US, est supérieur de 16 578 316 $ US à leur valeur dans le plan d’activités de 2023, dont 12 521 905 $ US sont liés aux propositions de projets non incluses dans le plan d’activités de 2023[footnoteRef:2]. [2:  Phase II des PGEH pour la Bolivie (État plurinational de) (PNUE et ONUDI), l’Équateur (ONUDI), le Guatemala (PNUE et ONUDI), le Mozambique (PNUE) et la Macédoine du Nord (ONUDI) ; phase III des PGEH pour le Viet Nam (Banque mondiale) ; une préparation de projet pour la phase III des PGEH pour le Pérou (PNUD) ; une préparation de projet pour un projet d’investissement dans le cadre du PGEH pour la Thaïlande (Banque mondiale) ; une préparation de projet pour un projet de démonstration pour l’Inde (PNUD) ; préparation de cinq KIP pour des projets d’investissement pour la Colombie (2) (PNUD), le Liban (PNUD), la Mongolie (ONUDI) et le Sri Lanka (PNUD) ; préparation de huit projets pour la phase I des KIP pour le Brésil (Allemagne, PNUD et ONUDI), le Kenya (Allemagne), le Mali (PNUD et PNUE) et Saint-Vincent-et-les Grenadines (PNUE et ONUDI) ; trois projets d’investissement en lien avec les HFC pour l’Inde (PNUD) ; 12 projets sur l’efficacité énergétique au titre de la décision 89/6 pour l’Albanie (ONUDI), le Bénin (ONUDI), la Bolivie (État plurinational de) (PNUE et ONUDI), l’Équateur (ONUDI), la Grenade (ONUDI), le Guatemala (PNUE et ONUDI), le Lesotho (Allemagne), le Libéria (Allemagne), la Namibie (Allemagne) et les Seychelles (Allemagne) ; phase I des KIP pour la Bolivie (État plurinational de) (PNUE), le Congo (PNUE et ONUDI), la République dominicaine (PNUE et ONUDI), le Kirghizistan (PNUD), le Nicaragua (PNUE), le Niger (PNUE et ONUDI) et le Pérou (PNUD) ; projet de renforcement des institutions pour la Bolivie (État plurinational de) (PNUE) ; et préparation de 37 projets pour des inventaires nationaux des banques de déchets de substances réglementées au titre de la décision 91/66 conformément à l’annexe III.] 

Le montant des activités liées aux HFC recommandées à la 93e réunion est de 23 789 140 $ US, dont 3 182 574 $ US sont liés à des propositions de projets non incluses dans le plan d’activités de 2023. L’annexe I au présent document indique les projets liés aux HFC soumis par les agences bilatérales et les agences d’exécution à la 93e réunion.
Le montant des projets recommandés au titre de la fenêtre de financement dédiée aux projets pilotes sur l’efficacité énergétique conformément à la décision 91/65 s’élève à 7 419 281 $ US. En tenant compte des approbations obtenues à la 92e réunion, d’un montant de 33 900 $ US, et des montants recommandés à la 93e réunion, les fonds encore disponibles au titre de cette fenêtre de financement sont de 12 546 819 $ US. L’annexe II au présent document indique les projets pilotes soumis par les agences bilatérales et les agences d’exécution à la 93e réunion conformément à la décision 91/65.
Le montant des projets recommandés au titre de la fenêtre de financement pour la préparation des inventaires nationaux des banques de déchets de substances réglementées dans le cadre de la décision 91/66 est de 3 222 500 $ US ; il n’est pas inclus dans le plan d’activités de 2023. L’annexe III au présent document présente les activités de préparation de projets soumises par les agences bilatérales et les agences d’exécution à la 93e réunion conformément à la décision 91/66.
En outre, concernant la décision 91/66, le paragraphe (c)(iii) impose que les projets bénéficiant de la fenêtre de financement mentionnée ci-dessus soient soumis à l’examen du Comité exécutif à partir de la 93e réunion et jusqu’à la 97e réunion (inclusive), étant entendu qu’ils seront inclus dans les plans d’activités correspondants avant leur approbation. Lors des délibérations avec les agences durant les réunions de réseau, les agences ont informé le Secrétariat du fait que les pays visés à l’article 5 avaient besoin de plus de temps pour comprendre les différents aspects de la gestion des substances réglementées indésirables et attendaient davantage d’informations de la part des agences au cours des réunions de réseau avant d’accepter d’inclure ces activités dans leurs plans d’activités respectifs ; ceci a pris plus de temps que prévu. D’après les nouvelles contributions et les consultations qui se sont tenues durant ces derniers mois, y compris pendant la trente-cinquième réunion des Parties en octobre 2023, les pays ont exprimé leur envie de soumettre des projets au titre de cette fenêtre de financement. Afin de faciliter la soumission de projets en lien avec la préparation des inventaires des banques de substances réglementées usagées ou indésirables, le Comité exécutif, à titre exceptionnel, pourrait souhaiter autoriser les agences bilatérales et les agences d’exécution à soumettre en 2024 des activités de préparation de projet au titre de la fenêtre de financement établie conformément à la décision 91/66, même lorsque ces activités ne sont pas incluses dans les plans d’activités.
Des propositions de projets d’une valeur de 54 097 185 $ US[footnoteRef:3] qui étaient incluses dans le plan d’activités de 2023 n’ont pas été soumises à la 93e réunion. Ces propositions ont été incluses dans le plan d’activités général du Fonds multilatéral pour 2024–2026[footnoteRef:4]. [3:  Ces activités incluent : 104 activités liées aux HCFC pour 40 pays (32,37 millions de $ US), 49 activités liées aux HFC pour 34 pays (12,26 millions de $ US) et 28 activités de renforcement des institutions (9,47 millions de $ US).]  [4:  UNEP/OzL.Pro/ExCom/93/25.] 

I.2	Engagements à terme
Le montant total des engagements à terme actuellement en vigueur pour des accords pluriannuels (APA) sur la période de 2023 à 2031 est de 314,16 millions de $ US, en supposant que les demandes de financement soumises à la 93e réunion soient approuvées en principe, comme indiqué dans le tableau 3.
Tableau 3. Engagements à terme (2023–2031) (milliers de $ US)
	Description
	2023
	2024
	2025
	2026
	2027
	2028
	2029
	2030
	2031
	Total

	Approuvés en principe
	68 086
	53 334
	51 015
	42 781
	10 187
	5 852
	4 733
	8 163
	57
	244 207

	Soumis à la 
93e réunion
	27 918
	0
	10 122
	14 050
	10 623
	24
	5 528
	1 683
	0
	69 949

	Total 
	96 005
	53 334
	61 137
	56 831
	20 811
	5 876
	10 261
	9 846
	57
	314 156


II.	Répartition des ressources pour le triennat 2021–2023

Au 8 novembre 2023, le solde à la disposition du Fonds multilatéral s’élevait à 277 322 098 $ US, avec des contributions impayées de 52 864 962 $ US pour le triennat 2021–2023, dont 23 281 488 $ US qui ne devraient pas être perçues[footnoteRef:5]. À compter du 8 novembre 2023, les intérêts potentiels à courir et la perte potentielle due au mécanisme de taux de change fixe (FERM) sont estimés respectivement à 5 849 812 $ US et 753 989 $ US. De plus, les fonds restitués pour les projets achevés et les intérêts restitués à la 93e réunion s’élèvent respectivement à 4 669 316 $ US[footnoteRef:6] et 505 720 $ US[footnoteRef:7]. En conséquence, le financement total disponible pour de nouvelles allocations à la 93e réunion s’élève à 317 176 431 $ US. [5:  UNEP/OzL.Pro/ExCom/93/3.]  [6:  UNEP/OzL.Pro/ExCom/93/4 et UNEP/OzL.Pro/ExCom/93/95.]  [7:  UNEP/OzL.Pro/ExCom/93/6 et UNEP/OzL.Pro/ExCom/93/47.] 

Étant donné le montant du financement recommandé pour les projets soumis à la 93e réunion, d’un montant de 100 567 379 $ US, et étant donné le budget du Secrétariat, s’élevant à 7 737 326 $ US, les ressources disponibles à l’issue du triennat 2021–2023 seront de 208 871 726 $ US. De plus, la cinquième Réunion extraordinaire des Parties a également noté que 246 millions de $ US, correspondant au solde des fonds versés au Fonds multilatéral au cours du triennat 2018–2020, seront utilisés après 2023 pour appuyer la mise en œuvre du Protocole de Montréal (décision Ex.V/1). Par conséquent, les ressources totales disponibles pour le triennat 2024–2026 sont de 454 871 726 $ US, comme indiqué dans le tableau 4.
Tableau 4. Répartition des ressources pour le triennat 2021–2023 ($ US)
	Description
	 
	Montant ($ US)

	Fonds disponibles

	Solde disponible à compter du 8 novembre 2023
	(a)
	277 322 098

	Contributions impayées pour 2021 à 2023
	(b)
	52 864 962

	Contributions impayées qui ne devraient pas être perçues
	(c)
	(23 281 488)

	Potentiels intérêts courus à compter du 8 novembre 2023
	(d)
	5 849 812

	Potentielle perte due au FERM à compter du 8 novembre 2023
	(e)
	(753 989)

	Fonds restitués à la 93e réunion
	(f)
	4 669 316

	Intérêts restitués à la 93e réunion
	(g)
	505 720

	Financement total disponible 
	(h = a+b+c+d+e+f+g)
	317 176 431

	Dépenses

	Projets recommandés à la 93e réunion
	(i)
	100 567 379

	Secrétariat / Comité exécutif / Suivi / Trésorier
	(j)
	7 737 326

	Dépenses totales
	(k = i+j)
	108 304 705

	Ressources disponibles à la fin de 2023
	(l = h-k)
	208 871 726

	Report de solde du triennat 2018–2020 à utiliser après 2023
	(m)
	246 000 000

	Ressources totales disponibles pour le triennat 2024–2026
	(n= l+m)
	454 871 726



III.	Recommandation

Le Comité exécutif pourrait souhaiter :
Prendre note :
De la mise à jour sur l’état de la mise en œuvre du plan d’activités général du Fonds multilatéral pour la période 2023–2025, présentée dans le document UNEP/OzL.Pro/ExCom/93/23 ;
Du fait que le montant totale des activités demandées à la 93e réunion s’élève à 100 567 379 $ US (dont 23 789 140 $ US pour les activités liées aux HFC, 7 419 281 $ US pour les projets pilotes sur l’efficacité énergétique et 3 222 500 $ US pour la préparation des inventaires nationaux des banques de déchets de substances réglementées), parmi lesquels 12 521 905 $ US correspondent aux propositions de projet non incluses dans le plan d’activités de 2023 ; et
Autoriser, à titre exceptionnel, les agences bilatérales et les agences d’exécution à soumettre, durant l’année 2024, des projets pour la préparation d’inventaires nationaux des banques de déchets de substances réglementées au titre de la fenêtre de financement établie conformément à la décision 91/66, même lorsque ces projets ne sont pas inclus dans les plans d’activités des agences.
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Annex I

HFC-RELATED ACTIVITIES SUBMITTED TO THE 93RD MEETING

	Country
	Agency
	Type
	Sector
	Project title
	Amount recommended (US $)
	Support costs recommended (US $)

	Albania
	UNEP
	TAS
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	50,000
	6,500

	Albania
	UNIDO
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	129,390
	9,057

	Bolivia (Plurinational State of)
	UNEP
	TAS
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	40,500
	5,265

	Bolivia (Plurinational State of)
	UNIDO
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	153,500
	10,745

	Brazil
	Germany
	PRP
	PHA
	Preparation of a Kigali HFC implementation plan (stage I)
	40,000
	5,200

	Brazil
	UNDP
	PRP
	PHA
	Preparation of a Kigali HFC implementation plan (stage I)
	126,500
	8,855

	Brazil
	UNIDO
	PRP
	PHA
	Preparation of a Kigali HFC implementation plan (stage I)
	63,500
	4,445

	Cambodia
	UNDP
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	123,810
	11,143

	Cambodia
	UNEP
	TAS
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	126,300
	16,419

	Chile
	UNDP
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	752,607
	52,683

	Chile
	UNEP
	TAS
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	123,900
	16,107

	Colombia
	UNDP
	PRP
	KIP
	Preparation of a KIP investment project in the air-conditioning manufacturing sector
	50,000
	3,500

	Colombia
	UNDP
	PRP
	KIP
	Preparation of a KIP investment project in the refrigeration manufacturing sector
	150,000
	10,500

	Congo (the)
	UNEP
	TAS
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	13,750
	1,788

	Congo (the)
	UNIDO
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	67,750
	6,098

	Cuba
	UNDP
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	145,455
	10,182

	Cuba
	UNDP
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche) (PMU)
	14,545
	1,018

	Dominican Republic (the)
	UNEP
	TAS
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	120,774
	15,701

	Dominican Republic (the)
	UNIDO
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	50,050
	4,505

	Dominican Republic (the)
	UNDP
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	320,935
	22,465

	Dominican Republic (the)
	UNDP
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche) (PMU)
	44,171
	3,092

	Ecuador
	UNIDO
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	292,600
	20,482

	Egypt
	UNDP
	PRP
	PHA
	Preparation of a Kigali HFC implementation plan (stage I)
	40,000
	2,800

	Egypt
	UNIDO
	PRP
	PHA
	Preparation of a Kigali HFC implementation plan (stage I)
	180,000
	12,600

	Eritrea
	UNEP
	PRP
	PHA
	Preparation of a Kigali HFC implementation plan (stage I)
	91,000
	11,830

	Eritrea
	UNIDO
	PRP
	PHA
	Preparation of a Kigali HFC implementation plan (stage I)
	39,000
	2,730

	Georgia
	UNEP
	PRP
	PHA
	Preparation of a Kigali HFC implementation plan (stage I)
	130,000
	16,900

	Ghana
	UNDP
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	125,000
	11,250

	Ghana
	UNEP
	TAS
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	51,000
	6,630

	Ghana
	UNDP
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche) (PMU)
	7,500
	675

	Ghana
	UNEP
	TAS
	KIP
	Kigali HFC implementation plan (stage I, first tranche) (PMU)
	4,500
	585

	Grenada
	UNDP
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	29,670
	2,670

	Grenada
	UNEP
	TAS
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	42,830
	5,568

	India
	UNDP
	INV
	KIP
	Conversion from R-407C and R-410A to HFC-32 in the manufacturing of light commercial air-conditioning packaged and ducted air-conditioning units at Voltas Limited
	422,561
	29,579

	India
	UNDP
	INV
	KIP
	Conversion of the manufacturing of commercial refrigeration appliances at Rockwell Industries Limited from HFC‑134a to propane (R-290)
	423,765
	29,664

	India
	UNDP
	INV
	KIP
	Demonstration/conversion from R-404A and R-407C to CO2 transcritical heat pump technology in the food processing and cold storage refrigeration equipment manufacturing sector at Mech Air Industries
	322,452
	22,572

	India
	UNDP
	PRP
	KIP
	Preparation of a demonstration project in the manufacture of compressors for mobile air-conditioning manufacturing sector
	30,000
	2,100

	Jordan
	UNIDO
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	2,540,680
	177,848

	Kenya
	Germany
	PRP
	PHA
	Preparation of a Kigali HFC implementation plan (stage I)
	95,000
	12,350

	Kenya
	UNEP
	PRP
	PHA
	Preparation of a Kigali HFC implementation plan (stage I)
	95,000
	12,350

	Kyrgyzstan
	UNDP
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	51,000
	4,590

	Kyrgyzstan
	UNEP
	TAS
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	30,000
	3,900

	Lebanon
	UNDP
	PRP
	PHA
	Preparation of a KIP investment project in the refrigeration manufacturing sector
	70,000
	4,900

	Malawi
	UNEP
	TAS
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	39,000
	5,070

	Malawi
	UNIDO
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	29,000
	2,610

	Malaysia
	IBRD
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	3,042,912
	213,004

	Mali
	UNDP
	PRP
	PHA
	Preparation of a Kigali HFC implementation plan (stage I)
	35,000
	2,450

	Mali
	UNEP
	PRP
	PHA
	Preparation of a Kigali HFC implementation plan (stage I)
	135,000
	17,550

	Mexico
	UNDP
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche) (coordination and monitoring)
	79,905
	5,593

	Mexico
	UNEP
	TAS
	KIP
	Kigali HFC implementation plan (stage I, first tranche) (coordination and monitoring)
	12,695
	1,574

	Mexico
	UNIDO
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche) (coordination and monitoring)
	283,418
	19,839

	Mexico
	UNDP
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche) (foam sector plan)
	888,833
	62,218

	Mexico
	UNDP
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche) (servicing sector)
	465,000
	32,550

	Mexico
	UNEP
	TAS
	KIP
	Kigali HFC implementation plan (stage I, first tranche) (servicing sector)
	215,100
	26,669

	Mexico
	UNIDO
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche) (servicing sector)
	4,801,972
	336,138

	Mongolia
	ONUDI
	PRP
	KIP
	Preparation of a KIP investment project in the foam sector
	80,000
	5,600

	Nicaragua
	UNEP
	TAS
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	40,000
	5,200

	Nicaragua
	UNIDO
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	159,000
	14,310

	Niger (the)
	UNEP
	TAS
	KIP
	Kigali HFC implementation plan (stage I)
	15,000
	1,950

	Niger (the)
	UNIDO
	INV
	KIP
	Kigali HFC implementation plan (stage I)
	35,000
	850

	North Macedonia
	UNIDO
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	103,555
	9,320

	Panama
	UNDP
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	331,100
	23,177

	Peru
	UNDP
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	283,140
	19,820

	Republic of Moldova (the)
	UNEP
	PRP
	PHA
	Preparation of a Kigali HFC implementation plan (stage I)
	130,000
	16,900

	Saint Vincent and the Grenadines
	UNEP
	PRP
	PHA
	Preparation of a Kigali HFC implementation plan (stage I)
	70,000
	9,100

	Saint Vincent and the Grenadines
	UNIDO
	PRP
	PHA
	Preparation of a Kigali HFC implementation plan (stage I)
	30,000
	2,100

	Sri Lanka
	UNDP
	PRP
	KIP
	Preparation of a KIP investment project in the refrigeration manufacturing sector
	80,000
	5,600

	Thailand
	IBRD
	PRP
	PHA
	Preparation of a Kigali HFC implementation plan (stage I)
	220,000
	15,400

	Trinidad and Tobago
	UNDP
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	496,973
	34,788

	Trinidad and Tobago
	UNDP
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche) (PMU)
	46,276
	3,239

	Turkmenistan
	UNIDO
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche)
	106,000
	7,420

	Turkmenistan
	UNIDO
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche) (PMU)
	10,000
	700

	Viet Nam
	IBRD
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche) (manufacturing sector)
	289,220
	20,245

	Viet Nam
	IBRD
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche) (PMU)
	119,265
	8,349

	Viet Nam
	UNEP
	TAS
	KIP
	Kigali HFC implementation plan (stage I, first tranche) (PMU)
	35,533
	4,244

	Viet Nam
	IBRD
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche) (servicing sector)
	984,000
	68,880

	Viet Nam
	UNEP
	TAS
	KIP
	Kigali HFC implementation plan (stage I, first tranche) (servicing sector)
	426,163
	50,906

	Viet Nam
	IBRD
	INV
	KIP
	Kigali HFC implementation plan (stage I, first tranche) (technical assistance and policy)
	165,307
	11,571
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Annex II

PILOT PROJECTS FOR ENERGY EFFICIENCY (DECISION 91/65) 
SUBMITTED TO THE 93RD MEETING

	Country
	Agency
	Type
	Sector
	Project title
	Amount recommended (US $)
	Support costs recommended (US $)

	Bolivia (Plurinational State of)
	UNIDO
	DEM
	EEF
	Energy efficiency-related activities (decision 91/65)
	96,000
	8,640

	Chile
	UNDP
	PRP
	EEF
	Preparation of a pilot project for the use of R-744 (carbon dioxide) as an alternative refrigerant in heat pumps in industrial refrigeration (decision 91/65)
	30,000
	2,100

	China
	UNIDO
	DEM
	EEF
	Demonstration project of replacing HFC‑134a with R-744 in the field of electric vehicles (decision 91/65)
	1,371,500
	96,005

	Ecuador
	UNIDO
	DEM
	EEF
	Energy efficiency-related activities (decision 91/65)
	190,000
	17,100

	Egypt
	UNIDO
	DEM
	EEF
	Energy efficiency pilot project in the refrigeration and air-conditioning sector (decision 91/65)
	285,000
	19,950

	India
	Germany
	DEM
	EEF
	Design and development of a pilot scale energy-efficient rotary compressor along with microchannel heat exchanger compatible with R-290 technology at Godrej & Boyce Mfg. Ltd., for use in manufacturing of room air conditioners (decision 91/65)
	1,853,795
	213,918

	India
	UNDP
	DEM
	EEF
	Conversion of the manufacturing of commercial refrigeration appliances at Rockwell Industries Limited from HFC‑134a to propane (R-290) (technical assistance to enhance the energy efficiency of the converted equipment) (decision 91/65)
	150,000
	13,500

	Kenya
	Germany
	PRP
	EEF
	Preparation for a pilot project on energy efficiency (decision 91/65)
	30,000
	3,900

	Kyrgyzstan
	UNEP
	DEM
	EEF
	Energy efficiency-related activities (decision 91/65)
	206,000
	26,780

	Malaysia
	IBRD
	PRP
	EEF
	Preparation for a pilot project on energy efficiency in stand-alone commercial refrigeration sector (decision 91/65)
	30,000
	2,100

	Mexico
	UNIDO
	DEM
	EEF
	Energy efficiency-related activities (decision 91/65)
	938,620
	65,703

	Nicaragua
	UNEP
	DEM
	EEF
	Energy efficiency-related activities (decision 91/65)
	30,000
	3,900

	Nicaragua
	UNIDO
	DEM
	EEF
	Energy efficiency-related activities (decision 91/65)
	66,000
	5,940

	Nigeria
	UNIDO
	DEM
	EEF
	Energy efficiency-related activities (decision 91/65)
	145,000
	13,050

	South Africa
	UNIDO
	DEM
	EEF
	Energy efficiency-related activities (decision 91/65)
	1,120,000
	78,400

	Togo
	Germany
	PRP
	EEF
	Project preparation for energy efficiency‑related activities (decision 91/65)
	30,000
	3,900

	Turkmenistan
	UNIDO
	DEM
	EEF
	Pilot project for maintaining and enhancing energy efficiency of replacement technologies and equipment (decision 91/65)
	142,000
	12,780

	Viet Nam
	IBRD
	PRP
	EEF
	Preparation for a pilot project on energy efficiency in the air-conditioning sector (decision 91/65)
	30,000
	2,100

	Global
	UNDP
	PRP
	EEF
	Preparation for a pilot project for digital monitoring and management tools to enhance energy efficiency and reduce emission of greenhouse gases in the space cooling and cold chain sectors in Colombia, Lebanon, Panama, Sri Lanka, and Trinidad and Tobago
	80,000
	5,600
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Annex III

PROJECT PREPARATION FOR NATIONAL INVENTORIES OF BANKS 
OF WASTE‑CONTROLLED SUBSTANCES (DECISION 91/66) 
SUBMITTED TO THE 93RD MEETING

	Country
	Agency
	Type
	Sector
	Project title
	Amount recommended (US $)
	Support costs recommended (US $)

	Albania
	UNEP
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	80,000
	10,400

	Armenia
	UNEP
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	90,000
	11,700

	Benin
	UNIDO
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	90,000
	6,300

	Bolivia (Plurinational State of)
	UNEP
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	35,000
	4,550

	Bolivia (Plurinational State of)
	UNIDO
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	55,000
	3,850

	Burkina Faso
	UNIDO
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	90,000
	6,300

	Burundi
	UNIDO
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	90,000
	6,300

	Cameroon
	UNIDO
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	90,000
	6,300

	Costa Rica
	UNEP
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	90,000
	11,700

	Cuba
	UNDP
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	90,000
	6,300

	Dominican Republic (the)
	UNEP
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	90,000
	11,700

	Ecuador
	UNIDO
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	90,000
	6,300

	Egypt
	UNDP
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	100,000
	7,000

	El Salvador
	UNEP
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	90,000
	11,700

	Guatemala
	UNEP
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	35,000
	4,550

	Guatemala
	UNIDO
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	55,000
	3,850

	Honduras
	UNEP
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	35,000
	4,550

	Honduras
	UNIDO
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	55,000
	3,850

	Jamaica
	UNDP
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	90,000
	6,300

	Kenya
	Germany
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	90,000
	11,700

	Liberia
	Germany
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	80,000
	10,400

	Mexico
	UNIDO
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	100,000
	7,000

	Montenegro
	UNIDO
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	70,000
	4,900

	Namibia
	Germany
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	90,000
	11,700

	Nicaragua
	UNEP
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	35,000
	4,550

	Nicaragua
	UNIDO
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	55,000
	3,850

	North Macedonia
	UNIDO
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	80,000
	5,600

	Peru
	UNDP
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	90,000
	6,300

	Republic of Moldova (the)
	UNEP
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	80,000
	10,400

	Seychelles
	Germany
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	80,000
	10,400

	Togo
	UNIDO
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	90,000
	6,300

	Trinidad and Tobago
	UNDP
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	90,000
	6,300

	Turkmenistan
	UNIDO
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	90,000
	6,300

	Uruguay
	UNDP
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	90,000
	6,300

	Venezuela (Bolivarian Republic of)
	UNIDO
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	100,000
	7,000

	Viet Nam
	IBRD
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	100,000
	7,000

	Yemen
	UNEP
	PRP
	DES
	Preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances (decision 91/66)
	100,000
	13,000
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