| NACIONES UNIDAS |  | EP |
| --- | --- | --- |
|  | Programa de las Naciones Unidas para el Medio Ambiente | Distr. GENERAL UNEP/OzL.Pro/ExCom/90/4 3 de junio de 2022 ESPAÑOL ORIGINAL: INGLÉS |

COMITÉ EJECUTIVO DEL FONDO MULTILATERAL
 PARA LA APLICACIÓN DEL
 PROTOCOLO DE MONTREAL
Nonagésima Reunión

Montreal, 20-23 de junio de 2022

Cuestión 4 b) del orden del día provisional

# INFORME SOBRE SALDOS Y DISPONIBILIDAD DE RECURSOS

# Introducción

# El presente documento resume los ajustes financieros indicados por los organismos bilaterales y de ejecución en acuerdo con la Secretaría. Según lo dispuesto en las decisiones 28/7 y 56/2 c), se incluyen datos estadísticos sobre todo proyecto con saldos a su haber a los 12 o más meses de terminado e informa los saldos a reintegrar en virtud de decisiones del Comité Ejecutivo (en el presente documento, proyectos terminados “según decisión”). El documento aborda además la recomendación de la Oficina de Servicios de Supervisión Interna (OSSI) sobre cierre financiero de proyectos (decisión 88/1 d)), indica el nivel de recursos en efectivo de que dispone el Comité según el documento Situación de las contribuciones y los desembolsos conforme a la decisión 41/92 b), y presenta una recomendación. Los montos que obran en poder de los organismos bilaterales y de ejecución por concepto de proyectos terminados y terminados según decisión constan en los Anexos I y II, respectivamente, en tanto que el Anexo III muestra los fondos reintegrados por dichos organismos por concepto de proyectos terminados, terminados según decisión y financiados por contribuciones voluntarias adicionales.

Fondos a reintegrar a la 90ª reunión

# Según muestra el Cuadro 1, el total de fondos a reintegrar por parte de los organismos de ejecución asciende a la suma de 3.360.846 $EUA.

# Cuadro 1. Fondos a reintegrar a la 90ª reunión por parte de organismos de ejecución ($EUA)

| Organismo | Costo de proyectos | Gastos de apoyo | Costos totales |
| --- | --- | --- | --- |
| PNUD | 2.156.038 | 161.346 | 2.317.384 |
| PNUMA | (17.118) | 23.719 | 6.601 |
| ONUDI | 968.631 | 68.230 | 1.036.861 |
| Total | 3.107.551 | 253.295 | 3.360.846 |

Fondos retenidos por organismos bilaterales y de ejecución

# El Cuadro 2 muestra los saldos retenidos por los organismos de ejecución por concepto de proyectos terminados, terminados según decisión y financiados por contribuciones voluntarias adicionales. El Anexo I explica las demoras en el desembolso de montos comprometidos o en el reintegro de montos no comprometidos, en tanto que el Anexo II remite a las decisiones del Comité Ejecutivo sobre demoras en el reintegro de fondos transcurrido un año del término del proyecto.

Cuadro 2. Saldos retenidos por organismos de ejecución por concepto de proyectos terminados, terminados según decisión y financiados por contribuciones voluntarias adicionales (incluye gastos de apoyo)

| Año de término | PNUD |  | PNUMA |  |  | ONUDI |  |  | Total |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Cantidad | $EUA | Cantidad | $EUA | Cantidad |  | $EUA | Cantidad |  | $EUA |
| Proyectos terminados hace más de dos años |  |  |  |  |  |  |  |  |  |  |
| 2018 |  |  | 1 | 23.215 |  |  |  | 1 |  | 23.215 |
| 2019 |  |  | 1 | 31.296 | 1 |  | 46.514 | 2 |  | 77.810 |
| 1º ene. - 31 may. 2020 | 2 | 31.206 |  |  |  |  |  | 2 |  | 31.206 |
| Subtotal | 2 | 31.206 | 2 | 54.511 | 1 |  | 46.514 | 5 |  | 132.231 |
| Proyectos terminados hace menos de dos años |  |  |  |  |  |  |  |  |  |  |
| 1º jun. - 31 dic. 2020 | 4 | 14.520 | 9 | 455.895 | 4 |  | 989.199 | 17 |  | 1.459.614 |
| Subtotal | 4 | 14.520 | 9 | 455.895 | 4 |  | 989.199 | 17 |  | 1.459.614 |
| Total | 6 | 45.726 | 11 | 510.406 | 5 |  | 1.035.713 | 22 |  | 1.591.845 |
| Proyectos terminados según decisión (en curso) |  |  |  |  |  |  |  |  |  |  |
|  | 1 | 119.016 | 3 | 240.643 | 15 |  | 3.473.032 | 19 |  | 3.832.691 |
| Total general | 7 | 164.742 | 14 | 751.049 | 20 |  | 4.508.745 | 41 |  | 5.424.536 |

Saldos en poder de organismos bilaterales

# Japón mantuvo a su haber un saldo de 50.059 $EUA, cifra que incluye gastos de apoyo, por concepto de un proyecto terminado durante el año 2020.

Seguimiento a la decisión 88/1 d)

# Durante la 88ª reunión, en el marco de la auditoría realizada por la OSSI al Fondo Multilateral, el Comité Ejecutivo solicitó a la Secretaría, a la Tesorería y a los organismos bilaterales y de ejecución dar cumplimiento a la Recomendación Nº 5 de la OSSI en cuanto a implementar el plan de acción orientado a resolver los retrasos en concretar el cierre financiero de proyectos más allá del plazo de doce meses fijado por el Comité, e informar al respecto en la correspondiente documentación (decisión 88/1 d)). En tal sentido, el 12 de noviembre de 2021 la Secretaría despachó a los organismos bilaterales y de ejecución un recordatorio oficial en cuanto a implementar rigurosamente todos los elementos del plan de acción establecido durante la 28ª reunión, ceñirse a lo dispuesto en las decisiones posteriores, y concretar el cierre financiero de todos los proyectos antes del vencimiento del plazo de doce meses, recomendación que reiteró durante la reunión de coordinación interinstitucional efectuada el 31 de marzo y 1º de abril de 2022. Para fines de cumplimiento, la Secretaría hizo llegar a los organismos de ejecución la nómina de los proyectos terminados con saldos a su haber durante el año 2020 y anteriores, recordándoles informar constantemente cualquier problema relativo a cierre financiero a fin de poder adoptar medidas de manera oportuna. Las estadísticas con que cuenta la OSSI muestran que el PNUD ha hecho el cierre financiero de todos los proyectos terminados durante los años 2018 y 2019 y que se ha comprometido a cerrar otros 10 tramos de proyectos plurianuales. Respecto de lo recomendado en la auditoría, el PNUMA alcanza un nivel de cumplimiento del 96 por ciento y se ha comprometido a cerrar otros cuatro proyectos; la ONUDI ha cerrado 38 proyectos y se ha comprometido a cerrar otros nueve, en tanto que el Banco Mundial no mantiene saldos retenidos por este concepto. En vista de lo anterior, la OSSI acordó dar por cumplida la observación sobre cierres financieros demorados más allá del plazo de doce meses fijado por el Comité.

Disponibilidad de recursos

# Al 5 de mayo de 2022, el documento Situación de las contribuciones y los desembolsos muestra un saldo disponible de 424.470.206 $EUA, en tanto que el total reintegrado a la 90ª reunión por los organismos de ejecución asciende a la suma de 3.360.846 $EUA. En consecuencia, el nivel total de recursos disponibles para aprobación durante la 90ª reunión alcanza a la cifra de 427.831.052 $EUA.

Observaciones de la Secretaría

# Se recuerda a los organismos bilaterales y de ejecución que los saldos provenientes de proyectos terminados según decisión y terminados hace un año o más deben ser reintegrados a la brevedad al Fondo Multilateral.

# Al 2 de junio de 2022 se habían presentado a la 90ª reunión proyectos y actividades por un monto total de 18.550.280 $EUA, por lo que se cuenta con recursos suficientes para solventar las aprobaciones previstas.

Recomendación

# El Comité Ejecutivo podrá estimar oportuno:

## Tomar nota de:

- El informe sobre saldos y disponibilidad de recursos que recoge el documento UNEP/OzL.Pro/ExCom/90/4;

- Que el nivel neto de fondos que los organismos de ejecución reintegran a la 90ª reunión asciende a un total de 3.360.846 $EUA, cifra consistente en 2.156.038 $EUA más gastos de apoyo de 161.346 $EUA que reintegra el PNUD; (17.118) $EUA más gastos de apoyo de 23.719 $EUA que reintegra el PNUMA, y 968.631 $EUA más gastos de apoyo de 68.230 $EUA que reintegra la ONUDI;

- Que el PNUD mantenía a su haber saldos de 31.206 $EUA, incluyendo gastos de apoyo, por concepto de dos proyectos terminados hace más de dos años, y de 119.016 $EUA, incluyendo gastos de apoyo, por concepto de un proyecto terminado por decisión del Comité Ejecutivo;

- Que el PNUMA mantenía a su haber saldos de 54.511 $EUA, incluyendo gastos de apoyo, por concepto de dos proyectos terminados hace más de dos años, y de 240.643 $EUA, incluyendo gastos de apoyo, por concepto de tres proyectos terminados por decisión del Comité Ejecutivo; y

- Que la ONUDI mantenía a su haber saldos de 46.514 $EUA, incluyendo gastos de apoyo, por concepto de un proyecto terminado hace más de dos años, y de 3.473.032 $EUA, incluyendo gastos de apoyo, por concepto de 15 proyectos terminados por decisión del Comité Ejecutivo;

## Solicitar:

### A los organismos bilaterales y de ejecución, proceder al desembolso o cancelación de los fondos comprometidos y no comprometidos que ya no se precisen para proyectos terminados o para aquellos terminados por decisión del Comité Ejecutivo, y reintegrar los saldos respectivos a la 91ª reunión;

### Al PNUD, proceder al desembolso o cancelación de sus compromisos respecto de los restantes dos proyectos terminados hace más de dos años y reintegrar los saldos respectivos a la 91ª reunión;

### Al PNUMA, proceder al desembolso o cancelación de sus compromisos respecto de los restantes dos proyectos terminados hace más de dos años y reintegrar los saldos respectivos a la 91ª reunión; y

### A la ONUDI, proceder al desembolso o cancelación de sus compromisos respecto del restante proyecto terminado hace más de dos años.

Annex I

COMMITTED AND NOT-COMMITTED BALANCES HELD BY IMPLEMENTING AGENCIES AND BILATERAL AGENCIES FOR COMPLETED PROJECTS

| Code | Project title | Date completed (Actual) | Approved funding plus adjustments as of 31 December 2020 (US $) | Funds disbursed as of 90th meeting (US $) | Balances committed as per 90th meeting (US $) | Balances not-committed as per 90th meeting (US $) | Support cost on balances committed and not committed as per 90th meeting (US $) | Why any balances could not be returned? | When they could be returned? | Project subject to decision |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UNDP |  |  |  |  |  |  |  |  |  |  |
| COS/PHA/83/INV/59 | HCFC phase-out management plan (stage I, fifth tranche) | Dec-20 | 56,000 | 47,445 | 8,555 |  | 642 |  |  |  |
| FIJ/PHA/77/INV/31 | HCFC phase-out management plan (stage I, third tranche) | Dec-19 | 59,850 | 48,708 | 11,142 |  | 1,003 |  |  |  |
| FIJ/PHA/82/TAS/35 | Verification report on the implementation of the HCFC phase-out management plan | Dec-20 | 30,000 | 27,859 | 2,141 |  | 193 | The updated status will be reported to the 91st meeting for Fiji once the open commitment is closed /disbursed |  |  |
| GUY/PHA/75/INV/28 | HCFC phase-out management plan (stage II, first tranche) | Dec-19 | 159,750 | 141,936 | 17,814 |  | 1,247 |  |  |  |
| SRL/PHA/82/PRP/52 | Preparation of a HCFC phase-out management plan (stage II) | Dec-20 | 40,000 | 38,157 | 1,843 |  | 129 |  |  |  |
| SRL/PHA/82/TAS/51 | Verification report on the implementation of the HCFC phase-out management plan | Dec-20 | 30,000 | 29,067 | 933 |  | 84 | The project balances are currently fully disbursed and projects financially closed. |  |  |
| TOTAL UNDP |  |  |  |  | 42,429 |  | 3,297 |  |  |  |
| UNEP |  |  |  |  |  |  |  |  |  |  |
| ASP/REF/76/DEM/59 | Promoting alternative refrigerants in air-conditioning for high ambient countries in West Asia (PRAHA-II) | Dec-19 | 375,000 | 342,491 | 27,696 |  | 3,600 |  |  | 83/37(c) and 85/18(b) |
| BZE/PHA/82/PRP/36 | Preparation of a HCFC phase-out management plan (stage II) | Dec-20 | 20,000 | 5,000 | 15,000 |  | 1,950 |  |  |  |
| GAM/PHA/82/PRP/34 | Preparation of a HCFC phase-out management plan (stage II) | Dec-20 | 20,000 | 5,000 | 15,000 |  | 1,950 |  |  |  |
| GLO/SEV/84/TAS/350 | Compliance Assistance Programme: 2020 budget | Dec-20 | 8,899,977 | 6,029,262 | 259,175 |  | 20,734 |  |  |  |
| KUW/REF/75/TAS/29 | Comparative analysis of three not-in-kind technologies for use in central air-conditioning (feasibility study for district cooling) | Jun-18 | 27,223 | 6,679 | 20,544 |  | 2,671 |  |  | 82/24(c)(ii) and 83/38(b) |
| NIC/SEV/81/INS/35 | Renewal of institutional strengthening project (phase IX: 7/2018-6/2020) | Dec-20 | 85,000 | 68,000 | 17,000 |  | - |  |  |  |
| RWA/PHA/81/PRP/29 | Preparation of a HCFC phase-out management plan (stage II) | Nov-20 | 22,000 | 7,000 | 15,000 |  | 1,950 |  |  |  |
| SAU/PHA/68/TAS/18 | HCFC phase-out management plan (stage I, first tranche) (polyurethane foam sector plan) | Dec-20 | 43,150 | 17,134 | 25,880 |  | 3,206 |  |  | 86/16(f)(i) |
| UGA/PHA/82/PRP/24 | Preparation of a HCFC phase-out management plan (stage II) | Dec-20 | 20,000 | 44 | 19,956 |  | 2,594 |  |  |  |
| ZAM/PHA/83/PRP/38 | Preparation of a HCFC phase-out management plan (stage II) | Dec-20 | 20,000 | 5,000 | 15,000 |  | 1,950 |  |  |  |
| ZIM/PHA/83/PRP/59 | Preparation of a HCFC phase-out management plan (stage II) | Dec-20 | 40,000 | 5,000 | 35,000 |  | 4,550 |  |  |  |
| TOTAL UNEP |  |  |  |  | 465,251 |  | 45,155 |  |  |  |
| UNIDO |  |  |  |  |  |  |  |  |  |  |
| JOR/REF/81/INV/103 | Conversion of large commercial unitary roof top air-conditioning units of up to 400kW manufacturing facility from HFC (R134a, R407c, R410a) to propane R290 as refrigerant at Petra Engineering Industries Co. | Jun-20 | 1,637,610 | 1,524,521 | 113,089 |  | 7,916 | 4 |  |  |
| MOG/PHA/84/TAS/14 | Verification report on the implementation of the HCFC phase-out management plan | Dec-20 | 30,000 | 21,661 | 8,339 |  | 751 | 2 |  |  |
| SAU/PHA/72/INV/21 | HCFC phase-out management plan (stage I, second tranche) (polyurethane foam sector plan) | Dec-20 | 2,693,674 | 2,052,598 | 641,076 |  | 44,875 | 2 |  | 86/17(i)(i) |
| SAU/REF/76/DEM/28 | Demonstration project on promoting HFO-based low-global warming potential refrigerants for air-conditioning sector in high ambient temperatures | Dec-20 | 1,300,000 | 1,138,176 | 161,824 |  | 11,328 | 3 |  | 83/33(c), 85/17(c) and 88/27(c) |
| SOA/PHA/71/INV/05 | HCFC phase-out management plan (stage I, second tranche) (polyurethane foam sector plan) | Dec-19 | 2,042,620 | 1,999,149 | 43,471 |  | 3,043 | 3 |  |  |
| TOTAL UNIDO |  |  |  |  | 967,799 |  | 67,913 |  |  |  |
| JAPAN |  |  |  |  |  |  |  |  |  |  |
| CPR/PHA/77/TAS/582 | HCFC phase-out management plan (stage II, first tranche) (refrigeration and air-conditioning servicing sector plan and enabling component) | Dec-20 | 80,000 | 35,700 | 44,300 |  | 5,759 | The balance is fully committed to the partner pending financial reporting. | The implementing partner has confirmed that they will provide the financial report by the date of ExCom 91 to enable financially complete the project. |  |
| TOTAL JAPAN |  |  |  |  | 44,300 |  | 5,759 |  |  |  |

Annex II

COMMITTED AND NOT-COMMITTED BALANCES HELD BY IMPLEMENTING AGENCIES FOR BY-DECISIONS PROJECTS

| Code | Project title | Financial date of completion per decision | Approved funding plus adjustments as of 31 December 2020 (US $) | Funds disbursed as of 90th meeting (US $) | Balances committed as per 90th meeting (US $) | Balances not- committed as per 90th meeting (US $) | Support cost on balances committed and not-committed as per 90th meeting (US $) | Why any balances could not be returned? | When they could be returned? | Project subject to decision |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UNDP |  |  |  |  |  |  |  |  |  |  |
| BRA/DES/72/DEM/305 | Pilot demonstration project on ODS waste management and disposal | Dec-23 | 1,490,600 | 1,379,370 | 111,230 |  | 7,786 |  |  | 79/18(c)(i) and 81/24(e)(ii) |
| TOTAL UNDP |  |  |  |  | 111,230 |  | 7,786 |  |  |  |
| UNEP |  |  |  |  |  |  |  |  |  |  |
| BAH/PHA/84/TAS/36 | HCFC phase-out management plan (stage I, third and fourth tranches) (policy, refrigeration servicing, monitoring and verification) | 91st meeting | 180,000 | 70,000 | 110,000 |  | 14,300 |  |  | 88/45(b) |
| SAU/PHA/68/TAS/16 | HCFC phase-out management plan (stage I, first tranche) (refrigeration servicing, custom training and monitoring) | 87th meeting | 233,674 | 182,206 | 32,350 |  | 4,007 |  |  | 86/16(f)(i) |
| SAU/PHA/77/TAS/32 | HCFC phase-out management plan (stage I, fourth tranche) (refrigeration servicing, custom training and monitoring) | 87th meeting | 130,400 | 50,589 | 71,170 |  | 8,816 |  |  | 86/16(f)(i) |
| TOTAL UNEP |  |  |  |  | 213,520 |  | 27,123 |  |  |  |
| UNIDO |  |  |  |  |  |  |  |  |  |  |
| BHA/PHA/80/INV/25 | HCFC phase-out management plan (stage I, third tranche) | Dec-23 | 35,828 | 15,823 | 20,005 |  | 1,800 |  |  | 88/40(a) |
| BRA/PHA/75/INV/311 | HCFC phase-out management plan (stage II, first tranche) (commercial refrigeration and air-conditioning sector) | 90th meeting | 1,674,275 | 1,427,334 | 44,841 |  | 3,139 |  |  | 88/61(a)(iii) |
| CPR/PHA/64/INV/513 | HCFC phase-out management plan (room air-conditioner manufacturing sector plan) (stage I, first tranche) | Dec-22 | 36,430,000 | 36,429,917 | 83 |  | 6 |  |  | 84/68(d)(i) and 86/33(d) |
| CPR/PHA/71/INV/536 | HCFC phase-out management plan (stage I, third tranche) (room air-conditioner manufacturing sector plan) | Dec-22 | 8,495,000 | 8,494,893 | 107 |  | 8 |  |  | 84/68(d)(i) and 86/33(d) |
| CPR/PHA/75/INV/564 | HCFC phase-out management plan (stage I, fifth tranche) (room air-conditioner manufacturing sector plan) | Dec-22 | 11,250,000 | 11,274,379 | (24,379) |  | (1,706) |  |  | 84/68(d)(i) and 86/33(d) |
| GLO/REF/80/DEM/344 | Global chiller replacement project (Argentina) | Dec-21 | 808,438 | 121,667 | 686,771 |  | 51,508 |  |  | 82/21(d) |
| IRA/PHA/86/INV/246 | HCFC phase-out management plan (stage II, third tranche) (foam sector) |  | 524,000 | 0 | 148,299 |  | 10,381 |  |  |  |
| IRQ/PHA/58/INV/09 | National phase-out plan (first tranche) | Dec-18 | 4,353,530 | 3,998,281 | 355,249 |  | 26,644 | 2 | 91 | 71/11(b), 73/8(c), 75/10(b)(i) and 79/7(c) |
| PHI/PHA/83/INV/104 | HCFC phase-out management plan (stage II, first tranche) (air-conditioning sector) | 89th Meeting | 736,129 | 95,414 | 442,442 |  | 30,971 |  |  | 87/19(c) |
| PHI/PHA/83/TAS/105 | HCFC phase-out management plan (stage II, first tranche) (refrigeration servicing sector) | 89th Meeting | 273,894 | 132,310 | 141,584 |  | 9,911 |  |  | 87/19(c) |
| SAU/FOA/62/INV/13 | Phase-out of HCFC-22 and HCFC-142b from the manufacture of extruded polystyrene panel at Al-Watania Plastics | 89th Meeting | 1,103,578 | 585,281 | 518,297 |  | 38,872 |  |  | 86/17(i)(i) |
| SAU/PHA/72/INV/20 | HCFC phase-out management plan (stage I, second tranche) (refrigeration servicing and monitoring) | 87th Meeting | 270,000 | 235,670 | 34,330 |  | 2,403 | 2 | 91 | 86/17(i)(i) |
| SAU/PHA/75/INV/24 | HCFC phase-out management plan (stage I, third tranche) (polyurethane foam sector plan) | 87th Meeting | 1,100,000 | 655,813 | 444,187 |  | 31,093 | 2 | 91 | 86/17(i)(i) |
| SAU/PHA/77/INV/31 | HCFC phase-out management plan (stage I, fourth tranche) (polyurethane foam sector plan) | 87th Meeting | 989,600 | 576,629 | 412,971 |  | 28,908 |  |  | 86/17(i)(i) |
| SOM/PHA/77/INV/12 | HCFC phase-out management plan (stage I, second tranche) (refrigeration servicing sector) | Second meeting in 2023 | 141,500 | 128,129 | 13,371 |  | 936 |  |  | 88/40(a) |
| TOTAL UNIDO |  |  |  |  | 3,238,159 |  | 234,873 |  |  |  |

Annex III

DETAILS ON COMPLETED PROJECTS, BY-DECISION AND PROJECTS WITH RETURNED BALANCES FROM IMPLEMENTING AGENCIES AND BILATERAL AGENCIES

| Code | Project title | Project costs returned (US $) | Agency support costs (US $) | Total (US $) |
| --- | --- | --- | --- | --- |
| BHU/PHA/76/TAS/26 | HCFC phase-out management plan (third tranche) | 641 | 58 | 699 |
| BRA/SEV/75/INS/314 | Extension of institutional strengthening project (phase VIII: 12/2015-11/2017) | 5,511 | 386 | 5,896 |
| COS/PHA/81/PRP/58 | Preparation of a HCFC phase-out management plan (stage II) | 1,117 | 78 | 1,196 |
| COS/SEV/80/INS/56 | Extension of institutional strengthening project (phase XII: 1/2018-12/2019) | 5,398 | 378 | 5,776 |
| CUB/PHA/68/INV/50 | HCFC phase-out management plan ( stage I, second tranche) (phase-out of HCFC-141b contained in formulated polyols in the foam sector) | 1,665 | 125 | 1,790 |
| EGY/PHA/68/INV/117 | HCFC phase-out management plan (stage I, second tranche) (phase-out of HCFC-141b in the polyurethane foam sector) | 70,928 | 5,320 | 76,248 |
| EGY/PHA/82/INV/139 | HCFC phase-out management plan (stage I, third tranche) (phase-out of HCFC-141b in the polyurethane foam sector) | 118,460 | 8,884 | 127,344 |
| GHA/PHA/81/PRP/44 | Preparation of a HCFC phase-out management plan (stage II) | 230 | 16 | 246 |
| GHA/SEV/82/INS/47 | Extension of the institutional strengthening project (phase XIII: 1/2018-12/2020) | 607 | 42 | 649 |
| IDS/PHA/71/TAS/200 | HCFC phase-out management plan (project management and coordination) (stage I, second tranche) | 159,291 | 11,947 | 171,238 |
| IDS/PHA/76/INV/208 | HCFC phase-out management plan (stage I, third tranche) (refrigeration and air-conditioning sector) | 267,832 | 20,087 | 287,919 |
| IDS/SEV/80/INS/212 | Extension of institutional strengthening project (phase XI: 1/2018-12/2019) | 3,891 | 272 | 4,163 |
| IND/SEV/76/INS/467 | Extension of institutional strengthening project (phase X: 4/2016-3/2018) | 52 | 4 | 56 |
| MEX/PHA/71/INV/168 | HCFC phase-out management plan (stage I, third tranche) (foam sector plan for systems houses and local customers) | 314,646 | 23,598 | 338,244 |
| MEX/PHA/75/INV/178 | HCFC phase-out management plan (stage I, fifth tranche) (foam sector plan for systems houses and local customers) | 1,122,503 | 84,188 | 1,206,691 |
| MEX/REF/81/INV/187 | Conversion of domestic refrigeration manufacturing facility from HFC-134a to isobutane as a refrigerant and conversion of compressors manufacturing facility from HFC-134a-based to isobutane-based at Mabe Mexico | 5,237 | 367 | 5,603 |
| MLI/PHA/76/INV/38 | HCFC phase-out management plan (stage I, third tranche) | 14,107 | 1,058 | 15,165 |
| NEP/PHA/75/INV/35 | HCFC phase-out management plan (stage I, second tranche) | 2,684 | 242 | 2,926 |
| PAR/PHA/74/INV/34 | HCFC phase-out management plan (stage I, second tranche) | 1,858 | 139 | 1,997 |
| SRL/SEV/82/INS/53 | Extension of the institutional strengthening project (phase XII: 1/2019-12/2020) | 99 | 7 | 106 |
| URU/SEV/80/INS/70 | Extension of institutional strengthening project (phase XII: 1/2018-12/2019) | 295 | 21 | 316 |
| VEN/SEV/77/INS/135 | Renewal of institutional strengthening project (phase XIII: 1/2017-12/2018) | 2,099 | 147 | 2,246 |
| ZIM/PHA/83/PRP/58 | Preparation of a HCFC phase-out management plan (stage II) | 8,565 | 600 | 9,165 |
| Total completed projects |  | 2,107,715 | 157,963 | 2,265,678 |
| PAN/PHA/76/INV/44 | HCFC phase-out management plan (stage II, first tranche) (foam sector) | 43,153 | 3,021 | 46,174 |
| Total “by decision” projects |  | 43,153 | 3,021 | 46,174 |
| COS/SEV/80/TAS/01+ | Enabling activities for HFC phase-down | 5,170 | 362 | 5,532 |
| Total “additional voluntary contributions” projects |  | 5,170 | 362 | 5,532 |
| TOTAL UNDP |  | 2,156,038 | 161,346 | 2,317,384 |
| ASP/PHA/81/PRP/61 | Development of stage II of HCFC phase-out management plans for PIC countries through regional approach | 129,990 | 16,899 | 146,888 |
| ECU/PHA/85/TAS/73 | HCFC phase-out management plan (stage I, fifth tranche) | (10,000) | (1,300) | (11,300) |
| ECU/PHA/86/TAS/74 | HCFC phase-out management plan (stage II, first tranche) | (24,000) | (3,120) | (27,120) |
| ECU/SEV/83/INS/71 | Extension of institutional strengthening project (phase VII: 7/2019-6/2021) | (226,305) | - | (226,305) |
| ELS/PHA/65/TAS/28 | HCFC phase-out management plan (stage I, first tranche) | 8,258 | 290 | 8,548 |
| KUW/PHA/52/TAS/10 | Terminal phase-out management plan for Annex A Group I substances (first tranche) | 60,820 | 7,907 | 68,727 |
| LAO/PHA/74/TAS/27 | HCFC phase-out management plan (stage I, second tranche) | 11,000 | 1,430 | 12,430 |
| LAO/PHA/82/TAS/32 | Verification report on the implementation of the HCFC phase-out management plan | 6,308 | 820 | 7,128 |
| MOL/SEV/77/INS/36 | Extension of the institutional strengthening project (phase IX: 1/2017-12/2018) | 708 | - | 708 |
| MON/PHA/82/TAS/28 | Verification report on the implementation of the HCFC phase-out management plan | 58 | 8 | 66 |
| NAM/SEV/79/INS/24 | Extension of institutional strengthening project (phase IX: 7/2017-6/2019) | 20,000 | - | 20,000 |
| QAT/PHA/65/TAS/17 | HCFC phase-out management plan (stage I, first tranche) (refrigeration servicing sector) | 6,045 | 786 | 6,831 |
| Total completed projects |  | (17,118) | 23,719 | 6,601 |
| TOTAL UNEP |  | (17,118) | 23,719 | 6,601 |
| BAH/PHA/84/PRP/38 | Preparation of a HCFC phase-out management plan (stage II) | 154 | 11 | 165 |
| BEN/PHA/84/PRP/39 | Preparation of a HCFC phase-out management plan (stage II) | 106 | 7 | 113 |
| BOL/PHA/86/INV/49 | HCFC phase-out management plan (stage I, fifth tranche) | 58 | 5 | 63 |
| ECU/PHA/85/INV/72 | HCFC phase-out management plan (stage I, fifth tranche) | 1,686 | 127 | 1,812 |
| EQG/PHA/82/INV/14 | HCFC phase-out management plan (stage I, third and fourth tranches) | 1,695 | 153 | 1,848 |
| ERI/PHA/84/PRP/18 | Preparation of a HCFC phase-out management plan (stage II) | 15 | 1 | 16 |
| GRN/PHA/77/INV/23 | HCFC phase-out management plan (stage I, second tranche) | 711 | 64 | 775 |
| KUW/REF/84/PRP/38 | Preparation for HCFC phase-out investment activities (stage II) (refrigeration and air-conditioning sector) | 78,239 | 5,477 | 83,715 |
| MDN/PHA/84/INV/42 | HCFC phase-out management plan (phase I, ninth tranche) | 38 | 3 | 41 |
| MOR/PHA/65/INV/68 | HCFC phase-out management plan (stage I, first tranche) (refrigeration servicing sector) | 433 | 32 | 465 |
| MOR/PHA/68/INV/69 | HCFC phase-out management plan (stage I, second tranche) (refrigeration servicing sector) | 615 | 46 | 661 |
| NER/PHA/82/TAS/34 | Verification report on the implementation of the HCFC phase-out management plan | 231 | 21 | 252 |
| OMA/PHA/75/INV/32 | HCFC phase-out management plan (stage II, first tranche) | 557 | 39 | 596 |
| OMA/PHA/82/INV/37 | HCFC phase-out management plan (stage II, second tranche) | 87 | 6 | 93 |
| OMA/PHA/86/INV/43 | HCFC phase-out management plan (stage II, third tranche) | 664 | 46 | 710 |
| PAK/PHA/76/TAS/95 | HCFC phase-out management plan (stage II, first tranche) (refrigeration servicing sector) | 5,645 | 395 | 6,040 |
| QAT/PHA/73/PRP/21 | Preparation of a HCFC phase-out management plan (stage II) | 347 | 24 | 372 |
| RWA/PHA/77/INV/27 | HCFC phase-out management plan (stage I, third tranche) | 233 | 21 | 254 |
| RWA/PHA/81/PRP/30 | Preparation of a HCFC phase-out management plan (stage II) | 808 | 57 | 865 |
| SAU/PHA/68/INV/17 | HCFC phase-out management plan (stage I, first tranche) (refrigeration servicing and monitoring) | (6,628) | (464) | (7,092) |
| SIL/PHA/76/INV/31 | HCFC phase-out management plan (stage I, third tranche) | 1,090 | 98 | 1,188 |
| SOA/PHA/67/TAS/04 | HCFC phase-out management plan (stage I, first tranche) (refrigeration servicing, custom training and monitoring) | 4,409 | 308 | 4,717 |
| STL/PHA/82/PRP/31 | Preparation of a HCFC phase-out management plan (stage II) | 83 | 6 | 89 |
| TUN/PHA/84/INV/78 | HCFC phase-out management plan (stage I, third tranche) (refrigeration servicing sector) | 4,797 | 336 | 5,132 |
| TUR/SEV/80/INS/109 | Extension of institutional strengthening project (phase VIII: 12/2017-11/2019) | 5,082 | 356 | 5,438 |
| URT/PHA/76/INV/35 | HCFC phase-out management plan (stage I, second tranche) | 103 | 9 | 113 |
| YUG/PHA/84/INV/51 | HCFC phase-out management plan (stage I, fourth tranche) | 301 | 23 | 324 |
| YUG/SEV/80/INS/48 | Extension of institutional strengthening project (phase VI: 12/2017-11/2019) | 3,014 | 211 | 3,225 |
| Total completed projects |  | 104,572 | 7,418 | 111,990 |
| BRA/PHA/75/INV/311 | HCFC phase-out management plan (stage II, first tranche) (commercial refrigeration and air-conditioning sector) | 202,100 | 14,147 | 216,247 |
| EGY/PHA/82/INV/140 | HCFC phase-out management plan (stage I, third tranche) (enabling activities in the refrigeration and air-conditioning sector) | 1,987 | 149 | 2,136 |
| IRA/PHA/86/INV/246 | HCFC phase-out management plan (stage II, third tranche) (foam sector) | 375701 | 26299 | 402,000 |
| IRQ/REF/57/INV/07 | Replacement of refrigerant CFC-12 with isobutane and foam blowing agent CFC-11 with cyclopentane in the manufacture of domestic refrigerators and chest freezers at Light Industries Company | 63,547 | 4,766 | 68,313 |
| PHI/PHA/83/INV/104 | HCFC phase-out management plan (stage II, first tranche) (air-conditioning sector) | 198,273 | 13,879 | 212,152 |
| SAU/PHA/75/INV/25 | HCFC phase-out management plan (stage I, third tranche) (refrigeration servicing and monitoring) | 1134 | 79 | 1,213 |
| Total “by decision” projects |  | 842,742 | 59,320 | 902,062 |
| CMR/SEV/80/TAS/01+ | Enabling activities for HFC phase-down | 676 | 47 | 724 |
| GAM/SEV/80/TAS/01+ | Enabling activities for HFC phase-down | 53 | 4 | 57 |
| LEB/REF/81/INV/03+ | Conversion from HFC-134a and HFC-404A to R-600a and R-290 in domestic refrigeration at Lematic Industries | 13,984 | 979 | 14,963 |
| PRC/SEV/80/TAS/01+ | Enabling activities for HFC phase-down | 159 | 11 | 171 |
| SUD/SEV/80/TAS/01+ | Enabling activities for HFC phase-down | 344 | 24 | 369 |
| YUG/SEV/80/TAS/01+ | Enabling activities for HFC phase-down | 6,100 | 427 | 6,528 |
| Total “additional voluntary contributions” projects |  | 21,318 | 1,492 | 22,810 |
| TOTAL UNIDO |  | 968,631 | 68,230 | 1,036,861 |

Documento UNEP/OzL.Pro/ExCom/90/1.

Basados en el formato de presentación de informes elaborado de conformidad con la decisión 31/2.

UNEP/OzL.Pro/ExCom/90/3.

2: Financial completion initiated; 3: Financial completion to be initiated after settlement of all pending issues; 4: Project is ongoing and extension is in discussion