UNEP/OzL.Pro/ExCom/84/31
   20 November 2019

THE WORLD BANK Business plan for 2020–2022

# This document presents the World Bank business plan for 2020–2022 and includes: the planned activities for the phase-out of controlled substances under the Montreal Protocol (controlled substances) during the 2020–2022 period; the business plan performance indicators; and a recommendation for consideration by the Executive Committee. The narrative of the World Bank’s business plan for 2020–2022 is attached to the present document.

Planned activities during 2020–2022

# Table 1 sets out, by year, the value of activities included in the World Bank’s business plan.

Table 1: Resource allocation in the World Bank business plan for 2020–2022 as submitted (US $000s)*

|  | 2020 | 2021 | 2022 | Total (2020–2022) | Total after 2022 |
| --- | --- | --- | --- | --- | --- |
| HCFC activities |  |  |  |  |  |
| Approved HCFC phase-out management plans (HPMPs) | 27,062 | 20,819 | 19,160 | 67,040 | 82,204 |
| HCFC production project preparation (PRP) – stage I | 80 | 0 | 0 | 80 | 0 |
| HCFC production – stage I | 0 | 1,070 | 2,140 | 3,210 | 2,140 |
| HCFC production – stage II | 26,140 | 26,140 | 25,677 | 77,956 | 181,561 |
| HPMP preparation – stage III | 0 | 482 | 0 | 482 | 0 |
| HCFC activities subtotal | 53,282 | 48,510 | 46,977 | 148,768 | 265,905 |
| HFC activities |  |  |  |  |  |
| HFC phase-down preparation | 535 | 268 | 0 | 803 | 0 |
| HFC activities subtotal | 535 | 268 | 0 | 803 | 0 |
| Standard activities |  |  |  |  |  |
| Core unit | 1,735 | 1,747 | 1,759 | 5,241 | 0 |
| Institutional strengthening (IS) | 677 | 0 | 677 | 1,353 | 677 |
| Standard activities subtotal | 2,412 | 1,747 | 2,436 | 6,594 | 677 |
| Grand total | 56,228 | 50,524 | 49,413 | 156,165 | 266,582 |

* Including agency support costs where applicable.

# Secretariat’s comments

# HCFC production – stage I and project preparation

# A total of US $5.35 million (including US $3.21 million for the period of 2020 to 2022) and US $80,000 for project preparation are included for stage I of the HCFC production phase-out management plan (HPPMP) for India. At the 70th meeting, the World Bank was requested to provide certification of the year of establishment of the HCFC-22 production line at Hindustan Fluorocarbons Limited. The Secretariat has not yet received information confirming the production of HCFC-22 for controlled uses prior to the cut-off date of 21 September 2007.

# HCFC production – stage II

# A total of US $259.52 million is included for the HPPMP for China, i.e., US $77.96 million for 2020–2022 and US $181.56 million for after 2022.

# At its 81st meeting, the Executive Committee inter alia approved on an exceptional basis, US $24.29 million (including agency support costs) for the HPPMP for China, and noted that this amount would be deducted from the funding of stage II.  Taking into account the approval at the 81st meeting, the average annual level of funding after stage I of the HPPMP starting in 2019 should be US $23.50 million (or US $70.49 million for 2020–2022) assuming the maximum amount of funding (US $406.56 million), including agency support costs per decision 69/28(e). Therefore, the proposed level of funding for 2020-2022 would exceed the average annual amount by approximately 10.6 per cent.

# The request for funding for stage II of the HPPMP for China is being resubmitted to the 84th meeting in accordance with decision 83/72.

# HPMP stage III – project preparation

# A total of US $481,500 is included for project preparation for stage III of HPMPs in the 2020–2022 business plan for countries for which stage II of the HPMP went beyond 2020.

HFC-related activities

# A total of US $802,500 is included for HFC phase-down project preparation activities in the 2020-2022 business plan for three countries (Malaysia, Thailand and Viet Nam). Funding for the preparation of national implementation plans to meet initial reduction obligations for the phase-down of HFCs could be provided, at the earliest, five years prior to those obligations, after a country had ratified the Kigali Amendment and on the basis of guidelines to be approved in the future (decision 79/46(b)(iii)). Of the three countries, only Viet Nam has ratified the Kigali Amendment. Of the two remaining countries, only Malaysia has not submitted the required letter from its Government indicating its intent to make best efforts to ratify the Kigali Amendment.

# Core unit costs

# The World Bank has not increased the core unit budget for 2020.

Proposed adjustments by the Secretariat

# During the IACM, adjustments to the business plans of bilateral and implementing agencies were agreed based on relevant decisions of the Executive Committee. In reviewing the revised World Bank business plan for 2020–2022, the Secretariat noted that the following adjustments were not included:

Table 2. Adjustments to the World Bank business plan for 2020–2022 (US $000)

| Adjustment | 2020–2022 | After 2022 |
| --- | --- | --- |
| Stage I of HPPMP and PRP | (3,290) | (2,140) |
| Stage II of HPPMP as per decision 69/28(e) | (7,468) | 6,407 |
| PRP for stage III of HPMPs pursuant to decision 71/42 | (43) | 0 |
| PRP for HFC phase-down pursuant to decision 56/16(c) or countries that have not ratified the Kigali Amendment | (690) | 0 |
| IS with values after 2022 have been removed | 0 | (677) |

# Table 3 presents the results of the Secretariat’s proposed adjustments to the World Bank business plan for 2020–2022, which are also addressed in the context of the Consolidated business plan of the Multilateral Fund for 2020–2022.

# Table 3. Resource allocation in the World Bank’s adjusted business plan for 2020–2022 (US $000s)*

|  | 2020 | 2021 | 2022 | Total (2020–2022) | Total after 2022 |
| --- | --- | --- | --- | --- | --- |
| HCFC activities |  |  |  |  |  |
| Approved HPMPs | 27,062 | 20,819 | 19,160 | 67,040 | 82,204 |
| HCFC production PRP – stage I | 0 | 0 | 0 | 0 | 0 |
| HCFC production – stage I | 0 | 0 | 0 | 0 | 0 |
| HCFC production – stage II | 23,496 | 23,496 | 23,496 | 70,488 | 187,968 |
| HPMP preparation – stage III |  | 439 |  | 439 |  |
| HCFC activities subtotal | 50,558 | 44,753 | 42,656 | 137,967 | 270,172 |
| HFC activities |  |  |  |  |  |
| HFC phase-down preparation | 112 | 0 | 0 | 112 | 0 |
| HFC activities subtotal | 112 | 0 | 0 | 112 | 0 |
| Standard activities |  |  |  |  |  |
| Core unit | 1,735 | 1,747 | 1,759 | 5,241 | 0 |
| IS | 677 | 0 | 677 | 1,353 | 0 |
| Standard activities subtotal | 2,412 | 1,747 | 2,436 | 6,594 | 0 |
| Grand total | 53,082 | 46,500 | 45,092 | 144,674 | 270,172 |

* Including agency support costs where applicable.

Performance indicators

# The World Bank submitted performance indicators pursuant to decision 71/28 in its business plan narrative. The Secretariat informed the World Bank of the targets shown in Table 4.

Table 4. Performance indicators for the World Bank for 2020

| Type of indicator | Short title | Calculation | 2020 target |
| --- | --- | --- | --- |
| Planning-- Approval | Tranches approved | Number of tranches approved vs. those planned* | 4 |
| Planning-- Approval | Projects/activities approved | Number of projects/activities approved vs. those planned (including project preparation activities)** | 5 |
| Implementation | Funds disbursed | Based on estimated disbursement in progress report | US $11,727,712 |
| Implementation | ODS phase-out | ODS phase-out for the tranche when the next tranche is approved vs. those planned per business plans | 2,293.63 ODP tonnes |
| Implementation | Project completion for activities | Project completion vs. planned in progress reports for all activities (excluding project preparation) | 4 |
| Administrative | Speed of financial completion | The extent to which projects are financially completed 12 months after project completion | 90% |
| Administrative | Timely submission of project completion reports | Timely submission of project completion reports vs. those agreed | On time |
| Administrative | Timely submission of progress reports | Timely submission of progress reports and business plans and responses unless otherwise agreed | On time |

* The target of an agency would be reduced if it could not submit a tranche owing to another cooperating or lead agency, if agreed by that agency.

# ** Project preparation should not be assessed if the Executive Committee has not taken a decision on its funding.

RECOMMENDATION

# The Executive Committee may wish:

## To note the World Bank business plan for 2020–2022, contained in document UNEP/OzL.Pro/ExCom/84/31; and

## To approve the performance indicators for the World Bank as set out in Table 4 of document UNEP/OzL.Pro/ExCom/84/31.

A draft business plan for 2020–2022 of the World Bank was discussed at the Inter-agency coordination meeting (IACM) held in Montreal from 9 to 11 October 2019. The business plan contained in this document has addressed the issues raised at the meeting.

Decision 81/71(b) and (c).

US $385 million plus agency support costs of US $21.56 million (calculated at 5.6 per cent of the project cost).

The World Bank’s 2020 core unit cost request has been submitted to the 84th meeting (UNEP/OzL.Pro/ExCom/84/38).

UNEP/OzL.Pro/ExCom/84/26