| UNITED NATIONS |  | EP |
| --- | --- | --- |
|  | United Nations Environment Programme | Distr. GENERAL UNEP/OzL.Pro/ExCom/97/11 7 November 2025 ORIGINAL: ENGLISH |

EXECUTIVE COMMITTEE OF
  THE MULTILATERAL FUND FOR THE
  IMPLEMENTATION OF THE MONTREAL PROTOCOL
Ninety-seventh Meeting

Montreal, 1-5 December 2025

Item 7(a)(i) of the provisional agenda

CONSOLIDATED PROGRESS REPORT AS AT 31 DECEMBER 2024

Introduction

# The consolidated progress report summarizes progress and financial information provided by bilateral and implementing agencies as of 31 December 2024, in their respective progress reports submitted to the Secretariat.

# The consolidated progress report and the progress reports of the bilateral and implementing agencies include all controlled substances under the Montreal Protocol. It presents information on HFC-related projects and activities that have been funded under the regular contributions to the Multilateral Fund and those funded under the additional voluntary contributions by 17 non-Article 5 Parties to provide fast-start support for implementation of the Kigali Amendment. As all projects approved under the additional voluntary contributions have been completed and the remaining balances will be returned to the Secretariat, the Secretariat will no longer report on these projects separately. The analysis contained in the present document is based on ODP tonnes for all controlled substances except for HFCs, which are measured in metric tonnes (mt) and CO2-eq tonnes.

Review process by the Secretariat

# The Secretariat reviewed each of the annual progress reports submitted by bilateral and implementing agencies separately. The review was based on the milestones established for investment and non-investment projects including, inter alia, signing of agreements; date of release of first disbursement; status of procurement and installation of equipment; status of services provided, including training of refrigeration technicians and customs officers; level of disbursement of approved funds; the operational and financial completion of the project; and the return of fund balances.

# During the review process, potential issues were identified, inter alia, cases where agreements had not been signed due to delays in administrative approvals; instances where a national ozone officer was not in place; lack of financial progress reports; delays in the procurement process, predominantly due to supply chain issues, primarily affecting the availability of refrigerant identifiers; lack of availability of alternative technologies in local markets; challenges in identifying technical experts and consultants to carry out specialized activities; and security-related issues at the country level. All projects with outstanding issues had either low disbursement rates of approved funds or/and required an extension of planned completion dates.

# The Secretariat also had several exchanges with each bilateral and implementing agency on projects and activities with outstanding issues, where several of the issues were satisfactorily resolved. For those projects and activities where the issues could not be resolved, the proposed recommendations for consideration by the Executive Committee were discussed and agreed with the relevant bilateral or implementing agencies. The projects and activities for which an extension of the completion dates has been requested, are considered in the main documents, while the lists of projects with outstanding issues are contained in annex III of each progress report of bilateral and implementing agencies. The recommendations will be considered during the discussions of each agency progress report at the 97th meeting.

# In line with decision 84/45(c), the Secretariat identified all the multi-year agreement (MYA) components with implementation delays and informed the relevant bilateral and implementing agencies. The Secretariat’s recommendations are contained in annex III of each progress report of the bilateral and implementing agencies.

# This document presents a summary of progress in implementation of projects for 2024 and cumulative since 1991 addressing all controlled substances, including Annex F substances (HFCs), under the Montreal Protocol for all projects approved under regular funding and additional voluntary contributions. It also contains a review on the status of implementation of each ongoing project at the country level. It identifies projects with implementation delays and the potential impact on the phase-out of controlled substances, and projects with outstanding issues for consideration by the Executive Committee. This document also includes a final report, as requested by decision 95/12(c), on the achievements of the HFC-related investment projects funded using the additional voluntary contributions for fast-start support for HFC phase-down.

# The progress reports of bilateral or implementing agencies did not include any policy issue for consideration by the Executive Committee. Also, no policy issues were identified during the Secretariat’s review of the progress reports.

Progress in implementation of projects for 2024 and cumulative since 1991

# As of 31 December 2024, the Executive Committee had approved US $4.27 billion in projects for bilateral and implementing agencies, consisting of US $3.82 billion for the implementation of investment and non-investment projects, and US $449.74 million for agency support costs, as shown in table 1.

Table 1. Approved funding by sector and agency as at 31 December 2024 (US $)

| Sector | UNDP | UNEP | UNIDO | World Bank | Bilateral | Total |
| --- | --- | --- | --- | --- | --- | --- |
| Aerosol | 26,054,837 | 882,689 | 34,397,921 | 22,984,030 | 2,051,914 | 86,371,391 |
| Destruction | 4,436,037 | 4,090,040 | 5,845,540 | 600,000 | 2,046,282 | 17,017,899 |
| Energy efficiency | 2,362,019 | 3,510,000 | 3,922,688 | 1,095,689 | 3,315,995 | 14,206,391 |
| Fire fighting | 0 | 0 | 0 | 0 | 0 | 0 |
| Foam | 174,543,644 | 0 | 88,540,224 | 136,059,064 | 8,093,731 | 407,236,662 |
| Halon | 4,996,973 | 767,640 | 1,780,369 | 70,221,038 | 6,147,361 | 83,913,381 |
| HFC phase-down plan | 16,001,127 | 10,226,124 | 25,910,369 | 5,665,704 | 1,812,669 | 59,615,993 |
| Fumigants | 20,081,241 | 2,614,366 | 78,028,741 | 5,837,887 | 18,226,925 | 124,789,159 |
| Multiple sectors | 0 | 0 | 139,440 | 2,341,168 | 0 | 2,480,608 |
| Other | 0 | 0 | 11,317,246 | 5,059,360 | 0 | 16,376,606 |
| Phase-out plan | 427,990,351 | 93,199,042 | 428,605,072 | 223,065,129 | 83,336,518 | 1,256,196,111 |
| Process agent | 1,286,923 | 0 | 6,337,359 | 114,342,497 | 0 | 121,966,779 |
| Production | 1,060,066 | 0 | 50,638,105 | 422,973,496 | 10,000,000 | 484,671,667 |
| Refrigeration | 142,922,668 | 13,856,016 | 185,836,795 | 180,473,484 | 40,910,116 | 563,999,079 |
| Several | 81,663,722 | 331,492,381 | 30,598,719 | 30,181,553 | 5,239,718 | 479,176,093 |
| Solvents | 63,699,997 | 198,860 | 23,247,443 | 10,237,394 | 2,512,738 | 99,896,432 |
| Sterilant | 417,628 | 0 | 0 | 661,227 | 0 | 1,078,855 |
| Sub-total | 967,517,233 | 460,837,158 | 975,146,030 | 1,231,798,720 | 183,693,966 | 3,818,993,107 |
| Agency support costs | 134,117,165 | 37,507,755 | 129,056,352 | 131,018,159 | 18,039,532 | 449,738,964 |
| Total | 1,101,634,398 | 498,344,913 | 1,104,202,382 | 1,362,816,878 | 201,733,499 | 4,268,732,070 |

# In 2024, 412 new projects and activities were approved. This level of funding is expected to result in the phase-out of 488,616 ODP tonnes of consumption and production of ODS and 8,705 mt (17,999,535 CO2-eq tonnes) of consumption of HFCs. Annex I shows the status of project implementation per country in 2024.

# Table 2 shows the status of project implementation including fund disbursement per project type as at 31 December 2024. Annex II presents analytical information since 1991.

Table 2. Status of project implementation by type as at 31 December 2024

| Type | Number of projects* |  |  | Funding (US $)** |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Approved | Completed | % completed | Approved | Disbursed | Balance | % disbursed |
| Country programme | 165 | 165 | 100 | 7,266,559 | 7,266,559 | 0 | 100 |
| Demonstration | 145 | 134 | 92 | 65,334,188 | 61,098,076 | 4,236,113 | 94 |
| Institutional strengthening (IS) | 1,521 | 1,370 | 90 | 203,162,676 | 168,390,817 | 34,771,859 | 83 |
| Investment | 3,473 | 3,130 | 90 | 2,954,378,397 | 2,743,326,048 | 211,052,349 | 93 |
| Project preparation | 2,094 | 1,871 | 89 | 116,185,625 | 100,792,790 | 15,392,834 | 87 |
| Technical assistance | 2,341 | 2,052 | 88 | 446,858,898 | 398,052,383 | 48,806,515 | 89 |
| Training | 324 | 324 | 100 | 25,806,763 | 25,806,763 | 0 | 100 |
| Total | 10,063 | 9,046 | 90 | 3,818,993,107 | 3,504,733,436 | 314,259,671 | 92 |

*Excludes closed and transferred projects.

**Excludes agency support costs.

# Implementation of projects and activities by bilateral and implementing agencies for 2024 and cumulative since 1991 up to 31 December 2024, is summarized as follows:

## Phase-out: In 2024, 9,170.8 ODP tonnes of consumption and production of ODS and 97.5 mt (192,602 CO2-eq tonnes) of consumption of HFCs were phased out and an additional 7,362 ODP tonnes of consumption and production of ODS and 3,684 mt (8,445,053 CO2-eq tonnes) of consumption of HFCs were approved for phase-out. Since 1991, 510,094 ODP tonnes had been phased out, of an expected total of 488,616 ODP tonnes of consumption and production of ODS and 1,086 mt (1,606,380 CO2-eq tonnes) had been phased out, of an expected total of 8,705 mt (17,999,535 CO2-eq tonnes) of consumption of HFCs from projects approved (excluding cancelled and transferred projects). In addition, in 2024, 109.9 mt (1,627,017 CO2-eq tonnes) of HFC-23 by-product were destroyed. Since 2022, out of an expected total of 1,274.3 mt (18,858,948 CO2-eq tonnes) of HFC-23 by-product from approved projects, 314.1 mt (4,648,938 CO2-eq tonnes) had been destroyed;

## Disbursements/approvals: In 2024, US $94.54 million was disbursed and US $85.53 million was planned for disbursement based on the 2023 progress report, representing a rate of disbursement of 111 per cent of that planned. Cumulatively, US $3.5 billion had been disbursed out of the total US $3.82 billion approved for disbursement (excluding agency support costs), representing a rate of disbursement of 92 per cent. In 2024, US $155.62 million was approved for implementation;

## Cost-effectiveness (in ODP): Since 1991, the average cost-effectiveness of investment projects approved leading to a permanent reduction in consumption was US $ 8.73/kg. The cost-effectiveness for the production sector was US $4.56/kg. The average cost-effectiveness of investment projects per ODP tonne was US $5.39/kg for completed projects and US $12.46/kg for ongoing projects;

## Number of projects completed: In 2024, 245 projects were completed. Since 1991, 9,046 projects of the 10,063 projects (excluding closed or transferred projects) financed by the Multilateral Fund have been completed, representing a completion rate of 90 per cent;

## Speed of delivery – investment projects: Projects that were completed in 2024 were completed on average 46 months after their approval. Since 1991, the average time for completion of investment projects has been 38 months after their approval. First disbursements under these projects occurred, on average, 14 months after they had been approved;

## Speed of delivery – non-investment projects: Projects that were completed in 2024 were completed on average 39 months after their approval. Since 1991, the average time for completion of non-investment projects has been 38 months after their approval. First disbursements under these projects occurred, on average, 12 months after they had been approved;

## Project preparation: Of the 2,094 project preparation activities approved by the end of 2024, 1,871 have been completed, leaving 223 ongoing activities. In 2024, 82 project preparation activities were approved and 76 were completed;

## Implementation delays: A total of 1,017 projects were under implementation at the end of 2024, experiencing, on average, a delay of eight months. Seventy-eight of these projects are classified as “projects with implementation delays” that are subject to the procedures of project cancellation, as demonstration projects, project preparation and IS are not subject to those procedures; and

## MYAs: In 2024, one HPPMP, 151 MYAs for HCFC phase-out management plans (HPMPs), 67 MYAs for Kigali HFC implementation plans (KIPs) and two MYAs for control and phase-out of HFC-23 emissions were under implementation. Since 1991, 541 MYAs have been approved and 320 MYAs have been completed, representing a completion rate of 59 per cent. Annex IV summarizes the total funding approved and disbursed for HPMP activities at the country level.

# Table 3 summarizes progress made by bilateral and implementing agencies since 1991.

## Table 3: Progress made by bilateral and implementing agencies since 1991

| Phase out achieved |  | HFC-23 by-product destroyed | Disbursement (US $) | Average CE (US$/kg) |  |  | Number of projects |  | Speed of delivery for completion (months) |  | Average project delays (months) | Number of MYAs |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ODP tonnes* | CO2-eq tonnes** | CO2-eq tonnes *** |  | Consump- tion | Produc- tion | HFC-23 emissions | Approved | Completed | Invest- ment | Non- investment |  | Approved | Completed |
| 510,094 | 1,606,380 | 4,648,938 | 3,504,733,436 | 8.73 | 4.56 | 0.66 | 10,063 | 9,046 | 38 | 38 | 8 | 541 | 320 |

*Consumption and production of ODS.

** HFC-related projects.

*** HFC-23 by-product destroyed as reported in the project proposal documents.

HFC-related projects

# As of 31 December 2024, the Executive Committee had approved 545 HFC-related projects (including 10 demonstration projects, 117 investment projects, 200 project preparation activities and 218 technical assistance projects) amounting to US $102,482,622 (excluding agency support costs) to phase out of 8,705 mt (17,999,535 CO2-eq tonnes) of consumption of HFCs. A summary of the status of these projects is presented in table 4 and the respective data has already been included in paragraphs 9 to 13.

Table 4. HFC-related projects approved*

| Type | Number of projects |  |  | Funding (US $)** |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Approved | Completed | % completed | Approved | Disbursed | Balance | % disbursed |
| Demonstration | 10 | 0 | 0 | 4,232,415 | 189,962 | 4,042,453 | 4 |
| Investment | 117 | 14 | 12 | 56,214,082 | 16,083,018 | 40,131,064 | 29 |
| Project preparation | 200 | 107 | 54 | 19,179,406 | 12,407,711 | 6,771,695 | 65 |
| Technical assistance | 218 | 159 | 73 | 22,856,718 | 17,689,339 | 5,167,379 | 77 |
| Total | 545 | 280 | 51 | 102,482,622 | 46,370,030 | 56,112,592 | 45 |

* Excludes closed and transferred projects.

** Excludes agency support costs.

# As of the end of 2024, of the 545 projects, 14 investment projects, 107 project preparation activities and 159 technical assistance projects had been completed, leaving 265 ongoing. These activities are at various stages of implementation.

# Of the total cumulative funding approved of US $102,482,622 (excluding agency support costs), US $46,370,030 had been disbursed, representing a disbursement rate of 45 per cent.

# Annex III provides information on all HFC-related projects and activities under the Multilateral Fund, irrespective of the source of funding, at the country level, indicating the status of ratification of the Kigali Amendment and the status of the HFC licensing system.

# Issues identified in project implementation in 2024

# Based on planned completion dates reported in the 2023 progress report, and the results reported in the 2024 progress reports, bilateral and implementing agencies completed 56 per cent of the projects they had planned to complete in 2024. One hundred and ninety-four of the 643 ongoing projects (excluding IS and project preparation) have revised their planned dates of completion since the 2023 progress report.

# Bilateral and implementing agencies achieved an overall rate of disbursement of 111 per cent in 2024. On a country/region basis, 63 countries (including regions) had a disbursement rate of over 85 per cent while 39 countries had a disbursement rate of below 50 per cent.

# In total, bilateral and implementing agencies are requested to report, at the 98th meeting, on 78 ongoing projects with implementation delays and 14 ongoing tranches of MYAs, renewal of IS projects, and preparation of HPMPs, recommended for status reports.

Final report on the achievements of the investment projects funded using the additional voluntary contributions for fast-start support for HFC phase-down (decision 95/12(c))

# Pursuant to decision 78/3(g), the Executive Committee approved six HFC-related investment projects in the manufacturing sector only, funded through the additional voluntary contributions for fast-start support for HFC phase-down. All projects have been completed. This section presents the final report submitted in line with decision 95/12(c). A summary of the key outcomes is provided in table 5, with further details elaborated in paragraphs 22 to 27.

# Table 5. Summary of key outcomes of HFC-related investment projects approved pursuant to decision 78/3(g)

| Country/Project title/Project code | Agency | Impact (phase-out achieved) |  | Date of approval | Date of completion |
| --- | --- | --- | --- | --- | --- |
|  |  | Mt | CO2-eq tonnes |  |  |
| Bangladesh: Conversion from HFC-134a to isobutane as refrigerant in manufacturing household refrigerator and of reciprocating compressor of HFC-134a to energy efficient compressor (isobutane) in Walton Hi-Tech Industries Limited (BGD/REF/80/INV/01+) | UNDP | 230.63 (HFC-134a) | 329,801 (HFC-134a) | Nov-17 | Dec-19 |
| Argentina: Conversion project for replacement of HFC-134a with isobutane (R-600a)/propane (R-290)-based refrigerant in the manufacture of domestic and commercial refrigeration equipment at Briket, Bambi and Mabe-Kronen (ARG/REF/81/INV/01+) | UNIDO | 96.55 (HFC-134a) | 138,069 (HFC-134a) | Jun-18 | Jun-22 |
| Lebanon: Conversion from HFC-134a and HFC-404A to R-600a and R-290 in domestic refrigeration at Lematic Industries (LEB/REF/81/INV/03+) | UNIDO | 78.46 (HFC-134a); 34.08 (R-404A) | 112,198 (HFC-134a) 133,662 (R-404A) | Jun-18 | Dec-20 |
| Mexico: Conversion of commercial refrigeration manufacturing in two facilities from the use of HFC-134a and R-404A as the refrigerants to propane (R-290) and isobutane (R-600a) at Imbera (MEX/REF/81/INV/04+) | UNIDO | 70.96 (HFC-134a); 5.91 (R-404A) | 101,470 (HFC-134a) 23,187 (R-404A) | Jun-18 | Dec-21 |
| China: Conversion from C5+HFC-245fa to C5+HFOs in a domestic refrigerator manufacturer (Hisense Kelon) (CPR/FOA/82/INV/06+) | UNDP | 250.00 (HFC-245fa) | 257,500 (HFC-245fa) | Dec-18 | Jun-21 |
| Thailand: Conversion from HFC to propane (R-290) and isobutane (R-600a) as a refrigerant in manufacturing commercial refrigeration appliances in Pattana Intercool Co. Ltd. (THA/REF/82/INV/03+) | World Bank | 8.78 (HFC-134a) | 12,555 (HFC-134a) | Dec-18 | Dec-21 |

# Conversion at Walton Hitech Industries Limited (Bangladesh)

# The project led to the successful conversion of the enterprise to hydrocarbon (HC)-based technologies, which are estimated to be at least 10 per cent more energy-efficient compared to previous HFC-134a-based equipment. Given that Walton is the leading domestic refrigerator manufacturer in the local market, its transition significantly contributed to curbing growth of HFC-134a use in domestic refrigerators across the country. Key implementation challenges included the redesigning of compressors to accommodate R-600a, modifications to manufacturing processes to ensure the safe handling of flammable refrigerants, and the need for additional investments in test chambers for testing HC-based equipment.

# Conversion at Briket, Bambi and Mabe-Kronen (Argentina)

# Originally scheduled for completion by June 2020, the project faced delays due to restrictions related to the COVID-19 pandemic. Supply chain challenges affected the procurement, installation and commissioning of manufacturing equipment using R-600a, as well as training activities on the safe use of HCs in refrigerator manufacturing and servicing. Additional challenges included the development of products for safe operations using HCs and capacity-building of plant personnel and other relevant stakeholders on safety protocols. These were addressed through targeted technical interventions in product design, awareness-raising efforts and safety training activities. All three companies successfully converted to HC-based technologies, which are estimated to be more energy-efficient by greater than 10 per cent compared to HFC-134a-based products. The project resulted in the sustainable adoption of HC-based energy-efficient technologies in domestic refrigerators in the country and contributed to building local capacity for handling HCs during servicing. Support for improving the energy efficiency of these technologies was provided through a project for “Promoting the production of energy efficient refrigerators in Argentina during the hydrofluorocarbons phase-down transition”, funded by the Kigali Cooling Efficiency Program (K-CEP) and implemented by UNIDO.

# Conversion at Lematic Industries (Lebanon)

# The enterprise successfully and sustainably converted to R-600a and R-290, with the latter used in certain commercial refrigeration equipment. The transition resulted in energy-efficiency gains estimated at about 20 per cent. One of the main challenges during implementation included the need for capacity-building and training on the safe handling of HCs in the manufacturing and servicing of refrigeration equipment. These were addressed through targeted training and capacity-building efforts, which facilitated the adoption of HC-based technologies in the market. Additionally, the higher costs of energy-efficient HC-based components led to increased competition from imported products. Nonetheless, the conversion of the enterprise to HC-based energy-efficient manufacturing operations contributed to halting the growth of HFC consumption in the country.

# Conversion at Imbera (Mexico)

# The enterprise successfully and sustainably converted its manufacturing operations to utilize R-600a and R-290, resulting in energy-efficiency gains through improved product design and component upgrades, estimated to be above 10 per cent of baseline equipment. The project also contributed to slowing the growth of HFC consumption in the country. The project experienced minor delays, primarily due to restrictions related to the COVID-19 pandemic. Key implementation challenges included the need for capacity-building and training on the safe handling of HCs in the manufacturing and servicing of refrigeration equipment, as well as delays in the development of flammability standards for HC-based refrigerants in larger commercial refrigeration appliances. The enterprise’s commitment to closely monitoring project activities supported timely implementation. Moreover, training and capacity-building activities on the use of HC-based refrigerants facilitated market adoption of these technologies.

# Conversion at Hisense Kelon (China)

# Originally scheduled for completion by December 2020, the project experienced delays due to restrictions related to the COVID-19 pandemic. One of the main challenges was the need to increase foam density to maintain product strength, which led to higher quantities of HFOs in the foam formulation and, consequently, to increased costs for the foam component in the domestic refrigerators using HFO-based alternatives compared to HFC-245fa. Additional investments were also required for the manufacturing plant’s different mixing and storage facilities to address greater instability and higher costs of HFO compared to HFC-245fa. Despite these challenges, the project enhanced understanding of the modifications needed in foam manufacturing facilities for the use of HFOs, including formulation optimization to ensure reliable performance. It also contributed to reducing the use of HFC-245fa in domestic refrigerator manufacturing at the facility and lowering energy consumption of domestic refrigerators using HFO-based foam.

# Conversion at Pattana Intercool Co. Ltd. (Thailand)

# The original project proposal included the conversion from HFC-134a to R-600a or R-290 in small stand-alone commercial refrigeration units. However, due to the specific design of the enterprise’s equipment, R-290 was selected as the preferred option, given its superior energy performance. Project completion was delayed due to restrictions related to the COVID-19 pandemic, including travel bans that prevented technical experts from conducting on-site equipment commissioning and delivering training on the safe use of HC-based alternatives. Monitoring and supervision site visits were also affected, along with delays in finalizing the environment managemental plan for the new facility and completing the final safety audit. Despite these challenges, the enterprise successfully converted to R-290 as a refrigerant in its commercial refrigeration equipment, achieving improved cooling performance and energy savings. This is expected to encourage broader adoption of R-290 in similar equipment across other enterprises. In addition to funding some components of capital investment with its own resources, the enterprise introduced innovative Internet-of-things (IoT) design changes that resulted in enhanced control on equipment performance using devices such as smartphones and personal computers. The project resulted in a sustainable conversion due to lower manufacturing costs, attributable to the use of more affordable refrigerants and components for R-290-based equipment, improved equipment performance and enhanced understanding of the use of HC-based refrigerants.

# The Executive Committee may wish to note the final report on the achievements of the six investment projects funded using the additional voluntary contributions for fast-start support for HFC phase-down.

# Secretariat comments

# The Secretariat noted that certain projects experienced delays due to operational issues. In line with decision 82/11(b), the requests for extension of their completion dates, to various dates up to 31 December 2027, are presented in the progress reports of the respective implementing agencies and require approval by the Executive Committee. These projects include the HPMPs for Algeria, Jordan, the Niger, and the Sudan (UNIDO), one investment project in Zimbabwe (France and UNDP), and various activities related to the preparation of national inventory of banks of waste-controlled substances (decision 91/66) (all agencies). In addition, the issue of possible cancellation of stages I and II of the HPMP for Afghanistan (UNIDO), as well as reports concerning the HPMPs for Georgia (UNDP) and Uganda (UNEP), submitted pursuant to decision 95/34(a), are also addressed in the respective progress reports.

# The agencies have continued to provide information on specific steps undertaken to address delays in implementation of activities, including the analysis of the relevant root causes and information on how to avoid reoccurrence. Similar to the information reported in the 2023 progress report, the main issues identified include delays in procurement and distribution of equipment mainly due to delays in supply of refrigerant identifiers; slower market uptake of low-global-warming-potential (GWP) technologies; structural changes in the Government including changes in national ozone unit (NOU); political/security situation; challenges in identifying technical experts and consultants to conduct project studies, including for activities related to the preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances; and delays in the submission of reports due to the lack of capacity of the NOU. The main actions taken by the agencies include defining procedures for timely procurement of equipment through long-term agreements with qualified suppliers; for promoting the adoption of low-GWP alternative technologies, close coordination with the NOU and industry and implementation of targeted programmes, and addressing technical and operational barriers through project activities; close coordination with Governments including consultations during the network and other meetings on specific country-level issues and defining plans of actions for addressing administrative issues; expanding the number of consultants and technical experts available to conduct project studies, including for activities related to the preparation of national inventory of banks of waste-controlled substances and development of a national plan for management of these substances, along with capacity-building of consultants in specific instances; and training and capacity-building of NOU staff and involving senior Government management staff on aspects related to operational progress monitoring and reporting. At its 93rd meeting, the Executive Committee approved an increase in the funding support provided to implementing agencies to strengthen their capacities to provide technical and policy assistance to Article 5 countries during the triennium 2024–2026 (decision 93/95). This increase provides support to enable more effective implementation of various activities, particularly for low-volume-consuming countries.

Gender mainstreaming

# All agencies have undertaken various measures, at the agency, NOU, and project levels, to implement the operational gender mainstreaming policy of the Multilateral Fund. These measures primarily include the development of action plan for integrating the policy during both the project preparation and implementation phases; awareness-raising and information outreach to NOUs and other stakeholders regarding the policy; and actions aimed at achieving better balance between men and women during project implementation. Agencies work closely with national counterparts and relevant project units to ensure a clear understanding of the gender mainstreaming policy; include provisions across activities to encourage women’s participation at different levels (e.g., as consultants, project management personnel, and trainees); collaborate with the relevant stakeholders to collect disaggregated data during project activities and to identify challenges faced in implementing the gender policy and plan; and implement measures to address these challenges. The agencies are also disseminating information on success stories, which is expected to further strengthen the gender mainstreaming policy. UNEP, through regional network meetings under its Compliance Assistance Programme, also includes dedicated sessions to promote the gender mainstreaming policy and actions required to effectively implement the policy.

Recommendation

# The Executive Committee may wish to note:

## The consolidated progress report of the Multilateral Fund as at 31 December 2024, including the final report on the achievements of the six investment projects funded using the additional voluntary contributions for fast-start support for HFC phase-down pursuant to decision 95/12(c), contained in document UNEP/OzL.Pro/ExCom/97/11;

## With appreciation, the efforts undertaken by bilateral and implementing agencies in reporting their 2024 activities; and

## That the bilateral and implementing agencies would report, at the 98th meeting, on 78 projects with implementation delays and 14 ongoing projects recommended for additional status reports, as contained in annex III of each individual progress report of bilateral and implementing agencies.

Annex I

OVERVIEW OF STATUS OF PROJECT IMPLEMENTATION

PER COUNTRY FOR 2024

# Table 1 of annex I presents the status of project implementation by country for 2024 in achieved phase-out, planned and achieved disbursements and project completion.

Table 1. Status of project implementation for 2024

| Country | Phased out in 2024 (ODP tonnes)* | Phased out in 2024 (CO2-eq tonnes)* | Estimated funds disbursed in 2024 (US$) | Funds disbursed in 2024 (US$) | Percentage of funds disbursed over estimation in 2024 | Percentage of planned projects completed in 2024** |
| --- | --- | --- | --- | --- | --- | --- |
| Afghanistan | 0.0 | 0 | 20,003 | 12,556 | 63 | 0 |
| Albania | 0.0 | 0 | 213,746 | 178,960 | 84 | 100 |
| Algeria | 0.0 | 0 | 287,737 | 131,577 | 46 | 60 |
| Angola | 0.0 | 0 | 382,286 | 204,587 | 54 | 50 |
| Antigua and Barbuda | 0.0 | 0 | 80,000 | 39,292 | 49 | 100 |
| Argentina | 50.5 | 0 | 1,735,129 | 1,840,238 | 106 | 0 |
| Armenia | 0.0 | 0 | 102,310 | 184,373 | 180 | 100 |
| Bahamas (the) | 0.0 | 0 | 103,100 | 104,324 | 101 | 100 |
| Bahrain | 16.0 | 0 | 232,375 | 318,484 | 137 | 100 |
| Bangladesh | 6.8 | 0 | 643,019 | 1,190,444 | 185 | 0 |
| Barbados | 0.0 | 0 | 170,630 | 123,880 | 73 | 0 |
| Belize | 0.0 | 0 | 103,369 | 115,632 | 112 | 100 |
| Benin | 0.0 | 0 | 232,954 | 300,648 | 129 | 100 |
| Bhutan | 0.0 | 0 | 98,365 | 70,652 | 72 | 0 |
| Bolivia (Plurinational State of) | 5.1 | 10,000 | 333,604 | 279,057 | 84 | 100 |
| Bosnia and Herzegovina | 0.0 | 0 | 130,003 | 230,064 | 177 | 0 |
| Botswana | 0.0 | 0 | 312,524 | 425,144 | 136 | 25 |
| Brazil | 74.4 | 0 | 2,570,559 | 5,046,925 | 196 | 100 |
| Brunei Darussalam | 0.0 | 0 | 179,108 | 93,095 | 52 | 0 |
| Burkina Faso | 0.0 | 0 | 305,070 | 253,224 | 83 |  |
| Burundi | 0.0 | 0 | 79,951 | 60,506 | 76 | 100 |
| Cabo Verde | 0.0 | 0 | 293,958 | 128,190 | 44 | 0 |
| Cambodia | 0.4 | 0 | 271,998 | 204,047 | 75 | 100 |
| Cameroon | 3.2 | 5,666 | 207,000 | 264,453 | 128 |  |
| Chad | 3.2 | 0 | 126,352 | 207,150 | 164 | 0 |
| Chile | 0.0 | 0 | 601,363 | 343,311 | 57 | 0 |
| China | 8,344.6 | 0 | 24,468,048 | 35,782,351 | 146 | 40 |
| Colombia | 3.7 | 0 | 680,264 | 603,230 | 89 | 100 |
| Comoros (the) | 0.0 | 0 | 107,220 | 71,290 | 66 | 100 |
| Congo (the) | 0.0 | 0 | 93,958 | 52,364 | 56 | 100 |
| Cook Islands (the) | 0.0 | 0 | 173,811 | 21,686 | 12 | 100 |
| Costa Rica | 0.0 | 0 | 307,366 | 332,679 | 108 |  |
| Cote d’Ivoire | 0.0 | 0 | 270,072 | 265,401 | 98 | 50 |
| Cuba | 0.0 | 0 | 304,597 | 283,308 | 93 | 100 |
| Democratic People’s Republic of Korea (the) | 0.4 | 0 | 3 | 1 | 18 |  |
| Democratic Republic of the Congo (the) | 0.0 | 0 | 194,131 | 88,635 | 46 | 0 |
| Djibouti | 0.0 | 0 | 94,750 | 8,080 | 9 | 0 |
| Dominica | 0.1 | 0 | 212,129 | 156,754 | 74 | 100 |
| Dominican Republic (the) | 0.7 | 1,200 | 596,602 | 209,906 | 35 | 100 |
| Ecuador | 29.6 | 54,901 | 531,003 | 611,429 | 115 | 100 |
| Egypt | 21.5 | 0 | 3,417,472 | 4,690,607 | 137 | 43 |
| El Salvador | 4.1 | 0 | 205,763 | 165,291 | 80 | 33 |
| Equatorial Guinea | 0.0 | 0 | 152,340 | 72,913 | 48 | 50 |
| Eritrea | 0.3 | 0 | 208,750 | 297,050 | 142 |  |
| Eswatini (the Kingdom of) | 0.0 | 0 | 141,500 | 139,400 | 99 | 100 |
| Ethiopia | 0.0 | 0 | 258,500 | 304,396 | 118 | 67 |
| Fiji | 0.0 | 0 | 310,808 | 110,417 | 36 | 0 |
| Gabon | 0.0 | 0 | 171,377 | 178,700 | 104 | 50 |
| Gambia (the) | 0.0 | 0 | 287,400 | 253,986 | 88 | 50 |
| Georgia | 0.0 | 0 | 100,356 | 238,822 | 238 | 100 |
| Ghana | 0.0 | 0 | 200,881 | 206,505 | 103 | 100 |
| Grenada | 0.0 | 0 | 249,991 | 52,148 | 21 | 50 |
| Guatemala | 40.6 | 80,000 | 184,445 | 136,933 | 74 |  |
| Guinea | 0.0 | 0 | 153,751 | 204,838 | 133 | 33 |
| Guinea-Bissau | 0.0 | 0 | 92,353 | 23,916 | 26 | 25 |
| Guyana | 0.0 | 0 | 186,028 | 71,250 | 38 | 50 |
| Haiti | 0.0 | 0 | 49,720 | 59,607 | 120 | 100 |
| Honduras | 0.0 | 0 | 237,326 | 219,299 | 92 | 50 |
| India | 188.0 | 0 | 3,800,527 | 1,694,046 | 45 | 100 |
| Indonesia | 63.7 | 0 | 1,758,721 | 884,658 | 50 | 80 |
| Iran (Islamic Republic of) | 6.6 | 0 | 1,114,485 | 544,805 | 49 | 20 |
| Iraq | 0.0 | 0 | 520,255 | 186,117 | 36 | 100 |
| Jamaica | 0.0 | 0 | 172,809 | 99,659 | 58 | 0 |
| Jordan | 42.6 | 0 | 1,099,858 | 949,056 | 86 | 75 |
| Kenya | 0.0 | 0 | 375,730 | 240,560 | 64 | 0 |
| Kiribati | 0.0 | 0 | 224,175 | 35,888 | 16 |  |
| Kuwait | 0.0 | 0 | 1,054,890 | 564,760 | 54 | 0 |
| Kyrgyzstan | 0.0 | 0 | 206,586 | 247,298 | 120 | 50 |
| Lao People’s Democratic Republic (the) | 0.0 | 0 | 210,600 | 221,553 | 105 | 80 |
| Lebanon | 1.1 | 0 | 436,680 | 381,384 | 87 | 100 |
| Lesotho | 0.0 | 0 | 171,112 | 166,655 | 97 | 50 |
| Liberia | 0.0 | 0 | 291,448 | 207,467 | 71 | 0 |
| Libya | 9.8 | 0 | 307,951 | 479,468 | 156 |  |
| Madagascar | 3.4 | 0 | 108,240 | 35,449 | 33 |  |
| Malawi | 49.0 | 0 | 183,750 | 279,258 | 152 | 100 |
| Malaysia | 0.0 | 0 | 917,681 | 517,444 | 56 | 100 |
| Maldives | 0.0 | 0 | 194,563 | 124,246 | 64 | 33 |
| Mali | 0.0 | 0 | 160,720 | 28,000 | 17 | 25 |
| Marshall Islands (the) | 0.0 | 0 | 78,540 | 69,284 | 88 | 0 |
| Mauritania | 2.2 | 0 | 96,875 | 104,886 | 108 | 50 |
| Mauritius | 0.0 | 0 | 264,001 | 111,791 | 42 | 0 |
| Mexico | 24.0 | 0 | 2,980,513 | 2,711,888 | 91 | 88 |
| Micronesia (Federated States of) | 0.0 | 0 | 180,180 | 61,633 | 34 | 100 |
| Mongolia | 0.0 | 0 | 243,979 | 188,747 | 77 | 50 |
| Montenegro | 0.0 | 0 | 149,000 | 78,173 | 52 | 100 |
| Morocco | 0.0 | 0 | 315,001 | 305,174 | 97 | 0 |
| Mozambique | 0.0 | 0 | 304,764 | 291,081 | 96 | 33 |
| Myanmar | 0.4 | 0 | 45,002 | 0 | 0 | 57 |
| Namibia | 0.0 | 0 | 345,137 | 179,559 | 52 | 0 |
| Nauru | 0.0 | 0 | 116,395 | 7,030 | 6 | 0 |
| Nepal | 5.5 | 0 | 141,687 | 122,364 | 86 | 67 |
| Nicaragua | 0.5 | 0 | 308,790 | 115,057 | 37 |  |
| Niger (the) | 17.1 | 36,888 | 142,370 | 160,722 | 113 | 100 |
| Nigeria | 26.3 | 0 | 1,551,211 | 1,931,247 | 124 | 70 |
| Niue | 0.0 | 0 | 103,468 | 52,275 | 51 |  |
| North Macedonia | 13.4 | 3,947 | 293,002 | 241,323 | 82 | 0 |
| Oman | 2.5 | 0 | 262,664 | 125,033 | 48 | 0 |
| Pakistan | 5.4 | 0 | 1,207,374 | 712,645 | 59 | 100 |
| Palau | 0.0 | 0 | 163,000 | 79,941 | 49 |  |
| Panama | 0.0 | 0 | 293,803 | 203,384 | 69 | 100 |
| Papua New Guinea | 0.0 | 0 | 80,000 | 29,135 | 36 | 0 |
| Paraguay | 1.4 | 0 | 159,910 | 162,068 | 101 | 100 |
| Peru | 2.0 | 0 | 596,226 | 316,943 | 53 | 0 |
| Philippines (the) | 0.0 | 0 | 519,976 | 329,207 | 63 | 0 |
| Qatar | 0.0 | 0 | 237,585 | 220,586 | 93 | 67 |
| Republic of Moldova (the) | 0.3 | 0 | 162,812 | 188,386 | 116 | 100 |
| Rwanda | 0.3 | 0 | 222,700 | 256,089 | 115 | 100 |
| Saint Kitts and Nevis | 0.1 | 0 | 113,425 | 168,600 | 149 | 100 |
| Saint Lucia | 0.0 | 0 | 223,053 | 123,094 | 55 | 33 |
| Saint Vincent and the Grenadines | 0.0 | 0 | 214,622 | 59,527 | 28 | 0 |
| Samoa | 0.0 | 0 | 158,482 | 90,621 | 57 |  |
| Sao Tome and Principe | 0.0 | 0 | 92,086 | 0 | 0 | 0 |
| Saudi Arabia | 0.0 | 0 | 169,104 | 330,363 | 195 | 100 |
| Senegal | 0.0 | 0 | 328,706 | 223,809 | 68 | 50 |
| Serbia | 0.0 | 0 | 165,602 | 58,720 | 35 | 33 |
| Seychelles | 0.0 | 0 | 214,226 | 164,802 | 77 | 100 |
| Sierra Leone | 0.3 | 0 | 421,779 | 436,530 | 103 | 75 |
| Solomon Islands | 0.0 | 0 | 217,208 | 84,625 | 39 | 100 |
| Somalia | 0.0 | 0 | 120,452 | 100,583 | 84 | 50 |
| South Africa | 0.0 | 0 | 870,003 | 655,905 | 75 | 0 |
| South Sudan | 0.3 | 0 | 145,718 | 154,811 | 106 | 50 |
| Sri Lanka | 0.8 | 0 | 307,018 | 467,049 | 152 | 50 |
| Sudan (the) | 0.0 | 0 | 226,702 | 230,831 | 102 | 50 |
| Suriname | 0.0 | 0 | 179,889 | 0 | 0 | 50 |
| Syrian Arab Republic (the) | 0.0 | 0 | 787,614 | 353,469 | 45 | 0 |
| Thailand | 0.0 | 0 | 1,904,772 | 948,439 | 50 |  |
| Timor-Leste | 0.1 | 0 | 131,843 | 89,252 | 68 | 67 |
| Togo | 0.0 | 0 | 204,114 | 161,708 | 79 | 67 |
| Tonga | 0.0 | 0 | 198,940 | 91,901 | 46 |  |
| Trinidad and Tobago | 0.0 | 0 | 693,670 | 375,125 | 54 | 100 |
| Tunisia | 13.6 | 0 | 306,001 | 328,715 | 107 | 75 |
| Türkiye | 179.9 | 0 | 362,242 | 440,506 | 122 | 40 |
| Turkmenistan | 2.2 | 0 | 187,525 | 140,030 | 75 | 100 |
| Tuvalu | 0.0 | 0 | 144,254 | 48,672 | 34 |  |
| Uganda | 0.0 | 0 | 50,103 | 116,118 | 232 | 100 |
| United Republic of Tanzania (the) | 0.0 | 0 | 236,853 | 373,157 | 158 | 25 |
| Uruguay | 0.0 | 0 | 798,736 | 277,826 | 35 | 100 |
| Vanuatu | 0.0 | 0 | 139,630 | 60,638 | 43 | 100 |
| Venezuela (Bolivarian Republic of) | 0.0 | 0 | 473,760 | 522,644 | 110 | 50 |
| Viet Nam | 0.0 | 0 | 344,526 | 129,052 | 37 |  |
| Yemen | 0.0 | 0 | 137,607 | 2,404 | 2 |  |
| Zambia | 0.3 | 0 | 102,851 | 136,905 | 133 | 50 |
| Zimbabwe | 0.0 | 0 | 458,142 | 617,673 | 135 | 50 |
| Region: ASP | 0.0 | 0 | 695,805 | 685,677 | 99 | 33 |
| Global | 0.0 | 0 | 3,663,557 | 9,778,915 | 267 | 80 |
| Grand total | 9,268.3 | 192,602 | 85,526,594 | 94,536,121 | 111 | 56 |

* 97.5 mt (192,602 CO2-eq tonnes) in 2024 for HFC-related projects. In addition, in 2024, 109.9 mt (1,627,017 CO2-eq tonnes) of HFC-23 by-product were destroyed.

** For projects that were planned to be completed in 2024.

Annex II

OVERVIEW OF STATUS OF PROJECT IMPLEMENTATION

AS AT 31 DECEMBER 2024

# Table 1 of annex II presents an overview of the status of project implementation by year. All projects and activities approved between 1991 and 2008 and in 2010, 2011 and 2013, have now been completed.

Table 1. Status of project implementation by year

| Year | Number of projects* |  |  | Funding (US $)** |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Approved | Completed | % completed | Approved | Disbursed | Balance | % disbursed |
| 1991 | 68 | 68 | 100 | 7,950,771 | 7,950,771 | 0 | 100 |
| 1992 | 176 | 176 | 100 | 41,261,376 | 41,261,376 | 0 | 100 |
| 1993 | 217 | 217 | 100 | 73,198,586 | 73,198,586 | 0 | 100 |
| 1994 | 379 | 379 | 100 | 128,630,290 | 128,630,290 | 0 | 100 |
| 1995 | 355 | 355 | 100 | 111,188,309 | 111,188,309 | 0 | 100 |
| 1996 | 257 | 257 | 100 | 83,813,027 | 83,813,027 | 0 | 100 |
| 1997 | 532 | 532 | 100 | 154,314,938 | 154,314,940 | -2 | 100 |
| 1998 | 422 | 422 | 100 | 99,680,368 | 99,680,367 | 1 | 100 |
| 1999 | 546 | 546 | 100 | 152,710,736 | 152,710,736 | 0 | 100 |
| 2000 | 426 | 426 | 100 | 109,540,523 | 109,540,522 | 1 | 100 |
| 2001 | 427 | 427 | 100 | 130,139,750 | 130,139,752 | -2 | 100 |
| 2002 | 358 | 358 | 100 | 162,045,816 | 162,045,816 | 0 | 100 |
| 2003 | 247 | 247 | 100 | 157,043,468 | 157,043,468 | 0 | 100 |
| 2004 | 271 | 271 | 100 | 162,388,007 | 162,388,008 | -1 | 100 |
| 2005 | 255 | 255 | 100 | 180,276,023 | 180,276,021 | 2 | 100 |
| 2006 | 261 | 261 | 100 | 120,847,322 | 120,847,323 | -1 | 100 |
| 2007 | 213 | 213 | 100 | 120,084,047 | 120,084,047 | 0 | 100 |
| 2008 | 354 | 354 | 100 | 121,600,746 | 121,600,750 | -4 | 100 |
| 2009 | 320 | 318 | 99 | 73,691,484 | 73,400,556 | 290,928 | 100 |
| 2010 | 227 | 227 | 100 | 83,919,591 | 83,910,443 | 9,148 | 100 |
| 2011 | 264 | 264 | 100 | 201,764,495 | 201,898,540 | -134,045 | 100 |
| 2012 | 182 | 180 | 99 | 100,850,583 | 100,278,248 | 572,334 | 99 |
| 2013 | 184 | 184 | 100 | 125,214,437 | 125,080,397 | 134,040 | 100 |
| 2014 | 223 | 222 | 100 | 91,750,338 | 91,706,561 | 43,777 | 100 |
| 2015 | 377 | 372 | 99 | 154,069,382 | 151,706,795 | 2,362,586 | 98 |
| 2016 | 239 | 234 | 98 | 113,860,561 | 110,835,349 | 3,025,212 | 97 |
| 2017 | 202 | 195 | 97 | 74,563,947 | 73,622,179 | 941,767 | 99 |
| 2018 | 334 | 324 | 97 | 130,464,376 | 119,402,515 | 11,061,861 | 92 |
| 2019 | 226 | 204 | 90 | 48,882,338 | 43,460,474 | 5,421,864 | 89 |
| 2020 | 252 | 210 | 83 | 66,471,395 | 59,572,988 | 6,898,407 | 90 |
| 2021 | 291 | 214 | 74 | 83,868,814 | 69,031,458 | 14,837,356 | 82 |
| 2022 | 216 | 98 | 45 | 83,279,777 | 56,218,633 | 27,061,144 | 68 |
| 2023 | 350 | 35 | 10 | 114,007,011 | 26,236,505 | 87,770,506 | 23 |
| 2024 | 412 | 1 | 0 | 155,620,475 | 1,657,683 | 153,962,792 | 1 |
| Total | 10,063 | 9,046 | 90 | 3,818,993,107 | 3,504,733,436 | 314,259,671 | 92 |

* Excludes closed and transferred projects.

** Excludes agency support costs.

Completed projects

# Since 1991, 9,046 projects of the 10,063 projects (excluding closed or transferred projects) financed by the Multilateral Fund were completed, representing a completion rate of 90 per cent. Tables 2 to 4 present information on completed investment, non-investment and project preparation activities.

Completed investment projects

# Table 2 presents information on investment projects that have been completed since 1991. The table presents the data in total, followed by data according to region, sector, implementation characteristics, and disbursement method.

Table 2. Cumulative completed investment projects

| Item | Number of projects | Approved funds plus adjustment (US $) | Per cent of funds disbursed (%) | Consumption phased out | Production phased out | Average number of months from approval to first disbursement | Average number of months from approval to completion | Overall cost-effectiveness to the fund (US$/kg.) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TOTAL | 3,130 | 2,609,933,391 | 100 | 280,120 | 204,189 | 14 | 38 | 5.39 |
| Region |  |  |  |  |  |  |  |  |
| Africa | 557 | 181,494,440 | 99 | 18,719 | 0 | 12 | 41 | 9.70 |
| Asia & Pacific | 1,628 | 1,918,542,539 | 100 | 217,939 | 184,239 | 16 | 38 | 4.77 |
| Europe | 171 | 73,315,450 | 100 | 8,052 | 175 | 10 | 34 | 8.91 |
| Latin America and Caribbean | 774 | 436,580,962 | 99 | 35,410 | 19,775 | 13 | 37 | 7.91 |
| Global | n/a | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Sector |  |  |  |  |  |  |  |  |
| Aerosol | 127 | 82,501,518 | 100 | 27,449 | 0 | 16 | 43 | 3.01 |
| Destruction | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Energy efficiency | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Fire fighting | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Foam | 1,007 | 380,124,325 | 100 | 69,728 | 0 | 15 | 34 | 5.45 |
| Fumigants | 123 | 99,900,005 | 100 | 8,113 | 0 | 10 | 49 | 12.31 |
| Halon | 39 | 71,476,177 | 100 | 42,111 | 41,958 | 17 | 30 | 0.85 |
| HFC phase-down plan | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Multiple sectors | 4 | 2,287,376 | 100 | 419 | 0 | 28 | 78 | 5.46 |
| Other | 8 | 16,059,360 | 100 | 1,574 | 0 | 12 | 20 | 10.20 |
| Phase-out plan | 976 | 878,363,461 | 99 | 58,548 | 10,988 | 12 | 42 | 12.63 |
| Process agent | 30 | 120,252,627 | 100 | 19,573 | 52,162 | 10 | 27 | 1.68 |
| Production | 62 | 416,148,243 | 100 | 0 | 99,081 | 9 | 20 | 4.20 |
| Refrigeration | 623 | 447,394,639 | 100 | 45,260 | 0 | 16 | 39 | 9.88 |
| Solvents | 128 | 94,351,804 | 100 | 7,285 | 0 | 19 | 32 | 12.94 |
| Sterilant | 3 | 1,073,855 | 100 | 60 | 0 | 15 | 34 | 17.78 |
| Implementation characteristics |  |  |  |  |  |  |  |  |  |
| Agency implementation | 1,943 | 995,836,062 | 100 | 97,041 | 17,381 | 11 | 37 | 8.70 |
| National implementation | 1,187 | 1,614,097,329 | 99 | 183,079 | 186,808 | 20 | 40 | 4.36 |
| Disbursement method |  |  |  |  |  |  |  |  |  |
| During implementation | 3,001 | 2,126,444,541 | 100 | 268,078 | 199,719 | 14 | 38 | 4.55 |
| After implementation | 50 | 17,166,608 | 100 | 2,512 | 0 | 23 | 25 | 6.83 |
| Retroactive funding | 37 | 14,635,851 | 100 | 2,140 | 500 | 15 | 11 | 5.54 |
| Country to final beneficiaries | 42 | 451,686,391 | 100 | 7,389 | 3,970 | 8 | 54 | 39.76 |

# Overall, 99.6 per cent of the funds approved for completed investment projects have been disbursed. Since 1991, 3,130 investment projects have been completed at a total value of US $2.61 billion. The average time from approval to first disbursement for investment projects is 14 months. Investment projects have been completed, on average, 38 months after they were approved.

Completed non-investment projects

# Table 3 presents data on cumulative completed non-investment projects. Since 1991, 4,045 non-investment projects have been completed at a total value of US $645.23 million.

Table 3. Cumulative completed non-investment projects

| Item | Number of projects | Approved funds plus adjustment (US $) | Per cent of funds disbursed (%) | Average number of months from approval to first disbursement | Average number of months from approval to completion |
| --- | --- | --- | --- | --- | --- |
| TOTAL | 4,045 | 645,230,714 | 100 | 12 | 38 |
| Region |  |  |  |  |  |
| Africa | 1,259 | 113,203,483 | 100 | 12 | 38 |
| Asia & Pacific | 1,227 | 185,883,752 | 100 | 14 | 40 |
| Europe | 267 | 25,380,606 | 100 | 9 | 33 |
| Latin America and Caribbean | 965 | 116,198,782 | 100 | 14 | 41 |
| Global | 327 | 204,564,090 | 99 | 6 | 22 |
| Sector |  |  |  |  |  |
| Aerosol | 31 | 2,461,265 | 100 | 11 | 36 |
| Destruction | 17 | 8,695,623 | 100 | 11 | 65 |
| Energy efficiency | 0 | 0 | 0 | n/a | n/a |
| Fire fighting | 0 | 0 | 0 | n/a | n/a |
| Foam | 34 | 10,543,567 | 100 | 14 | 36 |
| Fumigants | 137 | 21,224,434 | 100 | 9 | 39 |
| Halon | 82 | 11,238,156 | 100 | 17 | 44 |
| HFC phase-down plan | 1 | 20,000 | 100 | 25 | 24 |
| Multiple sectors | 1 | 53,792 | 100 | 56 | 58 |
| Other | 1 | 76,499 | 100 | 7 | 38 |
| Phase-out plan | 854 | 91,074,821 | 100 | 14 | 40 |
| Process agent | 0 | 0 | 0 | n/a | n/a |
| Production | 2 | 90,000 | 100 | 5 | 8 |
| Refrigeration | 639 | 92,316,381 | 100 | 16 | 50 |
| Several | 2,212 | 404,037,394 | 99 | 10 | 33 |
| Solvents | 34 | 3,398,782 | 100 | 11 | 27 |
| Sterilant | 0 | 0 | 0 | n/a | n/a |
| Implementation characteristics |  |  |  |  |  |
| Agency implementation | 3,314 | 489,400,138 | 99 | 12 | 37 |
| National implementation | 731 | 155,830,575 | 100 | 14 | 40 |
| Disbursement method |  |  |  |  |  |
| During implementation | 4,009 | 632,662,747 | 100 | 12 | 38 |
| After implementation | 26 | 2,325,462 | 100 | 14 | 21 |
| Retroactive funding | 1 | 146,698 | 100 | 3 | 83 |
| Country to final beneficiaries | 9 | 10,095,807 | 100 | 7 | 38 |

# The average time from approval to first disbursement for non-investment projects is 12 months. Non-investment projects have been completed, on average, 38 months after they were approved. This figure is influenced by the large number of projects (2,212 of 4,045) in the sector called “several”, which had an average time from approval to completion of 33 months. Non-investment projects in the other sectors were completed between eight and 65 months after they had been approved.

# Almost all projects were implemented by the agency concerned rather than through national implementation. Agency implementation of non-investment projects normally does not require legal agreements, which may explain the shorter period of time (37 months) compared with nationally-implemented non-investment projects (40 months).

Completed project preparation activities

# Table 4 presents data on cumulative completed project preparation activities. Since 1991, 1,871 preparation activities have been completed at a total value of US $98.13 million.

Table 4. Cumulative completed project preparation activities

| Item | Number of projects | Approved funds plus adjustment (US$) | Per cent of funds disbursed (%) | Average number of months from approval to first disbursement | Average number of months from approval to completion |
| --- | --- | --- | --- | --- | --- |
| TOTAL | 1,871 | 98,128,577 | 98 | 8 | 24 |
| Region |  |  |  |  |  |
| Africa | 504 | 18,922,276 | 97 | 9 | 26 |
| Asia & Pacific | 698 | 46,202,097 | 99 | 8 | 23 |
| Europe | 132 | 6,041,981 | 99 | 7 | 23 |
| Latin America and Caribbean | 518 | 25,351,798 | 98 | 7 | 22 |
| Global | 19 | 1,610,425 | 100 | 5 | 16 |
| Sector |  |  |  |  |  |
| Aerosol | 45 | 1,254,278 | 100 | 6 | 17 |
| Destruction | 18 | 818,719 | 100 | 13 | 40 |
| Energy efficiency | 1 | 30,000 | 40 | 5 | 12 |
| Fire fighting | 0 | 0 | 0 | n/a | n/a |
| Foam | 264 | 11,330,716 | 100 | 6 | 21 |
| Fumigants | 118 | 2,993,886 | 100 | 5 | 17 |
| Halon | 27 | 836,728 | 100 | 6 | 19 |
| HFC phase-down plan | 90 | 9,810,116 | 86 | 11 | 29 |
| Multiple sectors | 3 | 139,440 | 100 | 3 | 34 |
| Other | 2 | 240,747 | 100 | 11 | 35 |
| Phase-out plan | 546 | 30,307,696 | 99% | 11 | 32 |
| Process agent | 9 | 694,384 | 100 | 9 | 19 |
| Production | 13 | 1,406,211 | 100 | 7 | 15 |
| Refrigeration | 394 | 14,163,567 | 100 | 7 | 21 |
| Several | 283 | 21,969,992 | 100 | 4 | 15 |
| Solvents | 57 | 2,127,098 | 100 | 6 | 25 |
| Sterilant | 1 | 5,000 | 100 | 1 | 9 |
| Implementation characteristics |  |  |  |  |  |
| Agency implementation | 1,617 | 79,819,874 | 99 | 7 | 23 |
| National implementation | 254 | 18,308,703 | 97 | 11 | 30 |
| Disbursement method |  |  |  |  |  |
| During implementation | 1,860 | 96,497,116 | 98 | 8 | 24 |
| After implementation | 6 | 899,752 | 100 | 7 | 21 |
| Retroactive funding | 0 | 0 | 0 | n/a | n/a |
| Country to final beneficiaries | 5 | 731,709 | 100 | 5 | 27 |

# The average time from approval to first disbursement for project preparation activities is eight months. Preparation activities have been completed, on average, 24 months after they were approved. Overall, 98 per cent of the funds approved for completed preparation activities have been disbursed.

Ongoing projects

# A total of 1,017 projects were under implementation at the end of 2024. Tables 5 to 7 present information on ongoing investment, non-investment and project preparation activities.

## Ongoing investment projects

# Table 5 presents information on the status of investment projects under implementation by region, sector, and implementation characteristics.

Table 5. Cumulative ongoing investment projects

| Item | Number of projects | Approved funds plus adjustment (US $) | Per cent of funds disbursed (%) | Number of projects disbursing | Per cent of projects disbursing (%) | Average number of months from approval to first disbursement | Average number of months from approval to planned completion | Average length of delay in project planned completion | Overall cost-effectiveness to the Fund (US$/kg.)* |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TOTAL | 343 | 327,073,460 | 39 | 181 | 53 | 11 | 47 | 19 | 12.46 |
| Region |  |  |  |  |  |  |  |  |  |
| Africa | 104 | 47,933,765 | 37 | 61 | 59 | 12 | 50 | 17 | 23.81 |
| Asia & Pacific | 124 | 214,121,035 | 46 | 62 | 50 | 11 | 50 | 28 | 11.05 |
| Europe | 24 | 9,880,571 | 37 | 17 | 71 | 7 | 48 | 16 | 12.61 |
| Latin America and Caribbean | 91 | 55,138,089 | 12 | 41 | 45 | 10 | 40 | 11 | 13.55 |
| Global | 0 | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Sector |  |  |  |  |  |  |  |  |  |
| Aerosol | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a | n/a |
| Destruction | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a | n/a |
| Energy efficiency | 7 | 2,435,957 | 0 | 0 | 0 | n/a | 38 | (2) | n/a |
| Fire fighting | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a | n/a |
| Foam | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a | n/a |
| Fumigants | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a | n/a |
| Halon | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a | n/a |
| HFC phase-down plan | 92 | 37,666,976 | 1 | 23 | 25 | 5 | 36 | 1 | 5.48 |
| Multiple sectors | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a | n/a |
| Other | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a | n/a |
| Phase-out plan | 237 | 215,810,716 | 36 | 152 | 64 | 11 | 50 | 21 | 25.66 |
| Process agent | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a | n/a |
| Production | 3 | 66,997,213 | 67 | 2 | 67 | 17 | 50 | 72 | 6.30 |
| Refrigeration | 4 | 4,162,598 | 96 | 4 | 100 | 32 | 117 | 93 | 12.74 |
| Solvents | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a | n/a |
| Sterilant | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a | n/a |
| Implementation characteristics |  |  |  |  |  |  |  |  |  |
| Agency implementation | 234 | 205,879,503 | 31 | 154 | 66 | 10 | 51 | 18 | 12.88 |
| National implementation | 109 | 121,193,957 | 51 | 27 | 25 | 17 | 39 | 27 | 11.81 |
| Disbursement method |  |  |  |  |  |  |  |  |  |
| During implementation | 332 | 225,255,157 | 18 | 170 | 51 | 11 | 47 | 18 | 12.83 |
| After implementation | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a | n/a |
| Retroactive funding | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a | n/a |
| Country to final beneficiaries | 11 | 101,818,303 | 83 | 11 | 100 | 9 | 60 | 37 | 11.71 |

*Based on the ODS to be phased out according to the proposal.

# There are currently 343 investment projects under implementation at a total value of over US $327.07 million. Around 39 per cent of the funds have already been disbursed. The overall average cost-effectiveness of ongoing investment projects is US $12.46/kg ODP to be phased out. The average number of months from approval to first disbursement is 11 months. The average duration of an ongoing investment project is 47 months. Typically, ongoing investment projects are completed 19 months later than originally planned, which could be considered the average delay.

Ongoing non-investment projects

# Table 6 presents information on the status of non-investment projects under implementation by region, sector, and implementation characteristic.

Table 6. Cumulative ongoing non-investment projects

| Item | Number of projects | Approved funds plus adjustment (US $) | Per cent of funds disbursed | Number of projects disbursing | Per cent of projects disbursing | Average number of months from approval to first disbursement | Average number of months from approval to planned completion | Average length of delay in project planned completion |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TOTAL | 451 | 101,451,374 | 16 | 176 | 39 | 15 | 42 | 5 |
| Region |  |  |  |  |  |  |  |  |
| Africa | 154 | 23,468,507 | 15 | 51 | 33 | 18 | 39 | 5 |
| Asia & Pacific | 167 | 44,096,962 | 18 | 68 | 41 | 17 | 47 | 6 |
| Europe | 26 | 4,679,441 | 28 | 18 | 69 | 8 | 36 | 4 |
| Latin America and Caribbean | 99 | 17,221,734 | 18 | 37 | 37 | 13 | 40 | 6 |
| Global | 5 | 11,984,730 | 4 | 2 | 40 | 9 | 17 | 3 |
| Sector |  |  |  |  |  |  |  |  |
| Aerosol | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Destruction | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Energy efficiency | 78 | 11,026,434 | 8 | 28 | 36 | 7 | 41 | 1 |
| Fire fighting | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Foam | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Fumigants | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Halon | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| HFC phase-down plan | 51 | 3,593,901 | 1 | 3 | 6 | 13 | 36 | n/a |
| Multiple sectors | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Other | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Phase-out plan | 164 | 34,216,997 | 25 | 76 | 46 | 19 | 46 | 10 |
| Process agent | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Production | 1 | 30,000 | 0 | 0 | 0 | n/a | 12 | n/a |
| Refrigeration | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Several | 157 | 52,584,042 | 13 | 69 | 44 | 15 | 39 | 5 |
| Solvents | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Sterilant | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Implementation characteristics |  |  |  |  |  |  |  |  |  |
| Agency implementation | 391 | 80,334,236 | 15 | 148 | 38 | 16 | 42 | 5 |
| National implementation | 60 | 21,117,138 | 22 | 28 | 47 | 10 | 39 | 6 |
| Disbursement method |  |  |  |  |  |  |  |  |  |
| During implementation | 451 | 101,451,374 | 16 | 176 | 39 | 15 | 42 | 5 |
| After implementation | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Retroactive funding | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Country to final beneficiaries | 0 | 0 | 0 | 0 | 0 | n/a | n/a | n/a |

# There are currently 451 non-investment projects under implementation at a total value of US $101.45 million, with 16 per cent of the funds already disbursed. The average number of months from approval to first disbursement is 15 months. On average, ongoing non-investment projects are completed 42 months from the date of approval, which represents a delay of five months.

Ongoing project preparation activities

# Table 7 presents information on the status of project preparation activities under implementation by region, sector, and implementation characteristic.

Table 7. Cumulative ongoing project preparation activities

| Item | Number of projects | Approved funds plus adjustment (US$) | Funds disbursed (US$) | Per cent of funds disbursed (%) | Average number of months from approval to first disbursement | Average number of months from approval to planned completion | Average length of delay in project planned completion |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TOTAL | 223 | 17,733,000 | 3,946,964 | 22 | 10 | 32 | 8 |
| Region |  |  |  |  |  |  |  |
| Africa | 92 | 7,278,000 | 1,989,849 | 27 | 10 | 35 | 12 |
| Asia & Pacific | 65 | 5,109,000 | 794,635 | 16 | 13 | 29 | 6 |
| Europe | 17 | 1,480,000 | 394,265 | 27 | 9 | 29 | 5 |
| Latin America and Caribbean | 48 | 3,786,000 | 768,216 | 20 | 7 | 30 | 6 |
| Global | 1 | 80,000 | 0 | 0 | n/a | 19 | 6 |
| Sector |  |  |  |  |  |  |  |
| Aerosol | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Destruction | 92 | 7,455,000 | 369,525 | 5 | 7 | 28 | 4 |
| Energy efficiency | 12 | 633,000 | 52,497 | 8 | 5 | 19 | 2 |
| Fire fighting | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Foam | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Fumigants | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Halon | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| HFC phase-down plan | 87 | 8,525,000 | 3,403,438 | 40 | 10 | 37 | 12 |
| Multiple sectors | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Other | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Phase-out plan | 32 | 1,120,000 | 121,505 | 11 | 18 | 34 | 13 |
| Process agent | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Production | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Refrigeration | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Several | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Solvents | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Sterilant | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Implementation characteristics |  |  |  |  |  |  |  |
| Agency implementation | 188 | 15,447,500 | 3,655,226 | 24 | 10 | 32 | 8 |
| National implementation | 35 | 2,285,500 | 291,738 | 13 | 9 | 31 | 9 |
| Disbursement method |  |  |  |  |  |  |  |
| During implementation | 222 | 17,708,000 | 3,934,129 | 22 | 10 | 32 | 8 |
| After implementation | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Retroactive funding | 0 | 0 | 0 | 0 | n/a | n/a | n/a |
| Country to final beneficiaries | 1 | 25,000 | 12,835 | 51 | 2 | 13 | n/a |

# There are currently 223 project preparation activities under implementation at a total value of US $17.73 million, with 22 per cent of the funds already disbursed. The average number of months from approval to first disbursement is 10 months. On average, ongoing preparation activities are completed 32 months from the date of approval, which represents a delay of eight months.

Closed projects

# Table 8 presents a summary of closed projects.  Since 1991, 291 projects have been closed at a total value of US $15.28 million.

Table 8. Closed projects summary

| Agency | Number of projects | Approved funding plus adjustment (US$) | Funds disbursed (US $) | Balances (US$) | Consumption ODP to be phased out | Consumption ODP phased out |
| --- | --- | --- | --- | --- | --- | --- |
| UNDP | 81 | 6,895,392 | 6,895,392 | 0 | 673 | 636 |
| UNEP | 22 | 341,325 | 195,325 | 146,000 | 12 | 12 |
| UNIDO | 68 | 6,446,674 | 6,446,674 | 0 | 1,808 | 367 |
| World Bank | 101 | 1,373,519 | 1,373,519 | 0 | 657 | 581 |
| Bilaterals | 19 | 227,901 | 227,901 | 0 | 223 | 0 |
| Total | 291 | 15,284,810 | 15,138,811 | 145,999 | 3,373 | 1,595 |

Annex III

AN OVERVIEW OF HFC-RELATED PROJECTS AND ACTIVITIES

# Since its 80th meeting, the Executive Committee has approved funding for the implementation of HFC demonstration and investment projects (decisions 78/3(g), 79/45, 91/65 and 94/60) and enabling activities to help national ozone units fulfil their initial obligations with regard to HFC phase-down in line with the Kigali Amendment (decision 79/46).

# As of 31 December 2024, the Executive Committee has approved 545 HFC-related projects and activities in 140 countries and two regions, consisting of 200 requests for project preparation, 19 investment projects, 140 projects for Kigali HFC implementation plans (KIPs), one technical assistance project, 158 enabling activities, 23 projects for energy efficiency and four HFC-23 emission control projects, amounting to US $102.48 million (excluding support costs).

# Table 1 presents an overview of all HFC-related projects and activities under the Multilateral Fund, irrespective of their source of funding, at the country level, indicating the status of ratification of the Kigali Amendment and the status of the HFC licensing system.

Table 1. Overview of all HFC-related projects and activities under the Multilateral Fund

| Country | Group | Ratification of Kigali Amendment | Implemen-tation of licensing system | Funds approved for (US $) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Enabling activities | Energy efficiency | HFC-23 emission control | Investment projects | KIP | Project preparation | Technical assistance |
| Afghanistan | I |  |  | 136,888 |  |  |  |  |  |  |
| Albania | I | Yes | √ | 94,978 |  |  |  | 179,390 | 128,367 |  |
| Algeria | I |  |  | 150,000 |  |  |  |  |  |  |
| Angola | I | Yes | Pending | 142,397 |  |  |  |  | 170,000 |  |
| Antigua and Barbuda | I |  |  |  |  |  |  |  |  |  |
| Argentina | I | Yes | √ | 250,000 |  | 1,527,851 | 7,538,348 |  | 294,816 |  |
| Armenia | I | Yes | √ | 149,639 |  |  |  | 165,075 | 170,000 |  |
| Bahamas (the) | I | Yes | √ | 95,000 |  |  |  |  | 130,000 |  |
| Bahrain | II | Yes | √ | 140,240 |  |  |  |  |  |  |
| Bangladesh | I | Yes | √ | 135,667 |  |  | 3,131,610 |  | 190,000 |  |
| Barbados | I | Yes | √ |  |  |  |  |  | 130,000 |  |
| Belize | I | Yes | √ | 95,000 |  |  |  |  | 130,000 |  |
| Benin | I | Yes | √ | 128,885 |  |  |  | 177,500 | 190,000 |  |
| Bhutan | I | Yes | √ | 49,654 |  |  |  |  | 100,000 |  |
| Bolivia (Plurinational State of) | I | Yes | √ | 150,000 | 96,000 |  |  | 194,000 | 165,406 |  |
| Bosnia and Herzegovina | I | Yes | √ | 94,920 |  |  |  |  | 130,000 |  |
| Botswana | I | Yes | √ | 96,648 |  |  |  |  | 170,000 |  |
| Brazil | I | Yes | √ |  |  |  |  |  | 230,000 |  |
| Brunei Darussalam | I | Yes | Pending | 119,812 |  |  |  |  |  |  |
| Burkina Faso | I | Yes | √ | 145,443 |  |  |  | 162,500 | 190,000 |  |
| Burundi | I | Yes | √ | 100,000 |  |  |  |  | 170,000 |  |
| Cabo Verde | I | Yes | √ | 79,038 |  |  |  |  | 130,000 |  |
| Cambodia | I | Yes | √ | 147,918 |  |  |  | 250,110 | 170,000 |  |
| Cameroon | I | Yes | √ | 149,324 | 120,000 |  |  | 355,500 | 190,000 |  |
| Central African Republic (the) | I |  |  |  |  |  |  |  |  |  |
| Chad | I | Yes | √ | 130,200 |  |  |  | 216,000 | 170,000 |  |
| Chile | I | Yes | √ | 131,337 |  |  |  | 876,507 | 207,325 |  |
| China | I | Yes | √ | 244,685 |  |  | 1,274,967 |  | 47,687 |  |
| Colombia | I | Yes | √ | 246,344 | 506,319 |  |  | 2,813,811 | 420,000 |  |
| Comoros (the) | I | Yes | √ | 45,242 |  |  |  |  | 100,000 |  |
| Congo (the) | I | Yes | √ | 149,841 |  |  |  | 81,500 | 170,000 |  |
| Cook Islands (the) | I | Yes | √ | 47,711 |  |  |  | 23,250 |  |  |
| Costa Rica | I | Yes | √ | 144,830 | 260,000 |  |  | 370,968 | 170,000 |  |
| Cote d'Ivoire | I | Yes | √ | 135,605 |  |  |  |  | 190,000 |  |
| Cuba | I | Yes | √ | 146,408 |  |  |  | 160,000 | 170,000 |  |
| Democratic People's Republic of Korea (the) | I | Yes | √ |  |  |  |  |  |  |  |
| Democratic Republic of the Congo (the) | I |  |  | 132,234 |  |  |  |  |  |  |
| Djibouti | I | Yes | Pending | 22,422 |  |  |  |  |  |  |
| Dominica | I |  |  | 40,000 |  |  |  |  |  |  |
| Dominican Republic (the) | I | Yes | √ | 149,518 |  |  | 129,801 | 535,930 | 201,572 |  |
| Ecuador | I | Yes | √ | 120,725 |  |  | 267,885 | 292,600 | 214,127 |  |
| Egypt | I | Yes | √ | 246,050 | 285,000 |  |  |  | 387,964 |  |
| El Salvador | I | Yes | √ | 149,478 | 125,000 |  |  | 180,000 | 170,000 |  |
| Equatorial Guinea | I |  |  | 113,154 |  |  |  |  |  |  |
| Eritrea | I | Yes | √ | 92,822 |  |  |  |  | 130,000 |  |
| Eswatini (the Kingdom of) | I | Yes | √ | 94,509 |  |  |  | 63,500 | 130,000 |  |
| Ethiopia | I | Yes | √ | 94,208 |  |  |  |  | 130,000 |  |
| Fiji | I | Yes | √ | 147,699 |  |  |  |  | 130,000 |  |
| Gabon | I | Yes | √ | 134,202 |  |  |  |  | 190,000 |  |
| Gambia (the) | I | Yes | √ | 94,947 |  |  |  | 80,150 | 130,000 |  |
| Georgia | I | Yes | √ | 95,000 |  |  |  |  | 130,000 |  |
| Ghana | I | Yes | √ | 149,425 |  |  |  | 188,000 | 189,590 |  |
| Grenada | I | Yes | √ | 46,491 |  |  |  | 72,500 | 100,000 |  |
| Guatemala | I | Yes | √ | 128,267 |  |  |  | 261,019 | 170,000 |  |
| Guinea | I | Yes | √ | 100,000 |  |  |  |  | 190,000 |  |
| Guinea-Bissau | I | Yes | √ | 70,803 |  |  |  |  | 130,000 |  |
| Guyana | I |  |  | 55,000 |  |  |  |  |  |  |
| Haiti | I |  |  | 95,000 |  |  |  |  |  |  |
| Honduras | I | Yes | √ | 149,931 | 278,068 |  |  | 296,918 | 170,000 |  |
| India | II | Yes | √ | 250,000 | 2,003,795 |  | 846,326 |  | 150,000 |  |
| Indonesia | I | Yes | √ | 246,666 |  |  |  |  | 300,000 |  |
| Iran (Islamic Republic of) | II |  |  | 218,404 |  |  |  |  |  |  |
| Iraq | II |  |  | 168,030 |  |  |  |  |  |  |
| Jamaica | I |  |  | 145,083 |  |  |  |  |  |  |
| Jordan | I | Yes | √ | 127,708 |  |  | 1,637,610 | 2,540,680 | 190,000 |  |
| Kenya | I | Yes | √ | 149,348 |  |  |  |  | 220,000 |  |
| Kiribati | I | Yes | √ | 32,898 |  |  |  | 15,000 |  |  |
| Kuwait | II | Yes | √ | 138,000 |  |  |  |  |  |  |
| Kyrgyzstan | I | Yes | √ | 95,000 | 206,000 |  |  | 81,000 | 130,000 |  |
| Lao People's Democratic Republic (the) | I | Yes | √ | 54,082 |  |  |  | 110,000 | 130,000 |  |
| Lebanon | I | Yes | √ | 149,979 |  |  | 1,039,874 |  | 317,894 |  |
| Lesotho | I | Yes | √ | 94,532 |  |  |  | 82,000 | 130,000 |  |
| Liberia | I | Yes | √ | 95,000 |  |  |  | 72,500 | 130,000 |  |
| Libya | I |  |  | 147,508 |  |  |  |  |  |  |
| Madagascar | I |  |  | 115,554 |  |  |  |  |  |  |
| Malawi | I | Yes | √ | 149,954 |  |  |  | 68,000 | 167,662 |  |
| Malaysia | I | Yes | √ | 250,000 | 915,689 |  |  | 3,042,912 | 360,000 |  |
| Maldives | I | Yes | √ | 94,801 |  |  |  |  | 130,000 |  |
| Mali | I | Yes | √ | 148,069 |  |  |  |  | 170,000 |  |
| Marshall Islands (the) | I | Yes | √ | 37,583 |  |  |  | 11,750 |  |  |
| Mauritania | I |  | √ | 102,338 |  |  |  |  |  |  |
| Mauritius | I | Yes | √ | 139,622 |  |  |  | 103,000 | 170,000 |  |
| Mexico | I | Yes | √ | 240,755 | 938,620 | 1,140,368 | 3,756,960 | 6,746,923 | 422,343 |  |
| Micronesia (Federated States of) | I | Yes | √ | 48,247 |  |  |  | 63,500 |  |  |
| Mongolia | I | Yes | √ | 92,866 |  |  |  |  | 210,000 |  |
| Montenegro | I | Yes | √ | 49,973 | 120,000 |  |  | 115,050 | 100,000 |  |
| Morocco | I | Yes | √ | 94,725 |  |  | 352,985 |  | 220,000 |  |
| Mozambique | I | Yes | √ | 149,330 |  |  |  | 169,500 | 170,000 |  |
| Myanmar | I |  |  | 53,623 |  |  |  |  |  |  |
| Namibia | I | Yes | √ | 147,673 |  |  |  |  | 170,000 |  |
| Nauru | I | Yes | √ | 34,339 |  |  |  | 10,500 |  |  |
| Nepal | I | Yes | √ | 48,984 |  |  |  |  |  |  |
| Nicaragua | I | Yes | √ | 150,000 | 66,000 |  |  | 199,000 | 168,385 |  |
| Niger (the) | I | Yes | √ | 148,244 |  |  |  | 150,000 | 170,000 |  |
| Nigeria | I | Yes | √ | 245,868 | 145,000 |  |  | 2,738,360 | 219,570 |  |
| Niue | I | Yes | √ | 33,863 |  |  |  | 9,250 |  |  |
| North Macedonia | I | Yes | √ | 95,000 |  |  |  | 103,555 | 130,000 |  |
| Oman | II | Yes | Pending | 129,061 |  |  |  |  | 190,000 |  |
| Pakistan | II |  |  | 247,420 |  |  |  |  |  |  |
| Palau | I | Yes | √ | 25,000 |  |  |  | 57,500 |  |  |
| Panama | I | Yes | √ | 149,825 |  |  |  | 331,100 | 190,000 |  |
| Papua New Guinea | I | Yes | √ | 95,000 |  |  |  |  | 130,000 |  |
| Paraguay | I | Yes | √ | 143,084 |  |  |  | 235,675 | 170,000 |  |
| Peru | I | Yes | √ | 147,582 | 115,000 |  |  | 283,140 | 190,000 |  |
| Philippines (the) | I | Yes | √ | 207,289 |  |  |  |  | 220,000 |  |
| Qatar | II |  |  | 150,000 |  |  |  |  |  |  |
| Republic of Moldova (the) | I | Yes | √ | 38,716 |  |  |  |  | 130,000 |  |
| Rwanda | I | Yes | √ | 91,190 |  |  |  | 75,900 | 130,000 |  |
| Saint Kitts and Nevis | I | Yes | Pending | 50,000 |  |  |  |  |  |  |
| Saint Lucia | I | Yes | √ | 57,000 |  |  |  | 70,000 | 130,000 |  |
| Saint Vincent and the Grenadines | I | Yes | √ | 50,000 |  |  |  |  | 100,000 |  |
| Samoa | I | Yes | √ | 49,018 |  |  |  | 66,000 |  |  |
| Sao Tome and Principe | I | Yes | √ | 83,915 |  |  |  |  | 130,000 |  |
| Saudi Arabia | II | Yes | Pending | 193,170 |  |  |  |  |  |  |
| Senegal | I | Yes | √ | 137,814 |  |  |  | 295,500 | 190,000 |  |
| Serbia | I | Yes | √ | 143,900 |  |  |  |  | 170,000 |  |
| Seychelles | I | Yes | √ | 95,000 |  |  |  | 81,680 | 130,000 |  |
| Sierra Leone | I | Yes | √ | 94,741 |  |  |  | 86,500 | 160,000 |  |
| Solomon Islands | I | Yes | √ | 88,655 |  |  |  | 74,125 |  |  |
| Somalia | I | Yes | √ | 144,313 |  |  |  |  | 170,000 |  |
| South Africa | I | Yes | √ | 193,367 | 350,000 |  |  |  | 220,000 |  |
| South Sudan | I |  |  | 94,791 |  |  |  |  |  |  |
| Sri Lanka | I | Yes | √ | 149,023 | 245,700 |  |  |  | 250,000 |  |
| Sudan (the) | I |  |  | 143,823 |  |  |  |  | 30,000 |  |
| Suriname | I |  |  | 65,650 |  |  |  |  |  |  |
| Syrian Arab Republic (the) | I | Yes | √ | 199,235 |  |  |  |  | 216,790 |  |
| Thailand | I | Yes | √ | 247,414 |  |  | 183,514 |  | 400,000 |  |
| Timor-Leste | I |  |  | 46,669 |  |  |  |  |  |  |
| Togo | I | Yes | √ | 129,488 |  |  |  | 187,500 | 200,000 |  |
| Tonga | I | Yes | √ | 48,745 |  |  |  | 60,750 |  |  |
| Trinidad and Tobago | I | Yes | √ | 145,733 |  |  |  | 543,249 | 190,000 |  |
| Tunisia | I | Yes | √ | 149,990 | 170,000 |  |  | 1,576,566 | 190,000 |  |
| Türkiye | I | Yes | √ | 194,675 |  |  |  | 2,789,430 | 370,000 |  |
| Turkmenistan | I | Yes | √ | 148,955 | 142,000 |  |  | 116,000 | 170,000 |  |
| Tuvalu | I | Yes | √ | 25,631 |  |  |  | 12,250 |  |  |
| Uganda | I | Yes | √ | 49,763 | 435,200 |  |  |  | 130,000 |  |
| United Republic of Tanzania (the) | I | Yes | √ | 94,185 |  |  |  |  | 130,000 |  |
| Uruguay | I | Yes | √ | 148,496 | 300,000 |  |  | 176,787 | 190,000 |  |
| Vanuatu | I | Yes | √ | 46,845 |  |  |  | 31,625 |  |  |
| Venezuela (Bolivarian Republic of) | I | Yes | √ | 250,000 |  |  |  |  | 220,000 |  |
| Viet Nam | I | Yes | √ | 249,238 |  |  |  | 2,019,488 | 250,000 |  |
| Yemen | I |  |  |  |  |  |  |  |  |  |
| Zambia | I | Yes | √ | 94,254 |  |  |  |  | 130,000 |  |
| Zimbabwe | I | Yes | √ | 140,551 |  |  | 426,954 | 241,500 | 189,909 |  |
| Region: ASP |  |  |  |  |  |  |  | 542,500 | 780,000 |  |
| Global |  |  |  |  |  |  |  |  |  | 793400 |
| Total |  |  |  | 17,047,398 | 7,823,391 | 2,668,219 | 20,586,834 | 34,383,973 | 19,179,406 | 793,400 |

Annex IV

HCFC PHASE-OUT MANAGEMENT PLAN BY COUNTRY 
AS AT 31 DECEMBER 2024

| Country | Approved phase-out (ODP tonnes) | Funds approved (US$) | Funds disbursed (US$) | Balance (US$) | Funds disbursed (%) |
| --- | --- | --- | --- | --- | --- |
| Afghanistan | 8.4 | 884,821 | 518,951 | 365,870 | 59 |
| Albania | 4.1 | 659,960 | 523,936 | 136,024 | 79 |
| Algeria | 35.6 | 3,396,304 | 1,239,334 | 2,156,970 | 36 |
| Angola | 10.8 | 989,326 | 720,164 | 269,162 | 73 |
| Antigua and Barbuda | 0.0 | 27,235 | 27,235 | 0 | 100 |
| Argentina | 187.7 | 19,202,563 | 13,749,572 | 5,452,991 | 72 |
| Armenia | 3.5 | 675,496 | 675,496 | 0 | 100 |
| Bahamas (the) | 3.2 | 481,754 | 349,918 | 131,836 | 73 |
| Bahrain | 50.0 | 1,646,002 | 1,557,483 | 88,519 | 95 |
| Bangladesh | 47.2 | 6,999,625 | 5,629,665 | 1,369,960 | 80 |
| Barbados | 2.5 | 439,178 | 278,178 | 161,000 | 63 |
| Belize | 2.0 | 689,100 | 368,850 | 320,250 | 54 |
| Benin | 16.0 | 1,070,778 | 761,911 | 308,867 | 71 |
| Bhutan | 0.3 | 569,349 | 422,349 | 147,000 | 74 |
| Bolivia (Plurinational State of) | 4.2 | 784,659 | 547,796 | 236,863 | 70 |
| Bosnia and Herzegovina | 8.2 | 1,353,692 | 1,024,817 | 328,875 | 76 |
| Botswana | 3.8 | 694,011 | 614,183 | 79,829 | 88 |
| Brazil | 654.6 | 53,454,103 | 41,229,420 | 12,224,683 | 77 |
| Brunei Darussalam | 3.0 | 462,672 | 359,839 | 102,833 | 78 |
| Burkina Faso | 7.2 | 1,073,630 | 703,869 | 369,761 | 66 |
| Burundi | 1.7 | 545,179 | 329,579 | 215,600 | 60 |
| Cabo Verde | 0.1 | 332,834 | 248,264 | 84,570 | 75 |
| Cambodia | 7.8 | 1,470,000 | 1,280,708 | 189,291 | 87 |
| Cameroon | 34.7 | 2,441,520 | 1,810,224 | 631,296 | 74 |
| Central African Republic (the) | 0.0 | 45,000 | 45,000 | 0 | 100 |
| Chad | 10.9 | 887,542 | 693,006 | 194,536 | 78 |
| Chile | 83.5 | 5,835,924 | 5,154,296 | 681,629 | 88 |
| China | 11,451.3 | 458,759,231 | 417,275,052 | 41,484,178 | 91 |
| Colombia | 201.2 | 12,726,829 | 11,885,988 | 840,841 | 93 |
| Comoros (the) | 0.1 | 309,653 | 159,653 | 150,000 | 52 |
| Congo (the) | 7.1 | 692,030 | 317,180 | 374,850 | 46 |
| Cook Islands (the) | 0.0 | 399,881 | 118,114 | 281,767 | 30 |
| Costa Rica | 24.2 | 2,142,204 | 1,534,320 | 607,884 | 72 |
| Cote d’Ivoire | 42.4 | 3,214,722 | 1,831,088 | 1,383,634 | 57 |
| Croatia | 6.1 | 801,942 | 801,942 | 0 | 100 |
| Cuba | 19.3 | 2,387,320 | 2,072,445 | 314,875 | 87 |
| Democratic People’s Republic of Korea (the) | 19.4 | 628,132 | 281,520 | 346,612 | 45 |
| Democratic Republic of the Congo (the) | 9.4 | 832,524 | 569,668 | 262,856 | 68 |
| Djibouti | 0.2 | 164,405 | 164,405 | 0 | 100 |
| Dominica | 0.1 | 164,500 | 143,600 | 20,900 | 87 |
| Dominican Republic (the) | 26.6 | 4,902,859 | 3,900,022 | 1,002,837 | 80 |
| Ecuador | 35.6 | 3,067,511 | 2,680,176 | 387,335 | 87 |
| Egypt | 350.3 | 27,996,564 | 22,344,244 | 5,652,320 | 80 |
| El Salvador | 12.9 | 1,236,119 | 1,122,846 | 113,274 | 91 |
| Equatorial Guinea | 0.9 | 278,267 | 278,180 | 87 | 100 |
| Eritrea | 0.7 | 429,559 | 384,854 | 44,705 | 90 |
| Eswatini (the Kingdom of) | 8.9 | 1,331,931 | 901,931 | 430,000 | 68 |
| Ethiopia | 1.9 | 507,127 | 454,470 | 52,657 | 90 |
| Fiji | 2.0 | 602,758 | 358,072 | 244,686 | 59 |
| Gabon | 20.4 | 870,641 | 547,362 | 323,280 | 63 |
| Gambia (the) | 1.1 | 686,599 | 345,623 | 340,975 | 50 |
| Georgia | 3.8 | 921,778 | 665,732 | 256,046 | 72 |
| Ghana | 53.7 | 2,325,355 | 1,908,221 | 417,134 | 82 |
| Grenada | 0.5 | 481,289 | 229,197 | 252,092 | 48 |
| Guatemala | 7.0 | 911,628 | 628,811 | 282,817 | 69 |
| Guinea | 4.2 | 658,941 | 517,942 | 141,000 | 79 |
| Guinea-Bissau | 1.9 | 532,349 | 255,849 | 276,500 | 48 |
| Guyana | 1.1 | 681,602 | 357,602 | 324,000 | 52 |
| Haiti | 0.4 | 116,291 | 116,291 | 0 | 100 |
| Honduras | 12.2 | 1,160,962 | 915,576 | 245,386 | 79 |
| India | 1,237.1 | 75,924,866 | 56,969,562 | 18,955,304 | 75 |
| Indonesia | 275.1 | 20,366,731 | 14,732,255 | 5,634,476 | 72 |
| Iran (Islamic Republic of) | 315.9 | 19,165,187 | 15,939,921 | 3,225,266 | 83 |
| Iraq | 22.0 | 2,051,270 | 1,273,906 | 777,364 | 62 |
| Jamaica | 11.8 | 1,036,797 | 667,133 | 369,664 | 64 |
| Jordan | 72.9 | 7,178,298 | 5,999,007 | 1,179,290 | 84 |
| Kenya | 14.1 | 1,973,000 | 1,401,355 | 571,645 | 71 |
| Kiribati | 0.0 | 500,100 | 105,479 | 394,621 | 21 |
| Kuwait | 322.7 | 11,637,046 | 9,749,029 | 1,888,017 | 84 |
| Kyrgyzstan | 3.3 | 799,488 | 799,488 | 0 | 100 |
| Lao People's Democratic Republic (the) | 1.5 | 683,925 | 424,793 | 259,132 | 62 |
| Lebanon | 73.6 | 7,113,759 | 6,542,060 | 571,699 | 92 |
| Lesotho | 0.5 | 711,300 | 415,313 | 295,987 | 58 |
| Liberia | 3.7 | 666,595 | 392,650 | 273,945 | 59 |
| Libya | 37.6 | 2,124,790 | 1,309,070 | 815,720 | 62 |
| Madagascar | 12.8 | 865,923 | 647,175 | 218,747 | 75 |
| Malawi | 7.3 | 983,487 | 793,768 | 189,719 | 81 |
| Malaysia | 338.8 | 21,268,112 | 15,327,487 | 5,940,625 | 72 |
| Maldives | 0.6 | 1,081,613 | 1,081,613 | 0 | 100 |
| Mali | 5.2 | 542,523 | 514,523 | 28,000 | 95 |
| Marshall Islands (the) | 0.2 | 316,430 | 116,553 | 199,876 | 37 |
| Mauritania | 4.4 | 521,595 | 255,541 | 266,054 | 49 |
| Mauritius | 3.1 | 902,500 | 583,475 | 319,025 | 65 |
| Mexico | 704.4 | 33,240,259 | 27,396,328 | 5,843,931 | 82 |
| Micronesia (Federated States of) | 0.2 | 562,458 | 155,974 | 406,484 | 28 |
| Mongolia | 1.1 | 835,769 | 454,069 | 381,700 | 54 |
| Montenegro | 0.8 | 969,593 | 651,961 | 317,632 | 67 |
| Morocco | 35.6 | 2,299,926 | 1,589,954 | 709,972 | 69 |
| Mozambique | 3.9 | 702,144 | 319,599 | 382,545 | 46 |
| Myanmar | 0.4 | 174,040 | 174,040 | 0 | 100 |
| Namibia | 8.2 | 930,000 | 724,441 | 205,559 | 78 |
| Nauru | 0.0 | 214,804 | 67,648 | 147,156 | 31 |
| Nepal | 1.2 | 592,854 | 278,965 | 313,889 | 47 |
| Nicaragua | 5.2 | 723,572 | 582,279 | 141,292 | 80 |
| Niger (the) | 10.8 | 910,340 | 669,448 | 240,892 | 74 |
| Nigeria | 264.1 | 15,347,246 | 10,942,579 | 4,404,667 | 71 |
| Niue | 0.0 | 180,659 | 71,459 | 109,200 | 40 |
| North Macedonia | 2.6 | 1,438,851 | 1,231,236 | 207,615 | 86 |
| Oman | 24.1 | 1,636,375 | 1,237,648 | 398,727 | 76 |
| Pakistan | 193.5 | 14,730,023 | 10,995,376 | 3,734,647 | 75 |
| Palau | 0.2 | 419,500 | 134,000 | 285,500 | 32 |
| Panama | 19.7 | 1,715,241 | 1,298,738 | 416,503 | 76 |
| Papua New Guinea | 3.4 | 1,125,000 | 1,047,606 | 77,394 | 93 |
| Paraguay | 13.5 | 1,393,157 | 812,126 | 581,031 | 58 |
| Peru | 32.9 | 1,794,534 | 1,109,839 | 684,695 | 62 |
| Philippines (the) | 91.1 | 5,965,242 | 3,315,859 | 2,649,382 | 56 |
| Qatar | 23.9 | 1,635,441 | 1,253,662 | 381,779 | 77 |
| Republic of Moldova (the) | 0.9 | 561,606 | 342,871 | 218,735 | 61 |
| Rwanda | 3.1 | 736,455 | 417,874 | 318,581 | 57 |
| Saint Kitts and Nevis | 0.3 | 164,442 | 164,442 | 0 | 100 |
| Saint Lucia | 0.8 | 713,393 | 275,604 | 437,789 | 39 |
| Saint Vincent and the Grenadines | 0.2 | 521,951 | 350,995 | 170,956 | 67 |
| Samoa | 0.2 | 532,950 | 200,586 | 332,364 | 38 |
| Sao Tome and Principe | 0.1 | 154,727 | 154,727 | 0 | 100 |
| Saudi Arabia | 551.0 | 13,111,757 | 7,172,831 | 5,938,926 | 55 |
| Senegal | 3.6 | 872,663 | 729,036 | 143,627 | 84 |
| Serbia | 7.9 | 1,225,790 | 1,061,034 | 164,756 | 87 |
| Seychelles | 1.4 | 640,000 | 410,923 | 229,077 | 64 |
| Sierra Leone | 1.2 | 718,530 | 413,767 | 304,763 | 58 |
| Solomon Islands | 1.8 | 710,004 | 254,950 | 455,054 | 36 |
| Somalia | 7.6 | 991,712 | 377,405 | 614,306 | 38 |
| South Africa | 243.1 | 9,481,572 | 6,911,984 | 2,569,588 | 73 |
| South Sudan | 0.5 | 140,500 | 90,500 | 50,000 | 64 |
| Sri Lanka | 16.2 | 1,548,741 | 813,493 | 735,248 | 53 |
| Sudan (the) | 49.0 | 4,330,964 | 2,713,221 | 1,617,744 | 63 |
| Suriname | 1.3 | 425,459 | 175,859 | 249,600 | 41 |
| Syrian Arab Republic (the) | 44.8 | 4,316,733 | 1,879,381 | 2,437,352 | 44 |
| Thailand | 284.5 | 20,540,540 | 18,726,545 | 1,813,995 | 91 |
| Timor-Leste | 1.2 | 672,670 | 492,592 | 180,078 | 73 |
| Togo | 13.5 | 952,823 | 729,779 | 223,044 | 77 |
| Tonga | 0.1 | 491,659 | 195,850 | 295,809 | 40 |
| Trinidad and Tobago | 31.2 | 2,596,444 | 1,987,682 | 608,762 | 77 |
| Tunisia | 29.7 | 2,284,799 | 1,743,366 | 541,433 | 76 |
| Türkiye | 564.4 | 13,264,790 | 11,826,389 | 1,438,401 | 89 |
| Turkmenistan | 4.6 | 916,112 | 879,241 | 36,872 | 96 |
| Tuvalu | 0.1 | 246,969 | 96,564 | 150,405 | 39 |
| Uganda | 0.0 | 521,875 | 266,823 | 255,052 | 51 |
| United Republic of Tanzania (the) | 1.1 | 462,271 | 391,870 | 70,401 | 85 |
| Uruguay | 22.7 | 2,281,080 | 1,505,045 | 776,035 | 66 |
| Vanuatu | 0.3 | 613,850 | 183,741 | 430,109 | 30 |
| Venezuela (Bolivarian Republic of) | 76.0 | 3,220,110 | 2,980,697 | 239,413 | 93 |
| Viet Nam | 317.3 | 17,449,332 | 14,144,703 | 3,304,629 | 81 |
| Zambia | 3.4 | 821,956 | 442,483 | 379,473 | 54 |
| Zimbabwe | 18.0 | 1,751,318 | 1,453,923 | 297,395 | 83 |
| Region: ASP | 0.0 | 2,147,298 | 743,231 | 1,404,066 | 35 |
| Total | 20,026.0 | 1,021,123,963 | 843,190,015 | 177,933,949 | 83 |

UNEP/OzL.Pro/ExCom/97/1

Progress reports were submitted by the following agencies: Australia, Austria, France, Germany, Italy, Japan, Spain and the United Kingdom of Great Britain and Northern Ireland, UNDP, UNEP, UNIDO, and the World Bank (documents UNEP/OzL.Pro/ExCom/97/12 to UNEP/OzL.Pro/ExCom/97/16).

The Executive Committee requested that detailed information on a project-by-project basis be made available to Committee members, with a printout available upon request (decision 19/23). The database for the Consolidated Progress Report is provided on the 97th meeting portal on the Multilateral Fund’s website, in the spreadsheet programme, Microsoft Excel.

At its 77th meeting, the Executive Committee accepted, with appreciation, the additional contributions announced by 17 non-Article 5 Parties to provide fast start support for implementation of the Kigali Amendment, noting that such funding was one-time in nature and would not displace donor contributions. The contributing parties are Australia, Canada, Denmark, Finland, France, Germany, Ireland, Italy, Japan, Luxembourg, Netherlands, New Zealand, Norway, Sweden, Switzerland, the United Kingdom of Great Britain and Northern Ireland, and United States of America.

In line with decision 84/12(a)(iv), the measurement for HFCs in CO2-eq tonnes is included in the progress reports submitted to the 97th meeting.

Excluding those that are considered in the relevant project proposal documents or under reports on projects with specific reporting requirements (UNEP/OzL.Pro/ExCom/97/17 and UNEP/OzL.Pro/ExCom/97/18).

Ongoing projects are all projects that were under implementation as at 31 December 2024. Key indicators of progress include percentage of funds disbursed and percentage of projects that have begun disbursing funds; funding expected to be disbursed by the end of the year as a percentage of the approved funding; the average length of projected delay in implementation; and information provided in the remarks column in the progress report database.

The Executive Committee requested the Secretariat to provide, in the consolidated progress report as at 31 December 2024, a final report on the achievements of the six investment projects funded using the additional voluntary contributions for fast-start support for HFC phase-down.

Phase-out of ODS is expressed in ODP tonnes and of HFCs in mt and CO2-eq tonnes.

Including 8,705 mt of HFC-related projects. Cost-effectiveness in CO2-eq is not included due to the limited number of projects approved.

The higher value of the cost-effectiveness for ongoing projects is largely due to the lower ODP values of HCFCs but also due to the means of assigning phase-out by agencies. The cost-effectiveness for MYAs of HCFC phase-out management plan (HPMP) is US $56.53/kg ODP, for stage I of HCFC production phase-out management plan (HPPMP) is US $23.93/kg ODP and for stage II of HPPMP is US $4.16/kg ODP.

Projects approved over 18 months with disbursement less than 1 per cent, or projects that had not been completed 12 months after the proposed completion date in the progress report (decision 22/61). Pursuant to decision 84/45(c), MYA components are subjected to procedure for cancellation.

The Executive Committee requested bilateral and implementing agencies to provide a brief report on key gender mainstreaming results achieved as part of their annual progress reports, as of 2023, on the basis of the information available to them (decision 90/48(d)).

The data is presented according to the year when a project was approved by the Executive Committee. It treats all approvals (investment and non-investment projects) equally (i.e., an investment project or a funding tranche of an MYA of US $1 million is considered one project, same as a country programme preparation of US $30,000). Key indicators from the annual summary are: the percentage of projects completed, ODP tonnes/CO2-eq tonnes phased out, and percentage of funds disbursed. There are three types of disbursements: during implementation, after implementation and for retroactively financed projects.

Completed projects/activities are defined in decisions 17/22 and 19/23 as projects that have been commissioned and where the ODS addressed has been phased out. A further decision (decision 28/2) extends the definition to cover situations where no further use of CFCs in the sectors covered is in evidence, where an alternative product is being produced (and/or production has begun), and where the equipment using CFCs has been destroyed/dismantled/rendered unusable with respect to ODSs. Work programme activities without an ODS phase-out are considered completed when the activity is finished (e.g., for a workshop, when it has been conducted). This definition has been applied for HCFC-related projects.

The reason that 100 per cent of funds have not been disbursed for completed projects is that it may take from six months to one year to finalise accounting records.